**NOTICE INVITING e-TENDER (Through GeM Portal)**

**Two-part** **e-Tender** inviting techno-commercial and price bids for **OVERHAULING OF PG GENERATOR/ GASIFIERS (2 NOS.) PRESENT IN PRODUCER GAS PLANT/ GAS SERVICES, BHEL TRICHY.**

Kindly submit your competitive offer for the above subject work as per the tender terms and conditions given in the tender document through **GeM Portal**

|  |  |  |
| --- | --- | --- |
| **SL** | **DESCRIPTION** | **DETAILS** |
| 1 | Location of Work. | **HPBP-TRICHY** |
| 2 | Period of contract | **One Year** from Work Order start date |
| 3 | Last date/ time for receipt of tender | **14:00 Hrs on Date: 04-08-2025** |
| 4 | Date/ time of opening of Techno-commercial  bids | **14:30 Hrs on Date: 04-08-2025**  **Change in opening date, if any, will be intimated later.** |
| 5 | Service qty. | As per BOQ and Price Bid Work / Rate Schedule |
| 6 | Splitting of Work | NOT APPLICABLE |
| 7 | CRITERIA FOR AWARD OF WORK | **Package-wise L1 (lowest bidder)** |
| 8 | Billing cycle: | **Monthly** |
|  |  | 100% payment will be made after completion of work on **monthly** pro rata basis on submission of error free invoice in quadruplicate (4 copies) duly certified by Area In-charge. Bills will be paid on issue of consignee receipt cum- acceptance certificate (CRAC) and on-line submission of bills as per prevailing GeM GTC. |
| 9 | Earnest Money Deposit (EMD) | NOT APPLICABLE |
| 10 | **Security Deposit (SD)** | **5% of order value.** |
| 11 | Price Bid | As per GeM Price Bid. |
| 12 | For Obtaining MSE benefits in Payment terms and allocation of works / contract | **MSE (Micro and Small Enterprises only)**  **By submitting only Udyam Registration certificate or Medium Enterprises, graduated from its original category (Micro/Small) within the period of 3 years from the date of graduation.**  **Important Note: Vendor has to select MSE purchase preference as “YES/applicable” while submitting the offer in GeM Portal to avail the MSE benefits along with submission of above mentioned documents.** |
| 13 | **Benefits to Start-up companies** | **Not Applicable-as Start-up firms may lack the established**  **experience and resources necessary for complex nature of work, posing potential risks to successful completion.** |
| 14 | Contact details for queries related to submission of tender | Mr. T Senthil Kumar, Sr. Manager/ M&S  0431 2576768; e-mail: tsenthilkumar@bhel.in |
| 15 | Contact details for queries related to scope of work & working area details | Mr. S Vijayarajan, Manager/ M&S Gas PG Plant Mtce  Phone: 431-257 5227 e-mail : vijayarajan@bhel.in |
| **Any change in applicable rates of Tax or any other statutory levies (Direct/ Indirect) or any new introduction of any levy by means of statute and its corresponding liability for the deliveries beyond the agreed delivery date for reasons not attributable to BHEL will be to vendors account. BHEL will not reimburse the same and any subsequent claim in this respect will be summarily rejected.** | | |

The tender documents comprise the following: -

1. **Part-1 - Techno Commercial Bid**

* Annexure-J1: Buyer Added Bid Specific Additional Terms & Conditions (ATC)
* Annexure-J2: General Conditions of Contract (GCC)

1. **Part-2 - Price Bid**

* Annexure-P1: Price bid - Work / Rate Schedules

Tender can be cancelled at any stage due to unavoidable circumstances. Please note that this is only a request for an Offer and not a Contract.

Thanking you,

For **Bharat Heavy Electricals Limited**

**T Senthil Kumar**

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamil Nadu. Phone: 0431-2576768, Email: [tsenthilkumar@bhel.in](mailto:tsenthilkumar@bhel.in)

# ANNEXURE-J-1

**Buyer Added Bid Specific Additional Terms & Conditions (ATC)**

| **Clause** | **Details** |
| --- | --- |
| **1** | **PRE QUALIFICATION CRITERIA: (PQC)** |
| 1.1 | **TECHNICAL:** |
| 1.1.1 | **ORGANIZATION/FIRM REGISTRATION**    Only registered / licensed companies / firms will be eligible for participating in this Tendering Process. Wherever “Companies Act 1956” is applicable the Company shall be registered in line with “Companies Act 1956”.  **Documents to be submitted:** The details of the registration Documents to be submitted are below:     |  |  |  | | --- | --- | --- | | **SL** | **Type of Organization** | **Documents to be submitted** | | 1 | Sole Proprietorship | Trade License / GST registration / Auditor’s letter / PAN | | 2 | Partnership | Partnership Deed Copy of Extract from Register of Firms showing latest constitution of Firm (Form A /G/any other form as the case may be) , Trade License / GST Certificate and PAN | | 3 | Unregistered Partnership | Partnership Deed, Notarized Declaration as to the constitution of Firm signed by all the Partners and Trade License , GST Certificate and PAN | | 4 | Private Limited Company | Certificate of Incorporation / Memorandum of Association & Articles of Association | | 5 | Public Limited Company | Certificate of Incorporation / Memorandum of Association & Articles of Association | | 6 | Public Sector / Govt. org. | Certificate of Incorporation / Memorandum of Association & Articles of Association |      1. **Permanent Account Number (PAN):** Bidder should have valid Permanent Account Number (PAN) and a copy of PAN Card shall be enclosed. 2. **GST Registration Number:** The bidder shall be registered with GST. The copy of GST certificate shall be enclosed. 3. **UDYAM Registration Number:** If the bidder is MSE Bidder, then the copy of UDYAM Registration Certificate shall be enclosed. |
| 1.1.2 | PROOF OF EXPERIENCE  1.The bidder should have previous experience in the field of work mentioned below:  Work Experience in Maintenance/Assistance in maintenance of Producer Gas Generators or Gas Fired Furnaces or Boilers or Erection/Laying of mild steel Pipelines (Diameter shall be 2 inches and above) and cumulative length of the executed quantity (Diameter of 2 inches and above) of 500 metres minimum in a single work order in any of the companies in the following categories- Central/State Govt./PSU company/Private in the last seven years.  2.For proof of Experience- Work Order with relevant details to meet the requirements in SL No .1 shall be submitted. Work Order issue date is to be within past seven years from the tender date. |
| 1.1.3 | **Site Visit Certification :** Bidders have to mandatorily visit plant to understand the detailed scope and nature of work, before quoting and shall submit site visit certificate along with offer |
| 1.1.4 | Experience proof from other than BHEL-TRICHY shall contain above proof along with TDS certificate/ Bank statement/ Payment Advice of Customer for payment from the organization. Otherwise, the offer shall be rejected. Bidder to confirm.  ***(Relevant TDS certificate/ bank statement/ payment advice to be enclosed).*** |
| 1.1.5 | **Sign and sealed this Tender Document in all pages or digitally sign on First Page .** |
|  | Credentials furnished by the bidder against "**PRE-QUALIFYING CRITERIA**" shall be verified from the issuing authority for its authenticity. In case, any credential (s) is/are found to be spurious, offer of the bidder is liable to be rejected. BHEL reserves the right to initiate any further action as per extant guidelines for Suspension of Business Dealings as applicable in BHEL. |
|  | Price Bids of only those bidders shall be opened who stand qualified after compliance of PQC - 1.1.1 to 1.1.5 |  |
|  | **FINANCIAL: NOT APPLICABLE.** |  |  |
| 1.2 | Submission of Integrity Pact duly signed (applicable for estimate ≥ 2 Cr). : **NOT APPLICABLE.** |  |  |
| 1.3 | Bidder must not be admitted under Corporate Insolvency Resolution Process or Liquidation as on date, by NCLT or any adjudicating authority/authorities, and shall submit undertaking (Annexure-4) to this effect. |  |  |
| 1.4 | Customer Approval (if Required). : **NOT APPLICABLE.** |  |  |
|  | |  |  |
| **2** | **SCOPE OF WORK:** |  |  |

| **Sl. No.** | **SCOPE OF WORK** | **QTY** | **UNIT** |
| --- | --- | --- | --- |
| **ITEM 10** | **Overhauling of PG Generator/ Gasifiers** | **1** | **AU** |
| **10/10** | **Overhauling of PG Generator/ Gasifiers** | **2** | **NO** |
|  | TECHNICAL SPECIFICATIONS;  DISMANTLING, SERVICING/OVER HAULING AND RE-ASSEMBLING OF PRODUCER GAS GENERATOR COMPONENTS:  LOCATION OF PRODUCER GAS(PG) GENERATOR:  PG PLANT-Bldg. No.-13  TOTAL NOS. OF PG GENERATORS TO BE OVER HAULED: 2 NOS.  DELIVERY SCHEDULE: CONTRACT PERIOD IS ONE YEAR.  SERVICING OF ONE PG GENERATOR IS TO BE COMPLETED WITHIN FOUR MONTHS FROM THE DATE OF HANDING OVER OF PG GENERATOR/GASIFIER (CONTRACTOR SHALL DEPUTE ADDITIONAL MANPOWER AND ATTEMPT TO HANDOVER THE PG GENERATOR AS EARLY AS POSSIBLE).  SCOPE OF WORK FOR ONE PG GENERATOR AND ITS ACCESSORIES:  A) SERVICING OF PG GENERATOR COMPONENTS AT 7 METRE LEVEL:  The PG Generator available at PG Plant is as per GA Drawing No.0M-20B-07-0131.  The distance piece(250mm height component) between component No.35 (coal feeder assembly) & component No.33(cover), 10 nos. of leather bellows in the coal feeder assembly, component No.33(cover) with its lever mechanism(lever is connected to cover cylinder), component No.34(cover cylinder)with its accessories and hoses, component No.31(bell assembly) with its accessories like funnel and charging bell with its lever mechanism (lever is connected to bell cylinder), component No.32(bell cylinder) with its accessories and hoses, one inch water drain line from bell and cover assembly, component No.28 (8 nos. poke hole assembly), component No.27 (tube with water seal vessel), component No.50 (3/4 inch size steam circular pipe with its 8 nos. of ½ inch size distribution pipes to 8 poke hole assembly) with accessories like ½ inch size threaded valves which are all available at 7 metre level of PG Plant are to be dismantled manually/using chain pulley block. (Note-No overhead crane facility is available)  The distance piece, cover assembly, bell assembly, tube with water seal vessel as described above are to be handed over to BHEL. After cleaning, it will be given back to the contractor for re-fixing the same in the PG Generator.  The 1-inch water drain line from bell and cover assembly which are approx. 6 metre length each leading to ash pan at ground level is to be cleaned. The rope insulated around steam circular pipe with its 8 distribution pipes are to be removed and the pipes are to be cleaned.  The bell cylinder, cover cylinder and poke holes are to be handed over to BHEL. After servicing of the bell cylinder, cover cylinder and poke holes, it will be given back to the contractor for re-fixing the same in the PG Generator. Old 10 nos. of leather bellows in the coal feeder assembly are to be handed over to BHEL and new 10 nos. of leather bellows will be given to the contractor. The same is to be re-fixed in the PG Generator.  The condition of dismantled components (distance piece, cover assembly with its accessories, bell assembly with its accessories, tube with water seal vessel with its accessories, drain lines as described above) are to be jointly inspected by the Contractor and BHEL Maintenance in charge.  Any patch welding works/thinned portion replacement works with new portion if required to be done due to thinning in the dismantled components are to be carried out as per the instruction of Maintenance in charge for which required plate/structural material/tubes will be provided by BHEL.  Any Stainless Steel plate cutting, plate rolling works, tube thread cutting works if required can be done using BHEL machines for which the contractor shall deploy their manpower.  After completion of patch works if any, the contractor shall ensure proper working of cover with its lever mechanism and bell with its lever mechanism in presence of Maintenance in charge.  All the dismantled components including the serviced bell cylinder, cover cylinder and poke holes are to be re-fixed in the PG Generator by the contractor.  The rope to be wound/insulated around steam circular pipe with its 8 distribution pipes. New 10 nos. of leather bellows are to be fitted in the coal feeder assembly.  Finally, all the dismantled and serviced components are to be re-assembled. Gaskets, ropes, felt material required during re-assembling are to be provided by the contractor to ensure gas leak-proofing of the equipment. These Gaskets, ropes, felt material will be given by BHEL to the contractor.    B) SERVICING OF STEAM COLLECTOR AT 7 METRE LEVEL:  The steam collector (Component No.39 of 0M-20B-07-0131) is a part of PG Generator.  The manhole door present in the steam collector, water level indicator assembly with its drain line, pressure gauge, 3 inch size steam delivery line control valve, safety valves (2 numbers) are to be removed.  Subsequently, the inside of the steam collector drum will be cleaned by BHEL.  One water inlet pipeline (1 ½ inch size and approx.1 ½ metre length) to steam collector available inside the steam collector is also to be cleaned manually for removal of scale deposits. The ¾ inch main water line available outside steam collector is the input to the said 1 ½ inch waterline. The 1 ½ inch waterline is to be first disconnected from the ¾ inch water line.  If scale deposition in the water inlet pipeline is more or if thinning of pipeline has occurred, the pipeline is to be replaced with new pipeline as per the instruction of Maintenance in charge for which required pipes/plates will be provided by BHEL.  The water level indicator assembly and steam delivery line control valve is to be serviced by the contractor.  Servicing work in water level indicator assembly involves glass tube replacement, gasket replacement works, level indicator open/close lever nut tightening works.  The one-inch size water level indicator drain line is to cleaned. If thinning of pipeline has occurred, the pipeline is to be replaced with new pipeline (approx. 6 metre length leading to ashpan at ground level) as per the instruction of Maintenance in charge for which required tubes will be provided by BHEL.  Servicing work in steam delivery line control valve involves gland rope replacement, gland nut replacement/tightening works.  The pressure gauge and safety valves are to be handed over to BHEL. After servicing of the same, it will be given back to the contractor.  All the dismantled components are to be re-fixed by the contractor after servicing of the same.  Finally, all the dismantled and serviced components are to be re-assembled. Gaskets required during re-assembling are to be provided by the contractor. These Gaskets will be given by BHEL to the contractor.  C) SERVICING OF WATER JACKET AT 0 METRE LEVEL:  The water jacket (Component No.24 of 0M-20B-07-0131) is a part of PG Generator.  The water jacket is connected to the steam collector by one number of 8-inch size down comer pipe available at bottom of the steam collector (approx. 6 metre length pipe between steam collector and water jacket) and two number of 6-inch size up comer pipes (approx. 8 metre length pipe each between steam collector and water jacket) available at the side top of the steam collector.  The 6 numbers of hand hole door and 2 numbers of blow down valve flange assembly present in the bottom of the water jacket are to be removed.  The inside of the water jacket is to be manually cleaned by wire brush thoroughly for removal of scale and sludge deposits.  The water jacket to be then filled with water and blown down for removal of the cleaned sludge.  Finally, all the dismantled flanges are to be re-assembled. Ropes required during re-assembling are to be provided by the contractor. These Ropes will be given by BHEL to the contractor.  The insulation cladding around the water jacket if damaged during the work is to be refixed by the contractor for which the required materials (insulation blanket and GI sheet) will be provided by BHEL.  D) HYDRO TESTING OF STEAM COLLECTOR-WATER JACKET ASSEMBLY:  The inside of the water jacket to be jointly inspected by the Contractor and BHEL Maintenance in charge.  The plate thickness of the inner shell of water jacket is to be taken by the contractor for which the thickness measurement instrument will be provided by BHEL.  Any bottom plate, side plate of water jacket replacement works arises due to plate thinning, patch welding works if required inside water jacket will be carried out by BHEL.  Finally, the steam collector along with the water jacket assembly is to be hydro tested to 0.65 Kg/cm2 pressure by providing required dummy flanges by the contractor. These dummy flanges  will be provided by BHEL.  If any other water leakages are observed during hydro test in the steam collector-water jacket assembly (flanges, valves etc.), same to be rectified by the contractor to enable to clear the hydro test. Required water at 0.65 Kg/cm2 will be provided by BHEL.  E) SERVICING OF ASH PAN DRIVE SYSTEM:  The ash pan drive system consists of worm and worm wheel (Component No.17 of 0M-20B-07-0131), ash pan ball cage ring, 48 nos. of ash pan balls moving between lower and upper cage ring present below the ash pan assembly.  The worm wheel with its mating worm is to be cleaned for removal of coal deposition. The 3 numbers of Plummer block assembly present along the worm shaft is to be opened, cleaned and re-greased.  The condition of the ash pan balls and ash pan cage ring is to be jointly inspected by the Contractor and BHEL Maintenance in charge by lifting the ash pan assembly.  For lifting of the ash pan assembly, the dip ring (Component No.21 of 0M-20B-07-0131) is to be dismantled from the bottom plate of the water jacket by removing the bolts placed around the circumference of the dip ring and then the dip ring is to be separated into 4 segments by removing the bolts used for interconnecting the 4 segments of the dip ring.  The ash pan assembly (Component No.16 of 0M-20B-07-0131) is to be lifted to a height of 150-200 mm using 4 nos. of minimum 20T capacity each screw jack by the contractor. The required screw jack will be given by BHEL. The packing wood required to keep the ash pan in lifted position will be given by BHEL.  The upper and lower bearing ring area is to be cleaned thoroughly for inspection. On inspection if the ash pan balls and ash pan cage ring condition is satisfactory then oil is to be re-filled inside the ash pan bearing area and then the ash pan to be kept in position.  If the ash pan balls or ash pan cage ring is required to be replaced (whichever is damaged/worn out only to be replaced), the replacement work is to be carried out by the contractor. Required ash pan balls/ash pan cage ring whichever is required will be provided by BHEL. The ash pan balls or ash pan cage ring replacement work to be done using the 150-200mm height lifted by the jack. Then oil to be re-filled inside the ash pan bearing area and the ash pan to be kept in position finally.  The dip ring is to be finally assembled back to its position using new bolts and ropes by the contractor to ensure leak-proofing of the equipment. These bolts and ropes will be given by BHEL to the contractor.  F) DISMANTLING AND RE-FIXING OF ASH PAN CHUTE:  The ash pan chute (Component No.20 of 0M-20B-07-0131) is to be removed by cutting during the start of the maintenance work and to be re-fixed finally after completion of all the maintenance works.  The welding works and any patch works required for its re-fixing are to be carried out by the contractor as per the instruction of Maintenance in charge for which required plate/structural material will be provided by BHEL.  G) DISMANTLING AND RE-FIXING OF MAIN AND PRECOOLER CHIMNEY VALVE COMPONENTS:  The 12-inch size main chimney valve bonnet assembly (1 no.) and 6-inch size pre-cooler chimney valve bonnet assembly (1 no.) are to be removed and handed over to BHEL for servicing. After servicing of the valves, it will be given back to the contractor for re-fixing. Gaskets required during re-fixing are to be provided by the contractor to ensure gas leak-proofing of the equipment. These Gaskets will be given by BHEL to the contractor.  H) DISMANTLING AND RE-FIXING OF FLANGES IN THE GAS OUTLET LINE SYSTEM OF PG GENERATOR:  2 Numbers of 640mm diameter dummy flanges, 2 Numbers of 320mm diameter dummy flanges at the ground level, 2 Numbers of 445mm diameter dummy flanges at 5 metre level height, 2 Numbers of 200 mm diameter dummy flanges with one-inch water line at its Centre (approx.1.5 metre length) located at 5 metre level height are to be removed.  The one-inch size water line is to be cleaned. If thinning of pipeline has occurred, the pipeline is to be replaced with new pipeline as per the instruction of Maintenance in charge for which required tubes will be provided by BHEL.  Finally, all the dismantled components are to be re-assembled. Gaskets/ropes required during re-assembling are to be provided by the contractor. These Gaskets/ropes will be given by BHEL to the contractor.  I) HOUSEKEEPING:  The area around the Producer Gas Generator is to be cleaned after completion of all the maintenance works.  SPECIFIC NOTE:  Sufficient man power should be deployed to complete the above works i.e A to I for one PG Generator within four months from the date of handing over of the PG Generator for maintenance. The contractor may have to attend the work on Sunday's/Holiday's also if required.  Minimum 520 mandays are to be rendered to complete the overhauling work for one PG Generator(Gasifier). The allotted men are to be skilled fitters/welders and physically abled.  Expected at least 5 men to report on every working day.  The contractor shall deploy additional manpower also and complete the overhauling work as early as possible.  SCOPE OF BHEL:  1)All the required pipe/tube material, plate material, structural material, isolation valves and pipe fittings for the lines will be supplied by BHEL at free of cost.  2)Consumables such as welding electrodes, oxy-acetylene gas, LPG gas cylinder will be supplied by BHEL at free of cost.  3)Consumables such as ropes, gaskets, felt material, fasteners, wire brush, paint, painting brush, kerosene, oil, grease, Teflon tape, grinding wheel, insulation blanket, GI Sheet, packing wood, cotton waste, water, compressed air, electricity will be supplied by BHEL free of cost.  4) Drilling machine for flange preparation work, plate rolling works, SS plate cutting works and pipe thread preparation work will be done by BHEL at free of cost.  5) 4 Numbers of Screw jack, thickness measurement instrument will be provided by BHEL at free of cost.  6)Required leather bellows, ash pan balls/ash pan cage ring whichever is required will be provided by BHEL.  7)Welding set and cables, cutogen with flexible hoses and regulator, drilling facility, machining facility, grinding facility etc. if required will be provided by BHEL.  SCOPE OF CONTRACTOR:  1)All the required skilled manpower and the tools and tackles to carry out the work is to be arranged by the contractor.  2)The contractor shall ensure disposal of scrap/debris after completion of work. |  |  |
|  | \* For Unit of Measurement (UOM) - NO refers to Number & AU refers to Activity Unit. |  |  |
|  | **TERMS & CONDITIONS TO EMPLOYEES ENGAGED BY THE CONTRACTOR**  **1. Terms & Conditions to Employees by the Contractor**:  a) The contractor should follow and comply with Minimum wages, ESI, PF, Bonus (@ 8.33 %) and other statutory regulations as stipulated in Factories Act and other applicable State/ Central Governments' rules and regulations.  **PF Registration & ESI Registration**  To be obtained before start of work if already not registered.  b) Contractor shall be solely responsible for non-payment, delayed payment of minimum contributions under EPF & MP Act, ESI Act, Bonus, etc.  c) In case, the contactor fails to make payment of wages to his/ her employees or remittance of contribution to the concerned authorities, the security deposit, other dues/ running bills under the contract can be utilized by BHEL to discharge the liability of the contractor.  d) Necessary gate entry pass will be issued by BHEL Security department for Contract Workmen based on your application duly forwarded by the Contract Executing Department and approved by HR/Welfare/ Contract Cell on fulfilment of the Statutory Obligation by the Contractor.  e) Biometric Entry/ Exit System for Contract Workmen:  i. The Entry/ Exit of the employees engaged by contractor is to be regulated only through Biometric system.  ii. The Contractor initially will be issued with a temporary gang pass for his/ her employees for a period of ten days.  iii. The contractor should arrange photo coverage for all his/ her employees within the above stipulated time.  iv. The contractor has to submit FORM-I for all his/ her contract employees. All the particulars required in FORM-I are to be provided by the contractor without fail, including police verification certificate.  v. Every employee of the Contractor shall be provided with Employment Card as per Form XIV (as per Rule 76 of the Contract Labour (Central) Rules, 1971 and the contractor shall instruct its employees to carry the Employment Card as well as Entry Card without fail, while entering/ exiting factory.  vi. The contractor should educate his employees in registering the attendance through the system.  vii. Whenever a contract employee migrates or leaves service of the contractor, the contractor has to surrender the biometric card of the particular employee to Contract Cell with immediate effect, without  fail.  viii. On completion of the work, the contractor has to surrender all the biometric entry cards issued to its employees immediately to the contract cell. Otherwise, an amount of Rs.100/ - per card will be deducted from the final bill/ security deposit of the contractor.  ix. If any contract employee loses his/ her entry card, the contractor shall arrange a duplicate entry card for the employee by paying an amount of Rs.100/ -.  x. The Contractor is totally responsible for the biometric cards issued to his/ her employee.  xi. The Contractor has to indemnify BHEL for all the damages and losses caused by his/ her employees.  xii. Successful bidders have to submit filled forms forwarded by BHEL HR, i.e. Form-III & Form-VII (shall be given with WO copy) & submit to ALC, Pondicherry for License before commencement of work. |  |  |
|  | **2.Payment to employees engaged by the contractor:**  a) The Contractor shall remain liable for the payment of all wages and other payments in connection with the employees engaged by him and with regard to the work.  b) The Contractor shall comply with the applicable provisions of Payment of Wages Act-1936, Minimum Wages Act-1948, Employees’ Liability Act-1938, Employees’ Compensation Act-1923, Payment of Bonus, EPF and Miscellaneous Provisions Act-1952, Employees’ State Insurance Act1948 and other relevant Acts and rules framed, thereunder from time to time.  c) Contractor shall be responsible for making payment of wages within 7days from the last day of wage period and shall obtain the signature at the end of entries in the wage register from area in charge of contract operating department.  d) Contractor should ensure that at least the prevailing minimum wages, as per the rules of Government of Tamil Nadu, which are applicable to General Engineering and Fabrication Industry are paid to his employees only in their respective nationalized bank accounts by means of NEFT/RTGS/ IMPS.  e) The contractor should remit the salary/ wages of their workmen only through nationalized Bank, directly to the salary/ savings account of the employee concerned. monthly clearance will be given in respect of those contractors, only if the salary/ wages to the workmen concerned has been remitted in the nationalized bank account of the workmen. The relevant Bank statement/ proof for Bank payment should be produced along with PF and ESI challans every month.  f) No other mode of payment (hand payment/ account transfer other than salary or any other) is acceptable as salary.  g) The contractor should pay the previous month salary in full to our employees before 7th of every month and will not adjust with any advance/ loan / training cost / accommodation cost/repayment due by the employee to us.  h) If the Contractor employs more than twenty employees, he has to obtain License to this effect from the Factory Inspectorate and renew the same periodically.  i) The Contractor should follow and comply with Minimum Wages, ESI, PF, Bonus and other statutory regulations as stipulated in Factories Act and other applicable State / Central Governments' rules & regulations.  j) Each contract employees must have his own PF and ESI Codes and comply with the relevant Acts. |  |  |

| **Clause** | **Details** |
| --- | --- |
| **3** | **PRICE BASIS** |
|  | **“Package-wise L1 (lowest bidder)”** in INR should be quoted Including GST in GeM Portal |
| **4** | **TAXES & DUTIES** |
| 4.1 | The Supplier/Vendor shall pay all (save the specific exclusions as enumerated in this clause) taxes, fees, license, charges, deposits, duties, tools, royalty, commissions, other charges, etc. which may be levied on the input goods & services consumed and output goods & services delivered in course of his operations in executing the contract. In case BHEL is forced to pay any of such taxes/duties, BHEL shall have the right to recover the same from his bills or otherwise as deemed fit along with the applicable overheads @5% and interest on the total value (i. e. amount paid by BHEL + overhead)  However, provisions regarding GST on output supply (goods/service) and TDS/TCS as per Income Tax Act shall be as per following clauses. |
| 4.2 | GST (Goods and Services Tax) |
| 4.2.1 | GST as applicable on output supply (goods/services) are excluded from Supplier/Vendor’s scope; therefore, contractor’s price/rates shall be exclusive of GST. Reimbursement of GST is subject to compliance of following terms and conditions. BHEL shall have the right to deny payment of GST and to recover any loss to BHEL on account of tax, interest, penalty etc. for non-compliance of any of the following condition. |
| 4.2.2 | The admissibility of GST, taxes and duties referred in this chapter or elsewhere in the contract shall be limited to direct transactions between BHEL & its Supplier/Vendor. BHEL shall not consider GST on any transaction other than the direct transaction between BHEL & its Supplier/Vendor. |
| 4.2.3 | Supplier/Vendor shall obtain prior written consent of BHEL before billing the amount towards such taxes. Where the GST laws permit more than one option or methodology for discharging the liability of tax/levy/duty, BHEL shall have the right to adopt the appropriate one considering the amount of tax liability on BHEL/Client as well as procedural simplicity with regard to assessment of the liability. The option chosen by BHEL shall be binding on the Contractor for discharging the obligation of BHEL in respect of the tax liability to the Supplier/Vendor. |
| 4.2.4 | Supplier/Vendor has to submit GST registration certificate of the concerned state. Supplier/Vendor also needs to ensure that the submitted GST registration certificate should be in active status during the entire contract period. |
| 4.2.5 | Supplier/Vendor has to issue Invoice/Debit Note/Credit Note indicating HSN/SAC code, Description, Value, Rate, applicable tax and other particulars in compliance with the provisions of relevant GST Act and Rules made thereunder. |
| 4.2.6 | Supplier/Vendor has to submit GST compliant invoice within the due date of invoice as per GST Law. In case of delay, BHEL reserves the right of denial of GST payment if there occurs any hardship to BHEL in claiming the input thereof. In case of goods, Supplier/Vendor has to provide scan copy of invoice & GR/LR/RR to BHEL before movement of goods starts to enable BHEL to meet its GST related compliances. Special care should be taken in case of month end transactions. |
| 4.2.7 | Supplier/Vendor has to ensure that invoice in respect of such services which have been provided/completed on or before end of the month should not bear the date later than last working day of the month in which services are performed. |
| 4.2.8 | Subject to other provisions of the contract, GST amount claimed in the invoice shall be released on fulfilment of all the following conditions by the Supplier/Vendor: - |
| a | Supply of goods and/or services have been received by BHEL. |
| b | Original Tax Invoice has been submitted to BHEL |
| c | Supplier/Vendor has submitted all the documents required for processing of bill as per contract/ purchase order/ work order. |
| d | In cases where e-invoicing provision is applicable, Supplier/Vendor is required to submit invoice in compliance with e-invoicing provisions of GST Act and Rules made thereunder. |
| e | Supplier/Vendor has filed all the relevant GST return (e.g. GSTR-1, GSTR-3B, etc.) pertaining to the invoice submitted and submit the proof of such return along with immediate subsequent invoice. In case of final invoice/ bill, contractor has to submit proof of such return within fifteen days from the due date of relevant return. |
| f | Respective invoice has appeared in BHEL’s GSTR - 2A for the month corresponding to the month of invoice and in GSTR-2B of the month in which such invoices has been reported by the contractor along with status of ITC availability as "YES” in GSTR-2B. Alternatively, BG of appropriate value may be furnished which shall be valid at least one month beyond the due date of confirmation of relevant payment of GST on GSTN portal or sufficient security is available to adjust the financial impact in case of any default by the Supplier/Vendor. |
| g | Supplier/Vendor has to submit an undertaking confirming the payment of all due GST in respect of invoices pertaining to BHEL. |
| 4.2.9 | Any financial loss arises to BHEL on account of failure or delay in submission of any document as per contract/purchase order/work order at the time of submission of Tax invoice to BHEL, shall be deducted from Supplier/Vendor’s bill or otherwise as deemed fit. |
| 4.2.10 | TDS as applicable under GST law shall be deducted from Supplier/Vendor’s bill. |
| 4.2.11 | Supplier/Vendor shall comply with the provisions of e-way bill wherever applicable. Further wherever provisions of GST Act permits, all the e-way bills, road permits etc. required for transportation of goods needs to be arranged by the contractor. |
| 4.2.12 | Supplier/Vendor shall be solely responsible for discharging his GST liability according to the provisions of GST Law and BHEL will not entertain any claim of GST/interest/penalty or any other liability on account of failure of Supplier/Vendor in complying the provisions of GST Law or discharging the GST liability in a manner laid down thereunder. |
| 4.2.13 | In case declaration of any invoice is delayed by the vendor in his GST return or any invoice is subsequently amended/altered/deleted on GSTN portal which results in any adverse financial implication on BHEL, the financial impact thereof including interest/penalty shall be recovered from the Supplier/Vendor’s due payment. |
| 4.2.14 | Any denial of input credit to BHEL or arising of any tax liability on BHEL due to non-compliance of GST Law by the Supplier/Vendor in any manner, will be recovered along with liability on account of interest and penalty (if any) from the payments due to the Supplier/Vendor. |
| 4.2.15 | In the event of any ambiguity in GST law with respect to availability of input credit of GST charged on the invoice raised by the contractor or with respect to any other matter having impact on BHEL, BHEL’s decision shall be final and binding on the Supplier/Vendor. |
| 4.2.16 | Variation in Taxes & Duties:  Any upward variation in GST shall be considered for reimbursement provided supply of goods and services are made within schedule date stipulated in the contract or approved extended schedule for the reason solely attributable to BHEL. However downward variation shall be subject to adjustment as per actual GST applicability.  In case the Government imposes any new levy/tax on the output service/goods after price bid opening, the same shall be reimbursed by BHEL at actual. The reimbursement under this clause is restricted to the direct transaction between BHEL and its Supplier/Vendor only and within the contractual delivery period only. In case any new tax/levy/duty etc. becomes applicable after the date of Bidder’s offer but before opening of the price Bid, the Bidder/ Supplier/Vendor must convey its impact on his price duly substantiated by documentary evidence in support of the same before opening of price bid. Claim for any such impact after opening the price bid will not be considered by BHEL for reimbursement of tax or reassessment of offer. |
| 4.3 | **Income Tax:** |
|  | TDS/TCS as applicable under Income Tax Act, 1961 or rules made thereunder shall be deducted/collected from Supplier/Vendor’s bill. |
| **5** | **MATERIAL DISPATCH CLEARANCE CERTIFICATE (MDCC): Not Applicable.** |
| **6** | **INSPECTION / INSPECTION & TESTING AT SUPPLIERS WORKS: Not Applicable.** |
| **7** | **DELIVERY: Refer Tender document.** |
| **8** | **TRANSIT INSURANCE : Not Applicable** |
| **9** | **PAYMENT TERMS:** |
| a | 1. Payment will be made after completion of work on pro-rata basis based on actual work executed as per BOQ after acceptance and certification of Area in charge (BHEL Executive). Payment shall be made as follows on submission of bill complete in all respect.   **90 days from CRAC for Non MSME**  **60 days from CRAC for Medium (UDYAM Certificate to be submitted)**  **45 days from CRAC for MSE (for Micro and Small enterprises only- UDYAM**  **Certificate to be submitted). If UDYAM Certificate not submitted substantiating the same, payment will be processed in Non MSME basis**   1. Along with bills, Contractors has to furnish copy of the following documents for further processing of bills:    1. The Contractor shall submit the bill within a week after at the end of each month in triplicate copies detailing the various items of work done during the month supported by the requisitions issued from time to time    2. Any other relevant document which is required from time to time as per BHEL requirement. 2. The Contractor shall, once in every month, submit to the respective area HOD separately details of their claims for the work done by them up to and including the previous. He should in addition furnish a clear certificate to the effect that the claims submitted by him as aforesaid cover all his claims and that no further claims shall be raised by him in respect of the work done up to and including the period under report. Payment will be at the sole discretion of BHEL.      1. The proof of execution of work should be submitted along with each bill (printed form with covering letter and proof for execution of work). 2. If the Contractor is not registered for any statutory obligation and not liable thereto, then a declaration shall be submitted along with offer that they are within the threshold limit. 3. No advance may be paid for operational or any other expenses. 4. Goods and Services tax will be payable extra by BHEL at prevailing rates and corresponding TDS will be made as per Government norms. |
|  | However, GST amount shall be reimbursed in line with compliance to Cl. No. 4 (Taxes & Duties) above. |
|  | **NO INTEREST PAYABLE TO CONTRACTOR**  No interest shall be payable on the security deposit or any other money due to the contractor”. |
| **10** | **DOCUMENTS REQUIRED ALONG WITH ~~DISPATCH OF MATERIAL~~/BILLING DOCUMENTS:** |
|  | 1. **Original Tax invoice**- 4 copies.  2. **Proof of GSTR1**. (If any specific exemption is available, a declaration with due supporting documents need to be furnished)  3. **GeM invoice.** (If applicable)  4. **PF & ESI Clearance** from Welfare. (If applicable) |
| **11** | **BANK DETAILS FOR EMD & PERFORMANCE SECURITY SUBMISSION:** |
|  | For Electronic Fund Transfer the details are as below:  a) Name of the Beneficiary: Bharat Heavy Electricals Limited  b) Bank Particulars:  Name of the Company - BHARAT HEAVY ELECTRICALS LTD.  Address of the company - High Pressure Boiler Plant, Tiruchirappalli - 620014    Name of the bank - State Bank of India  Bank branch - HEAVY ELECTRICALS, KAILASAPURAM BRANCH  City - Tiruchirappalli  Branch code - 01363  Account Number - 10891588977  Account type - CC  IFSC code - SBIN0001363  MICR code - 620002004 |
| **12** | **EMD**: **NOT Applicable** |
| **13** | **PERFORMANCE SECURITY: Not Applicable.** |
| 14 | BREACH OF CONTRACT, REMEDIES AND TERMINATION: |
| 14.1 | The following shall amount to breach of contract: |
| I | Non-supply of material/ non-completion of work by the Supplier/Vendor within scheduled delivery/ completion period as per contract or as extended from time to time. |
| II | The Supplier/Vendor fails to perform as per the activity schedule and there are sufficient reasons even before expiry of the delivery/ completion period to justify that supplies shall be inordinately delayed beyond contractual delivery/ completion period. |
| III | The Supplier/Vendor delivers equipment/ material not of the contracted quality. |
| IV | The Supplier/Vendor fails to replace the defective equipment/ material/ component as per guarantee clause. |
| V | Withdrawal from or abandonment of the work by the Supplier/Vendor before completion as per contract. |
| VI | Assignment, transfer, subletting of Contract by the Supplier/Vendor without BHEL’s written permission resulting in termination of Contract or part thereof by BHEL. |
| VII | Non-compliance to any contractual condition or any other default attributable to Supplier/Vendor. |
| VIII | Any other reason(s) attributable to Vendor towards failure of performance of contract. In case of breach of contract, BHEL shall have the right to terminate the Purchase Order/ Contract either in whole or in part thereof without any compensation to the Supplier/Vendor. |
| IX | Any of the declarations furnished by the contractor at the time of bidding and/ or entering into the contract for supply are found untruthful and such declarations were of a nature that could have resulted in nonaward of contract to the contractor or could expose BHEL and/ or Owner to adverse consequences, financial or otherwise. |
| X | Supplier/Vendor is convicted of any offence involving corrupt business practices, antinational activities or any such offence that compromises the business ethics of BHEL, in violation of the Integrity Pact entered into with BHEL has the potential to harm the overall business of BHEL/ Owner.  Note-Once BHEL considers that a breach of contract has occurred on the part of Supplier/Vendor, BHEL shall notify the Supplier/Vendor by way of notice in this regard. Contractor shall be given an opportunity to rectify the reasons causing the breach of contract within a period of 14 days.  In case the contractor fails to remedy the breach, as mentioned in the notice, to the satisfaction of BHEL, BHEL shall have the right to take recourse to any of the remedial actions available to it under the relevant provisions of contract. |
| 14.2 | Remedies in case of Breach of Contract. |
| i | Wherein the period as stipulated in the notice issued under clause 14.1 has expired and Supplier/Vendor has failed to remedy the breach, BHEL will have the right to terminate the contract on the ground of "Breach of Contract" without any further notice to contractor. |
| ii | Upon termination of contract, BHEL shall be entitled to recover an amount equivalent to 10% of the Contract Value for the damages on account of breach of contract committed by the Supplier/Vendor. This amount shall be recovered by way of encashing the security instruments like performance bank guarantee etc. available with BHEL against the said contract. In case the value of the security instruments available is less than 10% of the contract value, the balance amount shall be recovered from other financial remedies (i.e. available bills of the Supplier/Vendor, retention amount, from the money due to the Supplier/Vendor etc. with BHEL) or the other legal remedies shall be pursued. |
| iii | wherever the value of security instruments like performance bank guarantee available with BHEL against the said contract is 10% of the contract value or more, such security instruments to the extent of 10% contract value will be encashed. In case no security instruments are available or the value of the security instruments available is less than 10% of the contract value, the 10% of the contract value or the balance amount, as the case may be, will be recovered in all or any of the following manners: |
| iv | In case the amount recovered under sub clause (a) above is not sufficient to fulfil the amount recoverable then; a demand notices to deposit the balance amount within 30 days shall be issued to Supplier/Vendor. |
| v | If Supplier/Vendor fails to deposit the balance amount within the period as prescribed in demand notice, following action shall be taken for recovery of the balance amount:    a) from dues available in the form of Bills payable to defaulted Supplier/Vendor against the same contract.  b) If it is not possible to recover the dues available from the same contract or dues are insufficient to meet the recoverable amount, balance amount shall be recovered from any money(s) payable to Supplier/Vendor under any contract with other Units of BHEL including recovery from security deposits or any other deposit available in the form of security instruments of any kind against Security deposit or EMD. |
| vi | In-case recoveries are not possible with any of the above available options, Legal action shall be initiated for recovery against defaulted supplier/Vendor. |
| vii | It is an agreed term of contract that this amount shall be a genuine pre-estimate of damages that BHEL would incur in completion of balance contractual obligation of the contract through any other agency and BHEL will not be required to furnish any other evidence to the Supplier/Vendor for the purpose of estimation of damages. |
| viii | In addition to the above, imposition of liquidated damages, debarment, termination, de-scoping, short closure, etc., shall be applied as per provisions of the contract. |
|  | Note:  1) The defaulting Supplier/Vendor shall not be eligible for participation in any of the future enquiries floated by BHEL to complete the balance work. The defaulting contractor shall mean and include:   1. In case defaulted Supplier/Vendor is the Sole Proprietorship Firm, any Sole Proprietorship Firm owned by same Sole Proprietor. 2. In case defaulted Supplier/Vendor is The Partnership Firm, any firm comprising of same partners/ some of the same partners; or sole proprietorship firm owned by any partner(s) as a sole proprietor. |
|  | **LD against delay in executed supply in case of Termination of Contract:** |
|  | LD against delay in executed supply shall be calculated in line with LD clause no. 18.0 below, for the delay attributable to Supplier/Vendor. For limiting the maximum value of LD, contract value shall be taken as Executed Value of supply till termination of contract.  Method for calculation of “LD against delay in executed supply in case of termination of contract" is given below.  i. Let the time period from scheduled date of start of supply till termination of contract excluding the period of Hold (if any) not attributable to contractor = T1  ii. Let the value of executed supply till the time of termination of contract= X  iii. Let the Total Executable Value of supply for which inputs/fronts were made available to Supplier/Vendor and were planned for execution till termination of contract = Y  iv. Delay in executed supply attributable to Supplier/Vendor i.e. T2=[1-(X/Y)] x T1  v. LD shall be calculated in line with LD clause (clause 18.0) of the Contract for the delay attributable to Supplier/Vendor taking “X” as Contract Value and “T2” as period of delay attributable to Supplier/Vendor. |
| **15** | **BILL TO/ ~~SHIP TO~~ ADDRESS:**  **The Manager**  Contracts/ Planning M&S  Maintenance & Services,  Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014, |
| **16** | **GUARANTEE/WARRANTY:** **Not Applicable.** |
| **17** | **MICRO AND SMALL ENTERPRISES (MSE):** |
|  | Any Bidder falling under MSE category shall furnish the following details & submit documentary evidence/ Govt. Certificate etc. in support of the same along with their techno-commercial offer.   |  |  |  |  | | --- | --- | --- | --- | | Type under MSE | SC/ST owned | Women owned | Others (excluding SC/ ST & Women Owned) | | Micro |  |  |  | | Small |  |  |  |   Note: If the bidder does not furnish the above, offer shall be processed construing that the bidder is not falling under MSE category.  a) MSE suppliers can avail the intended benefits in respect of the procurements related to the Goods and Services only (Definition of Goods and Services as enumerated by Govt. of India vide Office Memorandum F. No. 21(8)/2011-MA dtd. 09/11/2016 office of AS & DC, MSME) only if they submit along with the offer, attested copies of either Udyam Registration. Date to be reckoned for determining the deemed validity will be the last date of Technical Bid submission. Non-submission of supporting document in GeM portal will lead to consideration of their bids at par with other bidders. No benefits shall be applicable for this enquiry if the above required documents are not uploaded at the time of bid submission. Documents submitted by the bidder shall be verified by BHEL for rendering the applicable benefits. |
| **18** | **LIQUIDATED DAMAGE** |
|  | 1. Liquidated Damages, wherever referred under this Tender/Agreement, shall mean and refer to the damages, not in the nature of penalty, which the contractor agrees to pay in the event of delay in delivery of supplies, breach of contract etc. as the case may be.      1. Liquidated Damages leviable upon the Supplier/Vendor is a sum which is agreed by the parties as a reasonable and genuine pre-estimate of damages which will be suffered by BHEL on account of delay/breach on the part of the Supplier/Vendor.      1. If the Seller/Service Provider fails to start the heat treatment cycle after 7 days from the date of intimation from BHEL, the Buyer/BHEL will be entitled to deduct/recover the Liquidated Damages for the delay, unless covered under Force Majeure conditions aforesaid, @ 0.5% of the contract value of delayed quantity per Week as pre-estimated damages not exceeding 10% of the contract value of delayed quantity without any controversy/dispute of any sort whatsoever.      1. In case of any amendment / revision, LD shall be linked to amended / revised PO value. |
| **19** | **INTEGRITY PACT (IP): Not Applicable** |
| **20** | **PREFERENCE TO MAKE IN INDIA:** |
|  | For this procurement, the local content to categorize a Supplier/Vendor as a Class I local supplier/ Class II local Supplier/Non-Local Supplier and purchase preferences to Class I local supplier, is as defined in Public Procurement (Preference to Make in India), Order 2017 dated 04.06.2020 issued by DPIIT. In case of subsequent orders issued by the nodal ministry, changing the definition of local content for the items of the GeM Bid, the same shall be applicable even if issued after issue of this GeM Bid, but before opening of Part-II bids against this GeM Bid  23.1 Compliance to Restrictions under Rule 144 (xi) of GFR 2017:  I. Any bidder from a country which shares a land border with India will be eligible to bid in this tender only if the bidder is registered with the Competent Authority. The Competent Authority for the purpose of this Clause shall be the Registration Committee constituted by the Department for Promotion of Industry and Internal Trade (DPIIT).  II. “Bidder” (including the term ‘tenderer’, ‘consultant’ or ‘service provider’ in certain contexts) means any person or firm or company, including any member of a consortium or joint venture (that is an association of several persons, or firms or companies), every artificial juridical person not falling in any of the descriptions of bidders stated hereinbefore, including any agency branch or office controlled by such person, participating in a procurement process.  III. “Bidder from a country which shares a land border with India” for the purpose of this Clause means: - a. An entity incorporated established or registered in such a country; or  b. A subsidiary of an entity incorporated established or registered in such a country; or  c. An entity substantially controlled through entities incorporated, established or registered in such a country; or  d. An entity whose beneficial owner is situated in such a country; or  e. An Indian (or other) agent of such an entity; or  f. A natural person who is a citizen of such a country; or  g. A consortium or joint venture where any member of the consortium or joint venture falls under any of the above.  IV. The beneficial owner for the purpose of (III) above will be as under:  1. In case of a company or Limited Liability Partnership, the beneficial owner is the natural person(s), who, whether acting alone or together or through one or more juridical person, has a controlling ownership interest or who exercises control through other means.  Explanation   1. “Controlling ownership interest” means ownership of or entitlement to more than twenty-five per cent of shares or capital or profits of the company. 2. “Control” shall include the right to appoint majority of the directors or to control the management or policy decisions including by virtue of their shareholding or management rights or shareholder’s agreements or voting agreements. 3. In case of a partnership firm, the beneficial owner is the natural person(s) who, whether acting alone or together, or through one or more juridical person, has ownership of entitlement to more than fifteen percent of capital or profits of the partnership. 4. In case of an unincorporated association or body of individuals, the beneficial owner is the natural person(s), who, whether acting alone or together, or through one or more juridical person has ownership of or entitlement to more than fifteen percent of the property or capital or profits of the such association or body of individuals. 5. Where no natural person is identified under (1) or (2) or (3) above, the beneficial owner is the relevant natural person who holds the position of senior managing official; 6. In case of a trust, the identification of beneficial owner(s) shall include identification of the author of the trust, the trustee, the beneficiaries with fifteen percent or more interest in the trust and any other natural person exercising ultimate effective control over the trust through a chain of control or ownership.   V. An Agent is a person employed to do any act for another, or to represent another in dealings with third person.  Note:   1. The bidder shall provide undertaking for their compliance to this Clause, in the format provided in Annexure-13. 2. Registration of the bidder with Competent Authority should be valid at the time of submission of bids and at the time of acceptance of the bids. |
| **21** | **SETTLEMENT OF DISPUTE** |
|  | If any dispute or difference of any kind whatsoever shall arise between BHEL and the Supplier/Vendor, arising out of the contract for the performance of the work whether during the progress of contract termination, abandonment or breach of the contract, it shall in the first place referred to Designated Engineer for amicable resolution by the parties. Designated Engineer (to be nominated by BHEL for settlement of disputes arising out of the contract) who within 60 days after being requested shall give written notice of his decision to the contractor. Save as hereinafter provided, such decision in respect of every matter so referred shall forthwith be given effect to by the Supplier/Vendor who shall proceed with the work with all due diligence, whether he or BHEL desires to resolve the dispute as hereinafter provided or not.  If after the Designated Engineer has given written notice of this decision to the party and no intention to pursue the dispute has been communicated to him by the affected party within 30 days from the receipt of such notice, the said decision shall become final and binding on the parties. In the event the Supplier/Vendor being dissatisfied with any such decision or if amicable settlement cannot be reached then all such disputed issues shall be resolved through conciliation in terms of the BHEL Conciliation Scheme 2018 as per Clause 21. |
| 21.1 | Conciliation: |
|  | Any dispute, difference or controversy of whatever nature howsoever arising under or out of or in relation to this Agreement (including its interpretation) between the Parties, and so notified in writing by either Party to the other Party (the “Dispute”) shall, in the first instance, be attempted to be resolved amicably in accordance with the conciliation procedure as per BHEL Conciliation Scheme 2018. The proceedings of Conciliation shall broadly be governed by Part-III of the Arbitration and Conciliation Act 1996 or any statutory modification thereof and as provided in – “Procedure for conduct of conciliation proceedings” (as available in www.bhel.com)).  Note: Ministry of Finance has issued OM reference No. 1/2/24 dated 03.06.2024 regarding “Guidelines for Arbitration and Mediation in Contracts of Domestic Public Procurement. In the said OM it has been recommended that Government departments/ Entities/agencies are to encourage mediation under the Mediation Act. 2023. The said Act has not yet been notified by the Government. Therefore, the clause “Settlement of Disputes” shall be modified accordingly as and when the Mediation Act 2023 gets notified. |
| 21.2 | ARBITRATION: |
| 21.2.1 | Except as provided elsewhere in this Contract, in case Parties are unable to reach amicable settlement (whether by Conciliation to be conducted as provided in Clause 21.1 herein above or otherwise) in respect of any dispute or difference; arising out of the formation, breach, termination, validity or execution of the Contract; or, the respective rights and liabilities of the Parties; or, in relation to interpretation of any provision of the Contract; or. in any manner touching upon the Contract (hereinafter referred to as the ‘Dispute’), then, either Party may, refer the disputes to Arbitral Institution **Madras High Court, Arbitration Centre (MHCAC)** and such dispute to be adjudicated by Sole Arbitrator appointed in accordance with the Rules of said Arbitral Institution. |
| 21.2.2 | A party willing to commence arbitration proceeding shall invoke Arbitration Clause by giving notice to the other party in terms of section 21 of the Arbitration & Conciliation Act, 1996 (hereinafter referred to as the ‘Notice’) before referring the matter to arbitral institution. The Notice shall be addressed to the Head of the Region, Power Sector/ Unit, BHEL, executing the Contract and shall contain the particulars of all claims to be referred to arbitration with sufficient detail and shall also indicate the monetary amount of such claim including interest, if any. |
| 2.2.3 | After expiry of 30 days from the date of receipt of aforesaid notice, the party invoking the Arbitration shall submit that dispute to the Arbitral Institution **Madras High Court, Arbitration Centre (MHCAC)** and that dispute shall be adjudicated in accordance with their respective Arbitration Rules. The matter shall be adjudicated by a Sole Arbitrator who shall necessarily be a Retd Judge having considerable experience in commercial matters to be appointed/nominated by the respective institution. The cost/expenses pertaining to the said Arbitration shall also be governed in accordance with the Rules of the respective Arbitral Institution. The decision of the party invoking the Arbitration for reference of dispute to **Madras High Court, Arbitration Centre (MHCAC)** for adjudication of that dispute shall be final and binding on both the parties and shall not be subject to any change thereafter. The institution once selected at the time of invocation of dispute shall remain unchanged. |
| 21.2.4 | The fee and expenses shall be borne by the parties as per the Arbitral Institutional rules. |
| 21.2.5 | The Arbitration proceedings shall be in English language and the seat and venue of Arbitration shall be **Tiruchirappalli, Tamil Nadu** |
| 21.2.6 | Subject to the above, the provisions of Arbitration & Conciliation Act 1996 and any amendment thereof shall be applicable. All matters relating to this Contract and arising out of invocation of Arbitration clause are subject to the exclusive jurisdiction of the Court(s) situated at **Tiruchirappalli, Tamil Nadu**. |
| 21.2.7 | Notwithstanding any reference to the Designated Engineer or Conciliation or Arbitration herein, a. the parties shall continue to perform their respective obligations under the Contract unless they otherwise agree. Settlement of Dispute clause cannot be invoked by the Contractor, if the Contract has been mutually closed or ‘No Demand Certificate’ has been furnished by the Contractor or any Settlement Agreement has been signed between the Employer and the Contractor. |
| 21.2.8 | It is agreed that Mechanism of resolution of disputes through arbitration shall be available only in the cases where the value of the dispute is less than Rs. 10 Crores. |
| 21.2.9 | In case the disputed amount (Claim, Counter claim including. interest is Rs. 10 crores and above, the parties shall be within their rights to take recourse to remedies other than Arbitration, as may be available to them under the applicable laws after prior intimation to the other party. Subject to the aforesaid conditions, provisions of the Arbitration and Conciliation Act, 1996 and any statutory modifications or re-enactment thereof as amended from time to time, shall apply to the arbitration proceedings under this clause. |
| 21.2.10 | In case, multiple arbitrations are invoked (whether sub-judice or arbitral award passed) by any party to under this contract, then the cumulative value of claims (including interest claimed or awarded) in all such arbitrations shall be taken in account while arriving at the total claim in dispute for the subject contract for the purpose of clause 21.2.9. Disputes having cumulative value of less than 10 crores shall be resolved through arbitration and any additional dispute shall be adjudicated by the court of competent jurisdiction. |
| 21.3 | In case of Contract with Public Sector Enterprise (PSE) or a Government Department, the following shall be applicable:  In the event of any dispute or difference relating to the interpretation and application of the provisions of commercial contract(s) between Central Public Sector Enterprises (CPSEs)/ Port Trusts inter se and also between CPSEs and Government Departments/Organizations (excluding disputes concerning Railways, Income Tax, Customs & Excise Departments), such dispute or difference shall be taken up by either party for resolution through AMRCD (Administrative Mechanism for Resolution of CPSEs Disputes) as mentioned in DPE OM No. 05/0003/2019-FTS-10937 dated 14-12-2022 as amended from time to time. |
| **22** | **JURISDICTION** |
|  | Subject to clause 21 of this contract, the Civil Court having original Civil Jurisdiction at **Tiruchirappalli, Tamil Nadu**. shall alone have exclusive jurisdiction in regard to all matters in respect of the Contract. |
|  | GOVERNING LAWS |
|  | The contract shall be governed by the Law for the time being in force in the Republic of India. |
| **23** | **FORCE MAJEURE** |
| 23.1 | "Force Majeure" shall mean circumstance which is: |
|  | 1. beyond control of either of the parties to contract, 2. either of the parties could not reasonably have provided against the event before entering into the contract, 3. having arisen, either of the parties could not reasonably have avoided or overcome, and 4. is not substantially attributable to either of the parties and Prevents the performance of the contract,   Such circumstances include but shall not be limited to:  i. War, hostilities, invasion, act of foreign enemies.   1. Rebellion, terrorism, revolution, insurrection, military or usurped power, or civil war. 2. Riot, commotion or disorder by persons other than the contractor’s personnel and other employees of the contractor and sub-contractors. 3. Strike or lockout not solely involving the contractor’s personnel and other employees of the contractor and sub-contractors. 4. Encountering munitions of war, explosive materials, ionizing radiation or contamination by radio-activity, except as may be attributable to the contractor’s use of such munitions, explosives, radiation or radio- activity. 5. Natural catastrophes such as earthquake, tsunami, volcanic activity, hurricane or typhoon, flood, fire, cyclones etc.   Epidemic, pandemic etc. |
| 23.2 | The following events are explicitly excluded from Force Majeure and are solely the responsibilities of the non-performing party: a) any strike, work-to-rule action, go-slow or similar labour difficulty (b) late delivery of equipment or material (unless caused by Force Majeure event) and (c) economic hardship. |
| 23.3 | If either party is prevented, hindered or delayed from or in performing any of its obligations under the Contract by an event of Force Majeure, then it shall notify the other in writing of the occurrence of such event and the circumstances thereof within 15 (fifteen) days after the occurrence of such event. |
| 23.4 | The party who has given such notice shall be excused from the performance or punctual performance of its obligations under the Contract for so long as the relevant event of Force Majeure continues and to the extent that such party's performance is prevented, hindered or delayed. The Time for Completion shall be extended by a period of time equal to period of delay caused due to such Force Majeure event. |
| 23.5 | Delay or non-performance by either party hereto caused by the occurrence of any event of Force Majeure shall not  v) Constitute a default or breach of the Contract.  vi) Give rise to any claim for damages or additional cost expense occasioned thereby, if and to the extent that such delay or non-performance is caused by the occurrence of an event of Force Majeure. |
| 23.6 | BHEL at its discretion may consider short closure of contract after 1 year of imposition of Force Majeure in line with extant guidelines. In any case, Supplier/Vendor cannot consider deemed short-closure after 1 year of imposition of Force Majeure. |
| **24** | **NON-DISCLOSURE AGREEMENT:** |
|  | The bidders shall enter into the Non-disclosure agreement separately. (Format attached). |
| **25** | **CARTEL FORMATION** |
|  | The Bidder declares that they will not enter into any illegal or undisclosed agreement or understanding, whether formal or informal with other Bidder(s). This applies in particular to prices, specifications, certifications, subsidiary contracts, submission or non-submission of bids or any other actions to restrict competitiveness or to introduce cartelization in the bidding process. In case, the Bidder is found having indulged in above activities, suitable action shall be taken by BHEL as per extant policies/ guidelines |
| **26** | **FRAUD PREVENTION POLICY** |
|  | Bidder along with its associate /collaborators /sub-contractors /sub-vendors / consultants / service providers shall strictly adhere to BHEL Fraud Prevention Policy displayed on BHEL website http://www.bhel.com and shall immediately bring to the notice of BHEL Management about any fraud or suspected fraud as soon as it comes to their notice. |
| **27** | **SUSPENSION OF BUSINESS DEALINGS WITH SUPPLIERS / CONTRACTORS** |
|  | The offers of the bidders who are under suspension as also the offers of the bidders, who engage the services of the banned firms / principal / agents, shall be rejected. The list of banned firms is available on BHEL web site www.bhel.com.  If any bidder / supplier / contractor during pre-tendering / tendering / post tendering / award / execution / post-execution stage indulges in any act, including but not limited to, mal-practices, cheating, bribery, fraud or and other misconduct or formation of cartel so as to influence the bidding process or influence the price or tampers the tendering process or acts or omits in any manner which tantamount to an offence punishable under any provision of the Indian Penal Code, 1860( Bhartiya Nyaya Samhita 2023) or any other law in force in India, or does anything which is actionable under the Guidelines for Suspension of Business dealings, action may be taken against such bidder / supplier / contractor as per extant guidelines of the company available on www.bhel.com and / or under applicable legal provisions. Guidelines for suspension of business dealings is available in the webpage: http://www.bhel.com/vender\_registration/vender.php. |
| 28 | Bid should be free from correction, overwriting, using corrective fluid, etc. Any interlineation, cutting, erasure or overwriting shall be valid only if they are attested under full signature(s) of person(s) signing the bid else bid shall be liable for rejection. In the event of any Technical or Commercial queries, the same may please be addressed to the BHEL concerned before Part I opening- |
| 29 | Order of Precedence:  In the event of any ambiguity or conflict between the Tender Documents, the order of precedence shall be in the order below:  a. Amendments/Clarifications/Corrigenda/Errata etc. issued in respect of the tender documents by BHEL.  b. Buyer Added Bid Specific ATC  c. Bid Technical Conditions of Contract (TCC)  d GeM GTC |
| 30 | NOTE:   1. In the event of our customer order covering this tender being cancelled /placed on hold /otherwise modified, BHEL would be constrained to accordingly cancel / hold / modify the tender at any stage of execution. 2. BHEL may negotiate the L1 rate, if not meeting our budget / estimated cost. BHEL may re-float the tender opened, if L1 price is not acceptable to BHEL even after negotiation.   Any deviation from the conditions specified in TECHNO-COMMERCIAL TERMS AND CONDITIONS  - Annexure-A, will lead to rejection of offer.   1. Any change in applicable rates of Tax or any other statutory levies (Direct / Indirect) or any new introduction of any levy by means of statute and its corresponding liability for the deliveries beyond the agreed delivery date for reasons not attributable to BHEL will be to vendors account. BHEL will not reimburse the same and any subsequent claim in this respect will be summarily rejected. 2. BHEL reserves its right to reject an offer due to unsatisfactory past performance by the respective Vendor in the execution of any contract to any BHEL project / Unit. 3. The offers of the bidders who are under suspension and also the offers of the bidders, who engage the services of the banned firms /principal/agents, shall be rejected. The list of banned firms is available on BHEL web site www.bhel.com.   Recovery / deduction as applicable as per Direct and Indirect taxes as notified by Govt. Of India from time to time will be made and information/certificate for such deduction/recoveries shall be provided by BHEL to the vendor. |
| 31 | Enclosure:  Annexure-1: Check List.  Annexure-2: Offer forwarding letter / tender submission letter  Annexure-3: No Deviation Certificate  Annexure-4: Declaration regarding Insolvency/ Liquidation/ Bankruptcy Proceedings  Annexure-5: Declaration by Authorized Signatory  Annexure-6: Declaration by Authorized Signatory regarding Authenticity of submitted Documents  Annexure-7: Non-Disclosure Certificate  Annexure-10: Declaration reg. Related Firms & their areas of Activities  Annexure-11: Declaration for relation in BHEL  Annexure- 12: Declaration reg. minimum local content in line with revised public procurement  Annexure- 13: Declaration regarding compliance to Restrictions under Rule 144 (xi) of GFR 2017  Annexure-15: Power of Attorney for submission of tender.  Annexure-17: Proforma of Bank Guarantee for Security Deposit.  Annexure-18: List of Consortium Bank. |

**ANNEXURE- 1 CHECK LIST**

NOTE: - Suppliers are required to fill in the following details in their Letterhead and no column should be left blank

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| A | Name and Address of the Supplier |  |  |  |
| B | BHEL, TRICHY Vendor Code (If Any) |  |  |  |
| C | GSTN No. of the Supplier (Place of  Execution of Contract / Purchase Order) |  |  |  |
| D | Details of Contact person for this Tender | Name: Mr./ Ms.  Designation:  Telephone No:  Mobile No:  Email ID: |  |  |
| E | EMD DETAILS |  |  |  |
| F | DESCRIPTION | APPLICABILITY (BY  BHEL) | ENCLOSED  BIDDER | BY |
| i. | Whether Pre - Qualification Criteria is understood and provided proper supporting documents. | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| ii. | Whether all pages of the Tender documents including annexures,  appendices etc. are read and understood | **Applicable**/ ~~Not~~  ~~Applicable~~ | YES/ NO |  |
| iii. | Audited Balance Sheet and profit & Loss Account for the last three years | ~~Applicable~~ / **Not**  **Applicable** | **Not Applicable** |  |
| iv. | Copy of PAN Card & GST registration | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| v. | Submission of MSE certificate as  specified in Tender | **Applicable/ Not**  **Applicable** | YES/ NO |  |
| vi. | Offer forwarding letter / tender submission letter as per Annexure - 2 | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| vii. | Submission of Certificate of No  Deviation as per Annexure - 3 | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| viii. | Declaration regarding Insolvency/ Liquidation/ Bankruptcy Proceedings as per Annexure - 4 | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| ix. | Declaration by Authorized Signatory as per Annexure - 5 | **Applicable**/ ~~Not~~  ~~Applicable~~ | YES/ NO |  |
| x. | Declaration by Authorized Signatory regarding Authenticity of submitted Documents Annexure - 6 | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| xi. | Submission of Non-Disclosure  Certificate as per Annexure - 7 | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| xii. | Submission of Integrity Pact as specified in Tender as per Annexure - 8 | ~~Applicable~~/ **Not**  **Applicable** | **Not Applicable** |  |
| xiii. | Declaration confirming knowledge about Site Conditions as per Annexure - 9 | ~~Applicable~~/ **Not**  **Applicable** | **Not Applicable** |  |
| xiv. | Declaration reg. Related Firms & their areas of Activities as per Annexure - 10 | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| xv. | Declaration for relation in BHEL as per Annexure - 11 | **Applicable**/ ~~Not~~ ~~Applicable~~ | YES/ NO |  |
| xvi. | Declaration reg. minimum local content in line with revised public procurement as per Annexure - 12 | **Applicable** / ~~Not~~  ~~Applicable~~ | YES/ NO | |
| xvii. | Declaration regarding compliance to  Restrictions under Rule 144 (xi) of GFR  2017 as per Annexure - 13 | **Applicable** / ~~Not~~ ~~Applicable~~ | YES/ NO | |
| xviii. | Bank Account Details for E-Payment as per Annexure - 14 | ~~Applicable~~**/ Not**  **Applicable** | **Not Applicable** | |
| xix. | Power of Attorney for submission of tender as per Annexure - 15 | **Applicable**/ ~~Not~~  ~~Applicable~~ | YES/ NO | |
| xx. | Proforma of Bank Guarantee for Earnest Money as per Annexure - 16 | ~~Applicable~~/ **Not**  **Applicable** | **Not Applicable** | |

NOTE: Strike off ‘YES’ or ‘NO’, as applicable. Tender not accompanied by the prescribed above applicable documents are liable to be summarily rejected.

DATE:

Sign. of the AUTHORISED SIGNATORY

(With Name, Designation and Company seal)

**ANNEXURE - 2**

## OFFER FORWARDING LETTER / TENDER SUBMISSION LETTER

(To be typed and submitted in the Letter Head of the Company/Firm of Bidder)

Offer Reference No: ……………………. Date: ………………..

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir,

Sub: Submission of Offer against Tender Enquiry No.: 9242500025/ 25.07.2025

Having examined the tender documents against your Tender Enquiry No.: 9242500025/ 25.07.2025 and having understood the provisions of the said tender documents and having thoroughly studied the requirements of BHEL related to the work tendered for, in connection with **OVERHAULING OF PG GENERATOR/ GASIFIERS (2 NOS.) PRESENT IN PRODUCER GAS PLANT/ GAS SERVICES, BHEL TRICHY**, we hereby submit our offer for the proposed work in accordance with terms and conditions mentioned in the tender documents, at the prices quoted by us and as per the indicated delivery schedule.

Should our Offer be accepted by BHEL for Award, I/we further agree to furnish ‘Security Deposit’ for the work as provided for in the Tender Conditions within the stipulated time as may be indicated by BHEL.

I/We further agree to execute all the works referred to in the said Tender documents upon the terms and conditions contained or referred to therein and as detailed in the appendices annexed thereto.

I/We have deposited herewith the requisite Earnest Money Deposit (EMD) as per details furnished in the Check List.

Authorised Representative of Bidder

Signature:

Name: Address:

Place: Date:

**ANNEXURE- 3**

## CERTIFICATE OF NO DEVIATION

(To be Typed & submitted in the Letter Head of the Company/Firm of Bidder)

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir,

Subject: No Deviation Certificate

Ref:

1)Tender Enquiry No.: 9242500025/ 25.07.2025

2) All other pertinent issues till date

We hereby confirm that we have not changed/ modified/materially altered any of the tender documents as downloaded from the website/ issued by BHEL and in case of such observance at any stage, it shall be treated as null and void.

We also hereby confirm that we have neither set any Terms and Conditions and nor have we taken any deviation from the Tender conditions together with other references applicable for the above referred Bid.

We further confirm our unqualified acceptance to all Terms and Conditions, unqualified compliance to Tender Conditions.

We confirm to have submitted offer in accordance with tender instructions and as per aforesaid references.

Thanking you,

Yours faithfully,

(Signature, date & seal of authorized representative of the bidder)

Date:

Place:

**ANNEXURE- 4**

## UNDERTAKING

(To be typed and submitted in the Letter Head of the Company/Firm of Bidder)

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir/Madam,

Sub: DECLARATION REGARDING INSOLVENCY/ LIQUIDATION/ BANKRUPTCY PROCEEDINGS

### Ref: Tender Enquiry No.: 9242500025/ 25.07.2025

I/We, declare that, I/We am/are not under insolvency resolution process or liquidation or Bankruptcy Code Proceedings (IBC) as on date, by NCLT or any adjudicating authority/authorities, which will render us ineligible for participation in this tender.

Sign. of the AUTHORISED SIGNATORY (With Name, Designation and Company seal)

Place:

Date:

**ANNEXURE - 5**

## DECLARATION BY AUTHORISED SIGNATORY OF BIDDER

(To be typed and submitted in the Letter Head of the Company/Firm of Bidder)

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir,

Sub: Declaration by Authorised Signatory

Ref:

1) Tender Enquiry No.: 9242500025/ 25.07.2025

2) All other pertinent issues till date

I/We, hereby certify that all the information and data furnished by me with regard to the above Tender Specification are true and complete to the best of my knowledge. I have gone through the specifications, conditions, stipulations and all other pertinent issues till date, and agree to comply with the requirements and Intent of the specification.

I further certify that I am authorised to represent on behalf of my Company/Firm for the above mentioned tender and a valid Power of Attorney to this effect is also enclosed.

Yours faithfully,

(Signature, Date & Seal of Authorized Signatory of the Bidder)

Date:

Enclosed: Power of Attorney

**ANNEXURE - 6**

## DECLARATION BY AUTHORISED SIGNATORY OF BIDDER

(To be typed and submitted in the Letter Head of the Company/Firm of Bidder)

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir,

Sub : Declaration by Authorised Signatory regarding Authenticity of submitted documents.

Ref :

1) Tender Enquiry No.: 9242500025/ 25.07.2025

2) All other pertinent issues till date

I/We, hereby certify that all the documents submitted by us in support of possession of “Qualifying Requirements” are true copies of the original and are fully compliant required for qualifying / applying in the bid and shall produce the original of same as and when required by Bharat Heavy Electricals Limited.

I / We hereby further confirm that no tampering is done with documents submitted in support of our qualification as bidder. I / We understand that at any stage (during bidding process or while executing the awarded contract) if it is found that fake / false / forged bid qualifying / supporting documents / certificates were submitted, it would lead to summarily rejection of our bid / termination of contract. BHEL shall be at liberty to initiate other appropriate actions as per the terms of the Bid / Contract and other extant policies of Bharat Heavy Electricals Limited.

Yours faithfully,

(Signature, Date & Seal of Authorized

Signatory of the Bidder)

Date:

**ANNEXURE- 7**

## NON-DISCLOSURE CERTIFICATE

(To be Typed & submitted in the Letter Head of the Company/Firm of Bidder)

I/We understand that BHEL TRICHY is committed to Information Security Management System as per their Information Security Policy.

Hence, I/We M/s

…………………………………………………………………………………………………………………………………………who are submitting offer for providing services to BHEL TRICHY against Tender Enquiry No.: 9242500025/ 25.07.2025, hereby undertake to comply with the following in line with Information Security Policy of BHEL TRICHY.

* To maintain confidentiality of documents & information which shall be used during the execution of the Contract.
* The documents & information shall not be revealed to or shared with third party which shall not be in the business interest of BHEL TRICHY

(Signature, date & seal of Authorized

Signatory of the bidder)

Date:

**ANNEXURE - 10**

### DECLARATION

Date:

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir/ Madam,

Sub: Details of related firms and their area of activities

Please find below details of firms owned by our family members that are doing business/ registered for same item with BHEL, (NA, if not applicable)

|  |  |  |
| --- | --- | --- |
| 1 | Material Category/ Work Description | NA |
| Name of Firm |  |
| Address of Firm |  |
| Nature of Business |  |
| Name of Family Member |  |
| Relationship |  |
| 2 | Material Category/ Work Description |  |
| Name of Firm |  |
| Address of Firm |  |
| Nature of Business |  |
| Name of Family Member |  |
| Relationship |  |
| 3 |  |  |

Note: I certify that the above information is true and I agree for penal action from BHEL in case any of the above information furnished is found to be false.

Regards, (\_\_\_\_\_)

From: M/s

Supplier Code:

Address:

**ANNEXURE - 11**

### DECLARATION FOR RELATION IN BHEL

(To be typed and submitted in the Letter Head of the Company/Firm of Bidder failing which the offer of

Bidder is liable to be summarily rejected)

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir,

Sub: Declaration for relation in BHEL

Ref:

#### 1) Tender Enquiry No.: 9242500025/ 25.07.2025

I/We hereby submit the following information pertaining to relation/relatives of Proprietor/Partner(s)/ Director(s) employed in BHEL

**Tick (:) any one as applicable:**

* The Proprieter, Partner(s), Director(s) of our Company/Firm **DO NOT have any relation or relatives** employed in BHEL

OR

* The Proprieter, Partner(s), or Director(s) of our Company/Firm HAVE relation / relatives employed

in BHEL and their particulars are as below:

i. ii.

(Signature, Date & Seal of Authorized

Signatory of the Bidder)

Note:

1. Attach separate sheet, if necessary.
2. If BHEL Management comes to know at a later date that the information furnished by the Bidder is false, BHEL reserves the right to take suitable against the Bidder/Contractor.

**ANNEXURE - 12**

**DECLARATION REGARDING MINIMUM LOCAL CONTENT IN LINE WITH REVISED**

**PUBLIC PROCUREMENT (PREFERENCE TO MAKE IN INDIA), ORDER 2017 DATED 04TH**

### JUNE, 2020 AND SUBSEQUENT ORDER(S)

(To be typed and submitted in the Letter Head of the Entity/Firm providing certificate as applicable)

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir,

Sub: Declaration reg. minimum local content in line with Public Procurement (Preference to Make in India), Order 2017-Revision, dated 04th June, 2020 and subsequent order(s).

Ref:

#### 1) Tender Enquiry No.: 9242500025/ 25.07.2025

2) All other pertinent issues till date

We hereby certify that the items/works/services offered by BHEL TRICHY has a local content of … ……….. % and this meets the local content requirement for ‘Class-I local supplier’ / ‘Class II local supplier’ \*\* as defined in Public Procurement (Preference to Make in India), Order 2017-Revision dated 04.06.2020 issued by DPIIT and subsequent order(s).

The details of the location(s) at which the local value addition is made are as follows:

1. \_ 2. \_

3. \_ 4. \_

……..

Thanking you, Yours faithfully,

(Signature, Date & Seal of

Authorized Signatory of the Bidder) \*\* - Strike out whichever is not applicable. Note:

1. Bidders to note that above format, duly filled & signed by authorized signatory, shall be submitted along with the techno-commercial offer.
2. In case the bidder’s quoted value is in excess of Rs. 10 crores, the authorized signatory for this declaration shall necessarily be the statutory auditor or cost auditor of the company (in the case of companies) or a practising cost accountant or practicing chartered accountant (in respect of suppliers other than companies).
3. In the event of false declaration, actions as per the above order and as per BHEL Guidelines shall be initiated against the bidder.

**ANNEXURE - 13**

## DECLARATION REGARDING COMPLIANCE TO RESTRICTIONS UNDER RULE 144 (xi) OF GFR 2017

(To be typed and submitted in the Letter Head of the Entity/ Firm providing certificate as applicable)

To,

Manager/ Maintenance & Services,

Ground Floor, 2 & 4 Building, B.H.E.L., Tiruchirappalli - 620014,

Tamilnadu. Phone: 0431-2576768, Email: tsenthilkumar@bhel.in

Dear Sir,

Sub: Declaration regarding compliance to Restrictions under Rule 144 (xi) of GFR 2017

Ref:

1) Tender Enquiry No.: 9242500025/ 25.07.2025

2) All other pertinent issues till date

I have read the clause regarding restrictions on procurement from a bidder of a country which shares a land border with India. I certify that ………………………………………………………………………..………(SPECIFY THE

NAME OF THE ORGANIZATION HERE), is not from such a country/ has been registered with the Competent Authority (attach valid registration by the Competent Authority, i.e., the Registration Committee constituted by the Dept. for Promotion of Industry and Internal Trade (DPIIT).

I hereby certify that we fulfil all requirements in this regard and is eligible to be considered.

Thanking you,

Yours faithfully,

(Signature, Date & Seal of

Authorized Signatory of the Bidder)

Note: Bidders to note that in case above certification given by a bidder, whose bid is accepted, is found to be false, then this would be a ground for immediate termination and for taking further action in accordance with law and as per BHEL guidelines.

**ANNEXURE - 15**

## POWER OF ATTORNEY for SUBMISSION OF TENDER

(To be typed on non-judicial stamp paper of minimum Rs. 100/- and Notarized)

KNOW ALL MEN BY THESE PRESENTS, that I/We do hereby make, nominate, constitute and appoint

Mr.

……………………………………..………..., whose signature given below herewith to be true and lawful Attorney of M/s………………………….………………… hereinafter called ‘Company’, for submitting Tender/entering into Contract and inter alia, sign, execute all papers and to do necessary lawful acts on behalf of Company with M/s Bharat Heavy Electricals Ltd, Maintenance & Services (M&S), in connection with **OVERHAULING OF PG GENERATOR/ GASIFIERS (2 NOS.) PRESENT IN PRODUCER GAS PLANT/ GAS SERVICES, BHEL TRICHY vide Tender Enquiry No.: 9242500025/ 25.07.2025.**

And the Company do hereby agree to ratify and confirm all acts, deeds, things or proceedings as may be lawfully done by the said attorney and by or on behalf of the company and in the name of the company, by virtue of the powers conferred herein and the same shall be binding on the company and shall have full force and effect.

IN WITNESS WHEREOF, the common seal of the company has been hereunto affixed in the manner hereinafter appearing on the document.

Dated at ………………., this ……………….……, day of ………………..

Director/CMD/Partner/Proprietor

Signature of Mr……………… ……………(Attorney)

Attested by: Director/CMD/Partner/Proprietor

Witness

Notary Public

**ANNEXURE - 17**

### BANK GUARANTEE FOR SECURITY DEPOSIT

(On non-Judicial paper of appropriate value)

Bank Guarantee No: Date:

To

NAME

& ADDRESSES OF THE BENEFICIARY

Dear Sirs,

In consideration of Bharat Heavy Electricals Limited (hereinafter referred to as the 'Employer' which expression shall unless repugnant to the context or meaning thereof, include its successors and permitted assigns) incorporated under the Companies Act, 1956 and having its registered office at……………………………………..**1** through its Unit at…………………...(name of the Unit) having awarded to ( Name of the Vendor / Contractor / Supplier) with its registered office at…………………………..**2** hereinafter referred to as the ' Vendor / Contractor / Supplier ', which expression shall unless repugnant to the context or meaning thereof, include its successors and permitted assigns), a contract Ref No…………………….dated ………………….**3** valued at Rs…………**4** (Rupees -----------------------) / FC……………..(in words……………....) for …………………..**5** (hereinafter called the

'Contract') and the Vendor / Contractor / Supplier having agreed to provide a Contract Performance Bank Guarantee, equivalent to &&% (&. Percent) of the said value of the Contract to the Employer for the faithful performance of the Contract,

We, ………………., (hereinafter referred to as the Bank), having registered/Head office at …………….. and inter alia a branch at &&&& being the Guarantor under this Guarantee, hereby, irrevocably and unconditionally undertake to forthwith and immediately pay to the Employer any sum or sums upto a maximum amount of Rs ------------------------ **6** ( Rupees ------------------------) without any demur, immediately on first demand from the Employer and without any reservation, protest, and recourse and without the Employer needing to prove or demonstrate reasons for its such demand.

Any such demand made on the Bank shall be conclusive as regards the amount due and payable by the Bank under this guarantee. However, our liability under this guarantee shall be restricted to an amount not exceeding Rs. ……………….... .

We undertake to pay to the Employer any money so demanded notwithstanding any dispute or disputes raised by the Vendor / Contractor / Supplier in any suit or proceeding pending before any Court or Tribunal, Arbitrator or any other authority, our liability under this present being absolute and unequivocal.

The payment so made by us under this Guarantee shall be a valid discharge of our liability for payment thereunder and the Vendor / Contractor / Supplier shall have no claim against us for making such payment.

We the …………………. bank further agree that the guarantee herein contained shall remain in full force and effect during the period that would be taken for the performance of the said Contract/ satisfactory completion of the performance guarantee period as per the terms of the Contract and that it shall continue to be enforceable till all the dues of the Employer under or by virtue of the said Contract have been fully paid and its claims satisfied or discharged.

We …………..BANK further agree with the Employer that the Employer shall have the fullest liberty without our consent and without affecting in any manner our obligations hereunder to vary any of the terms and conditions of the said Contract or to extend time of performance by the said Vendor / Contractor / Supplier from time to time or to postpone for any time or from time to time any of the powers exercisable by the Employer against the said Vendor / Contractor / Supplier and to forbear or enforce any of the terms and conditions relating to the said Contract and we shall not be relieved from our liability by reason of any such variation, or extension being granted to the said Vendor / Contractor

/ Supplier or for any forbearance, act or omission on the part of the Employer or any indulgence by the Employer to the said Vendor / Contractor / Supplier or by any such matter or thing whatsoever which under the law relating to sureties would but for this provision have effect of so relieving us.

The Bank also agrees that the Employer at its option shall be entitled to enforce this Guarantee against the Bank as a principal debtor, in the first instance without proceeding against the Vendor / Contractor / Supplier and notwithstanding any security or other guarantee that the Employer may have in relation to the Vendor /Contractor / Supplier 's liabilities.

This Guarantee shall remain in force upto and including……………………………………….... **7** and shall be extended from time to time for such period as may be desired by Employer.

This Bank Guarantee shall be governed, construed and interpreted in accordance with the laws of India.

Courts at ……………………….. shall alone have exclusive jurisdiction over any matter arising out of or in connection with this Bank Guarantee

This Guarantee shall not be determined or affected by liquidation or winding up, dissolution or change of constitution or insolvency of the Vendor / Contractor / Supplier but shall in all respects and for all purposes be binding and operative until payment of all money payable to the Employer in terms thereof.

Unless a demand or claim under this guarantee is made on us in writing on or before the………………………………………......**8** we shall be discharged from all liabilities under this guarantee thereafter.

We, ………………………… BANK lastly undertake not to revoke this guarantee during its currency except with the previous consent of the Employer in writing.

Notwithstanding anything to the contrary contained hereinabove:

1. The liability of the Bank under this Guarantee shall not exceed………………………… **6**
2. This Guarantee shall be valid up to ……………………….**7**
3. Unless the Bank is served a written claim or demand on or before ………………….**8** all rights under this guarantee shall be forfeited and the Bank shall be relieved and discharged from all liabilities under this guarantee irrespective of whether or not the original bank guarantee is returned to the Bank.

We, ……………………………………… Bank, have power to issue this Guarantee under law and the undersigned as a duly authorized person has full powers to sign this Guarantee on behalf of the Bank.

For and on behalf of

(Name of the Bank)

Dated……………………….

Place of Issue……………………….

1 NAME AND ADDRESS OF EMPLOYER i.e., Bharat Heavy Electricals Limited

2 NAME AND ADDRESS OF THE VENDOR /CONTRACTOR / SUPPLIER.

1. DETAILS ABOUT THE NOTICE OF AWARD/CONTRACT REFERENCE
2. CONTRACT VALUE
3. PROJECT/SUPPLY DETAILS
4. BG AMOUNT IN FIGURES AND WORDS
5. VALIDITY DATE
6. DATE OF EXPIRY OF CLAIM PERIOD

Note:

1. Units are advised that expiry of claim period may be kept 3-6 months after validity date. It may be ensured that the same is in line with the agreement/ contract entered with the Vendor.

1. The BG should be on Non-Judicial Stamp paper/e-stamp paper of appropriate value as per Stamp Act prevailing in the State(s) where the BG is submitted or is to be acted upon or the rate prevailing in the State where the BG was executed, whichever is higher. The Stamp Paper/e-stamp paper shall be purchased in the name of Vendor/Contractor/Supplier /Bank issuing the guarantee.

1. In line with the GCC, SCC or contractual terms, Unit may carry out minor modifications in the Standard

BG Formats. If required, such modifications may be carried out after taking up appropriately with the Unit/Region’s Law Deptt.

1. In Case of Bank Guarantees submitted by Foreign Vendors-
2. From Nationalized/Public Sector / Private Sector/ Foreign Banks (BG issued by Branches in India) can be accepted subject to the condition that the Bank Guarantee should be enforceable in the town/city or at nearest branch where the Unit is located i.e. Demand can be presented at the Branch located in the town/city or at nearest branch where the Unit is located.

1. From Foreign Banks (wherein Foreign Vendors intend to provide BG from local branch of the Vendor country’s Bank)

* 1. In such cases, in the Tender Enquiry/ Contract itself, it may be clearly specified that Bank Guarantee issued by any of the Consortium Banks only will be accepted by BHEL. As such, Foreign Vendor needs to make necessary arrangements for issuance of Counter- Guarantee by Foreign Bank in favour of the Indian Bank’s (BHEL’s Consortium Bank) branch in India. It is advisable that all charges for issuance of Bank

Guarantee/ counter- Guarantee should be borne by the Foreign Vendor. The tender stipulation should clearly specify these requirements.

* 1. In case, Foreign Vendors intend to provide BG from Overseas Branch of our Consortium Bank (e.g. if a BG is to be issued by SBI Frankfurt), the same is acceptable. However, the procedure at sl.no. b.1 will required to be followed.

* 1. The BG issued may preferably be subject to Uniform Rules for Demand Guarantees (URDG) 758 (as amended from time to time). The BG Format provided to them should clearly specify the same.

**ANNEXURE - 18**

## LIST OF CONSORTIUM BANK

|  |  |
| --- | --- |
| Sl. No. | NAME OF THE BANK |
| 1 | State Bank of India |
| 2 | Canara Bank |
| 3 | IDBI Bank Limited |
| 4 | ICICI Bank Limited |
| 5 | HDFC Bank Limited |
| 6 | Axis Bank |
| 7 | IndusInd Bank Limited |
| 8 | Bank of Baroda |
| 9 | Exim Bank |
| 10 | Indian Bank |
| 11 | Punjab National Bank |
| 12 | Union Bank of India |
| 13 | Yes Bank Limited |
| 14 | RBL Bank Ltd. |
| 15 | Standard Chartered Bank |
| 16 | Indian Overseas Bank |
| 17 | Kotak Mahindra Bank Limited |
| 18 | Federal Bank Limited |
| 19 | Hongkong and Shanghai Banking Corporation Ltd |

# ANNEXURE-J-2

**GENERAL CONDITIONS OF CONTRACT (GCC)**

| **Clause** | **Details** |
| --- | --- |
| **1** | **GENERAL INSTRUCTION TO TENDERERS** |
| **1.1** | **DESPATCH INSTRUCTION** |
| i) | The General Conditions of Contract form part of the Tender specifications. For this tender, bidders shall use electronic Signature viz Digital Signature Certificate while uploading the tender documents on the e-procurement portal. The information furnished shall be complete by itself. The tenderer is required to furnish all the details and other documents as required in the following pages. |
| ii) | Tenderers are advised to study all the tender documents carefully. Any submission of tender by the tenderer shall be deemed to have been done after careful study and examination of the tender documents and with the full understanding of the implications thereof. Should the tenderers have any doubt about the meaning of any portion of the Tender Specification or find discrepancies or omissions in the drawings or the tender documents issued are incomplete or shall require clarification on any of the technical aspect, the scope of work etc., he shall at once, contact the authority inviting the tender well in time (so as not to affect last date of submission) for clarification before the submission of the tender. Tenderer’s request for clarifications shall be with reference to  Sections and Clause numbers given in the tender documents. The specifications and terms and conditions shall be deemed to have been accepted by the tenderer in his offer. Noncompliance with any of the requirements and instructions of the tender enquiry may result in the rejection of the tender. |
| iii) | Integrity pact (IP) shall be applicable for all tenders / contracts if indicated in NIT. This IP shall be issued as part of the Tender documents and shall be submitted by the bidder along with Techno-commercial bid duly filled, signed and stamped by the authorized signatory who signs the bid. Entering into this pact shall be a preliminary qualification. |
| **1.2.** | **SUBMISSION OF TENDERS** |
| 1.2.1 | The tenderers must submit their tenders to Officer inviting tender as per instructions in the NIT. |
| 1.2.2 | Tenders shall be submitted through E-Procurement portal as per instruction in NIT. Tenderers to upload offers well in advance in order to avoid last minute congestion in eProcurement website. However, after submission of the tender, the tenderer can re-submit revised tender but before due date and time of submission of tender as notified. |
| 1.2.3 | Tenders shall be opened by Officer of BHEL at the time and date as specified in the NIT. For this tender, bidders may attend through online mode, if provisions are available in eProcurement portal. |
| 1.2.4 | Tenderers whose bids are found techno commercially qualified shall be notified through e-procurement system about the date and time of opening of the Price Bids. BHEL’s decision in this regard shall be final and binding. |
| 1.2.5 | The information given in the tender documents is for general guidance and shall not be construed as contractually binding on BHEL/ Owner. All relevant site data/ information as may be necessary for bidding shall have to be obtained/ collected by the Tenderer. |
| 1.2.6 | The Tenderers are advised to physically visit the site to acquaint and satisfy themselves about the weather conditions, working culture in the area, socio-political environment, safety & security aspects, law & order situation, law of the land, transportation routes, various distances, surroundings of plant/ project premises together with all statutory, obligatory, mandatory requirements of various authorities and obtain for themselves all necessary information as to the risks, contingencies and all other circumstances, which may influence or affect the discharge of various obligations under the Contract during contract period including extended period (if any). |
| 1.2.7 | The submission of bid will tantamount to due diligence having been done and it shall be deemed that: |
| a) | the Tenderer has obtained all necessary information as to risks, contingencies and other circumstances which may influence or affect the Works |
| b) | the Tenderer accepts total responsibility for having foreseen all difficulties and costs of successfully completing the Works |
| c) | the Tenderer accepts that, the Contract Price shall not be adjusted to take account of any unforeseeable or unforeseen difficulties or costs and the Tenderer shall not raise any claims/ disputes against BHEL and/ or Owner at later date in any manner whatsoever. |
| 1.2.8 | The Tenderer shall mandatorily be required to submit “Site Visit Confirmation Declaration” along with the Technical Bid |
| **1.3** | **LANGUAGE** |
| 1.3.1 | The tenderer shall quote the rates in English language and international numerals. These rates shall be entered in figures as well as in words. Tenderers are requested to refer the clauses of NIT/ Vol-II “Price Bid” for more details. For the purpose of the tenders, the metric system of units shall be used. |
| 1.3.2 | All entries in the tender shall either be typed or written legibly in ink. Erasing and overwriting is not permitted and may render such tenders liable for rejection. All cancellations and insertions shall be duly attested by the tenderer. |
| **1.4** | **PRICE DISCREPANCY:** |
| 1.4.1 | Price Bid opening: During opening of price bids, if there is any difference between the amount in figures and in words, the amount quoted by the bidder in words shall be taken as correct. |
| 1.4.2 | Reverse Auction: In case of Reverse Auction, the successful bidder shall undertake to execute the work as per overall price offered by him during the Reverse Auction process.  (Guidelines as available on www.bhel.com on “supplier registration page”.). |
| **1.5** | **QUALIFICATION OF TENDERERS** |
| i) | Only tenderers who have previous experience in the work of the nature and description detailed in the Notice Inviting Tender and/or tender specification are expected to quote for this work duly detailing their experience along with offer. |
| ii) | Offers from tenderers who do not have proven and established experience in the field shall not be considered. |
| iii) | The offers of the bidders who are on the debarred list shall be rejected. Further, offer of the bidders, who engage the services of the debarred firms or associated with the debarred firm, for present bid, shall also be rejected. The list of debarred firms is available on BHEL web site www.bhel.com. (Refer clause 28.0 of NIT). |
| iv) | Offers from tenderers who do not comply with the latest guidelines of  Ministry/Commissions of Govt. of India shall not be considered. |
| **1.6** | **EVALUATION OF BIDS** |
| i) | Technical Bids submitted by the tenderer will be opened first and evaluated for fulfilling the Pre- Qualification criteria and other conditions in NIT/Tender documents, based on documentary evidences submitted along with the offer. |
| ii) | In case the same qualifying experience is claimed by more than one agency, then: |
| a | The agency who has executed the work as per documentary evidence submitted shall only be qualified. Scope of qualifying work should be totally with the agency who has executed and in case it is only labour and consumables without T&P, then the credentials of execution is assigned to the first agency and not to the agency who has executed only as labour supply contractor. Further, BHEL reserves the right to ask for any other proof for the said job. |
| b | However, if the same is on account of subletting, part of scope by one agency to another agency in a project of BHEL, experience of both the agencies may be considered for the sublet portion of the work provided subletting has been done with the approval of BHEL. |
| iv) | Assessing Bidder’s Capacity for executing the current tender shall be as per Notice Inviting Tender. |
| v) | Price Bids of shortlisted bidders shall only be opened through the electronic price bid opening with/without Reverse Auction, at the discretion of BHEL. Unless specified otherwise in the tender, the L1 bidder amongst all the shortlisted bidders shall be considered for award. However, the L1 bidder shall have no claim on the award & BHEL reserves the right to award the tender at its sole discretion. |
| vi) | Price Bids of unqualified bidders shall not be opened. Reasons for rejection shall be intimated in due course either through system generated e-mail or through letter/e-mail after award to successful bidder. |
| vii) | Bidders are advised to also refer to clause no 2.9.4 regarding evaluation of their performance in ongoing projects. |
| **1.7** | **DATA TO BE ENCLOSED** |
|  | Full information shall be given by the tenderer in respect of the following. Nonsubmission of this information may lead to rejection of the offer. |
| i) | INCOME TAX PERMANENT ACCOUNT NUMBER |
|  | Certified copies of Permanent Account Numbers as allotted by Income Tax Department for the Company/Firm/Individual Partners etc. shall be furnished along with tender. |
| iii) | An attested copy of the Power of Attorney, in case the tender is signed by an individual other than the sole proprietor. |
| iv) | IN CASE OF INDIVIDUAL TENDERER: |
|  | His / her full name, address, PAN and place & nature of business. |
| v) | IN CASE OF PARTNERSHIP FIRM: |
|  | The names of all the partners and their addresses, copy of the partnership deed/instrument of partnership dully certified by the Notary Public shall be enclosed. |
| vi) | IN CASE OF COMPANIES: |
| a) | Date and place of registration including date of commencement certificate in case of Public Companies (certified copies of Memorandum and articles of Association are also to be furnished). |
| b) | Nature of business carried on by the Company and the provisions of the Memorandum relating thereof. |
| **1.8** | **AUTHORIZATION AND ATTESTATION** |
|  | Tenders shall be signed by a person duly authorized/empowered to do so, for which a Power of Attorney is to be submitted along with the tender offer. For company, a Power of Attorney (as per format in Volume-I D) shall be submitted. |
| **1.9** | **EARNEST MONEY DEPOSIT** |
| 1.9.1 | Every tender must be accompanied by the prescribed amount of Earnest Money Deposit (EMD) in the manner described herein. |
| i) | EMD shall be furnished before tender opening / along with the offer in full as per the amount indicated in the NIT. |
| ii) | The EMD up to an amount of Rs. 2 Lakh is to be paid only in the following forms: |
| a) | Cash deposit as permissible under the extant Income Tax Act (before tender opening). |
| b) | Electronic Fund Transfer credited in BHEL account (before tender opening). |
| c) | Banker’s cheque / Pay order / Demand draft, in favour of ‘Bharat Heavy Electricals Limited’ and payable at Regional HQ issuing the tender (along with offer). |
| d) | Insurance Surety Bonds |
| e) | In case EMD amount is more than Rs. Two Lakhs, Tenderer has the option to submit the amount in excess of Rs. Two lakhs in the forms described above in clause no. 1.9.1. ii) (a) to (e) or in the form of Bank Guarantee from Scheduled Bank (along with the Offer). The Bank Guarantee in such cases shall be valid for at least six months from the due date of tender submission. The Bank Guarantee format for EMD shall be in the prescribed formats. |
| iii) | No other form of EMD remittance shall be acceptable to BHEL. |
| iv) | Proof of EMD: Bidder shall upload the scanned copy of EMD along with bid submission through BHEL e-procurement Portal. However, for the purpose of realization, the bidder shall send the demand draft/ banker’s cheque/ pay order/ Bank Guarantee/Insurance  Surety Bonds, in original, to the designated officer through post/courier or by hand within reasonable time. |
| 1.9.2 | EMD by the Tenderer will be forfeited as per NIT conditions, if: |
| i) | After opening the tender and within the offer validity period, the tenderer revokes his tender or makes any modification in his tender which is not acceptable to BHEL.OR |
| ii) | The successful Contractor, on whom the work has been awarded, fails to deposit the required Security deposit or commence the work within the period as per LOI/ LOA/ Contract or refuse to accept the LIO/LOA/Contract. |
|  | EMD by the tenderer shall be withheld in case any action on the tenderer is envisaged under the provisions of extant “Guidelines on Suspension of business dealings with suppliers/ contractors” of BHEL and forfeited/ released based on the action as determined under these guidelines. |
| 1.9.3 | EMD shall not carry any interest. |
| 1.9.4 | EMD given by all unsuccessful tenderers shall be refunded normally within fifteen days of award of work. |
| 1.9.5 | Cash portion of EMD of successful tenderer will be retained as part of Security Deposit. EMD submitted in the form of Bank Guarantee shall be retained by BHEL until the receipt of the Security Deposit. |
| **1.10** | **SECURITY DEPOSIT** |
| 1.10.1 | Upon acceptance of Tender, the successful bidder shall be required to deposit the 5% of the contract value as Security Deposit towards fulfilment of any obligations in terms of the provisions of the contract. |
| 1.10.2 | The Security Deposit shall be furnished before start of the work by the contractor. |
| 1.10.3 | The required Security Deposit may be accepted in the following forms. |
| i) | Cash (as permissible under the extant Income Tax Act). |
| ii) | Local cheques of Scheduled Banks (subject to realization)/ Pay Order/ Demand Draft/ Electronic Fund Transfer in favour of BHEL. |
| iii) | Securities available from Indian Post offices such as National Savings Certificates, Kisan Vikas Patras etc. (held in the name of Contractor furnishing the security and duly endorsed/ hypothecated/ pledged, as applicable, in favour of BHEL). |
| iv) | Bank Guarantee from Scheduled Banks/ Public Financial Institutions as defined in the Companies Act. The Bank Guarantee format for Security Deposit shall be in the prescribed formats. |
| v) | Insurance Surety Bonds. |
|  | Note: |
| i | BHEL will not be liable or responsible in any manner for the collection of interest or renewal of the documents or in any other matter connected therewith. |
| ii | In case of delay in submission of Security Deposit, enhanced security deposit which would include interest (Repo rate + 4%) for the delayed period, shall be submitted by the bidder before submission of first bill |
| 1.10.4 | The Security Deposit shall not carry any interest. |
| 1.10.5 | In case the value of work exceeds the awarded / accepted value, the Security Deposit shall be correspondingly enhanced as given below: |
| ii) | The enhanced part of the Security Deposit shall be immediately deposited by the Contractor or adjusted against payments due to the Contractor. |
| iii) | Contract value for the purpose of operating the increased value of Security Deposit due to Quantity Variation, shall be exclusive of Price Variation Clause, Over Run Compensation and Extra works done on man-day rates. |
| iv) | The recoveries made from running bills can be released against submission of equivalent Bank Guarantee in acceptable form, but only once, before completion of work, with the approval of competent authority of BHEL. |
| 1.10.6 | The validity of Bank Guarantees towards Security Deposit shall be valid till actual completion of work + Guarantee Period + 3 months, |
| 1.10.7 | BHEL reserves the right of forfeiture of Security Deposit in addition to other claims, damages and remedies in the event of the Contractor’s failure to fulfil any of the contractual obligations or in the event of termination of contract as per terms and conditions of contract. BHEL reserves the right to set off the Security Deposit against any claims of other contracts with BHEL by giving prior notice to the contractor. |
| **1.11** | **RETURN OF SECURITY DEPOSIT** |
|  | Security Deposit shall be released to the contractor upon fulfilment of contractual obligations as per terms of the contract including completion of Guarantee Period after deducting all expenses / other amounts due to BHEL under the contract. |
| **1.12** | **BANK GUARANTEES** |
|  | Where ever Bank Guarantees are to be furnished/submitted by the contractor, the following shall be complied with |
| i) | Bank Guarantees shall be from Scheduled Banks / Public Financial Institutions as defined in the Companies Act. Bank Guarantees issued by Co-Operative Banks/ Financial Institutions shall not be accepted. |
| ii) | The Bank Guarantees shall be as per prescribed formats. |
| iii) | It is the responsibility of the bidder to get the Bank Guarantees revalidated/extended for the required period as per the advice of BHEL Site Engineer / Construction Manager. BHEL shall not be liable for issue of any reminders regarding expiry of the Bank Guarantees |
| iv) | In case extension/further extensions of any Bank Guarantees are not required, the bidders shall ensure that the same is explicitly endorsed by the Construction Manager and submitted to the Regional HQ issuing the LOI/LOA. |
| v) | In case the Bank Guarantees are not extended before the expiry date, BHEL reserves the right to invoke the same by informing the concerned Bank in writing, without any advance notice/communication to the concerned bidder. |
| vi) | Bidders to note that any corrections to Bank Guarantees shall be done by the issuing Bank, only through an amendment in an appropriate non-judicial stamp paper. |
| vii) | The Original Bank Guarantee shall be submitted to Subcontracting Department of CPC (Central Procurement Cell) - PSHQ of BHEL unless specified otherwise in TCC. |
| **1.13** | **VALIDITY OF OFFER** |
|  | The rates in the Tender shall be kept open for acceptance for a minimum period of SIX MONTHS from latest due date of offer submission (including extension, if any). In case BHEL (Bharat Heavy Electricals Ltd) calls for negotiations, such negotiations shall not amount to cancellation or withdrawal of the original offer which shall be binding on the tenderers. |
| **1.15** | **REJECTION OF TENDER AND OTHER CONDITIONS** |
| 1.15.1 | The acceptance of tender will rest with BHEL which does not bind itself to accept the lowest tender nor any tender and reserves to itself full rights for the following without assigning any reasons whatsoever: - |
| a) | To reject any or all of the tenders. |
| b) | To split up the work amongst two or more tenderers as per NIT. |
| c) | To award the work in part if specified in NIT. |
| d) | In case of either of the contingencies stated in (b) and (c) above, the time for completion as stipulated in the tender shall be applicable. |
| 1.15.2 | Conditional tenders, unsolicited tenders, tenders which are incomplete or not in the form specified or defective or have been materially altered or not in accordance with the tender conditions, specifications etc. are liable to be rejected. |
| 1.15.3 | Tenders are liable to be rejected in case of unsatisfactory performance of the tenderer with BHEL or tenderer under suspension (debarred) by any unit / region / division of  BHEL or tenderers who do not comply with the latest guidelines of  Ministry/Commissions of Govt of India. BHEL reserves the right to not consider a bidder for further processing of tender in case it is observed that they are overloaded and may not be in a position to execute this job as per the required schedule in line with clause no.  9.0 of the ‘NIT’ The decision of BHEL will be final in this regard. |
| 1.15.4 | If a tenderer who is a proprietor expires after the submission of his tender or after the acceptance of his tender, BHEL may at their discretion, cancel such tender. If a partner of a firm expires after the submission of tender or after the acceptance of the tender, BHEL may then cancel such tender at their discretion, unless the firm retains its character. In case BHEL resolves to cancel the tender under this clause, BHEL will issue a notice in tis regard containing reasons as to the cancellation of tender. The contractor shall be required to furnish his response to such notice within a period of 14 days from the date of receipt of such notice through any means (BHEL reserves the right to decrease the period upto 05 days). BHEL after due consideration of the representation made by contractor shall communicate its final decision within a reasonable period. |
|  | In case contractor fails to submit any response to the notice issued by BHEL within the period stipulated in the notice, BHEL at its discretion may proceed to cancel the contract. |
|  | Contractor shall not be eligible for any compensation whatsoever for the cancellation of contract under this clause |
| 1.15.5 | BHEL will not be bound by any Power of Attorney granted by changes in the composition of the firm made subsequent to the execution of the contract. BHEL may, however, recognize such power of Attorney and changes after obtaining proper legal advice, the cost of which will be chargeable to the contractor concerned. |
| **Clause** | **Details** |
| 1.15.6 | If the tenderer deliberately gives wrong information in his tender, BHEL reserves the right to reject such tender at any stage or to cancel the contract if awarded and forfeit the Earnest Money/Security Deposit/any other money due. |
| 1.15.7 | Canvassing in any form in connection with the tenders submitted by the Tenderer shall make his offer liable to rejection. |
| 1.15.8 | In case the Proprietor, Partner or Director of the Company/Firm submitting the Tender, has any relative or relation employed in BHEL, the authority inviting the Tender shall be informed of the fact as per specified format, along with the Offer. |
|  | BHEL’s Construction Manager/Site in charge. BHEL, at its discretion, may consider the written request from the Contractor and permit subletting of part scope. However, the Contractor is solely responsible to BHEL for the work awarded to him. |
| 1.15.10 | The Tender submitted by a techno commercially qualified tenderer shall become the property of BHEL who shall be under no obligation to return the same to the bidder. |
| 1.15.11 | Unsolicited discount received after the due date and time of Bid Submission shall not be considered for evaluation. However, if the party who has submitted the unsolicited discount/rebate becomes the L-1 party, then the awarded price i.e. contract value shall be worked out after considering the discount so offered. |
| 1.15.12 | BHEL shall not be liable for any expenses incurred by the bidder in the preparation of the tender irrespective of whether the tender is accepted or not. |
| **1.16** | **INTIMATION OF CHANGE OF NAME/ RE-CONSTITUTION OF THE ORGANIZATION** |
|  | In the event of the organization (Proprietorship/Partnership/Company) undergoing any change of name or reconstitution, prior intimation of the same shall be given to BHEL. Upon such changes coming into effect, the same is to be intimated to BHEL immediately with supporting documents as applicable. |

**CHAPTER-2**

| **Clause** | **Details** |
| --- | --- |
| **2.1** | DEFINITION: The following terms shall have the meaning hereby assigned to them except where the context otherwise requires |
| i) | BHEL shall mean Bharat Heavy Electricals Limited, a company registered under Indian  Companies Act 1956, having its Registered Office at BHEL HOUSE, SIRI FORT, NEW DELHI 3 110 049, and its office at ........................................ (inviting tenders) (Nome of the Unit or Power Sector Regional Offices or its Authorized Officers. |
| ii) | “EXECUTIVE DIRECTOR’ or “GENERAL MANAGER (In- charge)” or “GENERAL MANAGER” shall mean the Officer in Administrative charge of the respective UNIT/Power Sector Region. |
| iii) | “COMPETENT AUTHORITY” shall mean BHEL Officers who are empowered to act on behalf of BHEL. |
| iv) | “ENGINEER” or “ENGINEER IN CHARGE” shall mean an Officer of BHEL as may be duly appointed and authorized by BHEL to act as “Engineer” on his behalf for the purpose of the  Contract, to perform the duty set forth in this General Conditions of Contract and other Contract documents. The term also includes ‘CONSTRUCTION MANAGER’ or ‘SITE INCHARGE’ as well as Officers at Site or at the Headquarters of the respective Power Sector Regions. For the purpose of joint measurement, verification, certification and/ or approval of the work and/ or documents under the contract the word "Engineer" or "Engineer Incharge" shall be deemed to include the Engineers of the Customer and/ or his Consultant also. |
| v) | “SITE” shall mean the places or place at which the plants/equipment are to be erected and services are to be performed as per the specification of this Tender. |
| vi) | “CLIENT OF BHEL” or “CUSTOMER” shall mean the project authorities with whom BHEL has entered into a contract for supply of equipment or provision of services. |
| vii) | “CONTRACTOR” shall mean the successful Bidder/Tenderer who is awarded the Contract and shall include the Contractor’s successors, heirs, executors, administrators and permitted assigns. |
| viii) | “CONTRACT” or “CONTRACT DOCUMENT” shall mean and includes the Agreement or Work Order, the accepted appendices of Rates, Schedules, Quantities if any, Offer submitted by contractor including acceptance to General Conditions of Contract, Special Conditions of Contract, Instructions to the Tenderers, Drawings, Technical Specifications, the Special Specifications if any, the Tender documents, subsequent amendments /corrigendum to Tender mutually agreed upon and the Letter of Intent/Award/Acceptance issued by BHEL. Any conditions or terms stipulated by the contractor in the tender documents or subsequent letters shall not form part of the contract unless, specifically accepted in writing by BHEL in the Letter of Intent/Award and incorporated in the agreement or amendment thereof. |
| ix) | “GENERAL CONDITIONS OF CONTRACT” shall mean the ‘Instructions to Tenderers’ and ‘General Conditions of Contract’ pertaining to the work for which above tenders have been called for. |
| x) | “TENDER SPECIFICATION” or “TENDER” or “TENDER DOCUMENTS” shall mean  General Conditions, Common Conditions, Special Conditions, Price Bid, Rate Schedule, Technical Specifications, Appendices, Annexures, Corrigenda, Amendments, Forms, Procedures, Site information etc. and drawings/documents pertaining to the work for which the tenderers are required to submit their offers. Individual specification number will be assigned to each Tender Specification. |
| xi) | “LETTER OF INTENT/ AWARD” shall mean the intimation by a Letter/Fax/email to the tenderer that the tender has been accepted in accordance with provisions contained in the letter. The responsibility of the contractor commences from the date of issue of this letter and all terms and conditions of the contract are applicable from this date. |
| xii) | “COMPLETION TIME” shall mean the period by ‘date/month’ specified in the ‘Letter of Intent/Award’ or date mutually agreed upon for handing over of the intended scope of work, the erected equipment/plant which are found acceptable by the Engineer, being of required standard and conforming to the specifications of the Contract. |
| xiii) | “PLANT” shall mean and connote the entire assembly of the plant and equipment covered by the contract. |
| xiv) | “EQUIPMENT” shall mean equipment, machineries, materials, structural, electrical and other components of the plant covered by the contract. |
| xv) | “TESTS” shall mean and include such test or tests to be carried out on the part of the contractor as are prescribed in the contract or considered necessary by BHEL in order to ascertain the quality, workmanship, performance and efficiency of the contractor or part thereof. |
| xvi) | “APPROVED”, “DIRECTED” or “INSTRUCTED” shall mean approved, directed or instructed by BHEL. |
| xvii) | “WORK or CONTRACT WORK” shall mean and include supply of all categories of labour, specified consumables, tools and tackles and Plants required for complete and satisfactory site transportation, handling, stacking, storing, erecting, testing and commissioning of the equipment to the entire satisfaction of BHEL. |
| xviii) | “SINGULAR AND PLURALS ETC” words carrying singular number shall also include plural and vice versa, where the context so requires. Words imparting the masculine Gender shall be taken to include the feminine Gender and words imparting persons shall include any Company or Associations or Body of Individuals, whether incorporated or not. |
| xix) | “HEADING” - The heading in these General Conditions are solely for the purpose of facilitating reference and shall not be deemed to be part thereof or be taken as instructions thereof or of the contract. |
| xx) | “MONTH” shall mean calendar month unless otherwise specified in the Tender. |
| xxi) | ‘Day’ or ‘Days’ unless herein otherwise expressly defined shall mean calendar day or days of twenty-four (24) hours each. A Week shall mean continuous period of seven (7) days. |
| xxii) | “COMMISSIONING” shall mean the synchronization testing and achieving functional operation of the Equipment with associated system after all initial adjustments, trials, cleaning, re-assembly required at site if any, have been completed and Equipment with associated system is ready for taking into service. |
| xxiii) | “WRITING” shall include any manuscript type written or hand written or printed statement or electronically transmitted messages, under the signature or seal or transmittal of BHEL. |
| xxiv) | “TEMPORARY WORK” shall mean all temporary works for every kind required in or for the execution, completion, maintenance of the work. |
| xxv) | “CONTRACT PRICE” or “CONTRACT VALUE” shall mean the sum mentioned in the  LOI/LOA/Contract Agreement subject to such additions thereto or deductions there from as may be made under provisions hereinafter contained. |
| xxvi) | “EXECUTED CONTRACT VALUE” shall mean actual value of works executed by the contractor and certified by BHEL. This value shall not include PVC, ORC, Extra Works and Taxes. |
| xxvii) | “COMMENCEMENT DATE” or “START DATE” shall mean the commencement/start of work at Site as per terms defined in the Tender. |
| xxviii) | “SHORT CLOSING” or “FORE CLOSING” of Contract shall mean the premature closing of  Contract, for reasons not attributable to the contractor and mutually agreed between BHEL and the contractor. |
| xxix) | “TERMINATION” of Contract shall mean the pre mature closing of contract due to reasons as mentioned in the contract. |
| xxx) | “DE MOBILIZATION” shall mean the temporary winding up of Site establishment by  Contractor leading to suspension of works temporarily for reasons not attributable to the contractor. |
| xxxi) | “RE MOBILIZATION” shall mean the resumption of work with all resources required for the work after demobilization. |
| xxxii) | “OVERRUN CHARGES (ORC)” shall mean and include all the costs incurred by the Contractor during the extended period of the contract, including but not limited to any cost arising out of idle labour, administrative cost, T & P and machinery. |
| **2.2** | **LAW GOVERNING THE CONTRACT AND COURT JURISDICTION** |
|  | The contract shall be governed by the Laws of India. Subject to clause 2.21.1.1 of this contract, the Civil Court having original Civil Jurisdiction at Tiruchirappalli, Tamil Nadu. shall alone have exclusive jurisdiction in regard to all matters in respect of the Contract. |
| **2.3** | **ISSUE OF NOTICE** |
| 2.3.1 | Service of notice to the Contractor |
|  | Any notice to be given to the Contractor under the terms of the contract shall be served by sending the same by Email/ Registered Post/Speed Post to or leaving the same at the Contractor’s last known address of the principal place of business (or in the event of the contractor being a company, to or at its Registered Office). In case of change of address, the notice shall be served at changed address as notified in writing by the Contractor to BHEL. Such dispatch or display posting or leaving of the notice as the case may be shall be deemed to be good service of such notice and the time mentioned to the condition for doing any act after notice shall be reckoned from the date so mentioned in such notice. |
| 2.3.2 | Service of notice to on BHEL |
|  | Any notice to be given to BHEL In-charge of the Region under the terms of the Contract shall be served by sending the same by Registered/AD or Speed post to BHEL address or changed address as notified in writing by BHEL to the Contractor. |
| **2.4** | **USE OF LAND** |
|  | No land belonging to BHEL or their Customer under temporary possession of BHEL shall be occupied by the contractor without written permission of BHEL. |
| **2.5** | **COMMENCEMENT OF WORK** |
| 2.5.1 | The contractor shall commence the work as per the time indicated in the Letter of Intent/Award from BHEL and shall proceed with the same with due expedition without delay. |
| 2.5.2 | If the contractor fails to start the work within stipulated time as per LOI/ LOA or as intimated by BHEL, then BHEL at its sole discretion shall have the right to cancel the contract. The Earnest Money and/or Security Deposit furnished by the contractor to under this tender will stand forfeited without any further reference to him and without prejudice to BHEL’s other rights and remedies under this contract and the applicable laws in this regard. |
| 2.5.3 | All the work shall be carried out under the direction and to the satisfaction of BHEL. |
| **2.6** | **MEASUREMENT OF WORK AND MODE OF PAYMENT:** |
| 2.6.1 | All payments due to the contractors shall be made by e mode only, unless otherwise found operationally difficult for reasons to be recorded in writing and approved by contract executing department. |
| 2.6.2 | For progress running bill payments: - The Contractor shall present detailed measurement sheets in triplicate, duly indicating all relevant details based on technical documents and connected drawings for work done during the month/period under various categories in line with terms of payment as per contract. The basis of arriving at the quantities, weights shall be relevant documents and drawings released by BHEL. These measurement sheets shall be prepared jointly with BHEL Engineers and signed by both the parties. |
| 2.6.3 | These measurement sheets will be checked by BHEL Engineer and quantities and percentage eligible for payment under various groups shall be decided by BHEL Engineer. The abstract of quantities and percentage so arrived at based on the terms of payment shall be entered in Measurement Book and signed by both the parties. |
| 2.6.4 | Based on the above quantities, contractor shall prepare the bills, along with statutory documents, in prescribed format and work out the financial value. These will be entered in Measurement Book and signed by both the parties. Payment shall be made by BHEL after effecting the recoveries due from the contractor. |
| 2.6.5 | All recoveries due from the contractor for the month/period shall be effected in full from the corresponding running bills unless specific approval from the competent authorities is obtained to the contrary. |
| 2.6.6 | Measurement shall be restricted to that portion of work for which it is required to ascertain the financial liability of BHEL under this contract. |
| 2.6.7 | The measurement shall be taken jointly by persons authorized on the part of BHEL and by the Contractor. |
| 2.6.8 | The Contractor shall bear the expenditure involved if any, in making the measurements and testing of materials to be used/ used in the work. The contractor shall, without extra charges, provide all the assistance with appliances and other things necessary for measurement. |
| 2.6.9 | If at any time due to any reason whatsoever, it becomes necessary to re-measure the work done in full or in part, the expenses towards such re measurements shall be borne by the contractor unless such re measurements are warranted solely for reasons not attributable to contractor. |
| 2.6.10 | Passing of bills covered by such measurements does not amount to acceptance of the completion of the work measured. Any left out work has to be completed, if pointed out at a later date by BHEL.  Final measurement bill shall be prepared in the final bill format prescribed for the purpose based on the certificate issued by BHEL Engineer that entire works as stipulated in tender specification has been completed in all respects to the entire satisfaction of BHEL. The Contractor shall submit the final bill in line with WAM 7 format as per tender documents with an additional recording of the dispute, if any and shall sign with the following declaration:    I/ We hereby certify that I/We have performed the work as per the terms and conditions of  Contract Agreement/Work Order No…………………………..dated…………………….for which payment is claimed as above and that I/We have no further claim under this agreement/work order\* except for the following (nature of claim with details & amount claimed, if any. NIL may be mentioned if there are no further claims). 3  a)…………..  b)……………………  c) ……………….    It is agreed that the authorized signatory of Contractor shall necessarily record his claims/ dispute in Form WAM 7 only and any claim(s)/ dispute in any other form/ letter shall not be taken cognizance of by BHEL and admissible before any forum. BHEL shall make the payment of undisputed amount within the stipulated time without any unreasonable delay.    All the tools and tackles loaned to him should be returned in satisfactory condition to BHEL.  The abstract of final quantities and financial values shall also be entered in the Measurement Books and signed by both parties to the contract. The Final Bill shall be prepared and paid within a reasonable time after completion of work. |
| **2.7** | **RIGHTS OF BHEL** |
|  | BHEL reserves the following rights in respect of this contract during the original contract period or its extensions if any, as per the provisions of the contract, without entitling the contractor for any compensation. |
| 2.7.1 | To withdraw any portion of work and/or to restrict/alter quantum of work as indicated in the contract during the progress of work and get it done through other agencies to fulfil BHEL’s commitment to its customer or the date of completion is advance due to other emergent reasons/ BHEL’s obligation to its customer.  Where the contractor fails to deploy adequate manpower to meet the contractual target, BHEL reserves the right to deploy manpower to meet such shortfall, through any other agency for expediting activities in the interest of the project. Supplied manpower shall be put on job by the contractor. Fulfilling of all obligations towards payments and other statutory compliances related to such manpower shall be the contractor’s responsibility. In case of contractor’s failure to fulfil his obligations in respect of such manpower, BHEL shall be entitled to take action as provided herein. |
| 2.7.2 | BREACH OF CONTRACT, REMEDIES AND TERMINATION |
| 2.7.2.1 | The following shall amount to breach of contract: |
| I | Non-supply of material/ non-completion of work by the Supplier/Vendor within scheduled delivery/ completion period as per contract or as extended from time to time. |
| II | The Supplier/Vendor fails to perform as per the activity schedule and there are sufficient reasons even before expiry of the delivery/ completion period to justify that supplies shall be inordinately delayed beyond contractual delivery/ completion period. |
| III | The Supplier/Vendor delivers equipment/ material not of the contracted quality. |
| IV | The Supplier/Vendor fails to replace the defective equipment/ material/ component as per guarantee clause. |
| V | Withdrawal from or abandonment of the work by the Supplier/Vendor before completion as per contract. |
| VI | Assignment, transfer, subletting of Contract by the Supplier/Vendor without BHEL’s written permission resulting in termination of Contract or part thereof by BHEL. |
| VII | Non-compliance to any contractual condition or any other default attributable to Supplier/ Vendor. |
| VIII | Any other reason(s) attributable to Vendor towards failure of performance of contract. In case of breach of contract, BHEL shall have the right to terminate the Purchase Order/ Contract either in whole or in part thereof without any compensation to the Supplier/Vendor. |
| IX | Any of the declarations furnished by the contractor at the time of bidding and/ or entering into the contract for supply are found untruthful and such declarations were of a nature that could have resulted in non-award of contract to the contractor or could expose BHEL and/ or Owner to adverse consequences, financial or otherwise. |
| X | Supplier/Vendor is convicted of any offence involving corrupt business practices, antinational activities or any such offence that compromises the business ethics of BHEL, in violation of the Integrity Pact entered into with BHEL has the potential to harm the overall business of BHEL/ Owner. |
|  | Note-Once BHEL considers that a breach of contract has occurred on the part of Supplier/Vendor, BHEL shall notify the Supplier/Vendor by way of notice in this regard. Contractor shall be given an opportunity to rectify the reasons causing the breach of contract within a period of 14 days.    In case the contractor fails to remedy the breach, as mentioned in the notice, to the satisfaction of BHEL, BHEL shall have the right to take recourse to any of the remedial actions available to it under the relevant provisions of contract. |
|  | **LD against delay in executed work in case of Termination of Contract:** |
|  | LD against delay in executed work shall be calculated in line with LD clause no. 2.7.9 of GCC, for the delay attributable to contractor. For limiting the maximum value of LD, contract value shall be taken as Executed Value of work till termination of contract. |
|  | Method for calculation of “LD against delay in executed work in case of termination of contract” is given below. |
| i) | Let the time period from scheduled date of start of work till termination of contract excluding the period of Hold (if any) not attributable to contractor = T1 |
| ii) | Let the value of executed work till the time of termination of contract= X |
| iii) | Let the Total Executable Value of work for which inputs/fronts were made available to contractor and were planned for execution till termination of contract = Y |
| iv) | Delay in executed work attributable to contractor i.e. T2=[1-(X/Y)] x T1 |
| v) | LD shall be calculated in line with LD clause (clause 2.7.9) of the Contract for the delay attributable to contractor taking “X” as Contract Value and “T2” as period of delay attributable to contractor. |
| 2.7.2.2 | Remedies in case of Breach of Contract. |
| i) | Wherein the period as stipulated in the notice issued under clause 14.1 has expired and Contractor has failed to remedy the breach, BHEL will have the right to terminate the contract on the ground of "Breach of Contract" without any further notice to contractor. |
| ii) | Upon termination of contract, BHEL shall be entitled to recover an amount equivalent to 10% of the Contract Value for the damages on account of breach of contract committed by the Contractor. This amount shall be recovered by way of encashing the security instruments like performance bank guarantee etc. available with BHEL against the said contract. In case the value of the security instruments available is less than 10% of the contract value, the balance amount shall be recovered from other financial remedies (i.e. available bills of the contractor, retention amount, from the money due to the Contractor etc. with BHEL) or the other legal remedies shall be pursued. |
| iii) | wherever the value of security instruments like performance bank guarantee available with BHEL against the said contract is 10% of the contract value or more, such security instruments to the extent of 10% contract value will be encashed. In case no security instruments are available or the value of the security instruments available is less than 10% of the contract value, the 10% of the contract value or the balance amount, as the case may be, will be recovered in all or any of the following manners: |
| iv) | In case the amount recovered under sub clause (a) above is not sufficient to fulfil the amount recoverable then; a demand notice to deposit the balance amount within 30 days shall be issued to Contractor. |
| v) | If Contractor fails to deposit the balance amount within the period as prescribed in demand notice, following action shall be taken for recovery of the balance amount: |
| a | from dues available in the form of Bills payable to defaulted Contractor against the same contract. |
| b | If it is not possible to recover the dues available from the same contract or dues are insufficient to meet the recoverable amount, balance amount shall be recovered from any money(s) payable to Contractor under any contract with other Units of BHEL including recovery from security deposits or any other deposit available in the form of security instruments of any kind against Security deposit or EMD. |
| c | In-case recoveries are not possible with any of the above available options, Legal action shall be initiated for recovery against defaulted Contractor. |
| vi) | It is an agreed term of contract that this amount shall be a genuine pre-estimate of damages that BHEL would incur in completion of balance contractual obligation of the contract through any other agency and BHEL will not be required to furnish any other evidence to the Contractor for the purpose of estimation of damages. |
|  | Note:  1) The defaulting contractor shall not be eligible for participation in any of the future enquiries floated by BHEL to complete the balance work. The defaulting contractor shall mean and include:     1. In case defaulted contractor is the Sole Proprietorship Firm, any Sole Proprietorship Firm owned by same Sole Proprietor.      1. In case defaulted contractor is The Partnership Firm, any firm comprising of same partners/ some of the same partners (but not including any new partner); or sole proprietorship firm owned by any partner(s) as a sole proprietor. |
| 2.7.3 | In case Contractor fails to deploy the resources as per requirement informed by BHEL in writing to expedite the work, BHEL can deploy own/hired/otherwise arranged resources and recover the expenses incurred from the dues payable to contractor. Recoveries shall be actual expenses incurred plus 5% overheads or as defined in TCC. |
| 2.7.4 | To terminate the contract or to restrict the quantum of work and pay for the portion of work executed in case BHEL’s contract with their customer are terminated for any reason, whatsoever. |
| 2.7.5 | Whenever any Claim or Claims for payment of any sum of money(s) arises under this or any other contract against the contractor, BHEL shall be entitled to withhold and also have a lien to retain such sum of money(s) in whole or in part from any money(s) payable to contractor and/or security deposits furnished or deducted in cash from the bills of contractor, (if any) under this contract. In the event of the securities or the amounts payable to Contractor, being insufficient to cover BHEL claims, then BHEL shall be entitled to withhold and have a lien to the extent of such claims from any sum or sums found payable or which at any time thereafter may become payable to the contractor under this or any other contract with BHEL. |
| a) | Claim or Claims for payment of any sum of money(s) arising from the Contractor under this or any other contract against the contractor, shall mean, the sum of money(s) actually incurred by BHEL in fulfilling the contractual responsibilities of contractor under the contract, to which he has failed to fulfil plus applicable overheads (@ 5%) along with interest as applicable under the Contract on total amount (i.e. money actually incurred plus overheads) |
| b) | It is an agreed term of the contract that, the sum or sums of money so withheld or retained under the lien by BHEL will be kept withheld or retained as such by BHEL till the claims arising out of this or any other contract are finally adjudicated wither through Arbitration or a Court of competent jurisdiction as the case may be in accordance with the terms of contract. Intimation given by the BHEL Engineer regarding withholding of such money(s) shall be considered as sufficient and relevant date for all purposes. No Interest shall be payable on such sum(s) of money which becomes due or as the case may be adjudged to be due from BHEL to Contractor, whether under contract or otherwise. |
| c) | Where the contractor is a partnership firm, BHEL shall be entitled to withhold and also have a lien to retain towards such claims in whole or in part, from any other money(s) payable to any partner, whether in his individual capacity or otherwise |
| d) | If any money(s) shall, as a result of any claim or application made under the relevant provisions of any Labour Welfare Act and/ or Rules, including but not limited to Contract Labour Regulation & Abolition Act, Minimum Wages Act, Payment of Gratuity Act, BOCW (RE&CS ) Act, Provident Fund Act, Employee State Insurance Act, be directed to be paid by the BHEL, such money shall be deemed to be moneys payable to the BHEL by the Contractor. |
| e) | Where the Contractor fails to repay to BHEL such moneys along with applicable overheads (@ 5%) and interest, as aforesaid within seven days of being demanded, BHEL shall be entitled to recover the same from Contractor’s bills/ Security Deposit or any other money(s) payable to Contractor under this Contract or any other Contract with BHEL. |
| 2.7.6 | While every endeavour will be made by BHEL to this end, yet BHEL cannot guarantee uninterrupted work due to conditions beyond its control. The Contractor will not be normally entitled for any compensation/extra payment on this account unless otherwise specified elsewhere in the contract. |
| 2.7.7 | BHEL may permit or direct contractor to demobilize and remobilize at a future date as intimated by BHEL in case of following situations for reasons other than Force majeure conditions and not attributable to contractor: |
| i) | suspension of work(s) at a Project either by BHEL or Customer, or |
| ii) | where work comes to a complete halt or reaches a stage wherein worthwhile works cannot be executed and there is no possibility of commencement of work for a period of not less than three months  In such cases, charges towards demobilization and remobilization shall be as decided by BHEL after successful remobilization by contractor at site, and decision of BHEL shall be final and binding on the contractor. After remobilization, all conditions as per contract shall become applicable. In case Contractor does not remobilize with adequate resources or does not start the work within the period as intimated, then BHEL reserves the right to terminate the contract and effect remedies under Clause 2.7.2.2. In case of any conflict, BHEL decision in this regard shall be final and binding on the contractor. |
| 2.7.8 | In the unforeseen event of inordinate delay in receipt of materials, drawings, fronts etc. due to which inordinate discontinuity of work is anticipated, BHEL on its own or contractor’s request at its discretion may consider to short close the contract in any of the following cases: |
| a) | The balance works (including but not limited to Trial Operation, PG Test etc.) are minor vis a vis the scope of work envisaged as per the contract. |
| b) | There has been no significant work in past 6 months OR no significant work is expected in next 6 months (example in Hydro projects or in projects where work has stopped due to reasons beyond the control of BHEL). |
| c) | The balance works cannot be done within a reasonable period of time as they are dependent on unit shut down or on other facilities of customer or any other such reasons not attributable to the contractor.  At the point of requesting for short closure, contractor shall establish that he has completed all works possible of completion and he is not able to proceed with the balance works due to constraints beyond his control. In such a case, the estimated value of the unexecuted portion of work (or estimated value of services to be provided for carrying out milestone/stage payments like Trial Operation/PG Test etc.) as decided by BHEL, shall however be reduced from the final contract value.  Note: The Contractor shall not be eligible for any compensation on account of Quantity Variation arising out of short-closure of contract as per clause no. 2.7.8 (b) above. |
| 2.7.9 | LIQUIDATED DAMAGES |
|  | Liquidated Damages, wherever referred under this Tender/Agreement, shall mean and refer to the damages, not in the nature of penalty, which the contractor agrees to pay in the event of delay in delivery of stores, installation, commissioning, breach of contract etc. as the case may be. |
|  | Liquidated Damages leviable upon the contractor is a sum which is agreed by the parties as a reasonable and genuine pre-estimate of damages which will be suffered by BHEL on account of delay/breach on the part of the contractor. |
|  | Liquidated Damages shall be calculated in the manner stipulated hereinafter: |
|  | In case the work is not completed within the stipulated time period, BHEL at its discretion may grant provisional time extension to contractor for the sole purpose of completion of balance works keeping its right reserved under the contract and law. |
|  | Grant of any provisional time extension shall by no means be considered as waiver of BHEL rights under the contract or law. |
|  | After the completion of work, duly certified by Engineer In charge, a comprehensive delay analysis shall be carried out to ascertain the attribution of delays in the provisional time extensions granted to contractor. The delay analysis shall record: a) Delays solely attributable to contractor   1. Delays attributable to BHEL 2. Delays on account of Force Majeure (as specified elsewhere in the contract) |
|  | The total period under the final time extension shall be equal to the period between the scheduled date of completion and the actual date of completion of contract. LD shall be imposed/ levied for the portion of time extensions solely attributable to contractor and recoverable from the dues payable to the contractor. |
|  | For the periods, wherein the delay as per the comprehensive delay analysis carried out is solely attributable to contractor, BHEL shall have the right to impose Liquidated Damage at the rate of 0.5% of the contract value, per week of delay or part thereof subject to a maximum of 10% of the contract value. |
|  | Contract Value for this purpose, shall be the final executed value exclusive of ORC, Extra Works executed on Man-day rate basis, Supplementary/ Additional Items and PVC. Before levying LD, the contractor shall be duly intimated the amount and reasons thereof for imposition of LD. |
| **2.8** | **RESPONSIBILITIES OF THE CONTRACTOR IN RESPECT OF LOCAL LAWS, EMPLOYMENT OF WORKERS ETC.** |
|  | The following are the responsibilities of the contractor in respect of observance of local laws, employment of personnel, payment of taxes etc. The subcontractor shall fully indemnify BHEL against any claims of whatsoever nature arising due to the failure of the contractor in discharging any of his responsibilities hereunder: |
| 2.8.1 | As far as possible, Unskilled Workers shall be engaged from the local areas in which the work is being executed. |
| 2.8.2 | The contractor at all times during the continuance of this contract shall, in all his dealings with local labour for the time being employed on or in connection with the work, have due regard to all local festivals and religious and other customs. |
| 2.8.3 | The contractor shall comply with all applicable State and Central Laws, Statutory Rules, Regulations, Notifications etc. such as Payment of Wages Act, Minimum Wages Act, Workmen Compensation Act, Employer’s Liability Act, Industrial Disputes Act, Employers Provident  Fund and Miscellaneous Provisions Act, 1952, Employees State Insurance Scheme, Contract Labour (Regulation and Abolition) Act, 1970, Payment of Bonus & Gratuity Act, Building and Other Construction Workers (Regulation of Employment and Conditions of Service) Act 1996, The Building and Other Construction Workers’ Welfare Cess Act 1996 and other Acts, Rules, and Regulations for labour/workers as applicable and as may be enacted by the State Government and Central Govt. during the tenure of the Contract and having force or jurisdiction at Site. The Contractor shall also comply with provisions of and give all such notices to the local Governing Body, Police and other relevant Authorities as may be required by the Law. The Contractor shall without any fail maintain all the registers/records in proper formats as per all the Acts, Rules and Regulations mentioned in this clause 2.8.3. |
| 2.8.4 | The Contractor shall obtain independent License under the Contract Labour (Regulations and Abolition) Act, 1970 for engaging contract labour as required from the concerned Authorities based on the certificate (Form- V or as applicable) issued by the Principal Employer/Customer. |
| 2.8.5 | The contractor shall pay and bear all taxes, fees, license charges, Cess, duties, deposits, tolls, royalties, commission or other charges which may be leviable on account of his operations in executing the contract. |
| 2.8.6 | While BHEL would pay the inspection fees and Registration fees of Boiler/Electrical Inspectorate, all other arrangements for site visits periodically by the Inspectorate to site, Inspection certificate etc. will have to be made by contractor. However, BHEL will not make any payment to the Inspectorate in connection with contractor’s Welders/Electricians qualification tests etc. |
| 2.8.7 | Contractor shall be responsible for provision of Health and Sanitary arrangements (more particularly described in Contract Labour Regulation & Abolition Act), Safety precautions etc. as may be required for safe and satisfactory execution of contract. |
| 2.8.8 | he contractor shall be responsible for proper accommodation including adequate medical facilities for personnel employed by him. |
| 2.8.9 | The contractor shall be responsible for the proper behaviour and observance of all regulations by the staff employed by him. |
| 2.8.10 | The contractor shall ensure that no damage is caused to any person/property of other parties working at site/company= premises. If any such damage is caused, it is responsibility of the contractor to make good the losses or compensate for the same |
| 2.8.11 | All the properties/equipment/components of BHEL/their Client/Customer loaned with or without deposit to the contractor in connection with the contract shall remain properties of BHEL/their Client/Customer. |
| 2.8.12 | The contractor shall use such properties for the purpose of execution of this contract. All such properties/equipment/components shall be deemed to be in good condition when received by the contractor unless he notifies within 48 hours to the contrary. The contractor shall return them in good condition as and when required by BHEL/their Client. In case of non-return, loss, damage, repairs etc. the cost thereof as may be fixed by BHEL Engineer will be recovered from the contractor. |
| 2.8.13 | In case the contractor is required to undertake any work outside the scope of this contract, the rates payable shall be those mutually agreed upon if the item rates are not mentioned in existing contract. |
| 2.8.14 | Any delay in completion of works/or non-achievement of periodical targets/or non-execution of contract due to the reasons attributable to the contractor, the same may have to be compensated by the contractor either by increasing manpower and resources or by working extra hours and/or by working more than one shift. All these are to be carried out by the contractor at no extra cost. |
| 2.8.15 | The contractor shall arrange, coordinate his work in such a manner as to cause no hindrance to other agencies working in the same premises. |
| 2.8.16 | All safety rules and codes applied by the Customer /BHEL at site shall be observed by the contractor without exception. The contractor shall be responsible for the safety of the equipment/material and works to be performed by him and shall maintain all light, fencing guards, slings etc. or other protection necessary for the purpose. Contractor shall also take such additional precautions as may be indicated from time to time by the Engineer with a view to prevent pilferage, accidents, fire hazards. Due precautions shall be taken against fire hazards and atmospheric conditions. Suitable number of Clerical staff, watch and ward, store keepers to take care of equipment/materials and construction tools and tackles shall be posted at site by the contractor till the completion of work under this contract.    The contractor shall arrange for such safety devices as are necessary for such type of work and carry out the requisite site tests of handling equipment, lifting tools, tackles etc. as per prescribed standards and practices.  Contractor has to ensure the implementation of Health, Safety and Environment (HSE) requirements as per directions given by BHEL/Customer. The contractor has to assist in HSE audit by BHEL/Customer and submit compliance Report. The contractor has to generate and submit record/reports as per HSE plan/activities as per instruction of BHEL/Customer. |
| 2.8.17 | The contractor shall be directly responsible for payment of wages to his workmen/labours before the expiry of seven days from the last day of wage period and to ensure disbursement of wages in the presence of the representative from BHEL A pay roll sheet giving all the payments given to the workers and duly signed by the contractor’s representative should be furnished to BHEL site for the purpose of maintaining the records for compliance, Contractor shall create awareness amongst their workforce by helping & encouraging in opening bank accounts and to encourage them to adopt digital mode of transactions. While releasing wages/ salary to their workers/ supervisors/ staff, Contractor shall comply with the GOI’s guidelines for maximizing such transactions through Non-Cash / digital means. |
| 2.8.18 | In case of any class of work for which there is no such specification as laid down in the contract, such work shall be carried out in accordance with the instructions and requirements of the Engineer. |
| 2.8.19 | Also, no idle charges will be admissible in the event of any stoppage caused in the work resulting in contractor’s labour and Tools & Plants being rendered idle due to any reason at any time. |
| 2.8.20 | The contractor shall take all reasonable care to protect the materials and work till such time the plant/equipment has been taken over by BHEL or their Customer whichever is earlier. |
| 2.8.21 | The contractor shall not stop the work or abandon the site for whatsoever reason of dispute, excepting force majeure conditions. All such problems/disputes shall be separately discussed and settled without affecting the progress of work. Such stoppage or abandonment shall be treated as breach of contract and dealt with accordingly. |
| 2.8.22 | The contractor shall keep the area of work clean and shall remove the debris etc. while executing day-to-day work. Upon completion of work, the contractor shall remove from the vicinity of work, all scrap, packing materials, rubbish, unused and other materials and deposit them in places specified by the Engineer. The contractor will also demolish all the hutments, sheds, offices etc. constructed and used by him and shall clean the debris. In the event of his failure to do so, the same will be arranged to be done by the Engineer and the expenses recovered from the contractor. |
| 2.8.23 | The contractor shall execute the work in the most substantial and workman like manner in the stipulated time. Accuracy of work and timely execution shall be the essence of this contract. The contractor shall be responsible to ensure that the quality, assembly and workmanship conform to the dimensions and clearance given in the drawings and/ or as per the instructions of the  Engineer. |
| 2.8.24 | The Contractor to note that some of BHEL’s T&Ps/MMDs may not be insured. The Contractor will take necessary precautions and due care to protect the same while in his custody from any damage/ loss till the same is handed over back to BHEL. In case the damage / loss is caused due to carelessness/ negligence on the part of the contractor, the Contractor is liable to get them repair/ replaced immediately and in case of his failure to do so within a reasonable time, BHEL shall to recover the loss from the contractor. |
| 2.8.25 | For all works having contract value of Rs. 5,00,000/- or above, BHEL shall recover the amount of compensation paid to victim(s) by BHEL towards loss of life/ permanent disability due to an accident which is attributable to the negligence of contractor, agency or firm or any of its employees as detailed below. |
| a) | Victim: Any person who suffers permanent disablement or dies in an accident as defined below. |
| b) | Accident: Any death or permanent disability resulting solely and directly from any unintended and unforeseen injurious occurrence caused during the manufacturing/ operation and works incidental thereto at BHEL factories/ offices and precincts thereof, project execution, erection and commissioning, services, repairs and maintenance, trouble shooting, serving, overhaul, renovation and retrofitting, trial operation, performance guarantee testing undertaken by the company or during any works/ during working at BHEL Units/ Offices/ townships and premises/ Project Sites. |
| c) | Compensation in respect of each of the victims: |
| i | In the event of death or permanent disability resulting from Loss of both limbs: Rs. 10,00,000/- (Rs. Ten Lakh). |
| ii | In the event of other permanent disability: Rs.7,00,000/- (Rs. Seven Lakh) |
| d) | Permanent Disablement: A disablement that is classified as a permanent total disablement under the proviso to section 2 (I) of the Employee’s Compensation Act, 1923. |
| 2.8.26 | Contractor shall be fully responsible for the safety of their T&Ps and other material mobilized at site. In any case, BHEL shall not be liable for any damage/loss/misuse of any item(s) belong to the contractor. |
| 2.8.27 | Contractor will ensure that the work/job is executed through his/her employees on and under no circumstances, the contractor shall subcontract the job without prior written permission from BHEL. |
| 2.8.28 | The liability for any compensation on account of injury sustained by an employee of the contractor will be exclusively that of the contractor. |
| **2.9** | **EXECUTION PLAN, PROGRESS MONITORING, MONTHLY REVIEW AND**  **PERFORMANCE EVALUATION** |
| 2.9.1 | A tentative plan/ programme for completion of the contractual scope of work as per the time schedule given in the contract shall be made jointly by BHEL and Contractor, before commencement of work. The above programme shall be supported by month wise deployment of resources viz Manpower, T&P, Consumables, etc. Progress will be reviewed periodically (Daily/Weekly/Monthly) vis-à-vis this jointly agreed programme.    Subsequently, every month, quarterly rolling plan will be made by BHEL based on budgeted targets.    Monthly plan in F-14 format shall be drawn from this Quarterly plan. Monthly plan shall necessarily include activities required for achieving targets/ milestones unless inputs/ fronts are not available. While planning and arriving on asking rate all available inputs shall be taken into consideration.    Vendor will be required to execute the monthly plan in that month in addition to make full efforts to minimize the cumulative shortfall attributable to him up to the month.  BHEL may require monthly work plan up to one and half times of average monthly value and demand matching manpower.    Where, Average Monthly Value = Total Contract Value (as per latest revision) / Period of Contract (in months)    Provided, this requirement is reflected in the rolling quarterly plan two months in advance.    If the Contractor refuses to sign the F-14 format, those F-14 formats requiring Contractor’s signature shall be deemed to have been signed and accepted by the Contractor, if communicated to the Contractor through email or any other mode as stated in clause 2.3.1.    The Contractor shall submit periodical progress reports (Daily/Weekly/Monthly) and other reports/information including manpower, consumables, T&P mobilization etc. as desired by BHEL. |
| 2.9.2 | Monthly progress review between BHEL and Contractor shall be based on the agreed programme as above, availability of inputs/fronts etc., and constraints if any, as per prescribed formats (i.e. Form F-14). Manpower, T&P and consumable reports as per prescribed formats shall be submitted by contractor every month. Release of RA Bills shall be contingent upon certification by BHEL Site Engineer of the availability of the above prescribed formats duly filled in and signed. |
| 2.9.3 | The burden of proof that the causes leading to any shortfall is not due to any reasons attributable to the contractor is on the contractor himself. The monthly progress review shall record shortfalls attributable to (i) Contractor, (ii) Force Majeure Conditions, and (iii) BHEL |
| 2.9.4 | Performance of the Contractor shall be assessed as per prescribed formats and shall form the basis for ‘Assessment of Capacity of Bidder’ for Tenders where the Contractor is a bidder.  BHEL reserves the right to revise the evaluation formats during the course of execution of the works. |
| **2.10** | **TIME OF COMPLETION** |
| 2.10.1 | The time for completion shall be as mentioned n the LOA/Contract. The time for completion shall be reckoned from the date of commencement of work at Site as certified/notified in writing by BHEL Engineers. |
| 1.10.2 | Time being the essence of the contract, the entire work shall be completed by the contractor within the time schedule or within such extended periods of time as may be allowed by BHEL under clause 2.11. |
| **2.11** | **EXTENSION OF TIME FOR COMPLETION** |
| 2.11.1 | If the completion of work as detailed in the scope of work gets delayed beyond the contract period, the contractor shall request for an extension of the contract and BHEL at its discretion may extend the Contract. If the completion of work gets delayed for reasons not attributable to the contractor, the contract period may be suitably extended at the sole discretion of BHEL. |
| 2.11.2 | Based on the F-14 formats, the works balance at the end of original contract period less the backlog attributable to the contractor shall be quantified, and the number of months of ‘Time extension’ required for completion of the same shall be jointly worked out. Within this period of ‘Time extension’, the contractor is bound to complete the portion of backlog attributable to the contractor. Any further “Time extension” or ‘Time extensions’ at the end of the previous extension shall be worked out similarly. |
| 2.11.3 | However, if any ‘Time extension’ is granted to the contractor to facilitate continuation of work and completion of contract, due to backlog attributable to the contractor alone, then it shall be without prejudice to the rights of BHEL to impose penalty/LD for the delays attributable to the contractor, in addition to any other actions BHEL may wish to take under Clause 2.7.2 of GCC i.e. Breach of Contract, Remedies and Termination. |
| 2.11.4 | Planning, progress monitoring, monthly review and performance monitoring shall be carried out as per clause 2.9 of GCC. |
| **2.12** | **OVERRUN COMPENSATION: Not Applicable.** |
| **2.13** | **SECURED RECOVERABLE ADVANCES: Not Applicable.** |
| **2.14** | **QUANTITY VARIATION: Not Applicable.** |
| **2.15** | **EXTRA WORKS: Not Applicable.** |
| **2.16** | **SUPPLEMENTARY ITEMS: Not Applicable.** |
| **2.17** | **PRICE VARIATION COMPENSATION: Not Applicable.** |
| **2.18** | **INSURANCE** |
| 2.18.1 | BHEL/their customer shall arrange for insuring the materials/properties of BHEL/customer covering the risks during transit, storage, erection and commissioning. |
| 2.18.2 | It is the sole responsibility of the contractor to insure his materials, equipment, workmen etc. against accidents and injury while at work and to pay compensation, if any, to workmen as per Workmen’s compensation Act. The work will be carried out in a protected area and all the rules and regulations of the client /BHEL in the area of project which are in force from time to time will have to be followed by the contractor. |
| 2.18.3 | If due to negligence and or non-observation of safety and other precautions by the contractors, any accident/injury occurs to the property / manpower belong to third party, the contractor shall have to pay necessary compensation and other expense, if so decided by the appropriate authorities. |
| 2.18.4 | The contractor will take necessary precautions and due care to protect the material, while in his custody from any damage/ loss due to theft or otherwise till the same is taken over by BHEL or customer. For lodging / processing of insurance claim, the contractor will submit necessary documents. BHEL will recover the loss including the deductible franchise from the contractor, in case the damage / loss is due to carelessness / negligence on the part of the contractor. In case of any theft of material under contractor's custody, matter shall be reported to Police by the contractor immediately and copy of FIR and subsequently police investigation report shall be submitted to BHEL for taking up with insurance. However, this will not relieve the contractor of his contractual obligation for the material in his custody. |
| **2.19** | **STRIKES & LOCKOUT** |
| 2.19.1 | The contractor will be fully responsible for all disputes and other issues connected with his labour. In the event of the contractor’s labour resorting to strike or the Contractor resorting to lockout and if the strike or lockout declared is not settled within a period of one month, it may be considered as ‘Breach of Contract’ under Clause 2.7 and the remedies under Clause 2.7.2.2 may be executed, at the discretion of BHEL. |
| 2.19.2 | For all purposes whatsoever, the employees of the contractor shall not be deemed to be in the employment of BHEL. |
| **2.20** | **FORCE MAJEURE** |
| 2.20.1 | "Force Majeure" shall mean circumstance which is:   1. beyond control of either of the parties to contract, 2. either of the parties could not reasonably have provided against the event before entering into the contract, having arisen, either of the parties could not reasonably have avoided or overcome, and 3. is not substantially attributable to either of the parties   And  Prevents the performance of the contract,  Such circumstances include but shall not be limited to:     1. War, hostilities, invasion, act of foreign enemies. 2. Rebellion, terrorism, revolution, insurrection, military or usurped power, or civil war. 3. Riot, commotion or disorder by persons other than the contractor’s personnel and other employees of the contractor and sub-contractors. 4. Strike or lockout not solely involving the contractor’s personnel and other employees of the contractor and sub-contractors. 5. Encountering munitions of war, explosive materials, ionizing radiation or contamination by radio-activity, except as may be attributable to the contractor’s use of such munitions, explosives, radiation or radio- activity. 6. Natural catastrophes such as earthquake, tsunami, volcanic activity, hurricane or typhoon, flood, fire, cyclones etc. vii) Epidemic, pandemic etc. |
| 2.20.2 | The following events are explicitly excluded from Force Majeure and are solely the responsibilities of the non-performing party: a) any strike, work-to-rule action, go-slow or similar labour difficulty (b) late delivery of equipment or material (unless caused by Force Majeure event) and (c) economic hardship. |
| 2.20.3 | If either party is prevented, hindered or delayed from or in performing any of its obligations under the Contract by an event of Force Majeure, then it shall notify the other in writing of the occurrence of such event and the circumstances thereof within 15 (fifteen) days after the occurrence of such event. |
| 2.20.4 | The party who has given such notice shall be excused from the performance or punctual performance of its obligations under the Contract for so long as the relevant event of Force Majeure continues and to the extent that such party's performance is prevented, hindered or delayed. The Time for Completion shall be extended by a period of time equal to period of delay caused due to such Force Majeure event. |
| 2.20.5 | Delay or non-performance by either party hereto caused by the occurrence of any event of Force  Majeure shall not   1. Constitute a default or breach of the Contract. 2. Give rise to any claim for damages or additional cost expense occasioned thereby, if and to the extent that such delay or non-performance is caused by the occurrence of an event of Force Majeure. |
| 2.20.6 | BHEL at its discretion may consider short closure of contract after 1 year of imposition of Force Majeure in line with extant guidelines. In any case, Supplier/Vendor cannot consider deemed short-closure after 1 year of imposition of Force Majeure |
| **2.21** | **SETTLEMENT OF DISPUTE** |
|  | If any dispute or difference of any kind whatsoever shall arise between BHEL and the  Supplier/Vendor, arising out of the contract for the performance of the work whether during the progress of contract termination, abandonment or breach of the contract, it shall in the first place referred to Designated Engineer for amicable resolution by the parties. Designated Engineer ( to be nominated by BHEL for settlement of disputes arising out of the contract ) who within 60 days after being requested shall give written notice of his decision to the contractor. Save as hereinafter provided, such decision in respect of every matter so referred shall forthwith be given effect to by the Supplier/Vendor who shall proceed with the work with all due diligence, whether he or BHEL desires to resolve the dispute as hereinafter provided or not.    If after the Designated Engineer has given written notice of this decision to the party and no intention to pursue the dispute has been communicated to him by the affected party within 30 days from the receipt of such notice, the said decision shall become final and binding on the parties. In the event the Supplier/Vendor being dissatisfied with any such decision or if amicable settlement cannot be reached then all such disputed issues shall be resolved through conciliation in terms of the BHEL Conciliation Scheme 2018 as per Clause 2.21.1 |
| 2.21.1 | Conciliation: |
|  | Any dispute, difference or controversy of whatever nature howsoever arising under or out of or in relation to this Agreement (including its interpretation) between the Parties, and so notified in writing by either Party to the other Party (the “Dispute”) shall, in the first instance, be attempted to be resolved amicably in accordance with the conciliation procedure as per BHEL Conciliation Scheme 2018. The proceedings of Conciliation shall broadly be governed by Part III of the Arbitration and Conciliation Act 1996 or any statutory modification thereof and as provided in – “Procedure for conduct of conciliation proceedings” (as available in www.bhel.com)).    Note: Ministry of Finance has issued OM reference No. 1/2/24 dated 03.06.2024 regarding “Guidelines for Arbitration and Mediation in Contracts of Domestic Public Procurement”. In the said OM it has been recommended that Government departments/ Entities/agencies are to encourage mediation under the Mediation Act. 2023. The said Act has not yet been notified by the Government. Therefore, the clause “Settlement of Disputes” shall be modified accordingly as and when the Mediation Act 2023 gets notified. |
| 2.21.2 | ARBITRATION: |
| 2.21.2.1 | Except as provided elsewhere in this Contract, in case Parties are unable to reach amicable settlement (whether by Conciliation to be conducted as provided in Clause 21.1 herein above or otherwise) in respect of any dispute or difference; arising out of the formation, breach, termination, validity or execution of the Contract; or, the respective rights and liabilities of the Parties; or, in relation to interpretation of any provision of the Contract; or. in any manner touching upon the Contract (hereinafter referred to as the “Dispute”), then, either Party may, refer the disputes to Arbitral Institution (to be identified by the contract issuing agency (eg. “IIAC” (India International Arbitration Centre) for Delhi/NCR offices) and such dispute to be adjudicated by Sole Arbitrator appointed in accordance with the Rules of said Arbitral Institution. |
| 2.21.2.2 | A party willing to commence arbitration proceeding shall invoke Arbitration Clause by giving notice to the other party in terms of section 21 of the Arbitration & Conciliation Act, 1996 (hereinafter referred to as the ‘Notice’) before referring the matter to arbitral institution. The  Notice shall be addressed to the Head of the Region, Power Sector/ Unit, BHEL, executing the Contract and shall contain the particulars of all claims to be referred to arbitration with sufficient detail and shall also indicate the monetary amount of such claim including interest, if any. |
| 2.21.2.3 | After expiry of 30 days from the date of receipt of aforesaid notice, the party invoking the  Arbitration shall submit that dispute to the Arbitral Institution **Madras High Court, Arbitration Centre (MHCAC)** and that dispute shall be adjudicated in accordance with their respective Arbitration Rules. The matter shall be adjudicated by a Sole Arbitrator who shall necessarily be a Retd Judge having considerable experience in commercial matters to be appointed/nominated by the respective institution. The cost/expenses pertaining to the said Arbitration shall also be governed in accordance with the Rules of the respective Arbitral  Institution. The decision of the party invoking the Arbitration for reference of dispute to **Madras High Court, Arbitration Centre (MHCAC)** for adjudication of that dispute shall be final and binding on both the parties and shall not be subject to any change thereafter. The institution once selected at the time of invocation of dispute shall remain unchanged. |
| 2.21.2.4 | The fee and expenses shall be borne by the parties as per the Arbitral Institutional rules. |
| 2.21.2.5 | The Arbitration proceedings shall be in English language and the seat and venue of Arbitration shall be Tiruchirappalli, Tamil Nadu |
| 2.21.2.6 | Subject to the above, the provisions of Arbitration & Conciliation Act 1996 and any amendment thereof shall be applicable. All matters relating to this Contract and arising out of invocation of  Arbitration clause are subject to the exclusive jurisdiction of the Court(s) situated at **Tiruchirappalli, Tamil Nadu** |
| 2.21.2.7 | Notwithstanding any reference to the Designated Engineer or Conciliation or Arbitration herein, a. the parties shall continue to perform their respective obligations under the Contract unless they otherwise agree. Settlement of Dispute clause cannot be invoked by the Contractor, if the Contract has been mutually closed or ‘No Demand Certificate’ has been furnished by the Contractor or any Settlement Agreement has been signed between the Employer and the Contractor. |
| 2.21.2.8 | It is agreed that Mechanism of resolution of disputes through arbitration shall be available only in the cases where the value of the dispute is less than Rs. 10 Crores. |
| 2.21.2.9 | In case the disputed amount (Claim, Counter claim including interest is Rs. 10 crores and above, the parties shall be within their rights to take recourse to remedies other than Arbitration, as may be available to them under the applicable laws after prior intimation to the other party. Subject to the aforesaid conditions, provisions of the Arbitration and Conciliation Act, 1996 and any statutory modifications or re-enactment thereof as amended from time to time, shall apply to the arbitration proceedings under this clause. |
| 2.21.2.10 | In case, multiple arbitrations are invoked (whether sub-judice or arbitral award passed) by any party to under this contract, then the cumulative value of claims (including interest claimed or awarded) in all such arbitrations shall be taken in account while arriving at the total claim in dispute for the subject contract for the purpose of clause 21.2.9. Disputes having cumulative value of less than 10 crores shall be resolved through arbitration and any additional dispute shall be adjudicated by the court of competent jurisdiction. |
| 2.21.3 | In case of Contract with Public Sector Enterprise (PSE) or a Government Department, the following shall be applicable:  In the event of any dispute or difference relating to the interpretation and application of the provisions of commercial contract(s) between Central Public Sector Enterprises (CPSEs)/ Port Trusts inter se and also between CPSEs and Government Departments/Organizations (excluding disputes concerning Railways, Income Tax, Customs & Excise Departments), such dispute or difference shall be taken up by either party for resolution through AMRCD (Administrative Mechanism for Resolution of CPSEs Disputes) as mentioned in DPE OM No. 05/0003/2019FTS-10937 dated 14-12-2022 as amended from time to time. |
| 2.21.4 | NO INTEREST PAYABLE TO CONTRACTOR |
|  | Notwithstanding anything to the contrary contained in any other document comprising in the Contract, no interest shall be payable by BHEL to Contractor on any moneys or balances including but not limited to the Security Deposit, EMD, Retention Money, RA Bills or the Final Bill, or any amount withheld and/or appropriated by BHEL. etc., which becomes or as the case may be, is adjudged to be due from BHEL to Contractor whether under the Contract or otherwise. |
| **2.22** | **RETENTION AMOUNT: Not Applicable.** |
| **2.23** | **PAYMENTS: Refer Clause 9 of ANNEXURE-J-1.** |
| **2.24** | **PERFORMANCE GUARANTEE FOR WORKMANSHIP: Not Applicable.** |
| **2.25** | **CLOSING OF CONTRACTS** |
|  | The Contract shall be considered completed and closed upon completion of contractual obligations and settlement of Final Bill or completion of Guarantee period whichever is later. Upon closing of Contract, BHEL shall issue a performance/ experience certificate as per standard format, based on specific request of Contractor as per extant BHEL guidelines through the online portal available at https://siddhi.bhel.in only. |
| **2.26** | **SUSPENSION OF BUSINESS DEALINGS** |
|  | BHEL reserves the right to take action against Contractors who either fail to perform or Tenderers/Contractor who indulge in malpractices, by suspending business dealings with them in line with BHEL guidelines issued from time to time.  The offers of the bidders who are under suspension as also the offers of the bidders, who engage the services of the banned firms / principal / agents, shall be rejected. The list of banned firms is available on BHEL web site [www.bhel.com.](http://www.bhel.com/)    If any bidder / supplier / contractor during pre-tendering / tendering / post tendering / award / execution / post-execution stage indulges in any act, including but not limited to, mal-practices, cheating, bribery, fraud or and other misconduct or formation of cartel so as to influence the bidding process or influence the price or tampers the tendering process or acts or omits in any manner which tantamount to an offence punishable under any provision of the Indian Penal Code, 1860 or any other law in force in India, or does anything which is actionable under the Guidelines for Suspension of Business dealings, action may be taken against such bidder / supplier / contractor as per extant guidelines of the company available on www.bhel.com and / or under applicable legal provisions. Guidelines for suspension of business dealings is available in the webpage: http://www.bhel.com/vender\_registration/vender.php |
| **2.27** | **LIMITATION ON LIABILITY:** |
|  | Notwithstanding anything to the contrary in this Contract or LOA or Work Order or any other mutually agreed document between the parties, the maximum liability, for damages, of the contractor, its servants or agents, shall under no circumstances exceed an amount equal to the |
| **Clause** | **Details** |
|  | Price of the Contract or the Work Order. The Contractor shall not in any case be liable for loss of profit or special, punitive, exemplary, indirect or consequential losses whatsoever. This shall not be applicable on the recoveries made by Customer from BHEL on account of Contractor, any other type of recoveries for workmanship, material, T&P etc. due from the contractor. |
| **2.28** | **Non-Disclosure Agreement (NDA):** |
|  | The bidders shall enter into the Non-disclosure agreement totally voluntarily, with full knowledge of its meaning and without duress. (Format attached). |
| **2.29** | **OTHER ISSUES: Not Applicable.** |
| **2.30** | **Cartel Formation** |
|  | The Bidder declares that they will not enter into any illegal or undisclosed agreement or understanding, whether formal or informal with other Bidder(s). This applies in particular to prices, specifications, certifications, subsidiary contracts, submission or non-submission of bids or any other actions to restrict competitiveness or to introduce cartelization in the bidding process. In case, the Bidder is found having indulged in above activities, suitable action shall be taken by BHEL as per extant policies/ guidelines |
| **2.31** | **Fraud Prevention Policy** |
|  | Bidder along with its associate /collaborators /sub-contractors /sub-vendors / consultants / service providers shall strictly adhere to BHEL Fraud Prevention Policy displayed on BHEL website http://www.bhel.com and shall immediately bring to the notice of BHEL Management about any fraud or suspected fraud as soon as it comes to their notice. |
| **2.32** | **Order of Precedence** |
|  | 1. Contract agreement with its Amendments/ 2. Clarifications/Corrigenda/Errata etc. issued in respect of the tender documents by BHEL c. Notice Inviting Tender (NIT) 3. Price Bid 4. Technical Conditions of Contract (TCC)4Volume-1A 5. Special Conditions of Contract (SCC) 4Volume-1B 6. General Conditions of Contract (GCC) 4Volume-1C 7. Forms and Procedures 4Volume-1D |
| **2.33** | **OTHER ISSUES** |
| 2.33.1 | Value of Non-Judicial Stamp Paper for Bank Guarantees and for Contract Agreement shall be not less than Rs 100/- unless otherwise required under relevant statutes. |
| 2.33.2 | In case of any conflict between the General Conditions of Contract and Special Conditions of Contract, provisions contained in the Special Conditions of Contract shall prevail. |
| 2.33.3 | Unless otherwise specified in NIT, offers from consortium/ JVs shall not be considered. |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **TECHNICAL BID FORM (Part-I)** | | | | |
| **Note: All relevant details should be filled by bidder and the same documents to be uploaded in GeM portal. Ref tender document for details.** | | | | |
| **Sl.  No** | **DESCRIPTION** | **RESPONSE** | **ATTACHMENT IN ONLINE PORTAL** | **APPLICABILITY** |
| 1 | Name of the Enterprise/ Company/ Firm |  |  |  |
| 2 | BHEL VENDOR CODE (IF ANY) |  |  |  |
| 3 | Address of the Firm/ Company |  |  |  |
| 4 | Name, Designation and Contact details of person signing the Tender.  (In case of authorized signatory signing the tender, the copy of Power of Attorney (POA) should be uploaded as per tender document Annexure – 15) |  | ATTACH (POA) | IF APPLICABLE |
| 5 | Contact Phone no. (Landline) |  |  |  |
| 6 | Mobile Number |  |  |  |
| 7 | EMAIL ID |  |  |  |
| 8 | UDYAM REGN. NO. |  | ATTACH | IF APPLICABLE |
| 9 | **Qualifying Criteria:** | | | |
| A | **Proof of Status of Enterprise/ Company/ Firm : - AS APPLICABLE:** ●**Proprietorship:**- PAN/GST registration  ●**Partnership:**- Registered Partnership Deed, PAN Copy of the firm. Also, PAN copy of all partners be furnished.  ●**Pvt Ltd. /Public Ltd. /Public Sector/ Govt. Orgn.:-** Certificate of Registration/ Memorandum of Association & Articles of Association. **(Copy to be uploaded in GeM portal)** |  | MANDATORY |  |
| B.1 | **1.The bidder should have previous experience in the field of work mentioned below:**  **Work Experience in Maintenance/Assistance in maintenance of Producer Gas Generators or Gas Fired Furnaces or Boilers or Erection/Laying of mild steel Pipelines (Diameter shall be 2 inches and above) and cumulative length of the executed quantity (Diameter of 2 inches and above) of 500 metres minimum in a single work order in any of the companies in the following categories- Central/State Govt./PSU company/Private in the last seven years.**  **2.For proof of Experience- Work Order with relevant details to meet the requirements in SL No .1 shall be submitted. Work Order issue date is to be within past seven years from the tender date.**  **3. Site Visit Certification:** Bidders have to mandatorily visit plant to understand the detailed scope and nature of work, before quoting and shall submit site visit certificate along with offer  **4.** **Experience proof from other than BHEL-TRICHY shall contain above proof along with TDS certificate/ Bank statement/ Payment Advice of Customer for payment from the organization. Otherwise, the offer shall be rejected. Bidder to confirm.**  **(Relevant TDS certificate/ bank statement/ payment advice to be enclosed).** | Agreed  Not agreed | MANDATORY |  |
| C | Acceptance to Scope of work and General Terms and conditions of Contract. (**Digitally/ Physically Signed copy of Tender document to be uploaded in GeM portal)** |  | MANDATORY |  |
| D | **All Annexures (Annexure- 1 to 18) duly filled, Signed & seal by bidder’s Authorized signatory on bidder’s letter head.**  **(Copy to be uploaded in GeM portal)** |  | MANDATORY |  |
| F | Income Tax Registration (**PAN NUMBER**) **(Copy to be uploaded in GeM portal)** |  | MANDATORY |  |
| G | **GST Regn. No.**  (**Copy to be uploaded in GeM portal**) |  | MANDATORY |  |
| H | **% OF GST** APPLICABLE TO THE VENDOR FOR THIS WORK (In case of GST exempted vendor they can put NIL). | \_\_\_\_\_\_\_\_\_\_\_\_\_% | MANDATORY | TO BE FILLED |
| I | EPF Registration  (**Copy of EPF Registration to be uploaded**) |  | MANDATORY |  |
| J | ESI Registration  (**Copy of ESI Registration to be uploaded**) |  | MANDATORY |  |
| 10 | NEFT BANK FORMAT (If applicable) |  | ATTACH | IF APPLICABLE |
| 11 | In case of bid submitted by partnership firm, PAN of all partners to be uploaded. **(Copy to be uploaded in GeM portal)** |  | ATTACH | IF APPLICABLE |
| 12 | DISCLAIMER CLAUSE: Neither the Organization (Bharat Heavy Electricals Ltd.) nor the service provider (M/s. GeM.) is responsible for any failure of submission of bids due to failure of internet or other connectivity problems or reasons thereof. **(To be Agreed by bidder)** |  | To be “AGREED” by bidder |  |
| 13 | Offer should be submitted as TWO part bids (Techno-commercial bid + Price bid) in the GeM portal. Sufficient notice would be given by BHEL for corrigendum / extensions and it will be published in following websites- https://gem.gov.in/, http://bhel.com;After the scrutiny of techno-commercial bids, the price bids of only techno-commercially qualified offers will be opened with prior intimation.  **(To be Agreed by bidder)** |  | To be “AGREED” by bidder |  |
| 14 | Declaration for website downloaded and non-tampering of tender document: I/We hereby declare that I/We have downloaded the Tender Document from the website <https://gem.gov.in>and I/We have not tampered the tender document. In case at any stage, if it is found that the information given above is false or incorrect, BHEL shall have the absolute right to take any action as deemed fit without any prior intimation.  **(To be Agreed by bidder)** |  | To be “AGREED” by bidder |  |
| 15 | I / We confirm that none of its group concern or affiliates etc., appears on the list of banned firms/ companies by BHEL (list available on www.bhel.com) nor any of the Director / Partner / proprietor of bidder / such group concern or affiliate etc. are involved with such company. **(To be Agreed by bidder)** |  | To be “AGREED” by bidder |  |

**ANNEXURE-P1**

**PART-2**

**PRICE BID**

(Vendor to quote the price in GeM Portal)

**WORK / RATE SCHEDULE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sl. No** | **SCOPE OF WORK** | **Qty.** | **UoM** | **TOTAL VALUE (**OVERHAULING OF PG GENERATOR/ GASIFIERS (2 NOS.) PRESENT IN PRODUCER GAS PLANT/ GAS SERVICES, BHEL TRICHY**)** |
| **In Figures (INR)** |
| ITEM 10/10 | Overhauling of PG Generator/ Gasifiers | 2 | NO | Vendor to quote only on GeM portal. |

\* For Unit of Measurement (UOM) - NO refers to Number & AU refers to Activity Unit.

**NOTE:**

1. The bidder should quote the **LUMP SUM VALUE** and not the individual rates for every item. And the quoted value is firm throughout the contract period.
2. ***Vendor has to quote after carefully checking and verifying base price, GST amount and Total Value including GST while feeding price on GeM Portal***.
3. Detailed scope of work and other terms and conditions are specified in the Part-I - TECHNO COMMERCIAL BID.
4. L1 offer will be decided based on TOTAL cumulative L1 value and order will be placed on single contractor.

GA Drawing No.0M-20B-07-0131

