ATC for tender enquiry – GeM NIT

| 1 | Mode of GeM Bid | BOQ Based. PVC (Price Variation Clause) is applicable. Please refer PVC clause of NIT. |
| --- | --- | --- |
| 2 | Consignee Details (for PRC - Provisional Receipt Certificate & CRAC - Consignee's Receipt cum Acceptance Certificate, as applicable) | As per NIT documents. |
| 3 | Performance Bank Guarantee (Refer clause no. 7 of GEM GTC) |  |
| 3.1 | Performance Security amount | 3% |
| 3.2 | Initial ePBG validity | 27 Months from the date of PO (Assumption: 7 months as Delivery period + 18 Months for Performance + 02 Months for the claim period). As per GEM, Single Purchase order (combined for all seven projects) shall be issued. Accordingly, BG for total PO value shall be applicable and validity of BG shall be 18 months from the date of last supply of PO. However, BG will be released only after completion of all contractual liability or guarantee period, whichever is later. |
| 4 | PP- Make In India Order provisions | Applicable |
| 4.1 | Eligibility of Suppliers | Class-I Local Supplier |
| 4.2 | Minimum Local Content required for qualifying a bidder as "Class-I local Supplier" | 60%. |
| 4.3 | Nature of Package | Not Divisible |
| 4.4 | Margin of purchase preference | Not Applicable |
| 4.5 | MSE Purchase Preference | Not Applicable |
| 5 | TERMS & CONDITIONS - |  |
| 5.1 | Terms Of Payment |  |
|  | Supply | Supply: Payments shall be made to the Seller within 90 days (45 days for seller qualified and registered as Micro or small and 60 days for Medium enterprises as per MSMED Act.) of issue of consignee receipt-cum-acceptance certificate (CRAC) and on-line submission of bills (This is in supersession of 10 days’ time as provided in clause 12 of GeM GTC). Supplier has to provide Original Tax Invoice + 1 copy pf Tax invoice, Packing List, LR/RR or AWB, CRAC, Insurance intimation, Guarantee Certificate, E-way bill (as applicable) for payment. Provision of offline payment in GeM shall be utilized. |
| 5.2 | Terms Of Delivery | Terms of delivery shall be F.O.R. dispatch station. All dispatches shall be through Road Carriers on Freight Pre-Paid basis. Road Permit/E-way Bill, if required will be arranged by Supplier. Transit insurance shall be in the scope of supplier as per GeM. However, unloading of items at delivery point shall be in the scope of BHEL. Bidder to quote prices accordingly. Further, w.r.t. Transit Insurance supplier has to inform the details of dispatches (such as Policy No., Consignee Name, Consignment Packing details, Project Name, Purchase Order No., LR No. & date, Invoice No. & date, Dispatch Origin & destination details etc.) to policy underwriter with a copy to BHEL. |
| 5.3 | Delivery | "Delivery period for sake of GeM bid shall be chosen as 999 days from PO date. This is Indicative only. However, this period shall not be considered for Delivery and Delay analysis purpose. For Delivery and delay analysis (LD) purpose, following Delivery Schedule shall be followed : Within Four (04) months from date of CAT-1 approval of Primary drawing/documents or BHEL manufacturing clearance whichever is later, subjected to drawing/document submission/resubmission schedule as stipulated, in case of any delay in submission/re-submission of Primary drawing/documents, then same shall be reduced from the given delivery period. R-0 within 14 days from PO & subsequent revisions within 10 days of comments received from BHEL. After award of contract - Successful bidders shall be asked to submit following Primary drgs./docs.: i) PE-V0-XXX-558-E701 Data sheet of Rigid Steel Conduit ii) PE-V0-XXX-558-E906 Quality Plan of Rigid Steel Conduit Further, followings to be noted- 1. Vendor to start manufacturing activities only after obtaining specific manufacturing clearance from BHEL Purchase Group. 2. In case BHEL manufacturing clearance date is later than the date of Cat-1 approval of Primary drawing/documents, then the contractual delivery period will be calculated by setting off the time gap between Cat-1 approval date of Primary drawing/documents and the manufacturing clearance date, from any delay by vendor in submission/re-submission of Primary drawing/documents. 3. The end period specified is for completion of the deliveries. Deliveries to start progressively so as to meet the completion schedule. 4. The delivery conditions specified are for contractual LD purposes, however BHEL may ask for early deliveries without any compensation thereof. 5. Non-applicable drawing shall be decided during execution of the package. 6. Wherever schedule of drawings/documents submission / re-submission is stipulated in the Technical Specifications, same shall be superseded by delivery specified in NIT. " |
| 5.4 | Liquidated Damage | Purchaser reserves the right to recover from the Seller/ Contractor, as agreed liquidated damages and not by way of penalty, a sum equivalent to half (½) percent and applicable GST thereon, of the total main supply contract price excluding GST per week or part thereof, subject to a maximum of ten (10) percent of the total main supply contract price excluding GST, if the Seller/ Contractor fails to deliver any part of the ordered goods/stores within the period stipulated in the Order/ Contract. However, LD shall be calculated for Consignee wise total quantity |
| 5.5 | Guarantee Terms | As per Cl. No. 10 of GTC on GeM for the bid. However, Guarantee & Warrantee time period shall be 18 months from the date of last supply in the contract. |
| 5.6 | Quantity Variation | The purchaser reserves the right to increase the ordered quantity by up to 25% of the contracted quantity during the currency of the contract at the contracted rates. Variation limit mentioned here shall supersede in case of conflict. |
| 5.7 | Any other special major condition | (i). Bidder shall be asked to provide detailed break-up of quoted price in Ex-works, freight & Tax components. (ii). Bidders shall be required to submit applicable Freight % & GST % included in their prices during tender clarification stage. (iii) Bidders should have Duly Approved BIS License with valid CML number. Only such bidders shall be considered for techno-commercial evaluation. |
| 5.8 | PVC Clauses (Price Variation Clause) | Following PVC formula for Rigid steel conduits to be followed: P = Po + SS(S-So) + ZZ(Z-Zo) Where P is the as on date price and Po is the base month price SS and ZZ are respectively the multiplication factors for steel and zinc respectively. S and So are the average JPC steel price of H. R. COILS 2.00 MM for current and base month Z and Zo are the price of zinc from pole IEEMA for the current and base month. (Basic prices of raw materials used in the manufacture of Transmission Line Accessories and Hardware prevailing as on 1st working day of the month. The multiplication factors are being considered as SS = 0.85 and ZZ = 0.15 Base Month/Date should be – 1st working day of the month, one month prior to the date of enquiry. Final Month/Date should be – 1st working day of the month, one month prior to the date of dispatch. |
| 6 | ADDITIONAL BID TERMS & CONDITIONS |  |
| 6.1 | This is a conditional tender enquiry. Financial bid opening (Part-II) of a bidder shall be subjected to the followings: i) Techno-Commercial evaluation by BHEL. ii) Qualification of Technical PQR. iii) Offered item should mandatorily conform to PP-MII order provisions. iv) The vendors proposed shall be accepted based on Main Contractor's certification regarding past experience with the vendor for supply of similar items. The certification to be submitted to NTPC, before placing the order on the vendor. In case, proposed vendors for such items are not having past experience with Main Contractor, these vendors shall be assessed by the Main Contractor for their capability, and the assessment report shall be submitted to NTPC for reference & record, before placing order on the vendor." Bidder to furnish following documents along with Techno-commercial (Part-I) bid for ease in assessment of bidder: • NTPC’s Main & Sub-supplier questionnaire (enclosed with this enquiry) and submit all the supportive documents against details furnished therein (signed & stamped on each page). |  |
| 6.2 | This item/package /system falls under the list of items defined in para 3 of ministry of finance guideline dtd. 20.09.16 (Procurement of items related to Public safety, Health, Critical Security operations & Equipments etc.) & hence criteria of prior experience/Turnover shall be same for all the bidders including start-up/MSME. |  |
| 6.3 | Bidder has to note, "For this procurement, the local content to categorize a supplier as a Class I Local Supplier / Class II Local Supplier / Non Local supplier and Purchase preference to Class I local supplier, is as defined in Public Procurement (Preference to Make in India), (PPP-MII) Order 2017 dt. 16/09/2020 issued by DPIIT. In case of subsequent orders issued by the nodal ministry, changing the definition of local content for the items of the NIT, the same shall be applicable even if issued after issue of this NIT, but before opening of Part-II bids against this NIT." Regarding verification of local content, the local supplier at the time of tender, bidding or solicitation shall be required to provide certification as per para 9 of PP-MII order revision dtd. 16.09.2020 & Ministry of Power Order no. A-1/2021-FSC-Part (5) dated 16.11.2021. Only Class-I Local Suppliers are eligible to bid in this tender. Minimum Local Content required for qualifying a bidder as "Class 1 Local Supplier" shall be 60%. Note: Subsequent orders/circulars to be checked and to be complied. |  |
| 6.4 | Bidders to ensure that Third party / customer issued certificates being submitted as proof of PQR qualification should have verifiable details of document / certificate issuing authority such as name & designation of Issuing Authority and its organisation contact number and e‐mail Id etc. In case the same found not available, Purchaser has right to reject such document from evaluation. |  |
| 6.5 | Bidders to, • ensure compliance to Ministry of Power (MoP) Order No. 25‐11/6/2018‐PG dt. 02/07/2020 & Order No. 11/05/2018‐Coord. dt. 23/07/2020, if applicable. • ensure compliance of Ministry of Finance (MoF) Order (Public Procurement No. 1 & 2) F. No. 6/18/2019/PPD dt. 23.07.20 , 08.02.21, & 06.09.22. • to submit “Model Certificate for Tenders” as per Annexure-III of Ministry of Finance (MoF) Order (Public Procurement No. 1 & 2) F. No. 6/18/2019/PPD dt. 23/07/2020, 08.02.21 & 06.09.22. Note: Subsequent orders/circulars to be checked and to be complied. |  |
| 6.6 | Due to COVID-19 pandemic condition prevailing in the country, BHEL/PEM may go for Remote Inspection of Offered items, if required. Vendors are requested to be equipped with the facilities/gadgets to take up the inspection REMOTELY as indicated in the guidelines available at : https://pem.bhel.com/Documents/VendorSection/Vendor/Guidelines.pdf Inspection call to be raised by bidder on BHEL CQIR portal (details shall be shared at the of execution of order) and Inspection agency shall attend at the inspection within seven (07) days of the date on which the material is notified as being ready. In case of delay in witnessing of inspection beyond stipulated time (i.e. 7 days from the date on which the material is notified as being ready), by BHEL arising due to reasons not attributable to vendor, BHEL will extend the delivery period for such delay in carrying out inspection. If BHEL is not able to witness inspection up to 15 days then in addition to delay beyond stipulated period, extension in delivery time of 07 days for arranging fresh inspection will be given. When the tests have been satisfactorily completed at Seller/ Contractor's works, the Inspection Agency shall issue an inspection report that effect within seven (07) days after completion of the tests, but if the tests were not witnessed by the Inspection Agency or his representative, the material acceptance report would be issued within seven (07) days after receipt of the test certificates by the Purchaser. Purchaser will issue MDCC to the Seller/ Contractor within 7 days based on inspection report/ test certificates/Certificate of Conformance as applicable. In case of delay in issuance of MDCC beyond 7 days stipulated time (i.e. from the date of successful inspection report), by BHEL arising due to reasons not attributable to vendor, BHEL will extend the delivery period for such delay in issuing MDCC. If BHEL is not able to issue MDCC up to 15 days then in addition to delay beyond stipulated period, 7 days’ additional time shall be given to vendor to facilitate the vendor for arranging logistics arrangements. |  |
| 6.7 | The Bidder declares that they will not enter into any illegal or undisclosed agreement or understanding, whether formal or informal with other Bidder(s). This applies in particular to prices, specifications, certifications, subsidiary contracts, submission or non-submission of bids or any other actions to restrict competitiveness or to introduce cartelization in the bidding process. In case, the bidder is found having indulged in above activities, suitable action shall be taken by BHEL as per extant policies/guideline. |  |
| 6.8 | Evaluation shall be on the basis of total all inclusive, landed price at consignee's destination for all seven projects together (Refer cl. No. 6 of GTC on GEM). |  |
| 6.9 | DEFAULT/ BREACH OF CONTRACT, INSOLVENCY AND RISK PURCHASE: In case of delays (beyond the maximum late delivery period as per LD clause) in supplies, or if there be defective supplies or non-fulfilment of any other terms and conditions of the Contract as enumerated subsequently in this clause, then, without prejudice to its right to recover any expenses, losses or damages to which the Buyer may be put to incur or sustain by reason of the Seller/Contractor's default or breach of Order/Contract or to suspend business dealings with the Seller/Contractor in terms of the Buyers' Guidelines for Suspension of Business Dealings as applicable from time to time, the Buyer shall also be entitled to cancel the Order/ Contract either in whole or portion thereof without compensation to Seller. On the occurrence of any of the acts/omissions mentioned below, the Buyer may if it so desires, procure upon such terms and in such manner as deemed appropriate, plant / equipment / stores not so delivered or others of similar description where plant / equipment / stores exactly complying with particulars are not, in the opinion of the Buyer (which shall be final), readily procurable, at the risk and cost of the Seller. The Seller shall be liable to the Buyer for any excess costs incurred thereof and the Seller shall continue the performance of the Order/Contract to the extent not cancelled under the provisions of this clause. The Seller shall on no account be entitled to any gain on such re-purchases. If the Bidder does not agree to this Risk Purchase clause, BHEL reserves the right to reject the bid/offer of the Bidder. The order/contract may be cancelled in whole or part thereof and Risk & Cost Clause in line with terms and conditions of PO/Contract may be invoked by the Buyer in any of the following cases: - If the Seller/Contractor fails to deliver the goods or materials or any instalment thereof within the period(s) fixed for such delivery or the seller’s poor progress of the supply/services vis-à-vis delivery/execution timeline as stipulated in the contract, backlog attributable to the Seller including unexecuted portion of supply does not appear to be executable within balance period available. - Delivers goods or materials not of the contracted quality and failing to adhere to the contract specifications/execution methodology. - Withdrawal from or repudiation/abandonment of the supply/services by the Seller before completion as per contract or if the Seller refuses or is unable to supply goods or materials covered by the order/Contract either in whole or in part or otherwise fails to perform the Order/Contract. - Non supply by the Seller within scheduled completion/delivery period as per contract or as extended from time to time for reasons attributable to the Seller. - Termination of Contract on account of any other reason(s) attributable to the Seller. - Assignment, transfer, subletting of contract without BHEL’s written permission resulting in termination of Contract or part thereof by BHEL. - If the Seller be an individual or a Sole Proprietorship, in the event of death or insanity of the Seller. - If the Seller/Contractor being an individual or if a partnership firm thereof, shall at any time be adjudged insolvent or shall have a receiving order for administration of his estate made against him or shall take any proceeding for composition under any Insolvency Act for the time being in force or make any assignment of the order/Contract or enter into any arrangement or composition with his creditors or suspend payment or if the firm dissolved under the Partnership Act. - If the Seller/Contractor being a Company is wound up voluntarily or by order of a Court or a Receiver, Liquidator or Manager on behalf of the debenture holders and creditors is appointed or circumstances have arisen which entitles the Court of debenture holder and creditors to appoint a receiver, liquidator or manager. - Non- Compliance to any contractual condition or any other default attributable to the Seller. BHEL reserves the right to terminate the contract or withdraw portion of work and get it done through other agency, at the risk and cost of the contractor after due notice of a period of 14 days’ by BHEL in any of the above said cases. Such defaulting vendor/Seller shall not be eligible to participate in re-tendering conducted on account of risk purchase made due to fault of such vendor/Seller. Risk & Cost Purchase clause is as per Annexure-II enclosed. |  |
| 6.10 | Integrity Pact – Not Applicable for this tender. |  |
| 6.11 | Consignee wise PQR criteria is uploaded with specification and shall prevail Value of Experience criteria and Past performance parameter mentioned in GeM bid. |  |
| 6.12 | M/s Steel krafts is not eligible to participate in this tender enquiry. |  |
| 6.13 | All other terms & conditions shall be as per GeM bid, selected Additional Terms & Conditions from GeM library and GTC on GeM version available on GeM Portal as on enquiry floating date. |  |

Letter head of Company (<Rs. 10 Cr value)

Ref………………………………………. 					Date………………………….

To,

Bharat Heavy Electricals Limited

PS-PEM, PPEI Building,

Plot No. 25, Sector ‐16A,

Noida (U.P.) ‐ 201301

Subject: ‐Certification regarding local content

Reference: Tender Enquiry No.‐

Name of Package: RIGID STEEL CONDUITS

PROJECT: 7 FGD PROJECT (Bhilai, Mauda, Korba, NPGCL Nabinagar, BRBCL Nabinagar, Kahalgaon &  Ramagundam)

Dear Sir,

We hereby certify that items offered by us of RIGID STEEL CONDUITS for 7 FGD PROJECT (Bhilai, Mauda, Korba, NPGCL Nabinagar, BRBCL Nabinagar, Kahalgaon &  Ramagundam) meets the requirement of minimum local content in line GeM Bid no.                                                dated:         meets the requirement of minimum local content as a class – I local supplier in line with clause of NIT (GeM NIT) and the Public Procurement (Preference to Make in India), Order 2017 dated‐15.06.2017, 28.05.2018 & 29.05.2019, 04.06.20 & 16.09.20

We further confirm that details of location at which the local value addition is made will be our registered works

at ………………………………………………………………………………………………………………………………………………………………………(address of the works)

LOCAL CONTENT PERCENTAGE: -         %

Yours very truly

…………………………. (authorized signatory of company)

…………………………… (firm name)

authorized signatory

of company

Letter head of Company

Ref………………………………………. 					Date………………………….

MODEL CERTIFICATE

Reference: Tender Enquiry Ref‐ GeM Bid no. ____________________ dated: ________

Name of Package: RIGID STEEL CONDUITS

PROJECT: 7 FGD PROJECT (Bhilai, Mauda, Korba, NPGCL Nabinagar, BRBCL Nabinagar, Kahalgaon &  Ramagundam)

This is with reference to Ministry of Finance circular dated 23.07.20 reg. restriction under rule 144 (xi) of GFR.

“I have read the clause regarding restrictions on procurement from a bidder of a country which shares a land border with India. I hereby certify that M/s ……………………………………………………………….. .is not from such a country and is eligible to be considered against GeM enquiry no: ………………………………………….., Dtd. ……………………”

Sign & Signature

Date:

INSTRUCTIONS TO PACKING LIST

For faster verification of bills, successful bidder to submit detailed Bill of Material (BOM) at the time of drawings/ documents submission after placement of PO. Each item of the BOM to be uniquely identified with item code no. or item Sl. No. Supplier to ensure that all items which will find separate mention in the packing list are covered in this detailed BOM.

Supplier to also give the following undertaking in the BOM:

“The BOM provided herewith completes the scope (in content and intent) of material supply under PO No. ……. Dated …… Any additional material which may become necessary for the intended application of the supplied items/package will be supplied free of cost in most reasonable time.

Packing List must indicate:

- Packing size

- Gross weight and net weight of each package

- Contents of the package with cross reference to BOM item code no. / Sl. No.

- Quantity of each items separately.

The packing list must cover all the BOM items.

Supplier to give following undertaking in the packing list:

The Packing list provided herewith is as per BOM approved under PO No. -----

Sign & Signature

Date:

Letter head of Company

Ref………………………………………. 					Date………………………….

Reference: Tender Enquiry Ref‐ GeM Bid no. _________________ dated: _____________

Name of Package: RIGID STEEL CONDUITS

PROJECT: 7 FGD PROJECT (Bhilai, Mauda, Korba, NPGCL Nabinagar, BRBCL Nabinagar, Kahalgaon &  Ramagundam)

NO COMMERCIAL DEVIATION

Yours very truly

…………………..(authorized signatory of company)

…………………..(firm name)

Company’s Seal/stamp

Letter head of Company

Ref………………………………………. 					Date………………………….

Reference: Tender Enquiry Ref‐ GeM Bid no. _________________ dated: _____________

Name of Package: RIGID STEEL CONDUITS

PROJECT: 7 FGD PROJECT (Bhilai, Mauda, Korba, NPGCL Nabinagar, BRBCL Nabinagar, Kahalgaon &  Ramagundam)

NO TECHNICAL DEVIATION

Yours very truly

…………………..(authorized signatory of company)

…………………..(firm name)

Company’s Seal/stamp