TABLE OF CONTENTS

| ## S.No | ## CONTENTS | ## Page |
| --- | --- | --- |
| ## PART A : TECHNOCOMMERCIAL BID(Separate envelop) |  |  |
| ## 1 | ## NOTICE INVITING TENDER | ## 2 |
| ## 2 | ## SCOPE OF WORK | ## 3-5 |
| ## 3 | ## QUALIFIVCATION CRITERIA FOR BIDDERS | ## 6 |
| ## 4 | ## INSTRUCTION TO BIDDERS | ## 7-12 |
| ## 5 | ## TECHNICAL QUALIFICATION AND SCOPE | ## 12-15 |
| ## 6 | ## GENERAL CONDITION OF CONTRACT | ## 16-47 |
| ## 7 | ## BLANK PRICE BID | ## 48-55 |
| ## 8 | ## ANNEXURE'A' FINANCIAL VIABILITY | ## 56 |
| ## 9 | ## ANNEXURE'B' ANALYSES OF JOB EXECUTED | ## 57 |
| ## 10 | ## ANNEXURE'C' DECLARATION SHEET | ## 58 |
| ## 11 | ## ANNEXURE'D' CHECK LIST & SCHEDULE OF GENERAL PARTICULARS | ## 59 |
| ## 12 | ## ANNEXURE' E' QUALIFYING CRITERIA | ## 60-61 |
| ## PART B : PRICE BID (Separate envelop) |  |  |
| ## 1 | ## PRICE BID | ## 1-8 |

## NOTICE INVITING TENDER

TENDER NOTICE NO BHEL/JHS/FCX/09-10/7                                           31st MARCH 2009

GENERAL TERMS AND CONDITIONS

- Sealed tenders are invited for the following works.

| Short Description of Work | Time of Completion | Value of Work | Earnest Money Deposit (In Rs.) | Tender Submission Date & Time | Tender Opening Date & Time |
| --- | --- | --- | --- | --- | --- |
| Notice inviting tender for appointment of Civil Engineering Consultant for rendering the services in respect (1) Architectural; (2) Civil Engineering; (3) Preparation of BOQ for Civil, and Structural works and (4) Quality Checking of Civil and Structural Works for New Locomotives Block. | 15 months | Rs 12.24 lakhs | Rs 0.40 lakhs | 21-4-2009 , 1:15 PM | 21-4-2009 , 2:00 PM |

- Cost of Tender Document Rs 400/-

- Address for purchase, submission & opening of Tender

  - Purchase of Tender : - Office of Sh R K Srivastava

Sr. Manager – FCX

BHEL Jhansi – 284129

Email rks@bheljhs.co.in

  - Submission of Tender :- Tender Box located at Admin  Building

Admin Building Main gate

BHEL Jhansi – 284129

Or if sent through Courier

Sh R K Srivastava

Sr. Manager – FCX

BHEL Jhansi – 284129

PH NO  0510 2412785, 9453001001

fAX NO 0510 2412119

Email rks@bheljhs.co.in

- Opening of Tender :- Tender Room

Admin Building Main gate

BHEL Jhansi – 284129

- Tender documents can be purchased from the above office by submitting an application and cost of tender documents by Demand Draft payable at Jhansi or cash (to be paid at cash counter at BHEL Jhansi) Till 20/04 /2009  upto 3.00 pm  .

- Bidders may also download the tender documents from the web page of BHEL (www.bhel.com) and use the documents for submission of tender. In such cases, the cost of tender documents shall have to be paid at the time of or before submission of offer. Payment to be made through DD favouring “ Bharat Heavy Electricals Ltd” payable at Jhansi , to be sent along with the offer.

  - BHEL takes no responsibility for any delay / loss of documents or correspondence sent by courier or post.

  - Your offer is to be submitted in two parts in separate sealed envelopes properly marked as highlighted below.

    - Part-I Techno-commercial bid : - Containing (i) Bidder’s signature and seal on all pages of Tender Document along with submission of supporting documents as required in the Qualification criteria. (ii) Signed Blank Price Bid. (iii) Conceptual drawing with elevation.  Part-I of the sealed tenders alone will be opened by BHEL in the presence of tenderers who are present at time & place of opening.

    - Part-II Price-Bid: The price bid will be opened only for the parties who  techno commercially qualify as per our qualifying criteria.  The time and date of opening of price bid will be intimated to such agencies at a later date.

  - The bidders should carefully go through the ‘Instructions to Tenderers’, ‘Qualifying Criteria’, ‘General Conditions of Contract’ and ‘Special Conditions of Contract’ which are all parts of the tender document before submitting their offers.

SCOPE OF WORKS:

- Preparation of list of drawings and submission schedule in consultation with Engineer-in -Charge.

- The contractor is required to develop the drawings finally approved by BHEL for further detailing and design.

- Architectural drawing of Factory showing existing Loco shops and proposed construction such as Assembly shop , Bogie shop and paint shop attached office/toilets, substation, pathways etc .

- Preparation of the total plot plan, layouts elevation etc. scheme and finalization of the scheme in consultation with BHEL Engineers and submission of the layout drawings showing all building structures ,toilet, roads and pathways for material and equipment movement.

- After the finalization of landscaping and architectural drawing submitted by contractor, he is required to prepare and submit bill of quantities (BOQ), estimate and specification along with schedule of items for tendering of Civil & Structural Work which should be at least 90% accurate within one month time.

- Design & Drawing of RCC Structure of the above mentioned work including Bar Bending Schedules.

- Design & Drawing of Structural Steel Work including Fabrication Drawing, Shop Drawing and DOD (Details of Drawing) List.

- Plans of Service line etc. indicating layouts of water supply lines, sewerage system, storm water drains etc. disposal of effluent.

- Agreed time bound schedule of different works.

- Submission of comprehensive planning scheduling, controlling of complete project on the basis of Modern Project Management Techniques.

- Quality concurrence for civil & steel structural work.

- Final submission of detailed design calculations & drawings will have to be vetted by a professor of repute of civil engineering department of any of the IITs. Vetting by lecturer or reader will suffice only if countersigned by the professor/HOD under the official seal of the Institution.

- Submission of adequate number complete approved working drawings for execution of the work (at least 6 copies of each) before start of civil construction work.

- Submission of list of steel structural sections & reinforcement to be procured including section wise quantities estimated for utilization in this project involved in covering scope of work well in advance.

- The detailed scope of services to be performed by you shall include but not be limited to those as briefly outlined below and in the contract agreement.  The scope of services shall cover preparation of preliminary cost analysis at the construction site.

- The consultant shall modify drawings and design, incorporating requirement suggestions changes etc and preparing final concept designs along with revised technical specification, BOQ & cost estimate.

- The consultant shall prepare architectural design & drawing with related technical specification for approval of BHEL.

- The consultant shall prepare complete working drawings which include architectural, structural, sanitary drawings, in line with the prevailing system and indicating guidelines and instruction for maintenance, painting and other finishing work done during construction at site, supply adequate number of drawings for work at free of cost.  The scope also includes preparation & submission of as build drawings.

- Contour map indicating of Loco Block, the location, existing roads, railway lines, open drains etc.

- In addition to aforementioned activities, the consultant shall submit all details required during execution of the work.

- The consultant shall help for evaluation of works tender and resolve all technical issues as and when they arise.

- Tender evaluation for civil/recommendations regarding site related construction problems as and when they crop up.

- All drawings are to be submitted with proper dimensions and levels.

- The tenderer is required to provide consultancy services required during execution of work.

- Submit plan of submission of the designs and provide monitoring services of the total consultancy work till the submission of last drawing.

- Provide quality plans for various parts of the work like (a) steel work-checking of  welds, qualification of welders, test sampling, procedure etc. (b) concrete work- cube tests, raw material analysis, cement tests, reinforcement tests etc. (c) fabrication and erection work- verticality, span, horizontal alignment of girders, rails etc.

NOTES:

- Offers should be strictly in accordance with the tender specifications and general instructions to the tenderer enclosed herewith. All terms and conditions of the tender should be accepted unconditionally by the tenderer.

- Clarifications, if any of Technical/Commercial nature, can be obtained from Sr. Manager (FCX)/ Manager (FCX), BHEL-Jhansi but such requests shall be entertained before submission of the tender.  No deviation w.r.t. Terms and conditions of the tender are acceptable.

- It will be in the interest of the bidders to visit the existing shops at BHEL Jhansi before quoting their rates.

- The tenderer are required to quote for the complete with rates for all the items and number column should be left blank. Tenderers quoting for part of the work or incomplete in any respect are likely to be rejected.

- BHEL reserves the right to accept or reject any of the bid/alls with or without deviation or cancel/withdraw the invitation for bid without assigning any reasons whatsoever and in such case no bidder shall have any claim arising out of such action by BHEL.

- Design calculations for each structure should be submitted in one lot for approval to BHEL.

- Consultant shall submit detail working sheets along with abstract of quantities for structure-wise BOQ.

- Consultant is expected to give most economical design for the Civil & Steel structures on the basis is I.S. Code, however without comprising on BHEL Specifications & Statutory requirement.

- Consultant is expected to bring to the notice of BHEL any aspect of specification, which is at variance with code provisions and standard practice.

In case bidder decides not to submit the offer against this tender, the bidder must inform BHEL and return the Tender.

For & on behalf of BHEL

Sr Mgr -FCX

QUALIFICATION CRITERIA   FOR   BIDDERS

- Experience of designing large size Steel Shed having equal or more than 18 M spans & 9 M heights with a provision of crane capacity 50 T and above.

- Documentary evidences in support of bidders above mentioned experiences must be submitted for their consideration by BHEL.  The bidder may engage experts at his own expense in the specified fields.

- In case the bidder engages experts, the following must be submitted for consideration; else the bidder will be disqualified.  Joint bidding is not acceptable.

  - Name of Agency/Expert

  - MOU with Agency/Expert as commitment for support during the entire execution of work in case of order.

  - Evidences in support of Experts’ experiences.

- Bidder must have set up with necessary software and hardware for undertaking design and engineering for project of this magnitude. List of available facilities and organization chart shall be submitted, also indicating technical staff with their qualification.

- Average Annual Financial turn over during last 3 years, ending 31st March 2009 should be more than Rs 3.67 lakhs with experience of having successfully completed consultancy works during last 7 years either of Single consultancy services valuing above Rs. 9.79 Lakhs OR Two works valuing Rs.6.12 Lakhs each or three works valuing Rs 4.90 lakhs each completed upto March  2009 .

- Copies of last  three years  balance sheets ( year 2005-6, 06-07, 07-08) and profit and loss account, attested by Chartered Accountant must be submitted.

- Earnest Money Deposit (EMD) for Rs.40,000/-  shall have to be deposited by the bidders along with their Part-I Bid.  EMD will be returned to the unsuccessful bidders.

- Should agree to submit plan of submission of the designs and provide monitoring services of the total consultancy work till the submission of last drawing.

- Should agree to provide a quality plan for various parts of the work before start of each activity  like (a) steel work-checking of  welds, qualification of welders, test sampling, procedure etc. (b) concrete work- cube tests, raw material analysis, cement tests, reinforcement tests etc. (c) fabrication and erection work- verticality, span, horizontal alignment of girders, rails etc.

- Similar works means  undertaking design , engineering  and consultancy for civil   and steel structural work .

Certified that Sections of the Tender have been read/complies and agreed to, and each page of the tender offer has been initiated and stamped.

(Signature of Authorized Persons(s))

Name and Designation of Authorized Persons(s) Signing the Tender on behalf of the tenderer.

## INSTRUCTION TO TENDERERS

- This tender conditions &  specification as a whole, furnishing all the details and other documents as required in the following pages, shall be duly signed and sent as  in a sealed cover boldly super scribing the name of work as given in the tender notice.

- The tender shall be addressed to as follows :

Sh R K Srivastava

Sr. Manager – FCX

BHEL Jhansi – 284129

PH NO  0510 2412785, 9453001001

Sealed Tenders submitted (i) personally, (ii) by Courier, or (iii) by post shall be sent as  “REGISTERED POST ACKNOWLEDGEMENT DUE”. Tenders shall be sent/posted with due allowance for any transit/postal delay.  The tenders received after due date and time of opening are liable to be rejected. Telegraphic offers and offers received by telex/fax may not be considered unless confirmed in writing by a detailed offer. The decision of acceptance of such offers solely rests with BHEL. THE SEALED TENDERS CAN ALSO BE DROPPED IN THE TENDER BOX PLACED AT CISF ROOM OF ADM. BUILDING GATE BEFORE 1.15PM ON THE DUE DATE OF OPENING.

- Tenders shall be opened by authorised employees of BHEL in that tender room of MM department at the time and date as specified in the tender notice in the presence of such of those tenderers or their authorized representative who may be present.

- The tenderers shall closely peruse all the clauses, specifications and drawings indicated in the Tender Documents before quoting.  If the tenderer has any doubt about the meaning of any portion of the Tender Specifications or find discrepancies / omissions in the drawings or the tender documents issued are incomplete or shall require clarification on any of the technical aspect scope of work etc., he shall at once contact the authority inviting the tender for clarification before the submission of the tender.

- Before tendering, the tenderers are advised to inspect the site of work and the environments and be acquainted with the actual working and other prevalent conditions, facilities available, position of material and labour.  No claim will be entertained later on grounds of lack of knowledge after submission of the tender.

- Tenderer must fill the schedules and furnish all the required information as per the instructions given in various sections of the tender document and specification.  Each and every page of the Tender Specification must be SIGNED, STAMPED AND SUBMITTED ALONG WITH THE OFFER by the tenderer in token of complete acceptance thereof. The information furnished shall be complete by itself.

- The tenderer shall quote the rates in English Language using international numerals.  These rates shall be entered in figures as well as in words.  In case of difference in rates between words and figures, the rate quoted in figures shall be treated as final rate.  For the purpose of the tender, the metric system of units shall be used.

- All entries in the tender shall either be typed or be written in ink.  Erasures and overwriting are not permitted and may render such tenders liable to summary rejection.  The tenderer shall duly attest all cancellations and insertions prior to submission of tender.

- DATA TO BE ENCLOSED

Full information shall be given by the tenderer in respect of the following. Non submission of this information may lead to rejection of the offer.

9.1	FINANCIAL STATUS.

Financial viability as per Pro forma enclosed at ANNEXURE `A’.

9.2	PERMANENT ACCOUNT NUMBER

Permanent Account Number issued by Income tax department.

9.3	PREVIOUS EXPEREINCE:

A statement giving particulars (duly supported by documentary evidence) of the various services rendered/in progress for each similar works by the tenderer indicating the particulars and value of each work, the site location, the duration, date of completion etc.  as per PROFORMA – ANNEXURE-`B’

9.4      ORGANISATION CHART:

The organization pattern indicating name, qualification and experience of engineers and architects present at senior level in the roll of the firm that is totally available with them.

  - OFFICE SPACE:

Please indicate the total area of office space (in Sqr.Mtrs) of Head Office/Corporate Office and main regional offices.

9.6 An attested copy of the Power of Attorney, in case the tender is signed by  an   individual   other than the sole Proprietor, shall also be attached.

9.7     IN CASE OF AN INDIVIDUAL: His full name, experience, address and nature of   business.

OR

IN CASE OF PARTNERSHIP FIRMS:  The names of all the partners with addresses and their experience.  A copy of the partnership deed/Instrument of Partnership duly certified by a Notary Public shall be enclosed.

OR

IN CASE OF COMPANIES: Date and place of registration including date of commencement certificate in case of public companies and the nature of business carried on by the Company.  Certified copies of memorandum and Articles of Association are also to be furnished.  Also indicate names, addresses and experience of the Directors.

  - Declaration sheet as per pro forma enclosed at ANNEXURE`D’.

  - In addition to the above, the particulars required elsewhere in tender documents must be submitted.

  - Mention your PF code No. allotted to you by the Regional Provident Fund Commissioner.

  - Mention your ESI code no or any other medical policy prevailing in your company.

  - Mention your Service Tax Registration No.( PAN Based )  issued by Central Excise Department.

Note:  	In terms of clauses 9.1 to 9.12 above, all the data required to be enclosed with the tender need to be furnished neatly typed, signed and stamped in the given as per annexures only (in the form of separate sheets) failing which the tender may be considered as incomplete and is liable for rejection.  Documentary, proofs wherever necessary also need to be enclosed.

- EARNEST MONEY DEPOSIT:

Every tender must be accompanied by the prescribed amount of Earnest Money Deposit in any one of the following forms.

Note:  Cheques, Money Orders or Postal Orders will not be accepted.

  - Cash:  The amount should be remitted by the party to the Cashier of Bharat Heavy Electricals Limited Jhansi and cash receipt issued by him shall be enclosed along with the tender.

  - Demand Draft from any Nationalized Bank in favour of Bharat Heavy Electricals Limited, Jhansi.

  - The Earnest Money Deposit of the successful tenderer shall be converted & adjusted against security deposit.

  - In the case of unsuccessful tenderers, the Earnest Money will be refunded to them after finalization of the tender.

  - BHEL reserves the right to  forfeit the  Earnest Money in case the successful tenderer in the event he/they

    - After opening of tender, if the tenderer revokes/withdraws his tender within the validity period or revises/alters his earlier quoted rates/conditions.

    - Fails to commenced the work within 15 days from the   date of issue of letter of intent

    - Fails to submit 50% of the total security deposit before start of work.

    - Fails to start the work as may be indicated in the Letter of Intent.

10.6      EMD to be submitted along with techno commercial bid only and not in

price bid .

10.7   No adjustment of earlier EMD/Security deposit ,if any, shall be permitted.

- AUTHORISATION AND ATTESTATION:

Tenders shall be signed by persons duly authorized /empowered to do so.  Certified copies of such authority and relevant documents shall be submitted along with the tenders.

- VALIDITY OF OFFER:

The offer shall be kept open for acceptance for a minimum period of 90days from the date of opening of tenders from date of negotiation.  In case Bharat Heavy Electricals Limited calls for negotiations, such negotiations shall not amount to cancellation or withdrawal of the original offer, which shall be binding, on the tenderers.

- EXECUTION OF CONTRACT:

The successful Tenderer’s responsibility under this contract commences from the date of issue of the Letter of Intent by Bharat Heavy Electricals Limited.  The successful tenderer shall be required to execute a contract in the “Prescribed form ’ as per GCC with the BHEL within a reasonable time after the acceptance of his their tender and in any case before the commencement of work.  The expenses for completion and stamping and registration of the agreement with prescribed authority, if necessary shall be borne by the Contractor.

- SECURITY DEPOSIT

Upon acceptance of tender, the successful tenderer must deposit the required amount of security deposit within the time specified in the letter of intent for satisfactory completion or work.

  - The total amount of Security Deposit shall be as follows :

    - In the case of work costing upto Rs. 10 lakhs:- 10%.

    - Above Rs.10 lakhs upto Rs. 50 lakhs:-1 lakh+7.5 % of the amount exceeding Rs. 10 lakhs

  - The Security Deposit will be deposited within 15 days from the date of issue of letter of intent but before start of work in any one of the following forms.

    - The total Security Deposit as indicated in the Letter of Intent has to be submitted in  cash  or as per clause 14.2.2 herewith as under :

    - (i). 50% of the security deposit value has to be remitted by cash or in other form security and remaining 50 % of the security deposited can be deposited  in the form of Bank Guarantee from schedule bank in the prescribed proforma as per works policy of  BHEL.  (ii). Security deposit can also  be recovered by deductions from running bills @ 10% of the value of each running bill commencing from first running bill itself till the full Security Deposit is made up. In such cases 50 % of security deposit should be collected before start of work.

    - The validity of the Bank Guarantee furnished towards Security Deposit under 14.2.2 above shall be up to the period of completion of work as stipulated in the Letter of Intent +     Guarantee period + 3 months claim period.

  - If the value of the work done at any time exceeds the accepted agreement value, the Security Deposit shall be correspondingly enhanced and the extra Security Deposit shall be immediately deposited by the Contractor or recovered from payments due to him.

  - Adjustment of Earnest Money Deposit towards part of Security Deposit shall be done as per clause 10.5 above.

  - BHEL reserves the right to forfeit the Security Deposit in addition to other claims and    penalties in the event of the Contractor’s failure to fulfill any of the contractual obligations or in the event of termination of contract as per terms and conditions of contract.  BHEL reserves the right to set off the Security Deposit, against any claims of any other contracts with BHEL

  - RETURN OF SECURITY DEPOSIT:

If the contractor fully performs and completes the works in all respects to the entire satisfaction of BHEL and presents an absolute “No Demand Certificate” in the prescribed form and return properties belonging to BHEL taken, borrowed or hired by him for carrying out the said works, half the amount of Security Deposit will be released to the contractor after deducting all costs, expenses and other amounts that are to be paid to BHEL under this or other contracts entered into with the contractor along with payment of final bill.  It may be noted that in no case the Security Deposit shall be refunded / released prior to passing of final bill.

- No interest shall be payable by BHEL on Earnest Money, Security Deposit or on any money due to the Contractor by BHEL.

- REJECTION OF TENDER AND OTHER CONDITIONS:

The acceptance of Tender will rest with BHEL which does not bind itself to accept the lowest tender or any tender and reserves to itself full rights for the following without assigning any reasons whatsoever.

    - To reject any or all of the tenders

    - To award the work in part

    - In contingency stated in 16.1.2 above to modify the time for completion suitably.

  - Conditional and unwitnessed tenders, tenders containing absurd or unworkable rates and amounts, tenders which are incomplete or otherwise considered defective and tenders not in accordance with the tender conditions, specifications, etc., are liable to be rejected.

  - If a tenderer expires after the submission of his tender or after the acceptance of his tender, BHEL may at its discretion, cancel such tender.  If a partner of a firm expires after the submission of the tender or after the acceptance of the tender, BHEL may cancel such tender at its discretion unless the firm retains its character.

  - BHEL will not be bound by any Power of Attorney granted by the tenderer or by changes in the composition of the firm made subsequent to the execution of the contract.  BHEL may, however, recognize such Power of Attorney and changes after obtaining proper legal advice, the cost of which will be chargeable to the contractor concerned.

  - If the tenderer deliberately gives wrong information in his tender, BHEL reserves the right to reject such tender at any stage or to cancel the contract, if awarded and forfeit the Earnest Money/Security Deposit/any other moneys due.

  - Should a tenderer or Contractor or in the case of a firm or Company of Contractors/one or more of its Partners/Shareholders/Directors have a relation or relations employed in BHEL, the authority inviting tender shall be informed of the fact along with the offer, failing this BHEL may at its sole discretion reject the tender or cancel the contract and forfeit the Earnest Money/Security Deposit.

  - The successful tenderer should not sub-contract the part or complete work detailed in the tender specification without written permission of BHEL.  The tenderer is solely responsible to BHEL for the work awarded to him.

- Stamp Duty - Contractor  should deposit stamp duty on security  deposit as per Indian Stamp  Act  1899 and amendment made there under  ,applicable UP stamp duty rules   .

.     TECHNICAL SPECIFICATIONS AND SCOPE

### Preparation of Civil Work Specifications & Estimate Including Bill of Quantities(BOQ).

These documents shall be self sufficient and shall clearly indicate the scope of work, detailed material and work specifications, method of measurements, specific technical requirements, cost estimates, detailed Bill of Quantities (BOQ) i.e. various items of work required to be executed and their quantities etc.  The quantities indicated in the BOQ shall be reasonably accurate and in no case shall vary by more than + 10% from the actual quantities.

  - Engineering Design, Preparation of Design Documents & Drawings.  The design agency shall perform all engineering services required for providing detailed design and drawings for following works including their approval from any of the IITs or equivalent institution of repute.

- Civil works for New Locomotive Shops including:

  - Construction of Assembly Shop  (Size 24 x 144M)with all allied building office & toilet etc  having height of 14M approximate. One 50T EOT Crane + One 50T EOT Crane. Rail height from FFL is 10M.

  - Construction of Bogie Shop with all allied building office & toile (Size 26 x 102M) having height of 11 M. One 20T EOT Crane + One 10T EOT Crane. Rail height from FFL is 8M.

  - Construction of Paint Booth with all allied building office & toiletd (Size 12 x 60M) having height of 8 M approx.

B-	Water pipeline network for New Locomotive block.

C-	Sewerage network.

D-	Drainage network & Rainwater harvesting/ groundwater recharging system suiting rainfall quantities of Jhansi region and soil conditions.

Any other civil work item not specifically covered above but required for completion and proper functioning of the project shall be deemed to form part of scope.

1.2	The detailed design shall include, but not limited to:

- Verification of all data, criteria and information contained in the contract document.

- Generation of all data criteria and information required for the completion of work including liaisons and interface with BHEL.

- Design & Stress analysis of all structures and components including their foundation.

- Preparation of all construction drawings (Layout, Architectural and Structural) required for the complete execution of civil works, material selection and material handling.

- Sufficient detailing shall be done in all drawings so that civil contractor faces no difficulty during the execution.

- Co-ordination with the Civil/structural and other Contractors during the progress of the work.

- Preparation of Field Quality Plans-Including but not limited to: (a) steel work-checking of  welds, qualification of welders, test sampling, procedure etc. (b) concrete work- cube tests, raw material analysis, cement tests, reinforcement tests etc. (c) fabrication and erection work- verticality, span, horizontal alignment of girders, rails etc.

- Preparation of As-built drawings.

  - Preparation of the total plot plan, layouts elevation etc. scheme and finalization of the scheme in consultation with BHEL Engineers and submission of the layout drawings showing all building structures, road and pathways for material and equipment movement.

  - Visits of Site or BHEL-Jhansi.

  - The design agency may be required to depute their engineer(s) site BHEL-Jhansi for any clarification and technical supervision etc required by BHEL-Jhansi.

  - The bidder will be required to give break-up of quantities of each item as appearing in BOQ with respect to each item as appearing in BOQ with respect to each drawing/sub-section either on the drawing or annexure separately.

  - Description of items provided in the BOQ should be self-explanatory, so that no separate procedure is to be written and if at all it is necessary the procedure should be given along with specification/CPWD schedule.

  - All design should be done in adherence with the relevant IS Code.  However, if the concerning IS code does not exist, international code may be referred with due consideration for Indian condition after the approval of BHEL. The reference of the code should be provided and a copy of the same also will have to be provided.

  - While designing the structure for architecture and structural stability due consideration should be given to adherence to all legal and health and safety norms during the process of construction and subsequently the manufacturing operations when the structure is in use.

### 2. SOIL INVESTIGATION TESTS AND CONTOUR LAND SURVEY

  - BHEL will supply the strata of soil profile

  - BHEL will provide the  map of its land where the project will be located

### 3. Specific Technical Requirements:

  - The specific technical requirements shall be as per inputs provided by BHEL-Jhansi from time to after award of work.

    - The layout drawings for the existing Loco Block drawing is attached with these specifications refer Annexure-E.  The consultant is expected to assess the total work involved and quote accordingly for items mentioned in Price schedule.  However, the drawing(s) is(are) only for information and may undergo changes during detailing stage.  No price variation will be allowed due to this.

  - After award of work, all other necessary inputs required for preparation of specifications and civil designs shall be provided by BHEL-Jhansi from time to time.  The design agency is expected to interact closely with BHEL Engineering groups at Jhansi and visit site for any inputs/clarifications.  As the time schedule is very tight, it will be in the interest of the design agency to finalize details across the table.

  - All calculations shall be performed and supervised by qualified and experienced personnel and shall be checked and approved by department of civil engineering of any IITs to ensure their correctness and completeness and shall be prepared in a neat, sequential and comprehensive form.  The BHEL may also associate one of its Civil Engineer during detail checking.

  - The civil consultant shall promptly reply to any clarification(s) required at site or suggestion/clarification required due to any deviation in work with respect to contract specifications/drawings.

### 4. BILLING :

  - BHEL reserves the right to get any item(s) executed and payment shall be made only for item(s) executed by the bidder separately.

### 5. DOCUMENTATION:

5.1 All Specifications and Design Documents including computer outputs shall be neatly typed on A4 Size Paper. The format of design document shall be got approved by BHEL-JHANSI.

  - All drawings shall be prepared on Auto CAD or any other approved CAD software.  All drawings shall be prepared on standard sizes (viz. A0, A1, A2, A3 & A4).  The ‘Title Block’ shall be as per BHEL-Jhansi’s approved design.  All prints of the drawings shall be clear and legible.

  - Upon completion of construction, the design drawing shall be revised to reflect accurately the plant facilities as build.  The drawings shall be issued under the appropriate revision and marked “AS BUILT”.

  - The number of copies of design documents and drawings required to be submitted shall be as follows:

##### No. of Copies

- For Approval

      - For BHEL,Jhansi’s approval				            	 06

      - For approval after revision				                       04

- Design Calculation/ Reports/ Documents                                                  02

- Drawings/ Documents required for Construction                                       08

- After completion of work:

  - Drawings (“As Built) Hard Copies					04

  - Drawings (“As Built) Soft Copies in CD				02

  - Design Calculation (Final)  Hard Copy				02

  - Design Calculation (Final) Soft Copies in CD			02

- ENCLOSURES  TO  THE  SPECIFICATIONS:

6.1	Layout Drawings for Guidance to Tenderers.

## GENERAL TERMS AND CONDITIONS

- The standard General conditions of contract of BHEL Jhansi shall form an integral part of this document. These are available at pages 26-65 of this tender document. Please read them carefully before quoting. The following terms and expression shall have the meaning hereby assigned to them except where the context otherwise requires.

  - BHEL shall mean Bharat Heavy Electricals Limited, a Company registered under the Indian Companies Act, 1956 with its Registered Office at BHEL House, Siri Fort, New Delhi Pin – 110 049 or its authorised Officers or its Engineer or other employees authorised to deal with any matters with which these persons are concerned, on its behalf.

  - CLIENTS OF BHEL’ or ‘CUSTOMER’ shall mean the project authorities to whom  BHEL is supplying the equipment’s.

  - CONSULTANT’ shall mean the individual, firm or Company who enters into contract with BHEL and shall include their executors, administrators, successors and permitted assigns

  - ‘CONTRACT’ or ‘CONTRACT DOCUMENT’ shall mean and include the agreement, the work order, the accepted appendices of rates, schedules of quantities, if any, General Conditions of Contract, Special Conditions contract, of Instructions to Tenderers, the drawings, the technical specifications, the special specifications, if any, the tender documents and the Letter of Intent/Acceptance letter issued by BHEL.  Any conditions or terms stipulated by the tenderer in the tender documents or subsequent letters shall not form part of the contract unless specifically accepted in writing by BHEL in the letter of intent and incorporated in the Agreement.

  - ‘TENDER DOCUMENTS’ shall mean the General Conditions of Contract and Tender Specifications

  - Letter of Intent shall mean the intimation by a letter/telegram /fax to the tenderer that the tender has been accepted in accordance with provision contained in that letters.  The responsibility of the contractor commences from the date of issue of this letter and all the terms and conditions of contract are applicable from this date.

  - COMPLETION TIME’ shall mean the period by date specified in the Letter of Intent or date mutually agreed upon for handing over the erected equipment/plant which are found acceptable by the Engineer being or required standard and conforming to the specifications of the contract.

  - ‘TESTS’ shall mean and include such test or tests to be carried out by the contractor as are prescribed in the contract or considered necessary by BHEL in order to ascertain the quality, workmanship, performance and efficiency of the contracted work or part thereof.

  - APPROVED’, ‘DIRECTED’ or ‘INSTRUCTED’ shall mean approved, directed or instructed by BHEL.

  - WORK’ or ‘CONTRACT WORK’ shall mean and include supply of all categories of labour, specified consumables, tools and tackles required for complete and satisfactory site transportation, handling, stacking, storing, erecting, testing and commissioning of the equipment’s to the entire satisfaction of BHEL.

- LAW GOVERNING THE CONTRACT AND COURT OF JURISDICTION

The contract shall be governed by the law for the time being in force in the Republic of India.  The Civil Court at Jhansi  having ordinary Original Civil Jurisdiction shall alone have exclusive jurisdiction in regard to all claims in respect of this Contract.

- COMMENCEMENT, PROGRESS, MONITORING & COMPLETION OF WORK

The contractor shall commence the work within the time indicated in the Letter of intent and shall proceed with the same with due expedition without delay.

  - The contractor shall commence the work within the time indicated in the Letter of intent and shall proceed with the same with due expedition without delay.

  - The contractor shall submit the required details as per the time schedule agreed

  - The contracor will have to bring a site order book having duplicate sheets. This will have to be presented to the Engineering Incharge during all the visits to take his instructions.  One copy of this can be taken by the contractor for implementation.

  - The contractor may bring with him Laptop computers for working as well as preparation of minutes of meetings

  - All the works shall be carried out under the direction and to the satisfaction of BHEL.

- MEASUREMENT OF WORK AND MODE OF PAYMENT

  - All payments due to the contractor shall be made by `Account Payee’ Cheque issued from BHEL Jhansi or through 'e' payment .

  - All payments  will be made as per  “Price Schedule ” only after completion of that work.

  - All recoveries due from the contractor for the month/period shall be effected in full from corresponding running bills unless specific approval from competent authority is obtained to the contrary.

  - Measurement shall be restricted to that quantity for which it is required to ascertain the financial liability of BHEL under this contract.

  - The contractor shall bear the expenditure involved if any, in meeting requirements.  The contractor shall, provide all the assistance with appliances and other thing necessary for measurement or re-measurement.

  - Passing of bills covered by such measurement does not amount to acceptance by BHEL of the completion of the work measured.  Any left out work has to be completed by the Contractor, as directed.

  - Final measurement bill shall be prepared in the proforma prescribed for the purpose, based on the certificate issued by the Engineer that the entire work as stipulated in the tender specifications has been completed in all respect to the entire satisfaction of BHEL.  The Contractor shall give unqualified `No claim’ and `no demand’ certificate.  The abstract of final quantities and financial values shall also be entered in the measurement  book  and signed by both the parties.  The final bill shall be paid within a reasonable time after completion of the work.  After the payment of final bill, only the guarantee obligation percentage value shall remain unpaid, which will be released as per General condition of contract .

NOTE : Normally it takes approximately 60 days for the payments to be released by  BHEL after recording the measurements.

- RIGHTS OF BHEL

BHEL reserves to itself the following rights in respect of this contract without entitling the contractor to any compensation.

  - To get the work done through another agency at the risk and cost of contractor, in the event of poor progress or the contractor’s not starting the work, after once shifting it, poor progress or inability to progress the work for completion as stipulated in the contract, poor quality of work persistent disregard of instructions of BHEL assignment, transfer, subletting of the contracted work without written permission of BHEL, non-fulfillment of any contractual obligations etc. and to claim/recover compensation for such losses from the contractor including BHEL’s supervision charges and overheads from Security Deposit / other dues in addition to any other action that may be taken.

  - To withdraw any portion of work and/or to restrict/alter quantum of work as indicated in the contract during the progress of erection and get it done through another agency and/or by the departmental labour to suit BHEL’s commitments to its customer or in case BHEL decides to advance the completion due to other emergent reasons/BHEL’s obligation to its customer.

  - To terminate the contract after due notice and forfeit the Security Deposit and recover the loss sustained in getting the balance work done through other agencies in addition to liquidated damages in the event of:

    - Contractor’s continued poor progress

    - Withdrawal from or abandonment of the work before completion of the work

    - Corrupt act of the contractor.

    - Insolvency of the contractor

    - Persistence disregard of the instructions of BHEL Assignment, transfer, subletting of the   contract work without BHEL’s written permission

    - Non-fulfillment of any contractual obligations or obligations under the law

  - To recover any money due from the Contractor from out of any moneys due to the    contractor   under this or any other contract or from the Security Deposit.

  - To claim penalty or compensation for losses sustained including BHEL’s supervision charges and overheads in case of termination of contract and/or to levy liquidated   damages for delay in completion of work.

  - To restrict or increase the quantity and nature of work to suit site requirements,   since the   tender   specification   is   based    on    preliminary     documents   and   quantities furnished therein are indicative and approximate and the rates quoted shall not be subjected to revision.

  - To deploy BHEL’s skilled and semiskilled workmen in case of emergency/poor progress/deficiency in skill on the part of the employees of the contractor and to recover the expenditure on account of the same from the money due to the contractor.

  - While every endeavour will be made by BHEL to this end, BHEL cannot guarantee uninterrupted work due to conditions beyond its control.  The contractor will not be entitled to any compensation/extra payment on this account.

  - In the event of any dispute of technical nature, the decision of BHEL shall be final and binding on the Contractor.

- CONSEQUENCES OF CANCELLATION

Whenever BHEL exercises its authority to terminate the contract and withdraw a portion of work under clause 23, the work may be got completed, by any other means, at the contractor’s risk and cost provided that in the event of the cost of completion (as certified by the Engineer which shall be final and binding on the contractor) being less than the contract value, the advantage shall accrue to BHEL.  If the cost of completion exceeds the moneys due to the contractor under the contract, the contractor shall either pay the excess amount demanded by BHEL or the same shall be recovered from the contractor.  This will be in addition to the forfeiture of Security Deposit and recovery of liquidated damages as per relevant clauses

  - In case BHEL completes the work under the provisions of this clause, the cost of such completion to be taken into account for determining the excess cost to be charged to the contractor shall consist of cost of material purchased and/or labour provided by BHEL with an addition of such percentage to cover supervision and establishment charges as may be decided by BHEL.

- FORCE MAJEURE

  - The following shall amount to force majeure conditions.  Acts of God, act of any Government, war, sabotage, riots, civil commotion, police action, revolution, flood, fire, cyclone, earthquake, epidemic and other similar causes over which the contractor has no control.

  - If the contractor suffers delay in the due execution of the contract, due to delays caused by force majeure conditions, as defined above, the agreed time for completion of the work covered by this contract shall be extended by a period of time equal to the period of any such contingency provided the contractor immediately reports about the same to BHEL in writing supported by documentary evidence but the Contractor shall not be eligible for any compensation on this account.

- GUARANTEE

The satisfactory and safe performance of the work done by the contractor shall be guaranteed up to 12 month (One Year) from the date of the completion of work. During this period of the responsibility of contractor shall be to attend all meetings with BHEL, Jhansi and to attend & reply all the matters relating to the design / contract work as may be required. 50% of the security deposit calculated as per BHEL Policy shall be retained by BHEL during passing of final bill against the performance guarantee during the defect liability period. For water proofing Security Deposit will be kept for guarantee Period in cash which will be 10% of the total cost of item.

- ARBITRATION

All disputes between the parties to the contract arising out of or in relation to the contract, other than those for which the decision of the Engineer or any other person is by the contract expressed to be final and conclusive, shall, after written notice by either party to the contract to the other party, be referred to sole arbitration of the General Manager or his nominee.  The arbitration shall be conducted in accordance with the provisions of the Indian Arbitration Act, 1996.

  - The parties to the contract understand and agree that there will be no objection that the General Manager or the person nominated as arbitrator had earlier in his official capacity to deal directly or indirectly with the matters to which the contract relates or that in the course of his official duties had expressed views on all or any of the matters in dispute or difference.  The award of the arbitrator shall be final and binding on the parties to this contract.

  - In the event of the arbitrator dying, neglecting or refusing to act or resigning or being unable to act for any reason or his award being set aside by the Court for any reason, it shall be lawful for the General Manager or his successor, as the case may be, either to act himself as the Arbitrator or to appoint another arbitrator in place of the outgoing arbitrator in the manner aforesaid.

  - The arbitrator may, from time to time, with the consent of both the parties to the contract, enlarge the time for making the award.  Work under the contract shall be continued during the arbitration proceedings.  The venue of the arbitration shall be the place from which the contract is issued or such other place as the arbitrator at his discretion may determine.

  - Wherever the above sub-clauses are silent w.r.t arbitration, Cl.50 of Genral condition of contract shall be referred to.

## GENERAL CONDITIONS OF CONTRACT

Bharat Heavy Electricals Ltd.

Jhansi

INTERPRETATION AND DEFINITIONS

- Singular & Plural :

Where the context so requires, words importing the singular only also include the plural and vice versa.

- Headings and Marginal Notes to Conditions:

Heading and marginal notes to these General Conditions shall not be deemed to form part thereof or be taken into consideration in the interpretation or construction thereof or of the Contract.

- Definitions:

- Company/ Corporation shall mean Bharat Heavy Electricals Ltd. Having its register office at Jhansi, Post Office and Town Jhansi, in the State of U.P. and includes a duly authorized representative of the Company/ Corporation or any other person empowered in this behalf by the Company/ Corporation to discharge all or any of its functions.

- The “Accepting Authority” shall mean Sr. Manager(FCX), BHEL JHANSI.

- The “Contract” shall mean the notice inviting the tender, the tender and acceptance there of and the formal agreement, if any, executed between the Bharat Heavy Electricals Ltd. Jhansi and the contractors together with the documents referred to therein including these conditions with appendices and any special conditions, the specifications, designs, drawings, schedule of quantities with rate and amounts and schedule of rates. All these documents taken together shall be deemed to form one contract and shall be complementary to one another.

- The “Contractor” shall mean the individual or firm or company whether incorporated or not, undertaking the works and shall include legal representatives of such individual or persons composing such firm or unincorporated company, or successor of such firm or company as the case may be and permitted assigns of such individual or firm or company.

- The “Contract Sum” shall mean:

[i]	in the case of Lump Sum Contracts the sum for which the tender accepted ;

[ii]	in the case of Percentage Rate Contracts the Estimated value of the works as mentioned in the tender adjusted by the contractor’s percentage;

[iii]	in the case of item rate contracts the cost of the works arrived at after extension of the quantities shown in Schedule of Quantities by the item rates quoted by the tenderer for the various items.

- A “Day” shall mean a day of 24 hours from midnight to midnight irrespective of the number of hours worked in that day.

- “Engineer – in – Charge” shall mean the engineering officer appointed by the under taking or his duly authorized representative who shall direct, supervise and be incharge of the works for purposes of this contract.

- “Expected Risks” are risks due to riots (otherwise than among Contractor’s employees) and civil commotion (in so far as both these are uninsurable)’ war (whether declared or not), invasion, act of foreign enemies, hostilities, civil war rebellion, insurrection, military or usurped power any acts of government, damage from aircraft, acts of god, such as earthquake lighting and unprecedented floods and other causes over which the contractor has no control and accepted as such by the Accepting Authority of causes solely due to use or occupation by the Company/ Corporations of the part of Works in respect of which a certificate of completion has been issued or a cause solely due to Company’s/ Corporation’s fault design of Work.

- “Market Rate” shall be the rate as decided by the Engineer – in – charge on the basis of the cost of materials and labour at the site where the work is to be executed, plus 15% to cover all over- heads and profit.

- Schedule (s) referred to in these conditions shall mean the relevant schedule (s) annexed to the tender papers issued by the company/ corporation or the standard schedule of Rates prescribed by the Company/ Corporation and the amendments thereto issued from time to time.

- The “Site” shall mean the lands and/ or other places on, under, in or through which the work is to be executed under the contract including any other lands or places which may be allotted by the company/ corporation or used for the purposes of the contract.

- “Temporary Works” shall mean all temporary works of every kind required in or about the execution, completion, maintenance of the works.

- “Urgent Works” shall mean any urgent measures which, in the opinion of the Engineer – in – Charge, become necessary during the progress of the words to obviate any risk of accident or failure or which become necessary for security.

- A “Week” shall mean seven days without regard to the number of hours worked in any day in that week.

- The “Works” shall mean the works to be executed in accordance with the contract or part [s] thereof as the case may be and shall include all extra or additional, altered or substituted works or temporary and urgent as required performance of the Contract.

…………………………..

SCOPE AND PERFORMANCE

- Contract Documents:

The Contractor shall be furnished, free of charge, two certified true copies of the Contracts Documents except standard specification and the schedule of rates and of all further drawings which may be issued during the progress of the works. He shall keep one copy of the documents on the site in good order, and the same shall at all reasonable times be available for inspection and use by the Engineer – in – Charge, his representatives or by other Inspecting Officers.

  - None of these Documents shall be used by the Contractor for any purpose other than that of this Contract.

  - The Contractor shall take necessary steps to ensure that all persons employed in any work in connection with this contract have noticed that the Indian Official Secrets Act, 1923 (XIX of 1923) applies to them and shall continue so to apply even after the execution of such works under the contract.

- Work to be carried out:

The work to be carried out the contract shall except as otherwise provided in these conditions, includes all labour, materials, tools, plant, equipment and transport which may be required in preparation of and for and in the full and entire execution and completion of the works. The descriptions given in the schedule of quantities shall, unless otherwise stated, be held to include waste no materials, carriage and cartage carry in returns of empties, hoisting, setting, fitting, and fixing in position and all other labours necessary in and for the full and entire execution completion as aforesaid in accordance with good practice and recognized principles.

- Inspection of Site:

The contractor shall inspect and examine the site and, its surroundings and shall satisfy himself before submitting his tender as to the nature of the ground and subsoil (so for as is practicable), the form and nature of the site, the quantities and nature of work and materials necessary for the completion of the work and to means of access to the site, the accommodation he may require and in general shall himself obtain all necessary information as to risks, contingencies and other circumstances which may influence or effect his tender. No extra charges consequent on any misunderstanding or otherwise shall be allowed.

- Sufficiency of Tender:

The contractor shall be deemed to have satisfied himself before tendering as to the correctness and sufficiency of his work and of the rates and prices quoted in the Schedule of Quantities which rates and price shall, except as otherwise provided, cover all his obligation under the contract and all matters and things necessary for the proper completion and maintenance of the works.

- Discrepancies and Adjustment Errors:

The several documents forming the contract are to be taken as mutually explanatory of one another, detailed drawings being followed in preperence to small scale drawing and figured dimentions in preference to scale and special conditions in preference to general conditions.

  - In the case of discrepancy between schedule of quantities the specifications and/ or the drawings, the following order of preference shall be observed:

    - Description in Schedule of Quantities.

    - Particular Specification and Special Condition if any.

    - Drawings.

    - General Specifications.

  - If there are varying or conflicting provisions made in any one document forming part of the contract the accepting authority shall be the deciding authority with regard to the intention of the document.

  - Any error in description, quantity or rate in Schedule of Quantities or any omission there from shall not vitiate the contract or release the contractor from the execution of the whole or any part of the works comprised therein according to drawings and specifications or form any of his obligations under the contract.

  - If on check there found to/be differences between the rates given by the contractor in words and figures or in the amount worked out by him in the schedule of quantities and general summary, the same be adjusted in accordance with the following rules:

    - In the event of a discrepancy between description in words and figures quoted by a tenderer, the description in words shall prevail.

    - In the event of an error occurring in the amount column of schedule of quantities as a result of wrong extencio of the unit rate and quantity the unit rate shall be regarded as firm and extention shall be amended on the basis of the rate.

    - All error in totaling in the amount column and in carrying forward totals shall be corrected.

    - The totals of various sections of schedule of quantities amended shall be carried over to the general summary and the tendered sum amended accordingly. The tendered sum so altered shall, for the purpose of the tender, be substituted for the sum originally tendered and considered for acceptance instead of the original sum quoted by the tenderer. Any rounding off of totals in various section of Schedule of Quantities or in General Summary by the tenderer shall be ignored:

9.	Security Deposit:

Please refer page no. 11 & 12 of techno-commercial bid.

10. 	Deviations / Variations, Extent & Pricing:

The Engineer – in – Charge shall have power  (i) to make alteration in omissions from, additions to or substitution for, the original specifications, drawings designs and instructions that may appear to him to be necessary or advisable during the progress of the work, and (ii) to omit a part of the Work in case of non- availability of a portion on the site or for any other reason, and the Contractor shall be bound to carry out the Works in accordance with any instructions given to him in writing signed by the Engineer – in – Charge and such alteration, omissions additions, or substitution shall form part of the Contract as if originally provided therein and any altered, additional or substituted work which the Contractor may be directed to do in the manner above specified as part of the work, shall be carried out by the Contractor on the same conditions in all respects including price on which agreed to do the main work except as hereinafter provided. No work which radically changes the original nature of the Contract shall be ordered by the Engineer – in – Charge as a deviation.

(a) 	Rates for such additional, altered or substituted work shall be determined by the    Engineer – in – Charge as follows:

- If the rate for additional, altered or substituted item of work is specified in the Schedule of Quantities, the Contractor shall carry out the additional, altered or substituted item at the same rate. In the case of composite tenders. Where two or more schedules of quantities may form part of contract, the applicable rate shall be taken from the schedule of quantities of that particular part in which the deviation is involved, failing that at the lowest applicable rate for the same item of work in the other schedule of quantities.

- If the rate for any altered , additional or substituted item of work is not specified in the schedule of quantities , the rate for that item shall be derived from the rate for the nearest similar item specified therein. In case of composite tenders where two or more schedules of quantities form part of the contract, the rate shall be derived from the nearest similar items in the bill of Quantities of the particular parts of works in which the deviation is involved failing that from the lowest of the nearest similar items in other schedule of quantities.

- If the rate for any additional, altered or substituted item of work cannot be determined in the manner specified in sub- paras (i) and (ii) above, then such item of work shall be carried out at the rate entered in the Schedule of Rates plus/ minus the percentages by which the tendered amount of the works is higher or lower than the prepriced amount shown in the Schedule of Works.(Applicable to Lump- sum Contracts based on prepriced Schedule of Works.)

- If the rate for any altered , additional or substituted item of work cannot be determined in the manner specified in sub paras [i] to [ii] above, then the rate for such item of work shall be derived from the schedule of rates specified in sub-para [iii] above plus/ minus the percentage mentioned in that sub-para : Provided always that if rate (s) for part (s) of an item (s) is / are not specified in the schedule of rates the rate(s) for such parts (s) shall be determined by the Engineer – in – Charge on the basis of the purchase price as supported by the vouchers unless the Engineer – in – Charge finds the purchase price unreasonable. In the latter event the price shall be determined on the basis of markets rate (s) prevailing during the fortnight following the date of the order.

- If the rate for any altered , additional, or substituted item of work cannot be determined in the manner specified in sub- paras [i] to [iv] above the Contractor shall, within 14 days of the date of receipt of the order to carry out the said work, inform the Engineer – in – Charge of the rate which he proposes to claim for such item of work, supported by analysis of the rate claimed, and the Engineer – in – Charge shall, within three months there after , giving due consideration to the rate claimed by the Contractor determine the rate on the basis of market rate [s], In the event of the Contractor failing to inform the Engineer – in – Charge within the stipulated period of time, the rate which he proposes to claim the rate for such item shall be determined by the Engineer – in - Charge on the basis of market rate [s].

Suspension of Works :

11          (a)The contractor shall, on receipt of the order in writing of the engineer – in – charge, suspend the progress of the works or any part thereof for such time and in such manner as the engineer – in – charge may consider necessary for any of the following reasons :

(i) on account of any default on part of the contractor :   or

(ii) for proper execution of the works or part thereof for reasons other than the defaults of the contractors :   or

(iii)  for safety of the works of part thereof.

The contractor shall during such suspension properly protect and secure the works to the extent necessary and carry out the instructions given in that behalf by the engineer – in – charge.

(b)	If the suspension is ordered for reasons (ii) in sub- para (a) above:

(i)  The contractor shall be entitled to an extension of time equal to the period of every such suspension PLUS 10%.

(c)	 If the works or part thereof is suspended on the orders of the engineer – in – charge for more than three months at a time , except when suspension is ordered for reason (i) in sub- para (a) above, the contractor may after receipt of such order serve a written notice on the Engineer – in – charge requiring permission within fifteen days from receipt by the Engineer – in – charge of the said notice, to proceed with the works or part thereof in regard to which progress has been suspended and if such permission is not granted with in that time the contractor; if he intends to treat the suspension, where it effects only part of the works as an omission of such part by the company / corporation under conditions 9 & 10 or where it effects the whole of the works, as an abandonment of the works to the company – corporation shall within ten days of expiry of such period of 15 days to give notice in writing of his intention to the Engineer – in – charge. In the event of the contractor treating the supervision as an abandonment of the contract by company/ corporation, he shall have no claim to payment of an compensation on account of any profit or advantage which he may have derived from the execution of the work in full but which he could not derive in consequence of the abandonment. He shall however, be entitled to compensation, as the Engineer – in – charge may consider reasonable, in respect of salaries and/ or wages paid by him to his employees and labour at site, remaining idle in consequence and of materials collected which could not be utilized on the works, adding to the total there of 5% to cover indirect expenses of the contractor, provided the contractor submits his claim supported by the details to the Engineer – in – charge within 28 days of the expiry of the period of 3 months.

Time and Extension for Delay :

12.	The time allowed for execution of the work or the extended time in accordance with these conditions shall be of the essence of the contract. The execution of the work shall commence from the 8th day after the date on which the Engineer – in – charge issues written orders to commence the work or from the date of handling over of the work assignement  whichever is later. If the contractor commits default in commencing the execution of the work as aforesaid company/ corporation shall with out prejudice to any other right or remedy be at liberty forefeit the earnest money absolutely.

1.	As soon as possible after the contract is concluded, the Engineer – in – charge and the contractor shall agree upon a time and progress a chart. The chart shall be prepared in direct relation to the time stated in the contract documents for completion of items of the works. It shall indicate the forecast of the dates commencement and completion of various trades or sections of the work and may be amended as necessary by agreement between the Engineer – in – charge and the contractor within the limitations of time imposed in the contract documents, and further to ensure good progress during the execution of the work, the contractor shall in all cases in which the time allowed for any work exceeds one month (save for special job) complete 1/8th of the whole of the work before 1/4th of the whole time allowed in the contract has elapsed 3/8th before 3/4th of such time has elapsed.

2.	If the works be delayed by

(a)  force majeure, or

(b)  abnormally bad weather, or

(c)   serious loss or damage by fire, or

(d)   civil commotion, local combination of workmen strike or lockout, affecting any of   the traders employed on the work, or

(e) delay in the part of other contractors or trademen engaged by company/corporation in executing work not forming part of the contract, or

(f)   non- availability of stores which are the responsibility of company/ corporation to supply, or

(g)    non- availability or break down of tools and plant to be supplied by company/ corporation, or

(h)	any other cause which, in the absolute discretion of BHEL Management , is beyond the contractor’s control,

Then upon the happening of any such event causing delay, the contractor shall immediately give notice thereof in writing to the Engineer – in – charge but shall nevertheless use constantly his best Endeavour to prevent or make good the delay and shall do all that may be reasonable required to the satisfaction of the Engineer-in-charge to proceed with the works.

3.	Request for extension of time, to be eligible for consideration, shall be made by the contractor in writing within fourteen days of the happening of the event causing delay. The contractor may also, if practicable, indicate in such a request the period for which extension is desired.

4.	In any such case Unit head (BHEL , Jhansi) may give a fair and reasonable extension of time for completion of the work. Such extension shall be communicated to the contractor by the Engineer-in-charge in writing, within three months of the date of receipt of such request by the Engineer-in-charge.

13.	The contractor shall arrange at his own expense all tools, plant and equipment (hereafter referred to as T & P) required for execution of the work . Company’s – corporation’s T. & P. hired to the contractor shall be conveyed by him at this expense from the place of issue to the site and back.

1.	If the contractor requires any time of T & P on hire from the company corporation over & above the requirement indicated by him at the time of submitting his tender the company – corporation will, if such item is a available hire it to the contractor at a rate to be fixed by the Engineer-in-charge.

2.	The period of hire will be reckoned from commencement of the day of issue upto the end of the day of return (including all recognized holidays) irrespective of the actual hour of issue and return. The contractor will be exempt from levy charges for the number of days he is called upon in writing by the Engineer-in-charge to suspend execution of the work, provided company’s – corporation’s T & P in question has, in fact, remained idle with the contractor because of the suspension, provided the contractor in case the period of suspension exceeds 11 days, returns company’s – corporation’s to T & P to the place from where it was issued.

3.	The hire charges shall be reckoned as under:

- The first eight working hours (excluding a break of one hour)………………   1 working day.

- Every working hours, at the rate of 1/8th of the hire charges for a working day, provided however if the company- corporation has paid more than at the rate of 1/8th of the wages of the crew far over time under the minimum wages act or any othe law for the time being in force, the excess over 1/8th of the wages shall also be charged to the contractor.

4.	If at any time company’s / corporation’s T & P has not been worked at all during a day except for a break down, or has been worked for less than eight hours during a day, the contractor shall be charged for one working day.

5.	If any time of company’s/ corporation’s T & P has stopped working on account of a break-down before it has worked for four hours in a day, the contractor will be charged for half working day. If the item has stopped working after it has worked for more than hours but less than eight hours, the contractor will be charged for full working day.

6.	The hire charges shown in the schedule cover charges of crew, stores for maintenance and cleaning purposes and fuel for running a machine, engine oil, kerosene oil, etc, for working company’s / corporation’s T & P and all unskilled labour and water required for servicing / wash out shall be borne by the contractor. The contractor shall permit the Engineer-in-charge to carry out periodical maintenance of company’s / corporation’s T & P in accordance with the provision thereof in the aforesaid schedule , and there will be no deduction in hire charges for the period spent on such maintenance. However the contractor shall be allowed to return the tools and plants (issued by the company’s / corporation’s ) for purposes of repairs and for the duration of such repairs no hire charges shall be levied.

7.	The contractor shall be responsible for care and custody of company’s / corporation’s T & P (including employment of chowkidars) during the period company’s / corporation’s T & P remain with him and any damage (fair wear and tear expected) any of the equipment (except for expected risks provided always the contractor has taken precautions necessary to protect if from such risks) shall be made good at the contractor’s expense to the satisfaction of the crew provided by the company/ corporation.

8.	The company / corporation give no guarantee in respect of output of his T & P hired to the contractor and no reduction in rates or any compensation shall be allowed on the ground that out turn or performance of company’s / corporation’s T & P was not to the contractor’s expectation.

9  .Company’s / corporation’s T & P hired to the contractor shall be returned at place of issue (unless otherwise directed) by the contractor to the Engineer-in-charge on completion of the work or earlier on termination of the hire by the company- corporation as hereinafter provided on a written notice by the Engineer-in-charge. The company/ corporation shall be entitled to terminate the hire on two days notice without assigning any reason what soever and the contractor shall have no claim to any payment of compensation otherwise whatsoever on account of termination of hire of company’s / corporation’s T & P by the company’s / corporation’s. in such in event, however, a reasonable extension of time shall be given by the Engineer-in-charge.

iv)	A log book for recording hours during which every item of company’s / corporation’s T & P issued to the contractor has worked each day shall be maintained by the member of the crew incharge thereof any representative of the Engineer-in-charge appointed in that behalf and shall be daily attested by the contractor or his authorized agent. In case the contractor contests correctness of any entry and / or foils to sign the log book the decision of the Engineer-in-charge shall be final and binding on him. Hire charges shall be calculated in accordance with the entries in the log book. Materials.

14.  a)	The contractor shall, at his own expense, provide all materials required for the works other than those which are to be supplied by the company/ corporation.

1.	All materials to be provided by the contractor shall be in conformity with the specifications laid down in the contract and the contractor shall if requested by the Engineer-in-charge, furnish proof, to the satisfaction of the Engineer-in-charge, that the materials so comply.

2.	The contractor shall, at his own expense and without delay, supply to the Engineer-in-charge samples of materials proposed to be used in the works. The Engineer-in-charge shall within seven days of supply of samples or within such further period as he may require and intimate to the contractor in writing, inform the contractor whether samples are approved by him or not. If samples are not approved, the contractor shall forthwith arrange to supply to the Engineer-in-charge for his approval fresh samples complying with the specifications laid down in the contract.

3.	The Engineer-in-charge shall have full powers to require removal of any or all of the materials brought to site by the contractor which are not in accordance with the contract specifications or do not confirm in character or quality to samples approved by him. In case of default on the part of the contractor in removing rejected materials the Engineer-in-charge shall be at liberty to have them removed by other means. The Engineer-in-charge shall have full powers to procure other proper materials to be substituted for rejected materials and in the event of the contractor refusing to comply, he may cause the same to be supplied by other means. All costs, which may attend upon such removal and / or substitution shall be borne by the contractor.

4.	The contractor shall indemnify the company/ corporation or any agent servant or employee of the company/ corporation against any action, claim or proceeding relating to infringement or use of any patent or design or any alleged patent or design rights and shall pay any royalties or other charges which may payable in respect of any article or material or part thereof included in the contract. In the event of any claim being made or action being brought against the company/ corporation or any agent, servant or employee of the company/ corporation in respect of any such matters as aforesaid, the contractor shall immediately be notified thereof. Provided that such indemnity shall not apply when such infringement has taken place in complying with the specific direction issued by the company/ corporation but the contractor shall pay in respect of any such use, the amount so paid being reimbursed to be contractor only if the use was the results of any drawings and/ or specification issued after submission of the tender.

5.	All charges on account of octroi, terminal or sales tax and other duties on materials obtained for the works from any source (excluding materials supplied by the company/ corporation) shall be borne by the contractor.

- The Engineer-in-charge shall be entitled to have tests carried out as specified in the contract for any material supplied by the contractor other than those for which. As stated above, satisfactory proof has already been furnished, at the cost of the contractor and the contractor shall provide at his expense all facilities which the Engineer-in-charge may require for the purpose. If no tests are specified in the contract, and such tests are required by the Engineer-in-charge, the contractor shall provide all facilities required for the purpose and the charge for these tests shall be borne by the contractor only if the tests disclosed that the said materials are not in accordance with the provision of the contract. The cost of materials consumed in tests shall be borne by the contractor in all cases except when otherwise provided.

14.  b) Materials to be supplied by the company/ corporation.

Materials to be supplied by the company/ corporation are shown in schedule B which also stipulates quantum, place of issue and rate (s) to be charged in respect thereof.

1.	If after acceptance of the tender the contractor desires the company/ corporation or supply any other materials, such materials may be supplied by the company/ corporation, if available, at rates to be fixed by the Engineer-in-charge.

- For the material listed in schedule B which the company / corporation has agreed to supply the contractor, he shall give a reasonable notice in writing of his requirements to the Engineer-in-charge in accordance with the agreed phased programme. Such materials shall be supplied for the purposes of the contract only and the value of materials so supplied at the rates specified in the aforesaid schedule shall be set off or deducted, as and when materials are consumed in items of work for which payment is being made to the contractor, from any sums then due or which may thereafter become due to the contractor, under the contract. At the time of submission of bills the contractor shall properly account for the materials issued to him to the satisfaction of the Engineer-in-charge, certify that balance of materials supplied is available at site.

- The contractor shall bear the cost of loading, transporting to site, unloading, storing under cover as required, assembling and joining the several parts together as necessary and incorporating or fixing materials in the works including all preparatory work of whatever description as may be required.

- All materials issued to the contractor by the company/ corporation for incorporation or fixing in the works (including preparatory work) shall, on completion or on foreclosure of the works, be returned by the contractor at his expense, at the place of issue, after making due allowance for actual consumption, reasonable wear and tear and/ or waste. If the contractor is required to deliver such materials a place other than the place, of issue, he shall do so and transportation charges from the site to such place, less the transportation charges which would have been incurred by the contractor had such material been delivered at the place of issue. Shall be borne by the company/ corporation.

- Surplus material returned by the contractor shall be credited to him by the Engineer-in-charge at rates not exceeding those at which those were originally issued to him after taking into consideration any deterioration or damage which may have been caused to the said materials while in the custody of the contractor.

- If on completion of works the contractors fails to return surplus materials out of those supplied by the company/ corporation, then in addition to any other liability which the contractor would incur the Engineer-in-charge may by a written notice to contractor, require him to pay within a fortnight of receipt of the notice for such unreturned surplus materials at double the issue rates.

- If cement is to be supplied by the company/ corporation every cement godown shall be provided with two locks on each door. The key of one lock at each door shall remain with the Engineer-in-charge or his representative and that of the other lock with the contractor’s authorized agent at site of works so that cement is removed from the godown only according do daily requirements with the knowledge of both the parties.

GENERAL

14. c)	Materials required for the works, whether brought by the contractor or supplied by the company/ corporation shall be stored by the contractor only at places approved by the Engineer-in-charge. Storage & safe custody of materials shall be the responsibility of the contractor.

1.	Company’s/ corporation’s officials concerned with the contract shall be entitled at any time o inspect and examine any materials intended to be used in or on the works either on the site or at factory or workshop or other places, where such materials are assembled, fabricate manufactured or at any place (s) where these are lying or from which these are being obtained and the contractor shall give such facilities as may be required for such inspection and examination.

- All materials brought to the site shall become and remain the property of the company/ corporation and shall not be removed off the site without the prior written approval of the Engineer-in-charge. But whenever the works are finally completed and advance, if any respect of any such material is fully recovered the contractor shall at his own expense forthwith remove from the site all surplus materials originally supplied by him and upon such removal, the same shall revert in and become the property of the contractor.

LABOUR

15.	The contractor shall employ labour in sufficient numbers either directly or through sub- contractors to maintain the required rate or progress and of quality to ensure workmanship of the degree specified in the contract and to the satisfaction of the Engineer-in-charge. The contractor shall not employ in connection with the works any person who has not completed his eighteen years of age.

1.	The contractor shall furnish to the Engineer-in-charge at monthly intervals, a distribution return of the number and description by trades of the work people employed on works. The contractor shall also submit on the 4th and 19th of every month to the Engineer-in-charge a true statement showing in respect of the second half of the proceeding month and the first half of the current month (i) accidents that occurred during the said fortnight showing the circumstances under which they happened and the extent of damage and injury caused by them and (ii) the number of female workers who have been allowed maternity benefit as provided in the maternity benefit act. 1961 or rules made thereunder and the amount paid to them.

- The contractor shall pay to labour employed by him either directly or through sub- contractors wages not less than fair wages as defined in the contractor’s labour regulations.

- The contractor shall in respect of labour employed by him either directly or through sub- contractors comply with or cause to be complied with the contractor’s labour regulations in regard to all matters provided therein.

- The contractor shall comply with the provision of the payment of wages act, 1936, minimum wages act, 1948, employers liability act, 1938, workman’s compensation act, 1923, industrial disputes act, 1947, maternity benefit act, 1961, and bonus act, 1952 or any modifications thereof or any other law relating there to and rules made there under form time to time.

4a.	The contractor shall be liable to pay his contribution and the employees contribution to the state insurance scheme in respect of all labour employed by him for the execution of the contract, in accordance with the provision of “The Employees State Insurance – Act, 1948” as amended from time to time. In case the contractor fails to submit full details of his account of labour employed and the contribution payable, the Engineer-in-charge shall recover from the running bills of contractor and amount of contribution as assessed by him. The amount so recovered shall be adjusted against the actual contribution payable for employees state insurance.

- The Engineer-in-charge shall on a report having been made by an inspecting officer as defined in the contractor’s labour regulations have the power to deduct from the money due to the contractor any sum required or estimated to be required for making good the loss suffered by a worker or workers by reason of non-fulfillment of the conditions of the contract for the benefit of workers, non-payment of wages or of deductions made from his or their wages which are not justified by the terms of the contract or non-observance of the said contractor’s labour regulations.

- The contractor shall indemnify the company/ corporation against any payment to be made under and for observance of the regulations aforesaid without prejudice to his right to claim indemnity from his sub-contractors.

- In the event of the contractor committing a default or breach of any provisions of the aforesaid contractor’s labour regulations, as amended from time to time, or furnishing any information or submitting or filling any form/ register/ slip under the provisions of these regulations which is materially incorrect then on the report of the inspecting officer as defined in the contractor’s labour regulation. The contractor shall without prejudice to any other liability pay to the company/ corporation a sum not exceeding Rs. 1000/- as liquidated damages for every default, breach or furnishing, making, submitting, filling, materially incorrect statement as may be fixed by the Engineer-in-charge and in the event of the contractor’s default continuing in this respect, the liquidated damages may be enhanced by Rs. 1000/- per day for each day of default subject to maximum percent of the estimated costs of the works put to tender. The Engineer-in-charge shall deduct such amount from bills or security deposit of the contractor and credit the same to the welfare fund constituted under regulations. The decision of the Engineer-in-charge in this respect shall be final and binding.

Model Rules for Labour Welfare :

15. 1/1. The contractor shall at his own expense comply with or cause to be complied with Model

Rules for Labour Welfare as appended to these conditions or rules framed by government from time to time for the protection of health and for making sanitary arrangements for workers employed directly or indirectly on the works. In case the contractor failed to make arrangements as aforesaid, the Engineer-in-charge shall be entitled to do so and recover safety code.

1/2.  The contractor shall at his own expense arrange for the safety provisions as appended these

conditions or as required by the Engineer-in-charge in respect of all labour directly or indirectly employed for performance of the works and shall provide all facilities in connection therewith; In case the contractors fail to make arrangements and provide necessary facilities as aforesaid, the Engineer-in-charge shall be entitled to do so and recover the cost thereof from the contractor.

- Failure to comply with model rules for labour welfare, safety code or the provisions relating to report on accidents and to grant of maternity benefits to female workers shall make the contractor liable to pay to the company/ corporation a liquidated damages an amount not exceeding Rs. 1000/- for each default or materially incorrect statement.

The decision of the Engineer-in-charge in such matter based on reports from the inspecting officers defined in the contractor’s labour regulation as appended to these conditions shall be final and binding and deductions for recovery of such liquidated damages may be made from any amount payable to the contractor.

    - The contractor shall not be permitted to enter (other than for inspection purposes) or take possession of the site until instructed to do so by the Engineer-in-charge in writing. The portion of the site to be occupied by the contractor shall be defined and/ or marked on the site plan, falling which these shall be indicated by the Engineer-in-charge at site and the contractor shall on no account be allowed to extend his operation beyond these areas. In respect of any land allotted to the contractor for purposes of or in connection with the contract, the contractor shall be a licencee subject to the following and such other terms and conditions as may be imposed by the licencer :

- That he shall pay a nominal licence fee of Rs. 1 per year or part of year for use and occupation: in respect of each and every separate area of land allotted to him.

- That such use or occupation shall not confer any right of tenancy of the land to the contractor.

- That the contractor shall be liable to vacate the land on demand by the Engineer-in-charge.

- That the contractor shall have no right to any construction over this land without the written permission of the Engineer-in-charge. In case, he is allowed to construct any structure he shall have to demolish and clear the same before handling over the completed work unless agreed to the contrary.

17. 1.	The contractor shall provide, if necessary of if required on the site all temporary access thereto and shall alter. Adapt and maintain the same as required from time to time and shall take up and clear them away as and when no longer required and when ordered by the Engineer-in-charge and make good all damage done to the site.

Setting out the works :

- The Engineer-in-charge shall supplied dimensioned, drawings, levels and other information necessary to enable the contractor to set out the works. The contractor shall provide all labour and setting out apparatus required and set out the works and be responsible for the accuracy of the same. He shall amend at his own cost and to the satisfaction of the Engineer-in-charge any error found at any stage which may arise through inaccurate setting out unless such error is based on incorrect data furnished in writing by the Engineer-in-charge in which case the cost of rectification shall be borne by the company/ corporation. The contractor shall protect and preserve all bench marks used in setting out the works till end of the defects liability period unless the Engineer-in-charge directs their earlier removal.

Site Drainage :

- All water which may accumulate on the site during the progress of the works or in trenches and excavations, from other than the expected risks shall beremoved from the site to the satisfaction of the Engineer-in-charge and at the contractor’s expense.

Nuisance :

- The contractor shall not at any time do, cause or permit any nuisance on the site or do anything which shall cause unnecessary disturbance or inconvenience to owners, tenants or occupiers of other properties near the site and to the public generally:

Materials obtained from Excavation :

- Materials of any kind obtained from excavation on the site shall remain the property of the company/ corporation and shall be disposed of as Engineer-in-charge may direct.

Treasure Trove, Fossils etc. :

- All fossils coins, articles of the value or antiquity and structures and other remains or thing of geological interest discovered on the site shall be the absolute property of the company/ corporation and the contractor shall take reasonable precautions to prevent his workmen or any other person from removing or damaging any such articles or things and shall immediately upon discovery thereof and before removal acquaint the Engineer-in-charge’s direction as to the disposal of the same at the expense of the company/ corporation.

Protection of Trees :

- Trees designated by the Engineer-in-charge shall be protected damage during the course of the works and earth level within 1 meter of each such tree shall not be changed. Where necessary, such trees shall be protected by providing temporary fencing.

Watching and Lighting :

- The contractor shall provide and maintain at his own expense all lights, guards, fencing and watching when and where necessary or required by the Engineer-in-charge for the protection of the works or the safety and convenience of those employed on the works or the public.

Contractor’s Supervision :

- The contractor shall either himself supervise the execution of the works or shall appoint a competent agent approved by the Engineer-in-charge to act in his stead if in the opinion of the Engineer-in-charge the contractor has himself not sufficient knowledge and experience to be capable of receiving instructions or cannot give his full attention to the works, the contractor shall, at his own expense, exploy as his accredited agent an engineer approved by the Engineer-in-charge, orders given to the contractor’s agent shall be considered to have the same force as if these had been given to the contractor himself. If the contractor fails to appoint a suitable agent as directed by the Engineer-in-charge, the Engineer-in-charge shall have full powers to suspend the extension of the works until such date as a suitable agent is appointed and the contractor shall be held responsible for the delay so caused to the works.

Inspection and Approval :

- All works embracing more than one process shall be subject to examination and approval at each stage thereof and the contractor shall give due notice to the Engineer-in-charge or his authorized representative when each stage is ready. In default of such notice, the Engineer-in-charge shall be entitled to appraise the quality and extent thereof.

25. 1.	No work shall be covered up or put out of view without the approval of the Engineer-in-charge or his authorized representative and the contractor shall afford full opportunity for examination and measurement of any work which is about to be covered up or put out of view and for examination of foundations before permanent work is placed thereon. The contractor shall give due notice to the Engineer-in-charge or his authorized representative whenever any such work of foundation is ready for examination and the Engineer-in-charge or his representative shall without unreasonable delay, unless he considers it unnecessary and advices. The contractor accordingly, attend for the purpose of examining and measurement such work or of examining such foundation. In the event of the failure of the contractor to give such notice he shall, if required by the Engineer-in-charge, uncover such work at the contractor’s expense.

25. 2.	Departmental officers concerned with the contractor shall have powers at any time to inspect and examine any parts of the works and the contractor shall give such facilities as may be required for such inspection and examination.

Duties and Powers of Engineer-in-charge’s Representative :

- The duties of the representative of the Engineer-in-charge, are to watch and supervise the works and to test and examine any materials to be used or workmanship employed in connection with the works. He shall have no authority to order any work involving any extra payment by the company/ corporation not to make any variation in the works.

26. 1.	The Engineer-in-charge may from time to time in writing delegate to his representative any of the powers and authorities vested in the Engineer-in-charge and shall furnish to the contractor a copy of all such written delegation of powers and authorities, any written instruction or written approval given by the representative of the Engineer-in-charge to the contractor within the terms of such delegation shall bind the contractor and the company/ corporation as though it had been given by the Engineer-in-charge.

26. 2.	Failure of the representative of the Engineer-in-charge to disapprove any work or materials shall not prejudice the powers of the Engineer-in-charge thereafter to disapprove such work or materials and to order the pulling down, removal or breaking up thereof.

26. 3.	If the contractor shall be dis-satisfied with any decision of the representative of the Engineer-in-charge he shall be entitled to refer the matter to the Engineer-in-charge who shall thereupon confirm, reverse or vary such decision.

Removal of Workmen :

- The contractor shall employ in and about the execution of the works only such persons as are skilled and experienced in their several trades and the Engineer-in-charge shall be at liberty to object to and require the contractor to remove from the works any person employed by the contractor in or about the execution of the works who in the opinion of the Engineer-in-charge misconducts himself or is incompetent or negligent in the proper performance of his duties and such person shall not be again employed upon the works without permission of the Engineer-in-charge.

Uncovering and Making Good :

- The contractor shall uncover any part of the works and/ or make openings in or through the same as the Engineer-in-charge may from time to time direct for his verification and shall reinstate and make good such part to the satisfaction of the Engineer-in-charge. If any such part has been covered up or put out of view after being approved by the Engineer-in-charge and is subsequently found on uncovering to be executed in accordance with the contract, the expenses of uncovering and/ or making openings in or through, reinstating and making good the same shall be borne by the contractor.

Work during or on Sundays and Holidays :

- Subject to any provisions to the contrary contained in the contract, none of the permanent works shall be carried out during night or on Sundays or on authorized holidays without the permission in writing of the Engineer-in-charge except when the work is unavoidable or absolutely necessary for the safety of life. Property or works in which case the contractor shall immediately advise the Engineer-in-charge accordingly.

Completion Certificate :

- (1)  As soon as the works is completed, the contractor shall give notice of such completion to the Engineer-in-charge and within ten days of receipt of such notice the Engineer-in-charge shall inspect the work and shall furnish the contractor with a certificate of completion indicating (a) the date of completion, (b) defects to be rectified by the contractor and/ or (c) items for which payment shall be made at reduced rates. When separate periods of completion have been specified for items of groups of items, the Engineer-in-charge shall issue separate completion certificates for such items or groups of items, No certificate of completion shall be issued, nor shall the work be considered to be complete till the contractor shall have removed from the premises on with the works has been executed all scaffolding, sheds and surplus except such as are required for rectification of defects, rubbish and all huts and sanitary arrangements required for his workmen on the site in connection with the execution of the work, as shall have been erected by the contractor or the workmen and cleaned all dirt from all parts of building (s) in, upon or about which the work has been executed or of which he may have had possession for the purpose of  the execution thereof and cleaned floors, gutters and drains, eased door and windows, oiled looks and fastening, labeled keys clearly and handed them over to the Engineer-in-charge or his representative and made the whole premises fit for immediate occupation or use to the satisfaction of the Engineer-in-charge. If the contractor shall fail to comply with any of the requirements of this conditions as aforesaid, on or before the date of completion of the works, the Engineer-in-charge may, at the expense of the contractor fulfil such requirements and dispose of the scaffolding, surplus material and rubbish, etc. as he thinks fit and the contractor shall have no claim in respect of any such scaffolding or surplus materials except for any sum actually realized by sale thereof less the cost of fulfilling the requirements and any other amount that may be due to from the contractor, if the expense of fulfilling such requirements, is more than the amount realized on such disposal as aforesaid, the contractor shall forthwith on defined pay such excess.

30.(2)	If at any time before completion of the entire work, items or groups of items for which separate periods of completion have been specified, have been completed, the Engineer-in-charge with the consent of the contractor takes possession of any part or parts of the same (any such part (s) being hereinafter in this condition referred to as the relevant part) then not with-standing anything expressed or implied elsewhere in this contract :-

(a)Within ten days of the date of completion of such items or grounds items or of possession of the relevant part the Engineer-in-charges shall issue completion certificate for the relevant part as in condition 30(1) above provided the contractor fulfills his obligations under that condition for the relevant part,

(b)The defects liability period in respect of such items and the relevant part shall be deemed to have commenced from the certified date of completion of such items or the relevant part as the case may be.

(c)The contractor may reduce the value insured under condition 33/33A by the full value of the completed items or relevant part as estimated by the Engineer-in-charge for this purpose. This estimated shall be applicable for this purposes only and for no other.

(d)For the purposes of ascertaining compensation for delay under  			condition 31 in respect of any period during which the works are not complete the relevant part will be deemed to form a separate item or group, with date of completion as given in the contract or as extended under condition 14 and actual date of completion as certified by the 		Engineer-in-charge under this condition.

Compensation for Delay :

- If the contractor fails to maintain the required progress in terms of condition 13 or to complete the work and clear the site on or before the contract.

Or extended date – period of completion, he shall, without prejudice to any other sight or remedy of the company/ corporation on account of such breach, pay as agreed compensation amount calculated as stipulated below or such smaller amount as may be fixed by the authority mentioned in schedule ‘ F’ on the contract value of the work for every week that the progress remains below that specified in condition 14 or that the work remains incomplete.

This will also apply to items groups of items for which separate period of completion has been specified.

(a) Completion period (as originally stipulated)		@ 1 percent per week

Not exceeding 6 months.

(b) Completion period (as originally stipulated)		@ 1/2 percent per week

Exceeding 6 months and not exceeding 2 years

(c) Completion period (as originally stipulated)		@ 1/4 percent per week

Exceeding 2 years.

31. 1.	Provided always that the total amount of completion for delay to be paid under the condition shall not exceed the under-noted percentage of the contract value or of the contract value of the item or group of item of work for which a separate period of completion is given.

(a) Completion period (as originally stipulated)			10 percent

Not exceeding 6 months.

(a) Completion period (as originally 7 ½ percent stipulated)

exceeding 6 months and not exceeding 2 years.

(a) Completion period (as originally stipulated)			5 percent

exceeding 2 years.

31. 2.	The amount of compensation may be adjusted or setoff against any sum payable to the contractor under this or any other contract with the company/ corporation.

- The contractor shall be responsible to make good and remedy at his own expense within such period as may be stipulated by the Engineer-in-charge any defect which may develop or may be noticed before the expiry or the period mentioned in schedule F hereto from the certified date of completion and intimation of which has been sent to the contractor within seven days of the expiry of the said period by a letter sent by hand delivery or by registered post.

- From commencement to completion of the works, the contractor shall take full responsibility for the case thereof and for taking precautions to prevent loss or damage and minimize loss or damage to the greatest extent possible and shall be liable for any damage or loss that may happen to the works or any part thereof and all company’s/ corporation’s T & P from any cause whatsoever (save and except the excepted risks) and shall at his own cost repair and make good the same so that at completion, the works and all company’s/ corporation’s T & P shall be in good order and condition and in conformity in every respect with the requirements of the contracts and instructions of the Engineer-in-charge.

33 (1)	In the event of any loss or damage to the works, the following provisions shall have effect.

  - The contractor shall, as may be directed in writing by the Engineer-in-charge, remove from the site any debris and so much of the works as shall have been damaged, taking to the company’s/ corporation’s store such company’s/ corporation’s T & P articles and/ or materials as may be directed.

  - The contractor shall, as may be directed in writing by the Engineer-in-charge, proceed with the erection and completion of the works under and in accordance with the provisions and conditions of the contract; and

  - There will be added to the contract sum, the net amount due, ascertained in the same manner as for deviations, or as prescribed for payment, in respect of the re-execution of the works lost or damage, the replacement of any T & P and of any materials and articles lost or damaged but not incorporated in the works on the day when the loss or damage occurred and the removal by the contractor as provided above of company’s/ corporation’s T & P articles and/ or materials in the company’s/ corporation’s store and of debris and damaged works referred to their in and the compensation paid by him under any law for the time being in force, to any workmen employed by him or any injury caused to him, or to the workmen’s legal successors for loss of the workmen’s life.

33 (2)	PROVIDED always that contractor shall not be entitled to payment under the above the provisions in respect of so much loss or damage as has been occasioned by any failure on his part to perform his obligations under the contract or not taking precautions to prevent loss or damage or minimize the amount of such loss or damage.

33 (3)	Where company’s/ corporation’s building or a part thereof is rented by the contractor he shall insure the entire building if the building or any part thereof is used by him for the purpose of storing or using materials of combustible nature as to which the decision of the Engineer-in-charge shall be final and binding.

33.(4)	The Contractor shall indemnify and keep indemnified the Company/Corporation against all losses and claims for injuries or damage to any persons or any persons or any property whatsoever which may arise out of or in consequence of the construction and maintenance of the works and against all claims, demands proceedings,  damages, cost charges and expenses whatsoever in the respect or in relation thereto,  PROVIDED always that nothing herein contained shall be  deemed to render the contractor liable for or in respect of or indemnify the  Company-Corporation against any compensation  or damage caused by the excepted risks.

33.(5)	Before commencing execution of the work, the contractor shall, without in any way limiting his obligations and responsibilities under this condition, insure against any damage, loss or injury which may occur to any property, (excluding that of the Company-Corporation but including the Company /Corporation , s building rented by the contractor wholly or in a part and any part of which is used by him  for storing combustible materials), or to any person (including any employee of the Company-Corporation) by or arising out of carrying out of the contract.

33.(6)	The contractor shall at all times indemnify the Company/Corporation against  all claims, damages o compensation under the provisions  of payment of wages act. 1948. Employer’s Liability Act. 1938, The workmen’s compensation Act. 1923, Industrial Disputes Act. 1947 and The maternity benefit Act. 1961 or any modification thereof or any other law relating thereto and rules made there  under from time to time or as a consequence of any accident or injury to any  workman or other persons in or about the works whether in the employment of the contractor or not , save and except where such accident or injury has resulted from any act of the Company –Corporation his agents or servants, and also against all costs, charges and expenses of any suit, action or proceedings arising out of such accident or injury and against all sum or sums which may with consent of the contractor be paid to compromise or compound any claim. Without limiting his obligations and liabilities as above provided the contractor shall ensure against all claims damages or compensation payable under The workmen’s compensations Act,1923 or any modification thereof any other law relating thereto.

33.(7)	The aforesaid insurance policy – policies shall provide that they shall not be cancelled till the engineer-in-charge has  agreed to their cancellation.

33.(8)	The contractor shall prove to engineer-in-Charge from time to time that he has taken out all the insurance policies referred to above and has paid the necessary premiums for keeping the policies alive till expiry of the defects Liability Period.

33.(9)	The contractor shall ensure that similar insurance policies are taken out by his sub- contractors (if any and shall be responsible for any claims or losses to the Company/ Corporation resulting from their failure to obtain adequate insurance protection in connection thereof. The contractor shall produce or cause to be produced by his sub contractors (if any) as the case may be the relevant policies and premium receipts as and when required by the engineer-in-charge.

33(10)	If the Contractor and / or his sub-contractors (if any)  shall fail to effect and keep in force the insurance referred to above or any other insurance which he/they may be required to effect under the term of the Contract then and in any such case the Company/Corporation may, without being bound to, effect  and keep in force any such insurance and pay such premium or premiums as may be necessary for that purpose and from time to time deduct the amount so paid by company /corporation from any moneys due or which may become due to contractor or recover the same as a debt due from the contractor.

Facilities to the Contractors:

- The contractor shall in accordance with the requirements of the engineer-in-charge  afford all reasonable  facilities to other contractors engaged contemporaneously on separate contracts in connection with the works and for departmental labour and labour of any other properly-authorized-authority or statutory body which may be employed at the site on execution of any works not included in the contract or of any contract which the Company / Corporation may enter into in connection with or ancillary  to the works.

Notice to Local Bodies:

- The contractor shall comply with and give all notices required under any governmental authority, instrument, rule or order made under any act of parliament , State laws or any regulation or bye- laws of any local authority relating to works. He shall before making any variation from the contract drawing necessitated by such compliance give to Engineer-in-charg written notice giving reasons for the proposed variation and obtain the Engineer-in-Charge’s instructions thereon.

35.1	The  Contractor  shall pay and indemnify the Company/Corporation against any liability in respect of any fees or charges payable under any act of parliament, state law of any government instrument, rule or order and any regulations or buys laws of any local authority in respect of the works, Sub Contracts:

- The contractor shall not sublet any portion of the contract with out the prior written approval of Authority.

Instruction and notice:

- Subject as otherwise provided in this contract, all notices to be given on behalf of the Company  /corporation and all other action to be taken on its behalf may be given or taken by the Engineer-in-Charge or any officer for the time being entrusted with the functions, duties and powers of engineer-in-Charge.

37.1 All instructions, notice communications etc. under the contract shall be given in writing and if  sent by registered post to the last known place of above or business of the contractor shall be deemed to have been served on the date when in the ordinary course of cost these would been delivered

37.2 The Contractor or his agent shall be in attendance at the site (s) during all working hours and shall superintend the execution of the works with such additional assistance in each trade as the Engineer-in-Charge may consider necessary orders given to the Contractor’s agent shall be considered to have the same force as if they had been given to the contractor himself.

37.3.	The Engineer-in-charge shall communicate or confirm his instructions to the contractor in respect of the execution of work in a `Works Site Order Book’ maintained in the office of the Engineer-in-Charge and the contractor or the authorized representative shall confirm receipt of such instructions by signing the relevant entries in this book. If required by the contractor he shall be furnished a certified true copy of such instructions (s).

Foreclosure of contract in Full or in part (due to Abandonment) or reduction in scope of work

38.	If at any time after acceptance of the tender the Company/Corporation shall decide to the abandon or reduce the scope of the works for any reason whatsoever and hence not require the whole to be carried out the Engineer-in-Charge shall give notice in writing to that effect to the contractor and the contractor shall have no claim to any payment of compensation or otherwise whatsoever, on account of any profit or advantage which he might have derived from execution of the Works in full but which he did not derive inconsequence of foreclosure of the whole or part of works.

38.1	The contractor shall be paid contracts rates full amount for work’s executed at site and , in addition, a reasonable amount as certified by the Engineer-in-Charge for items hereunder mentioned  which could not be utilized on the work of the full extent because of the foreclosure.

(a).	Any expenditure incurred preliminary site  work, e.g. Temporary access roads, temporary labour huts staff quarters and site office, storage accommodation and water storage tank.

(b)(i)	The Company /Corporation shall have the opinion to take over contractor’s material or any part therof either brought to site or of which the contractor is legally bound to accept delivery from suppliers (for incorporation in or incidental to the work), provided however, the company /Corporation shall be bound to take over the materials or such portion thereof as the contractor dose not desire to retain . For material taken over or to be taken over by the Company /Corporation, cost of such materials. The cost shall however ,taken into account purchase price ,cost of transportation and deterioration or damage which may have been caused to materials whilst in custody of the contractor.

(ii)	For Contractor’s material not retained by the Company/Corporation, reasonable cost of transporting such materials from site to contractor’s permanent stores or to his other works, whichever is less will be payable if material are not transported to either of the said places, no cost of transportation  shall be payable.

(c)	If any materials supplied by the company/Corporation are rendered surplus the same except normal wastage shall be returned by the contractor to the Company/Corporation at rates not exceeding those at which may have been caused whilst the materials were in the custody of the contractor. In addition cost of transporting such materials from site to the Company/ Corporation stores, if so required by the Company /Corporation.

(d)	Reasonable compensation for transfer of & T. & P. from site to contractors permanent stores or to his other works . whichever is less. If T.& P. are not transported to either of the said places, no cost of the transportation shall be payable.

38(2)	The Contractor shall; if required by the Engineer-in-Charge , furnish  to him books of account, wage books, time sheets and other relevant documents as may be necessary to enable him to certify the reasonable amount payable under this condition.

Termination of contract for death

39.	If the contractor is an individual or a proprietary concern and the individual or the proprietor dies and if the contractor is a partnership concern and one of the partners dies then unless the Accepting Authority is satisfied that the legal representatives of the individual contractor or of the proprietor of the proprietary concern and in the case of partnership, the surviving partners, are capable of carrying out and completing the contract, the accepting Authority shall be entitled to cancel the contract as to its in completed part without the Company/Corporation being in any way liable to payment of any compensation to the estate of the deceased Contractor and/or to the surviving partners of the contractor’s firm on account of the cancellation of the contract. Decision of the accepting Authority that the legal representatives of the deceased contractor or the surviving partners of the Contractor’s firm can not carry out and complete the contract shall be final and binding on the parties. In the event of  such cancellation the company /Corporation shall not hold the estate of the deceased Contractor and/or the surviving partners of the Contractor’s firm liable in damages for not completing the Contract.

Cancellation of contract in full or in part:

40.	If the Contractor –

(a)	at any time makes default in proceeding with the work with due  diligence and continues to do so after a notice in writing of 7 days  from the Engineer-in-Charge; or

(b) commits default in complying with any of the terms and conditions of the contract and  dose not remedy it or take effective steps to remedy it with in 7 days after a notice in writing is given to him in that behalf by the engineer-in-Charge ; or

(c)	fail to complete the works or items of work with individual dates of completion, on or before the date (s) of completions , and dose note complete them within the period specified in a notice given in writing in that behalf by the Engineer-in-Charge;

Or

d)	shall offer or give or agree to give to any person in Company/Corporation’s service or to any other person on his behalf any gift or consideration of any kind as an inducement or reward for doing or forbearing to do or for having done or forborne to do any act in relation to obtaining or execution of this or any other contract for the Company/Corporation;    or

- shall enter in to a contract with the company/Corporation in connection with which commission has been paid by him or to his knowledge, unless the particulars of any such commission and the terms of payment thereof have previously been disclosed in writing to the Accepting Authority/Engineer-in-Charge; or

- shall obtain a contract with the company/Corporation as a result offering tendering or other non –bonafide methods or complicit  tendering ; or

- being an individual, or if a firm, any partner thereof. Shall at any time be adjudged insolvent or have a receiving order or order  for administration of his estate made against him or shall take any proceedings for liquidation  or composition  (other then a voluntary liquidation for the purpose of amalgamation or reconstruction ) under any insolvency act for the time being in force or make any conveyance or assignment of his effects or composition or arrangement for the bone fit of his creditors  or purport so to do or if any application be made under any Insolvency Act for the time being in force for the sequestration of his estate or if a trust deed be executed by him for benefit of his creditors; or

- being a company, shall pass a resolution or the court shall make an order or for the liquidation of its affairs, or a receiver or manager on behalf of the debenture holders shall be appointed or circumstances shall arise which entitle the court or debenture holders to appoint a receiver or manager; or

- shall suffer an execution being levied on his goods and allowed it to be continued for a period of 21 days; or

- assigns, transfers sublets (engagement of labour on a piece-work basis or of labour with materials not to be incorporated in the work, shall not be deemed to be subletting ) or attempts to assign , transfer or sublet the entire works or any portion thereof  without prior written approval of the accepting authority may, without prejudice to any other right to remedy which shall have accrued or shall accrue  thereafter to the company /Corporation by written notice cancel the contract as a whole or only such items of work in default from the correct.

  - The Accepting Authority shall on such cancellation have powers to :

(a)Take possession of the site and any materials, constructional plant, implements, stores etc. thereon and/or

(b)   Carry out the incomplete  work by any means at the risk and cost of 		the contractor.

40.2 On cancellation of the contract in full or in part, the Engineer-in-charge shall determine what amount if any is recoverable from the contractor for completion of the works or in case the work or part of the works is not completed, the loss or damage suffered by the company/corporation.

In determining the amount, credit shall be given to the contractor for the value of the work executed by him up to the time of cancellation, the value of contractors' materials taken over and incorporated in the work, and use of tackle and machinery belonging to the contractor.

  - Any excess expenditure incurred or to be incurred by the company/ corporation in completing the works of part of the excess loss or damages suffered or may be suffered by the company/ corporation as aforesaid after allowing such credit shall be recovered from any moneys due to the contractor on any account, and if such moneys are not sufficient the contractor shall be called upon in writing to pay the same within 30 days.

  - If the contractor shall fail to pay the required sum within the aforesaid period of 30 days. The Engineer-in-charge shall have the right to sell any or all of the contractors unused materials, constructional plant implements, buildings etc. and apply the proceeds of sale there of towards the satisfaction of any sums due from the contractor under the contract and if there after there be any balance outstanding from the contractor, it shall be recovered in accordance with the provisions of the contract.

  - Any sums in excess of the amounts due to the company/ corporation and unsold materials, constructional plant, etc. shall be returned to the contractor, provided always that if cost or anticipated cost of completion by the company/ corporation of the works or part of the works is less than the amount which the contractor would have been paid had he completed the works or part of the works, such benefit shall not accrue to the contractor.

41.	 Liability for damage, Defects or Imperfections and Rectification thereof :

If the contractor or his workman or employees shall injury or destefy any, part of the building in which they may be working or any building, road, fence, etc. contiguous to the premises on which the work or any part of it is being executed or if any damage shall happen to the work while in progress the contractor shall upon receipt of a notice in writing in that behalf make the same good at his own expense. If it shall appear to the Engineer-in-charge or his representative at any time during construction or re-construction or prior to the expiration of the defects liability period. That any work has been executed with unsound, imperfect or unskillful workmanship or that any materials or articles provided by the contractors for execution of the work are unsound or of a quality inferior to that contracted for, or otherwise not in accordance with the contract, or that any defect, shrinkage or other fault have appeared in the work arising out of defective of improper materials or workmanship, the contractor shall upon receipt of a notice in writing in that behalf from the Engineer-in-charge, forthwith rectify or remove and re-construct the work so specified in whole or in part, as the case may require or as the case may be, and/ or remove the materials or articles so specified and provide other proper and suitable materials or articles at his own expense, notwithstanding that the same may have been inadvertently passed, certified and paid for and in the event of his failing to do so within the period to be specified by the Engineer-in-charge in his notice aforesaid, the Engineer-in-charge may rectify or remove and re-execute the work and/ or remove and replace with others the materials or articles complained of, as the case may be by other means at the risk and expense of the contractor.

  - In case of repairs and maintenance works, splashes and dropping from the white washing, painting, etc. shall be removed and surfaces cleaned simultaneously  with completion of these items of work in individual rooms, quarters or premises, etc., where the work is done, without waiting for completion of all other items of work in the contract. In case the contractor fails to comply with the requirements of this condition the Engineer-in-charge shall have the right to get the work done by other means at the contractor. Before taking such action, however, the Engineer-in-charge shall give three day’s notice in writing to the contractor.

Urgent Works :

- If any urgent work (in respect where of the decision of Engineer-in-charge shall be final and binding) become necessary and the contractor is unable or unwilling at once to carry it out, the Engineer-in-charge by his own or other work people, carry it out as he may consider necessary. If the urgent work shall be such as the contractor is liable under the contract to carry out at his expense, all expenses incurred on it by the company/ corporation shall be recoverable from the contractor and be adjusted or set off against any sum payable to him.

- Changes in Constitution :

Where the contractor is a partnership firm, prior approval in writing of the accepted authority shall be obtained before any change is made in the constitutions of the firm. Where the contractor is an individual or a hindu undivided family business concern such approval as aforesaid shall likewise be obtained before the contractor enters into any partnership agreement where-under the partnership firm would have the right to carry out the work hereby undertaken by the contractor. If prior approval as aforesaid is not obtained the contract shall be deemed to have been assigned in contravention of condition 41 (J) hereof and the same action may be taken and the same consequences shall ensure as provided for in the said condition 41.

Training of Apprentices:

- The contractor shall during the currency of the contract when called upon by the Engineer-in-charge engage and also ensure engagement by sub- contractors and others employed by the contractor in connection with the works, for such periods as may be required by the Engineer-in-charge. The contractor shall train them as required under the apprentices Act. 1961 and shall be responsible for all obligations of the employer under the act including the liability to make payment to apprentices as required under the Act.

VALUATION AND PAYMENT

Records and Measurement :

- The Engineer-in-charge shall except as otherwise stated ascertain and determine the measurement the value in accordance with the contractor of work done in accordance therewith.

45.1 All items having a financial value shall be entered in measurement book, level book, etc.  prescribed by the company/ corporation so that a complete record is obtained of all work  performed under the contract.

  - Measurement shall be taken jointly by the Engineer-in-charge or his authorized  representative and by the contractor or his authorized representative.

45.3	 Before taking measurements of any work the Engineer-in-charge or the person deputed by  him for the purpose shall give the reasonable notice to the contractor. If the contractors fail to      attend or send an authorized representative for measurement after such a notice or fails to countersign or to record the objection within a week from the date of measurement, then in any such event measurement taken by the Engineer-in-charge or by the person deputed by him shall be taken to be correct measurements of the work.

45.4	  The contractor shall, without extra charge, provide assistance with every appliance, labour and  other things necessary for measurement.

45.5	  Measurement shall be signed and dated by both parties each day on the site on completion of measurement. If the contractor objects to any of the measurement recorded on behalf of the company/ corporation a note in that effect shall be made in the measurement book against the item objected to and such note shall be assigned and dated by both parties engaged in taking the measurement.

Methods of Measurements :

- Except where any general or detailed description of the work in quantities expressly shows the contrary, schedule of quantities shall be deemed to have been prepared and measurements shall be taken in accordance with the procedure set forth in the schedule of rates – specification not-withstanding any provision in the relevant standard method of measurement or any general or local custom. In the case of items which are not covered by the schedule of rates – specification, measurement shall be taken in accordance with the relevant standard method of measurement issued by the Indian standards institution.

Payment on Account :

- Interim bills shall be submitted by the contractor at monthly intervals on or before the date fixed by the Engineer-in-charge for the work executed. The Engineer-in-charge shall then arrange to have the bill verified by taking or causing to be taken, where necessary, the required measurements of the work.

  - Payment on account for amount admissible shall be made on the Engineer-in-charge certifying the sum to which the contractor is considered entitled by way of interim payment for the following :

all works executed, after deducting there-from the amounts already paid, the security deposit and such other amounts as may be deductible or recoverable in terms of the contract.

  - Any interim certificate given relating to work done or materials delivered, may be modified or corrected by any subsequent interim certificate or by the final certificate. No certificate of the Engineer-in-charge supporting an interim payment shall of itself be conclusive evidence that any work or material to which it relates is/are in accordance with the contract.

  - Pending consideration of extension of date of completion interim payments shall continue to be made as herein provided.

Time Limit for Payment of Final Bill :

- The final bill shall be submitted by the contractor within three months of physical completion of the works. No further claim shall be made by the contractor after submission of the final bill and these shall be deemed to have been waived and extinguished. Payment of those items of the bill in respect of which there is no dispute and of items in disputes of quantities and at rates as approved by Engineer-in-charge, shall be made within the period specified hereunder, the period being reckoned from the date of receipt of the bill by the Engineer-in-charge.

- Contract amount not exceeding Rs 5 Lakhs…. Four months

- Contract amount not exceeding Rs 5 Lakhs…. Six months

After payment of the amount of the final bill payable as aforesaid has been made, the contractor may if he so desires, reconsider his position in respect of the disputed portion of the final bill and if he fails to do so within 90 days, his disputed claim shall be dealt with as provided in the contract.

Overpayments and Underpayments:

    - Where-ever any claim for the payment of a sum of money to the company/ corporation arises out of or under this contract against the contractor the same may be deducted by the company/ corporation from any sum then due or which at any time thereafter may become due to the contractor under this contract and failing that under any other contract with the company/ corporation or from any other sum due to the contractor from the company/ contractor (which may be available with the company/ corporation) or from his security deposit, or he shall pay to claim on demand.

  - The company/ corporation reserves the right to carry out post-payment audit and technical examination of the final bill including all supporting vouchers, abstracts, etc. the company/ corporation further reserves the right to enforce recovery of any overpayment when detected, notwithstanding the fact that the amount of the final bill may be included by one of the parties as an item of dispute before an arbitrator appointed under condition 50 of this contract and notwithstanding the fact that the amount of the final bill figures in the arbitration award:

  - If a result of such audit and technical examination any overpayment is discovered in respect of any work done by the contractor or alleged to have been done by him under the contract, it shall be recovered by the company/ corporation from the contractor by any or all of the methods prescribed above or if any under payment is discovered, the amount shall be duly paid to the contractor by the company/ corporation.

  - Provided that the aforesaid right of the company/ corporation to adjust over payments against amounts due to the contractors under any other contract with the company/ corporation shall not extend beyond the periods of two years from the date of payment of the final bill or in case the final bill is a MINUS bill, from the date the amount payable by the contractor under the MINUS final bill is communicated to the contractor.

  - Any amount due to the contractor under this contract for under payment may be adjusted against any amount then due or which may at any time thereafter become due before payment is made to the contractor, from him to the company/ corporation on any other contract or account whatsoever.

ARBITRATION AND LAWS

Arbitration :

50.	Except where otherwise provided for in the contract all questions and disputes relating to the meaning of the specifications; design, drawings and instructions herein before mentioned as to the quality of workmanship or materials used on the work or as to any other question, claim, right, matter or thing whatsoever in any way arising out of or relating to the contract, design, drawings, specifications, estimates instructions, orders or these conditions or otherwise concerning the works, or the execution of failure to execute the same whether arising during the progress of the work or after the completion or abandonment thereof shall be referred to the sole arbitration of the General Manager, Chief Project Manager/ Manager Civil of Bharat Heavy Electricals Limited, JHANSI. And if the General Manager/ Chief Project Manager / Manager Civil is unable or unwilling to act, to the sole arbitration of some other person appointed by the General Manager, Chief Project Manager, Manager Civil willing to act as such arbitrator. There will be no objection if the arbitrator so appointed in an employee of  Bharat Heavy Electricals Limited, JHANSI and that he had to deal with the matters to which the contract relates and that in the course of his duties to such he had expressed views on all or any of the matter in dispute or difference. The arbitrator to whom the matter is originally referred being transferred or vacating his office being unable to act for any reason, such General Manager/ Chief Project Manager / Manager Civil as aforesaid at the time of such transfer, vacation of office or inability to act, shall appoint another person to act as arbitrator in accordance with the terms of the contract. Such person shall be entitled to proceed with the reference from the stage at which it was left by his predecessor. It is also a term of this contract that no person other than a person appointed by such General Manager/ Chief Project Manager / Manager Civil as aforesaid should act as arbitrator and if for any reason, that is not possible the matter is not be referred to arbitration at all. In all cases where the amount of the claim is dispute is Rs 50,000 (Rupees Fifty Thousand) and above, the arbitrator shall give reasons for the award.

Subject as aforesaid the provisions of the Arbitration, Act. 1940, or any statutory modification or re-enhancement thereof and the rules made there-under and for the time being in force shall apply to the arbitration proceeding under this clause.

It is a term of the contract that the party invoking arbitration shall specify the dispute or disputes to be referred to arbitration under this clause together with the amount or amounts claimed in respect of each such dispute.

The arbitrator (s) may from time to time with consent of the parties enlarge the time , for making and publishing the award.

The work under the contract shall, if reasonably possible, continue during the arbitration proceedings and no payment due or payable to the contractor shall be withheld on account of such proceedings.

The award of the arbitrator shall be final, conclusive and binding all parties to this contract.

Laws governing the contract.

51.		This contract shall be governed by the Indian laws for the time being in force.

-----------*-------------*------------------

## BLANK PRICE BID

## IMPORTANT INSTRUCTIONS:

      - Please read the complete tender document before quoting . .

      - The description given below is only brief and indicative; the scope of work shall include activities listed in the beginning of this   tender document and those that will come out of discussions after award of work , but limited to broad outlines drawn out in this tender document .

      - The subtotal should be written correctly below every item.In case of calculation mistake,the sub total shall be ignored and the rates quoted against individual sub-items shall be taken as final figures.

      - The rates should preferably be neatly printed/typed in the blank spaces provided. The rates should also be written in words.

      - The rates should be excluding Service tax.

      - Income tax shall be deducted as per rules.

      - BHEL reserves the right to reduce the number of items/sub-items ordered .

      - Ordering shall be done on one party only.

      - For the purpose of deciding the lowest bidder , the sum total of all items shall be considered .

      - Generally, payment shall be made after completion of each sub-item except item 5a. For item 5a 25 % payment can be claimed after 5 visits. bills/Invoices will have to be raised by the consultant to claim payment .

      - In case CDs are not submitted, 20% amount shall with held.

      - Time is the essence of the contract. Failure to submit the documents/drawings/CDs etc in time , will attract penalty clause 32,32(1) , 32(2) etc enumerated in the General conditions of contract .

      - Any other taxes , levies and stamp duty etc except service tax shall be borne by the consultant .

      - S.D. can be forfeited in case of any default.

      - These instructions shall be treated as terms and conditions for the purpose of the contract .

      - The number of days shall be taken from the date of providing complete details for the design, be BHEL; for this purpose the consultant shall immediately ( within 4 days) get in touch with the appropriate officers of BHEL for collecting the input details for design purposes .The consultant will have to submit the requirements in one letter, of which the reply shall be furnished within one week by BHEL . In no case , the zero date shall be more than 15 days from furnishing the LOI by BHEL , Jhansi . The responsibility of submitting the requirements, collecting the details from appropriate officers of BHEL, shall rest with the consultant . No delay shall be acceptable on this pretext . For the purpose of collecting details, the consultant should provide examples of similar nature where such details have been given and in which form, like sketches, blank formats etc .

      - Each page to be signed.

| Sl.no. |  | Description |  |  |  |  | Maximum time allowed for submission (number of days). | Rates quoted (Rs.) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Shop desc. | Length (m) | Width (m) | EOT Crane rail Height (m) from FFL | EOT Cranes payload (tonnes) |  |  |
| 1. |  | ASSEMBLY SHOP | 144 | 24 | 14 | 50+50 |  |  |
|  | a. | Civil/Structural Design of foundations, steel columns, crane girders, roof trusses, bottom and top chord bracings of roof trusses, wind ties, arrangement for natural light, column to column bracings, sliding motorized gates, side runners, rails, purlins, walkways, railings, gutters, rainwater pipes, CC/RCC floorings, walls, semi- gantry crane rails/support structure etc and supplying them in soft and hard forms. |  |  |  |  | 45 |  |
|  | b. | Preparation of all relevent drawings of above Civil/Structural designs and supplying them in soft and hard forms, as specified, including drawings of water supply system, drainage, sewarage, toilets, rainwater harvesting structures etc, including details of dimensions list (DODL)and Bar Bending Schedule. |  |  |  |  | 60 |  |
|  | c. | Preparation of - Detailed Bill of quantities using CPWD, DSR 2007, - Detailed Estimates (with detailed description) using CPWD, DSR 2007 and prevailing market rate analysis, - Quantity of cement required, - Schedule of various steel sections required including reinforcement steel. |  |  |  |  | 30 |  |
|  |  | Sub Total (Rs.)A |  |  |  |  |  |  |

| Sl.no. |  | Description |  |  |  |  | Maximum time allowed for submission (number of days). | Rates quoted (Rs.) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Shop desc. | Length (m) | Width (m) | EOT Crane rail Height (m) from FFL | EOT Cranes payload (tonnes) |  |  |
| 2. |  | BOGIE SHOP | 102 | 26 | 11 | 20 + 10 |  |  |
|  | a. | Civil/Structural Design of foundations, steel columns, crane girders, roof trusses, bottom and top chord bracings of roof trusses, wind ties, arrangement for natural light, column to column bracings, sliding motorized gates, side runners, rails, purlins, walkways, railings, gutters, rainwater pipes, CC/RCC floorings, walls, semi- gantry crane rails/support structure etc and supplying them in soft and hard forms |  |  |  |  | 45 |  |
|  | b. | Preparation of all relevant drawings of above Civil/Structural designs and supplying them in soft and hard forms, as specified, including drawings of water supply system, drainage, sewerage, toilets, rainwater harvesting structures etc, including details of dimensions list (DODL)and Bar Bending Schedule. |  |  |  |  | 60 |  |
|  | c. | Preparation of - Detailed Bill of quantities using CPWD, DSR 2007, - Detailed Estimates (with detailed description) using CPWD, DSR 2007 and prevailing market rate analysis, - Quantity of cement required, - Schedule of various steel sections required including reinforcement steel. |  |  |  |  | 30 |  |
|  |  | Sub Total (Rs.)B |  |  |  |  |  |  |

| Sl.no. |  | Description |  |  |  | Maximum time allowed for submission (number of days). Please see Important instruction no.16 | Rates quoted (Rs.) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Shop desc. | Length (m) | Width (m) | Height (m) from FFL |  |  |
| 3. |  | PAINT BOOTH | 60 | 12 | 8 |  |  |
|  | a. | Civil/Structural Design of foundations, steel columns, roof trusses, bottom and top chord bracings of roof trusses, wind ties, arrangement for natural light, column to column bracings, sliding motorized gates, side runners, purlins, gutters, rainwater pipes, CC/RCC floorings, walls etc and supplying them in soft and hard forms. |  |  |  | 45 |  |
|  | b. | Preparation of all relevent drawings of above Civil/Structural designs and supplying them in soft and hard forms, as specified, including drawings of water supply system, drainage, sewarage, toilets, rainwater harvesting structures etc, including details of dimensions list (DODL)and Bar Bending Schedule. |  |  |  | 60 |  |
|  | c. | Preparation of - Detailed Bill of quantities using CPWD, DSR 2007, - Detailed Estimates (with detailed description) using CPWD, DSR 2007 and prevailing market rate analysis, - Quantity of cement required, - Schedule of various steel sections required including reinforcement steel. |  |  |  | 30 |  |
|  |  | Sub Total (Rs.)C |  |  |  |  |  |

| Sl.no. |  | Description | Maximum time allowed for submission (number of days). | Rates quoted (Rs.) |
| --- | --- | --- | --- | --- |
| 4. |  | Providing total plot plan, layout and architectural drawings of the new loco shops, also showing existing loco shops, proposed construction, roads, pathways etc. including elevation from different sides of new shops. Providing drawings showing the existing & new sewer lines/drainage lines/chambers, fire lines, fresh water lines, rainwater harvesting structures etc. The existing plot plan as available shall be provided by BHEL Jhansi and the same shall be upgraded by incorporating the new work as per scope of this work | 10 days |  |
|  |  | Sub Total(Rs)D |  |  |

| 5 |  | Site supervision, inspection, surveying & training for civil/structural works | Rates quoted (Rs.) |
| --- | --- | --- | --- |
|  | a. | Visiting site at BHEL Jhansi, providing & taking necessary verbal & written inputs including bringing relevant books, I.S Codes, design calculations, drawings, sketches, portable measuring & quality checking equipment & supporting staff. The site visit shall be by a qualified & experienced engineer (minimum 10 years) only who has successfully handled similar or bigger sites/works. The number of site visits shall be 12 and on mutually agreed dates. Any site visit without the knowledge and written approval of BHEL, shall not be treated as a visit. Non acceptance of a date given by BHEL shall be treated as delay by the consultant and breach of terms and conditions of the contract and liable for penalties. The ownership of books and IS codes shall not change. However they may be taken for some time by BHEL and returned in the next visit. (Please quote the total amount for 12 visits and not the rate of each visit) |  |
|  | b. | Cost of each additional site visit( Rate should be quoted for each extra visit only however Four nos of visit shall be consider for CST ) |  |
|  | c. | Checking of alignment, top levels, span, diagonals etc. of Foundations top, columns, crane girders, rails etc. using modern electronic surveying equipment like 'Total station' etc. and providing training of using the same to 2/3 BHEL authorised persons including providing print-outs of the results. The equipment will have to be provided/brought by the consultant. The survey may be done in 6-8 (Please quote the total amount for 6-8 visits and not the rate of each visit) |  |
|  |  | Sub Total (Rs.)E |  |

| Sl.no. |  | Description | Maximum time allowed for submission (number of days). | Rates quoted (Rs.) |
| --- | --- | --- | --- | --- |
| 6 |  | Preparation & supply of civil/structural quality plan (in hard & soft forms) for various components/works/materials like cement, sand, grit, bricks, welding electrodes, paint, eg, CC, RCC, Reinforcement steel, Structural steel, welding, Floor finishings, vertical & horizontal alignment of steel & CC/RCC structures including gauge checking of rails, drainage slopes etc. | 45 days |  |
| 7 |  | Project Scheduling and Project Monitoring |  |  |
|  | a. | Project Scheduling: Preparation of project schedule showing the likely/desirable date of start and completion of various activities of the project, in hard and soft forms, using the latest computerised methods/softwares eg. Primavera | 45 days |  |
|  | b. | Project Monitoring: Preparation of project status/progress report after each visit generally on a monthly basis. It is expected that 12 reports will have to be prepared. (Please quote the total amount for all reports and not the rate of each report) | 30th/31st of every month from the actual start of civil works. |  |
|  |  | Sub Total (Rs) F |  |  |
| 8 |  | Providing total as-built plans, layout and architectural drawings of the Loco Block showing with different colours existing shops, new construction, roads, pathways etc. including elevation from different sides. Providing drawings showing the drainage lines/chambers, fresh water lines, rainwater harvesting structures etc. Consultant need not wait for finishing items to be completed like plaster, distemper, sheeting, painting, site clearance etc. | 30 days from completion of structural works. |  |
|  |  | Sub Total (Rs.)G |  |  |
| Grand Total (Rs.) A+B+C+D+E+F+G |  |  |  |  |

NOTES

- The Bidders shall submit this Blank Price Bid duly signed and stamped along with all tender documents in the Envelope titled Technical cum Commercial Bid (Bid I).

- The Bidders shall not enter their rates in this Blank Price Bid.

## Annexure ‘A’

FINANCIAL VIABILITY

| 1. | Owner’s capital in the business (in case of partnership, please mention percentage shares and amounts) | Rs : |
| --- | --- | --- |
| 2. | Quantum of business done during last three financial years 2008-2009 2007-2008 2006-2007 | Rs. Rs. Rs. |
| 3. | Value of fixed Assets of the Business in last three years 2008-2009 2007-2008 2006-2007 | Rs. Rs. Rs. |
| 4. | Guarantee limits (if any) enjoyed by the firm | Rs. |
| 5. | Over draft limits (if any) enjoyed by the firm | Rs. |
| 6. | Please enclose audited profit and loss account and balance sheet for last 3 years (indicate no. of sheets) |  |
| 7. | Certificate from Scheduled Bank to prove contractor’s financial capacity to undertake the work duly indicating the financial limits the tenderer enjoys |  |

Note:  All the above documents should be duly certified by auditors/Bank as may be       applicable.

ANALYSIS OF SIMILAR JOBS EXECUTED/IN PROGRESS

| Sl.No | Agency by whom awarded | Location of the Project | Particulars of the works awarded | Contract value | Date of completion |
| --- | --- | --- | --- | --- | --- |

## Annexure ‘ C’

DECLARATION SHEET

I, ……………………………………… ……………on behalf of M/S…………………… …………………… ………….. hereby certify that, all the information and data furnished by us with regard to this Tender Specification No. ……………………………………………………………………… are true and complete. We have gone through the specification, conditions and stipulations in detail and agree to comply with the requirements and intent of specification.

We, further declare that, the rates quoted by us in price bid are unconditional and unambiguous.

## Annexure ‘ D’

CHECKLIST & SCHEDULE OF GENERAL PARTICULARS

NOTE: Tenderers are requested to fill in the following details and no column should be left blank.

| 1. | Name & Address of the Tenderer |  |
| --- | --- | --- |
| 2. | E-mail ID |  |
| 3. | Phone No. (Office) Fax No. |  |
| 4. | Name & designation of the official of the tenderer to whom all the references shall be made |  |
| 5. | Tenderer’s proposal No. & date |  |
| 6. | Details of experience as per Clause 9.3 ( page -8)-(in the format Annexure `B’) | Yes/No |
| 7. | Attested copy of power of attorney as per clause 9.6 (page no 8) | Yes/No |
| 8. | Details about type of the firm as per clause 9.7 (page no 8) | Yes/No |
| 9. | Declaration sheet as per clause 9.8( page no -8) (in the format Annexure `D’) | Yes/No |

## Annexure ‘ E’

QUALIFYING CRITERIA

NOTE: Tenderers are requested to fill in the following details and no column should be left blank.

| S NO . | Required Documents |  | Essential /Desiarable | Enclosed Yes/No /NA |
| --- | --- | --- | --- | --- |
| 1. | P.F. Code No (Valid PF code required) |  | Desiarable |  |
| 2. | Self certificate on Rs 100/ stamp paper .that all labour laws will be followed by consultant . |  | Essential |  |
| 3. | ESI Number & date (Valid ESI code required) |  | Desiarable |  |
| 4. | Valid PAN based Service tax no |  | Essential |  |
| 5. | Permanent account Number as per Clause 9.2 ( Page -8) |  | Essential |  |
| 6. | Blank price bid format duly signed by the contractor. |  | Essential |  |
| 7. | Acceptance of Terms & conditions -Signature on all pages without conditions of contractor |  | Essential |  |
| 8. | Validity of offer/rates quoted for six months from the date of opening of tender ( Technical bid ) |  | Essential |  |
| 9. | Detail of tender document Rs 400/- in the form of Cash / Payorder / Demand draft only |  | Essential |  |
| 10. | EMD Of Rs 40,000/- in the form of Cash / Payorder / Demand draft only |  | Essential |  |
| 11. |  | Income tax returns for last three 3 years . | Desirable |  |
| 12. |  | Average annual finacial turnover during last 3 years ending 31st March 2008 not less than Rs. 3.67 lakhs | Essential |  |
| 13. |  | Similar completed work in each of last 7 years ending 31st March 2009 should be either the following. | Essential |  |
|  |  | Three similar completed work costing not less than the amount equal to Rs. 4.90 lakhs. |  |  |
|  |  | Two similar completed work costing not less than the amount equal to Rs. 6.12 lakhs. |  |  |
|  |  | One similar completed work costing not less than the amount equal to Rs. 9.79 lakhs. |  |  |
| 14. |  | Self certificate by contractor not black listed by any of the BHEL unit and other organisation where he worked | Essential |  |
| 15. |  | Self Certification by Declaration for not guilty by a court of law in order for any offences belonging fraud, dishonesty and moral turpitude. | Essential |  |