BHARAT HEAVY ELECTRICALS LIMITED

RAMACHANDRAPURAM:: HYDERABAD – 502032

: (M&S DEPARTMENT/ P&C)

TELEPHONE NO. 040 2318 2739       FAX NO. 040 – 2302 0185 email id: gjrao@bhelhyd.co.in

TENDER NOTICE NO.    M&S/P&C/2007/13 
                                    DATED: 19.06.2007                 
Sealed tender   subscribing the tender notice number, tender date, name of the work will be received by the undersigned from the contractors. Tender will be opened at 13.30 hrs on the due date itself in the presence of tenderer’s or their authorized representatives in BHEL, Ramachandrapuram, and Hyderabad.
1.         Name of work
: Repair of duct of Shot blasting machine in 05 Block
2.      Earnest Money Deposit

:    Rs. Nil 
3.      Time of Completion


:   1 week
4.       Maintenance period


:   Nil.

5.       Estimated amount               :               Rs 0.24 Lakhs 

6.       Last date for receipt of tenders
:   02.07.2007   upto 11.00 hrs.

7.      Date and time of opening of tenders
:   02.07.2007   13.30   hrs.

TENDERERS ARE REQUESTED TO SIGN AND PUT SEAL ON ALL PAGES OF TENDER DOCUMENT.
Documentary evidence for ESI & PAN should be enclosed with offer.

  (G. Janardhan Rao)

Manager/ M&S (P&C)
Encl: 
.. cont 
:: 2 ::
Repair  of duct in 05 shop fettling shop ( location- between column E5-E6).
Job work:  During shot blasting operation   some dust will emit  which will let out to atmosphere through roof top openings.  

Duct provided  between  shot blasting and  roof level was broken and hanging in 05 ferrous fettling shop.  

Temporary measures like patch works are futile. It needs permanent solution, is explained in the following paragraph.

DUCT is to be fabricated with MS Sheets and re-erected in place of old. Proper closing at roof top level.  Size of the duct is 700 mm X 700 mm X 15 meters length.  

The work content in price schedule part is to be carried out by the contractor for effectiveness of dust removal.

Total work is distributed into 3 segments and is shown in the price schedule. 
ANNEXURE-I

SCOPE OF WORK FOR “Repair of duct of Shot blasting machine in 05 Block”
PRICE SCHEDULE
	SL.

NO.
	DESCRIPTION OF WORK
	Activity
	AMOUNT

Rupees

	1
	Dismantling of existing duct


	Removing of bolts and nuts; tying with rope; lowering each piece; gas cutting of sheets wherever necessary
	

	2
	Fabrication and Erection
	Transporting of sheets from yard to site; cutting of sheets to size; fabrication of individual segments of duct by welding; assembly of sheets at site; lifting of sheets using rope & pulley followed by fixing / welding
	

	3
	Painting
	Scratching of sheets with emery paper; apply red oxide on M.S. Sheets; Painting the duct with synthetic enamel paint.
	

	
	Job work: as explained above.
	
	


TOTAL AMOUNT RUPEES:                         
(Rupees                                                             Only)

.. page 3

:: 3 ::

General Conditions:

1. All consumables like welding rods, oxy-acetylene gas, and electrical power will be arranged by BHEL at no cost.

2.   Raw materials like MS sections, MS Angles and any other M.S item for execution of the job will be supplied on free of cost.

3. Painting brushes, tools & tackles should be arranged by contractor.

4. Safety precautions should be followed while working at heights/ ground level. 

5. DEBRIES should be shifted to scrap yard (place will be shown by shop maintenance incharge).

Financial: 

1. Security deposit: nil for works costing less than Rs 1 Lakh.
2. Payments:  Full payment will be released after satisfactory completion of entire work and on submission of bill.  Bill should be entered in measurement book.
3. Guarantee period:  Nil

4.  Work completion:  2 Weeks
TERMS AND CONDITIONS:

1) Contractor may visit the site and assess the job work before submit the offer.

2) Skilled fitters, welder, helpers should be engaged for duct repair. 

3) Contractor should pay at least minimum wages to the skilled labour engaged.

4) Clearance certificate should be obtained from HR Section. 
5) Contractor shall follow General   terms and conditions applicable to works contracts.
6) Contractor should commence the work    immediately on receipt of work order.  Delay other than materials arrangement by BHEL will attract penalty @ 1/2% per week to a maximum extent of 10% on full amount.
7) Contractor shall arrange Group Insurance or should be covered in ESI for the Workers engaged.

8)   Contractor shall provide personnel protective equipment like safety uniform, safety shoe, apron, helmet etc and should see that they will wear properly during the JOB work undertaken 

9) No revision in amounts will be allowed after work award.

10) The contractor is wholly responsible for any loss of life or partial disability of any of their labour  while on duty

11) In case of occurrence of any accident/ injury of contractor’s staff, BHEL will not pay any compensation while they are on duty and contractor has to take care of health of workers under statutory obligation.

12) Above mentioned work shall be executed in accordance with the general agreement conditions applicable to job works as per OMI-195. A copy of the same can be had in soft or hard copy from the undersigned.

13) Upon awardal of the work, the contractor has to execute an agreement with BHEL on a non- judicial stamp paper worth of Rs50/-   as per General Agreement Conditions/ model contract  on commencement of work.

….
