[image: image1.png]


RECONDITIONING & RETROFITTING OF BH-130 H.BORER (01-1450) & ITS ROTARY TABLE 

BHARAT HEAVY ELECTRICALS LIMITED

RAMACHANDRAPURAM :: HYDERABAD – 502032

M & S, F & P, CW, HSE DIVISION
10-REPAIR SHOP, AIR-CONDITIONING

Phone No.: 040--23182554  Fax No.: 040–23020185  email : ramapra@bhelhyd.co.in
TENDER NOTICE NO.  HY/M&S/10-RS/RC/08-09/BH-130/0620/1              Date : 20-06-2008
Tender in two parts (Techno-commercial & Price Bid) will be received by the undersigned in sealed cover from the contractors satisfying the prequalification requirements. The following should be legibly written on the cover -- tender notice number, tender date, name of the work, due date of opening, techno commercial bid or price bid on top of cover. Tenders will be opened at 13.30 hrs on the due date in the presence of bidders or their authorized representatives in BHEL, Ramachandrapuram, Hyderabad.

1. Name of work                    :  Reconditioning & Retrofitting of HEC make Horizontal Boring 
  and milling Machine, Model BH-130 (Asset No.01-1450) and its 
  rotary table as per scope of work, terms & conditions enclosed
2. Earnest Money Deposit
:   Rs. 1,50,000/-

3. Estimated Cost

:   Rs 57.00 Lakhs (excluding taxes, duties & jt.inspn.spares)
4. Cost of tender documents : NIL
(non-refundable)
5. Tender sale starts from
:  Not applicable
6. Tender sale closes on
:  Not applicable

7. Last date of receipt of tenders: 04.07.2008 upto 13.00 Hrs.

8. Date and time of opening of tenders: 04.07.2008, 13.30 Hrs.

      (techno-commercial bid only)
Name & Address of the firm :

……………………………………
……………………………………

……………………………………

……………………………………

           TENDERERS ARE REQUESTED TO SIGN AND PUT SEAL ON ALL PAGES OF TENDER DOCUMENT AND SUBMIT.
for  BHARAT HEAVY ELECTRICAS LIMITED

      






 Sr. MANAGER (M&S)








10-REPAIR SHOP, A.C.
PRE-QUALIFICATION REQUIREMENTS:
All the following conditions are to be satisfied by the bidder. Documentary proof is to be enclosed with techno-commercial bid satisfying all these conditions. In case the bidder fails to enclose the same his offer will be rejected.
1. The party must be a reputed Machine tool Builder / Reconditioner / Retrofitter of heavy / super heavy / CNC machine tools with at least 5 years experience in the last 7 years in this field. List of the customers along with respective contracting officer’s addresses (including phone no. and e-mail Id) for whom machines were built / reconditioned / retrofitted shall be enclosed to the offer.

2. Average Annual financial turnover during the last 3 years, ending 31s March 2008 should be at least 50% of estimated cost.

3. Experience of having successfully completed  similar works  during last 5 years ending 30th June 2008 should be either of the following:-

a) Three similar completed works costing not less than the amount each equal to 30% of the estimated cost.    


Or

b) Two similar completed works   costing not less than the amount each equal to 40% of the estimated cost.    


Or

c) One similar completed work costing not less than the amount equal to 50% of the estimated cost.

Similar works definition :

Manufacture / Reconditioning / retrofitting of Heavy / super heavy / CNC machine tools like 

1) Lathes of Job weight of 20 Tons / Bed lengths of 5 m 

2) Horizontal Borers of Minimum Spindle Diameter 100 mm 

3) Vertical Borers of table diameter 2500 mm 

4) Multi Spindle Plano Milling machines with each spindle motor rating of 15 HP and table 
    length of 1.5 m 

EMD Payment : An amount of Rs.1,50,000/- (Rupees One lakh fifty thousands only) towards EMD shall be Deposited  in cash at BHEL Cash office or by way of Demand Draft / Bankers cheque drawn in the name of M/S Bharat Heavy Electricals Limited payable at Hyderabad and shall be enclosed to the tender bid. No other means of payment will be accepted, no interest on EMD will be payable.
         Cash office timings:   09.30 AM to 11.30 AM &   1.30 PM to 3.30 PM

TENDERING PROCEDURE
Tenders may be dropped before the due date & Time in the M&S Tender box kept in 02-Annexe (Ground floor),  M&S (P&C Section) of BHEL, R.C.Puram, Hyderabad – 502 032

The bids shall be submitted in two parts.

1. Techno-commercial bid.      

2. Price   Bid
1. Techno-commercial Bid :  The envelop shall contain the Techno-commercial Bid as per the enclosed technical bid pro-forma with relevant documents like copies of ESI, PF code, PAN No., Service Tax Regn. No., TIN No., CST No., Experience, turnover, (IT Returns along with Profit & Loss  account copies duly certified by chartered accountant for the 3 previous years to meet turnover point) and EMD.  The envelop shall be super scribed “Techno-commercial bid ------  ( name of work)”.
2. The second envelope shall contain only the price bid to be quoted. Any other information in the price bid shall not be considered and the quotation is likely to be rejected.  Price bid document shall be signed by the bidder at the bottom of the page. The envelope shall be sealed and super scribed “Price Bid -----------    ( name of work)”.

Both the above two envelopes shall be kept in another sealed cover. The cover shall be super-scribed  with “Quotation for ------------- ( name of work )”   and shall be addressed to Sri C.Suresh Kumar, Sr.Dy.Gen.Manager (M&S)/10-RS,PD,A.C., 02-Annexe (Ground Floor), Bharat Heavy Electricals Limited, Ramachandrapuram, Hyderabad – 502 032 to reach at or before 13.00 hrs on the due date and it should also contain Bidder address, Tender No. & due date.
Tender documents may be downloaded from BHEL website : http://www.bhel.com. BHEL is not responsible for any postal delay. The bids will be opened in BHEL R.C.Puram Hyderabad- 32 on tender due date at 13.30 hrs in presence of those bidders who choose to be present.


Date of Reverse Auction for price finalisation will be intimated after techno-commercial suitability.


The technical bid consists of technical schedule requiring documentary proof.  In case the party has not satisfied all the conditions along with documentary proof, the bid will be rejected.


Bids received mixed with both technical & Price bid documents without individual envelop will be rejected.

BHARAT HEAVY ELECTRICAS LIMITED

RAMACHANDRAPURAM :: HYDERABAD-502 032
M & S, F & P, CW, HSE DIVISION
10-REPAIR SHOP, AIR-CONDITIONING
TECHNO- COMMERCIAL BID
Tender Notice No :  HY/M&S/10-RS/RC/08-09/BH-130/0620/1              Date : 20-06-2008
NAME OF THE WORK : Reconditioning & Retrofitting of HEC make Horizontal Boring 

       and milling Machine, Model BH-130 (Asset No.01-1450) and its 

       rotary table as per scope of work, terms & conditions enclosed

               THIS IS AN INDIVISIBLE WORKS CONTRACT AND THE CONTRACTOR SHALL FILL REMARKS COLUMN AGAINST ALL ITEMS.
This tender schedule must be submitted along with the General Conditions, Special conditions etc. enclosed herewith duly signed and stamped on each page with bidder’s covering letter.  Quotations should be TYPED on tender schedules only.  Any deviations / deletions should be brought out separately on bidder’s letter pad and enclosed to the bid documents.
The following are to be filled up by the Bidder:
Name of the Contractor
:

Full Address

:

Contact person

:

Phone / Fax
:

Email Id.


: 

Mobile no.


: 
	Sn.
	Description
	Contractor’s Acceptance / Remarks

	1
	PF CODE NO 
	

	2
	ESI CODE NO
	

	3
	PAN No.
	

	4
	Service tax regn. no.
	

	5
	TIN No.
	

	6
	CST No.
	

	7
	Validity : 90 days from techno-commercial bid opening date.
	

	8
	EMD : Rs.1,50,000/-, Cash receipt / bankers cheque  Details 
	

	9
	Security Deposit clause : acceptance (See terms and conditions for details)
	

	10
	Taxes and duties : mention whether included and firm during contract period OR extra as applicable
	

	11
	PAYMENT TERMS: Progressive   payments as mentioned in the scope of work enclosed for the work completed successfully in all respects.   
	


FUNDAMENTAL SPECIFICATIONS OF THE MACHINE

Machine S.No.505-011




Year of Commissioning : 1976

HEAD STOCK :


Diameter of work spindle                                      …            

  130
mm


Taper in spindle (CSN 22 0429)                            ...             
  
    80 
metric


Advance movement of work spindle 

       …           

1120
mm


External matching diameter of  

hollow spindle nose (CSN 22 0431) 

        ...       
    221.44 h5 
mm


Vertical travel of Headstock                          
       …           

2300
mm


Horizontal travel of headstock 

       …            
 
  450
mm


Range of speed of work and hollow spindles




            in 26 steps (R 20 /2 series)  


       …       
     2.8—900 
rpm


Output and speed of motor for spindle drive
       …       18.5 KW / 1455 
rpm


Maximum torque at hollow spindle   

       ...                        80,000 
kpcm

Headstock horizontal feeds :  


I   range – steplessly ..                                                                  1.12 – 100 
mm/min


II range – steplessly ..                                                                 11.2 – 1000 mm/min


Rapid traverse of headstock in horizontal direction                             1250
mm/min

Work spindle feeds in horizontal direction and

headstock feeds in vertical direction  :           

I    range --    steplessly                                                               2.24 –  200 
mm/min

            II  range –     steplessly                                                             22.4   –2000 
mm/min    

Rapid traverse of work spindle and headstock…                                             2500 
mm/min

Maximum distance between work spindle center-line and bedway

 surface….. 







approx.    812
mm

Output and speed of motor of hydraulic set for feed drive                7.5KW / 1455 rpm

(now changed to Permanent magnet DC motors)


50 Hz
Column : 

Column traverse along the bed  





4700
mm

Length of machine bed (two pieces – 5240 mm + 1380 mm)

6620
mm

Column feeds :
 I
 range – steplessly                  




   2.24 –  200
mm/min

II
 range – steplessly                 




   22.4 –2000 
mm/min

 Rapid traverse ….                             




             2500
mm/min

Output of all installed motors (without optional accessories)…

     28 
KW

Machine floor space with UD 4 two-section work plate….

7250 x 7680 
mm

Height of machine….






            4600 
mm

Weight of machine with standard accessories….


         29,450 
Kg

SPECIFICATIONS OF ROTARY TABLE (E 20) :
Working surface of the table ……



          2,000 X 2,000 
mm

Table travel along bed …..






1,200
mm

Transversal feed rate (three steps) ….


           2.8 – 8 – 22.4 
mm/min

Rotary feed rate at 2,000 mm diameter (three steps) ….

5.8 – 16 – 48
mm/min

Transversal rapid traverse rate ….





1,245 
mm/min

Rotary rapid traverse at 2,000 mm  dia ….




2,600
mm/min

Feed drive motor : 
output 
….





       4 
KW




Speed ….





1,420
rpm

Carrying capacity of the table
 ….




          20,000
Kg

Weight of the table ….






9,000
Kg

Height of the table ….







   890
mm

Width of the table ….







2,960
mm

Length of the table ….






3,000
mm
Scope of Work in brief : 

Dismantling of the machine at BHEL works, transportation of sub-assemblies along with rotary table (by BHEL) to contractor works, reconditioning of machine and rotary table (mechanical and electrical), replacement of existing feed motors and drives with suitable Siemens AC Servo motors and drives, replacement of spindle motor with new one, introduction of PLC, change of DROs and scales, painting, prove-out of geometrical and job accuracies at Contractor works, dismantling into sub-assemblies, transporting to BHEL works (by BHEL), erection & commissioning & prove-out of geometrical and job accuracies and handing over the proved out machine to Production at BHEL Works by the contractor.

DETAILED SCOPE OF WORK :

	 Sn.
	Description of work / Activity
	Contractor remarks

Agreed/Not agreed

	  A.
	MECHANICAL :


	

	   1.
	Noting condition of the machine & its rotary table including vibration / noise; and measurement & recording of geometrical accuracies as per manufacturer’s charts before dismantling at BHEL by the contractor with his personnel and measuring instruments.
	

	   2.
	Removing the machine from foundation at BHEL works, dismantling into transportable lots and minimum packing required for transportation. The necessary personnel and tools are in contractor’s scope. Transportation and transit insurance both ways in BHEL scope and cost. 
	

	   3.
	Unpacking the transported parts at Contractor works, complete dismantling of machine assemblies and rotary table into individual parts, degreasing, chemically cleaning; pre-painting of structural parts, joint inspection to finalise the detailed list of 1) spares to be bought out, 2) spares to be manufactured. The list has got to be approved by BHEL. Drawings of manufacturing spares and specifications for bought-out items shall be prepared and submitted to BHEL for approval. BHEL may procure and supply these items to the Contractor from any other sources as well. 
	

	   4.
	Slide-ways have to be ground (like column, bed etc.) and blue-matched. Pasting of Turcite-B antifriction bearing material on ALL slides, wherever required. Deep scratches are observed on Column guide ways.
	

	   5.
	Scraping of all sliding parts like gibs etc.
	

	   6.
	Spindle has to be lapped on bearing surfaces, if required.
	

	   7.    

 
	Replacement of all bearings (SKF / FAG / NTN make only) including bush bearings. BHEL supplies available bearings from their stocks.
	

	   8.
	Checking and pre-loading of spindle bearings
	

	   9.
	Rework / replacement of lead screws and box nuts
	

	 10.
	Checking and overhauling of axes drive gear units / head stock.
	

	 11.
	Replacement of complete worn out gears with new ones with I.S. standards and specified quality materials complying with the original manufacturer’s specified tolerances. 
	

	 12.
	Spindle feed and rapid are slow, to be rectified.
	

	 13.
	Job finishing is poor, to be rectified
	

	 14.
	Accuracies are poor, to be rectified
	

	 15.
	Clutches for axes selection to be changed. One set of spares clutch plates for all clutches to be supplied.
	

	 16.
	Threading not working at low speeds, to be rectified.
	

	 17.
	Repeated Y-axis failure is observed, to be rectified.
	

	 18.
	Checking and setting of axes clamping units
	

	 19.
	Replacement of Hydraulic hoses.
	

	 20.
	Replacement of all seals, O-rings, wipers and rubber Packings. 
	

	 21.
	Oil leakage from feed gear box and head stock observed, to be rectified.
	

	 22.
	Lubrication shall be ensured in full for all spindle speed changing clutches in headstock, Pump to be replaced.
	

	 23.
	All manual lubrication systems to be integrated into an automatic centralized lubrication system.
	

	 24.
	Replacement of hydraulic power pack including control valves for clamping units. Pressure switches to be provided for clamping units with indication on the pendant.
	

	 25.
	Hydraulic components by Vickers / Rexroth / Yuken make shall be used.
	

	 26. 
	Hydraulic power pack and cenlub. unit to be mounted on column with protecting covers and oil level shall be monitored through view glass.
	

	 27.
	Hydraulic piping from column to headstock to be included in cable drag chain. Necessary routing to be done.
	

	 28.
	Telescopic covers for X-axis shall be provided without loosing the original traverses. These covers shall be slanted towards front to ease collection of coolant.
	

	 29.
	Rollaway covers for Y-axis shall be provided (above and below head stock) without loosing the original traverses.
	

	 30.
	Face plate to be reconditioned.
	

	 31.
	Coolant system to be provided. 
	

	 32.
	Counter weight rope to be replaced
	

	 33.
	Rotary table reading visibility to be improved by modifications like providing magnetic lens, lighting at reading point etc.
	

	 34.
	Centralised lubrication system shall be provided for table and bed of rotary table.
	

	 35.
	All levers and handles shall be Nickel-plated.
	

	 36.
	Dials, name plates, instruction plates shall be replaced with new ones. One plate with machine specifications in full, name & address of reconditioning party, year of reconditioning etc. should be riveted on top of the column surface.
	

	 37.
	Oiling points with periodicity, type of oil to be used shall be indicated on the machine.
	

	 38.
	Ladder length to be modified to mount on saddle, above telescopic covers
	

	 39.
	Lub. Oil collecting system around machine bed to be provided
	

	 40.
	Tool sleeves (Metric 80 to Morse 6)—2 nos. to be provided.
	

	 41.
	Any modifications carried out shall not sacrifice original traverses, speed and feed ranges
	

	 42.
	General assembly of machine and its rotary table.
	

	 43.
	PAINTING :

Machine and rotary table outside body shall be painted with two coats of Apcolite (Asian paints) Premium enamel opline green colour paint. Interior of the machine and rotary table are to be painted with two coats of red enamel paint. Wherever oil comes in contact with interior of the body, oil resistant paint to be used. Letters, numerals etc. will have to be painted with a different colour as required / as indicated by BHEL at the time of final painting. For electrical panel boxes inside area is to be painted with two coats of white enamel paint. Painting should be carried out according to the standard procedure for painting including cleaning and removing old paint, applying metal primer putty etc. Good finish should be ensured. Overall Machine aesthetic view should be taken care of.
	

	 B.
	PROVE OUT OF RECONDITIONED & RETROFITTED MACHINE AND ITS ROTARY TABLE AT CONTRACTOR WORKS : 

This has to be carried out at Contractor Works as mentioned in Columns ‘F1 to F3’ below.
	

	  1.
	Dismantling of machine after satisfactory final inspection; minimum packing required for transportation and dispatch by BHEL approved transporter, by Contractor.
	

	 C.
	RE-ERECTION & RE-COMMISSIONING AT BHEL WORKS:

a) The complete machine is to be re-assembled, re-erected and re-commissioned (including rotary table) at BHEL works by the Contractor

b) The reconditioned & retrofitted machine and its rotary table shall be proved out at BHEL Works as mentioned in Columns ‘F1 to F3’ below.   
	

	  D.
	  ELECTRICAL & ELECTRONICS : 


	

	   1.
	Dismounting of existing feed drives, feed motors, spindle motor and dismantling of electrical panels, operator panel, all the interconnected cables and complete wiring on the machine.
	

	   2.
	Spindle Motor : Replacement of existing conventional A.C. Induction motor of 18.5 KW / 1455 rpm  with suitable new motor.
	

	   3.
	Spindle Drive : Existing electrical control logic to be retained.
	

	   4.
	Feed motors: Replacement of existing Permanent Magnet DC motors with variable AC Servo motors of Siemens make. Feed motors and drives as below or better than this of Siemens make only.

X- axis : 1FK7105-5AF71-1AA0, 48Nm, Rated speed 3000RPM

Y- axis : 1FK7105-5AF71-1AA0, 48Nm, Rated speed 3000RPM

Z- axis : 1FK7105-5AF71-1AA0, 48Nm, Rated speed 3000RPM


	

	   5.
	Feed drives: AC Servo drives of Siemens make. Independent drives are to be provided for all 3-axes feeds. Feed drives as below or better than this of Siemens make only.

ER MODULE : INFEED MODULE,  16/21 KW

                          6SN1145-1BA01-0BA1

SURGE ARRESTOR MODULE : 6SN1111-0AB00-0AA0

X- axis :

LT MODULE         : 6SN1123-1AA00-0LA1

CONTROL CARD : 6SN1118-0NH01-0AA0

Y- axis : 

LT MODULE         : 6SN1123-1AA00-0LA1

CONTROL CARD : 6SN1118-0NH01-0AA0

Z- axis : 

LT MODULE         : 6SN1123-1AA00-0LA1

CONTROL CARD : 6SN1118-0NH01-0AA0
	

	   6.
	Scales for X, Y and Z axes to be provided. They should be of  Heidenhain make (sealed linear type) with +/-  10 microns accuracy grade and measuing step of 5 microns. Proper protecting covers to be provided for scales. Model of scales used shall be furnished to BHEL.
	

	   7.
	DROs (Heidenhain make) suitable for above scales to be provided for all axes on pendant box along with suitable cables and conduits. 

All controls like push button etc. and readout unit of each axis should be aligned in one line on the pendant i.e. each axis read out and controls should be side by side horizontally.
	

	   8.
	All feed back elements and cables to be replaced.
	

	   9.
	PLC of SIEMENS make SIMATIC S7-200 with provision for 72 inputs and 64 outputs to be introduced for control circuit. Development of PLC logic and interface drawings. PLC logic shall be in line with the original logic provided by original equipment manufacturer’s logic and interface drawings.
	

	 10.
	Design, manufacturing and mounting of adaptor plate, coupling gear  and couplings to mount the Spindle A.C. motor.
	

	 11.
	Design, manufacturing and mounting of brackets and couplings to mount the feed A.C.Servo motors.
	

	 12.
	Design, manufacturing and mounting of brackets and fixtures to mount and align linear scales and DROs.
	

	 13.
	Design, manufacturing and mounting of suitable protective guards to protect all the feed back devices and feed motors.
	

	 14.
	Mounting of all the new feed drives / motors, spindle motor etc.
	

	 15.
	Motors other than the replaced ones are to be serviced, if necessary they are to be rewound and bearings to be replaced with new ones. Insulation values to be improved. Terminal blocks to be replaced. All motors to be tested on no-load; and resistance values, insulation values, currents and voltages to be recorded.
	

	 16.
	Simultaneous movement of any two axes i.e., X-Y, Y-Z and X-Z to be incorporated. Individual axis may be controlled independently through a toggle switch and push button.
	

	 17.
	Installation of new electrical control panels (stand alone type) and operator panels of Rittal make for mounting of switchgear and drives with IP65 degree protection.
	

	 18.
	Control cubicle should be located on left hand side of the machine on ground (not in the pit). Length of cables for this control cubicle should be taken care of.
	

	 19.
	All Electrics have to be replaced, which includes switch gear, terminals complete and new wiring. The LT Switch gear should be of SIEMENS make and rotary / program switches should be of Salzer make. Other electrics should be of standard make approved by BHEL.
	

	 20.
	All fuses and overload relays to be replaced with SIEMENS make motor protection circuit breakers. Necessary modification to be done in the circuit.
	

	 21.
	All machine interlocks and electrical tripping indications shall be displayed on two line LCD display on control panel.
	

	 22.
	Complete replacement of electrical wiring of the machine i.e. between electrical panel, pendent, drives, motors, PLC and relay interface boards etc. All cables other than in-coming are in the scope of contractor.
	

	 23.
	Interfacing of all the linear scales.
	

	 24.
	All the feedback cables i.e. for linear scales etc. shall be armoured   high quality and shielded with double insulation and be provided with flexible oil resistant non-metallic conduits of reputed make.
	

	 25.
	All the indicating instruments shall be replaced with new equivalents. 
	

	 26.
	Energy meter shall be provided to indicate and record total consumption of electric power for the machine including auxiliary systems.
	

	 27.
	Air Conditioning units of RITTAL / WERNER FENLY make only shall be provided for electrical panels (separately mounted).
	

	 28.
	Metallic Cable drag chains with covers shall be provided for head and column movement. 
	

	 29.
	Replacement of all limit switches with new equivalents. Substitution of limit switches (other than safety end limits) with inductive proximity switches of reputed make for ram and spindle.
	

	 30.
	Replacement of pendant hose with end connections
	

	 31.
	Individual feed rate meters for all 3-axes and coolant ON/OFF switch  are to be provided  on the operator panel (pendant) 
	

	 32.
	RPM meter for spindle to be provided on pendant.
	

	 33.
	Existing machine lamp unit to be replaced by Metal Halide Lamp unit (with 160 W MH Bulb) at the same location. 
	

	 34.
	Emergency stop / limit switches to be provided to avoid over travel of saddle on machine bed both sides.
	

	 35.
	Two metal clad sockets to be provided in the pit in front of the machine—one for coolant system and another for rotary table supply. 
	

	 36.
	Rotary table connecting cable should be supplied with metal clad plugs on both ends. Proper earthing should be provided.
	

	 37.
	Contractor shall submit the proposed design modifications and obtain approval from BHEL before execution of work.
	

	 38.
	All equipment must be suitable to run with input voltage of 3 wire, 3-phase, 415 V ± 10%, 50 Hz ± 2 Hz. 
	

	 39.
	All equipment shall be tropicalised and suitable for operation in shop condition, where temperature variation is between 10º to 45º C.
	

	 40.
	Earthing to be complied with as per IS for the complete machine. Double earthing to be provided for machine bed
	

	 41.
	Each panel and the equipment mounted on each panel shall be securely connected to the earth bus. For this purpose, the earth wire shall be looped from equipment to equipment and both the ends of the earth wire shall be connected to the earth bus.
	

	 42.
	All non-current carrying metallic parts shall be earthed. All doors and movable parts shall be connected to the earth bus with flexible copper connections.
	

	  E. 
	SCOPE OF DOCUMENTATION:


	

	   1.
	Operation, Description, connection, parameter, Maintenance & Diagnosis,  Interface and Commissioning manuals for feed drives and PLC --- 3 copies
	

	   2.
	Detailed electrical circuit diagrams of control panels and pendant panels, machine wiring drawings along with location of components on machine --- 3 copies
	

	   3.
	Detailed component assembly drawings for modified portions -- 3 copies
	

	   4.
	Detailed lubrication, hydraulic and Mechanical drawings along with location of various components (lay out) – 3 copies
	

	   5. 
	Catalogues of ALL bought-out items --- 3 copies
	

	   6.
	PLC Ladder hard copy and  soft copy--- 3 copies
	

	   7.
	One set of above documentation (items 1 to 6) in CD form.
	

	  F
	PROVE OUT OF RECONDITIONED MACHINE :


	

	   1.
	The machine should be brought back to 100% of the original accuracies as specified by the manufacturer and the same to be recorded.
	

	   2.
	Two sample work pieces have to be machined to check the accuracy of the job from rebuilt machine. All these tests should be witnessed by BHEL representatives and certified.
	

	   3.
	The Contractor has to prove out all features / functions including PLC logic, functioning of feed drives / feed motors and demonstrate working of the machine to the satisfaction of BHEL and also functioning of all mechanical elements on the machine
	

	  G.


	SPECIAL  CONDITIONS  :
	

	  1.
	REVERSE AUCTION (NO TIES) :
Reverse auction will be conducted on-line by BHEL authorised  service provider among techno-commercially qualified bidders to arrive at optimum price bid. Information can be had from BHEL.

Offers from contractors accepting for reverse auction only will be considered for evaluation. Other offers will be rejected.
	

	   2.
	EMD :

Earnest Money Deposit of Rs.1.50 lakhs shall be deposited to BHEL account by the bidder along with the offer. In the event of acceptance of full or part tender, and if the contractor/bidder fails to commence the work within promised period,  BHEL shall without prejudice to any other right  or  remedy be at liberty to forfeit the said earnest money  absolutely. EMD does not carry any interest.

Offers without EMD will be rejected and will not be considered for evaluation.
	

	   3.
	SECURITY DEPOSIT FOR WORK :

Successful bidder has to pay 10% of the total contract order value (total cost of labour and initial spares) to BHEL as security deposit before commencement of the work as per clause 8.2.2 of BHEL Works policy reproduced in clause 17 of “General Instructions regarding BHEL Tendering Process”. This amount shall be returned after successful completion of the contract work. 
	

	   4.
	BANK GUARANTEE / ALL RISK INSURANCE COVERAGE (for safe custody of machine & material):
The contractor has to submit Bank Guarantee / All risk Insurance coverage for Rs.25.00 lakhs from any nationalized bank / agency for safe custody of machine and materials for the period they are stationed at contractor works. Any damage / loss shall be made good by contractor.
	

	   5.
	All works connected to guideways of all axes (eg. Slideways, gibs) repair by machining (grinding, milling, hand scraping), suiting with trucite and matching are also covered under labour charges. However, bought-out items like turcite etc. are covered under spares.

Repair of spindle by machining, chrome plating etc. are also covered under labour only
	

	  6.
	SPARES :

a) The spare parts (electrical / mechanical / hydraulic / electronics) required to be replaced (manufacturing spares and bought-out spares) will be to BHEL account. Contractor has to quote for these spares along with manufacturing drawings for manufacturing items and specifications for bought-out items for approval. BHEL will supply spares available with them. BHEL may procure and supply these items to the Contractor from any other sources as well. Spares not supplied by BHEL shall be purchased / manufactured by the Contractor.                                                                                                                                                         
b) Spares required to be replaced other than those agreed to during joint inspection will have to be approved by BHEL before such replacement is effected. Cost of such spares shall be absorbed by the Contractor. BHEL will not pay for these items. 

c) Prior intimation has to be given to BHEL by the contractor for deputing the team for joint inspection at contractor works.
d) Contractor must submit the quotation for joint inspection spares within a week of joint inspection

	

	   7.
	REWORK IN LIEU OF REPLACEMENT :

Reworks in lieu of replacement on all parts (guideways / sliding surfaces like spindle, bushes, box nuts, screw rods etc.) by machine grinding preferably/chrome plating / welding / machining etc. identified initially and also during joint inspection are covered under labour charges only.
For such works BHEL will not pay extra.
	

	   8.

  
	TIME SCHEDULE :

a) Two weeks from the date of issue of work order for removing the machine from foundation, dismantling the same into transportable lots by contractor at BHEL works (transportation by BHEL).

b) Two weeks for transporting the dismantled sub-assemblies of machine & rotary table to contractor works by BHEL

c) Twenty weeks for reconditioning & retrofitting the machine & its rotary table, from the date of receipt of the same at contractor works to the date of inspection and acceptance of reconditioned & retrofitted machine and rotary table at contractor works. 

d) Two weeks for transporting the reconditioned & retrofitted machine & rotary table to BHEL works (transportation by BHEL).

e) Four weeks for proving out the reconditioned & retrofitted machine & its rotary table at BHEL works by the contractor.


	

	   9.
	PAYMENT TERMS:

1. 30% of Part-A order (i.e. 30% of labour cost and 30% of initial spares cost) shall be paid after joint inspection of fully dismantled machine & rotary table for 1)identification of spares and 2) deciding detailed scope of repair / rework on various components / parts. This is subject to submission of quotation for joint inspection spares along with manufacturing drawings & specifications for bought out items; and Bank guarantee for like amount valid for the period till the reconditioned & retrofitted machine & rotary table are handed over to Production at BHEL works after which this BG will be returned to the party .

2. 60% of labour cost and 60% of initial spares cost along with taxes and duties at actuals (on submission of documents concerned for BHEL to avail credit) shall be paid after prove out and handing over the reconditioned & retrofitted machine & rotary table to Production at BHEL works. This is subject to handing over of total documentation as per clause ‘E’ of scope of work.

3. Joint inspection spares / reworks shall be ordered separately    (Part-B). However, 90% of Part B order shall be paid along with (2) above after prove out and handing over the reconditioned & retrofitted machine & rotary table at BHEL works

4. Balance 10% of Part-A & B orders shall be paid after submission of Performance  Bank Guarantee of like amount valid for the guarantee period of 12 months (two-shift basis).  

	

	 10.
	PENALTY:

  0.5% of the total contract value (sum of cost of labour, initial & joint inspection spares) per week or part thereof upto a maximum of 10% of the contract value shall be levied beyond the time specified in G.8 (c).


	

	 11.   
	PERFORMANCE  BANK GUARANTEE : 

a) Satisfactory performance of the reconditioned & retrofitted machine and its rotary table shall be guaranteed for 12 months (two-shift basis). If it is not satisfactory during the guarantee period, Contractor shall attend to the machine / replace failed parts free of charge as and when called upon to do so for defects / failures noticed and attributable to the Contractor’s work & supplies (both manufactured and bought-out by them).

b) The discarded parts (old) during the warranty period shall be taken back by Contractor at its expenses. Repairs, if any shall be carried out either at BHEL / Contractor works as agreed mutually but cost of transportation both ways shall be on Contractor’s account.

c) Performance bank guarantee for 10% of total contract value shall be submitted for the guarantee period of 12 months (two shift basis) which shall cease after the guarantee period.

	

	 12.
	The machine & rotary table are to be reconditioned at Contractor works. Contractor personnel will be allowed to work inside BHEL premises only during checking and lifting of machine from foundation, re-erection and re-commissioning and any maintenance work during the guarantee period.
	

	 13.
	Existing spindle & feed motors, feed drives, DROs and Scales shall be retained at BHEL while transporting the machine to Contractor works. These are BHEL’s property.
	

	 14. 
	General tools / instruments / gauges required for

a) dismantling and packing of the machine parts & rotary table at BHEL works for transporting the same to Contractor works for reconditioning

b) assembly, erection, commissioning and prove out of the reconditioned & retrofitted machine & rotary table at BHEL works shall be arranged for by Contractor. 

c) Special tools / instruments / gauges for these works will be provided by BHEL.
	

	 15.
	General terms and conditions of BHEL as per enclosure shall be acceptable. They form an integral part of contract  agreement.
	

	 16.
	BHEL reserves the right to inspect the progress as well as workmanship at any stage of the work. Decision of BHEL Representative shall be final in the matter of inspection at any stage. Contractor shall extend necessary co-operation to enable such inspection.
	

	 17.
	All discarded replaced parts shall be returned to BHEL. 
	

	 18.
	Bar chart showing the time required for the following elements to be given covering the period of delivery quoted

a) Dismantling of machine into transportable lots at BHEL works

b) Complete dismantling, cleaning and Joint inspection of components at Contractor works to identify parts for replacement and rework.

c) Manufacturing, rework/repairing etc. of the components, completion of scraping work and sub-assemblies

d) Complete reconditioning and retrofitting work

e) Assembly of the machine & rotary table

f) Geometrical, positional accuracy testing

g) Job trial and prove out

h) Dismantling the machine

i) Re-erection & re-commissioning at BHEL works

j) Geometrical, positional accuracy testing

k) Job trial and prove out
	

	 19.
	Any other work (mechanical, hydraulics, electrical and electronics) not mentioned in this scope of work to keep the machine & rotary table in working condition with all features and accuracies are in the scope of the contractor.  
	

	 20.
	The contractor is required to study the machine & its rotary table, the scope of supply and certify the completeness of scope in order to execute the work. In case of any discrepancies in the scope of work, the contractor is required to high light the same to BHEL before submission of the offer.
	

	 21.
	Contractor may visit BHEL works to see the machine & its rotary table which are presently in working condition.
	

	 22.
	Lodging & Boarding facilities for the contractor personnel are at Contractor’s scope (during dismantling period, re-erection & re-commissioning period and for troubleshooting during performance guarantee period). BHEL is not responsible for this.
	

	 23.
	Material handling facilities such as crane, battery truck, slings, lifting tackles etc. along with operator, consumables like cleaning solvents, cotton waste etc. and utilities like electric power, compressed air etc. shall be provided by BHEL for the works performed at BHEL works
	

	 24.
	The enclosed National Electronic Funds Transfer format shall be submitted along with the offer. As per CVC guidelines all payments shall be made by NEFT only. If the bidder already has NEFT facility with BHEL, they need not submit the same.
	


RECONDITIONING & RETROFITING OF HORIZONTAL BORING & MILLING MACHINE, MODEL BH-130 (ASSET NO.01-1450) & ITS ROTARY TABLE

PRICE BID FORMAT

PART-A

	Sn.
	Description of activity / material
	Total Rs.laks

	A. LABOUR : (Activities A-G of the scope of work) including engineering & design charges
	

	A.1
	Mechanical Engineers         -- __ nos.  x __ months
	

	A.2
	Electrical Engineers             --__ nos.  x __ months
	

	A.3
	Electronics Engineers          -- __ nos. x __ months
	

	A.4
	Mechanical Skilled Artisans – __nos. x  __ months
	

	A.5
	Electrical Skilled Artisans    -- __nos. x  __ months
	

	A.6
	Electronics Skilled Artisans  – __nos. x __ months
	

	A.7
	Unskilled labour                   -- __nos. x __ months
	

	
	Total
	

	
	Add Overheads @  ____%
	

	
	Total Labour cost (A ): 
	

	B.Material :
	

	B.1.
	Initial spares
	

	B1.1
	Mechanical
	

	B1.1.1
	Bearings as per list enclosed (A7), SKF / FAG / NTN make only
	

	B1.1.2
	Hydraulics—power pack with control valves & Pressure switches (A24), Head stock lub. pump (A22), Oil seals, O-rings, wipers, rubber packings (A20), hydraulic hoses (A19), lub.oil collecting system around bed (A39) etc.
	

	B1.1.3
	Centralised lub. systems for column & head stock, rotary table–3 nos (A23, A34)
	

	B1.1.4
	Telescopic covers for X-axis (A28) and rollaway covers for Y-axis (A29)
	

	B1.1.5
	Turcite-B (A4)
	

	B1.1.6
	Tool sleeves (Metric 80 to Morse 6)—2 nos. (A40)
	

	B1.1.7
	Others like counter weight rope (A32), painting material (A42), documentation (E1 to E7), rotary table reading visibility modification (A33)  etc.
	

	B1.2
	Electrical
	

	B1.2.1
	Spindle motor (D2) with coupling gear and adaptor plate (D10)
	

	B1.2.2
	Control panel, operating stations (D17, D18), LT Switch gear, rotary switches (D19, D20, D35, D36) etc.
	

	B1.2.3
	Wiring, wiring accessories (D22, D24, D40, D41, D42), Pendant hose (D30), PVC flexible conduits etc.(D24)
	

	B1.2.4
	Metallic cable drag chains for head & column movement with end connection fittings(D28)
	

	B1.2.5
	Dials, name plates, Inscription plates (A36), limit switches(D29,D34), electroplating (A35)
	

	B1.2.6
	Coolant system complete including pump, piping, nozzle etc. (A31), machine lamp unit with MH Lamp 160W (D33)
	

	B1.2.7
	Electromagnetic Clutches and one set of spare clutch plates for all clutches (A15)
	

	B1.2.8
	Others like control panel A.C.Unit of Rittal make(D27), indicating instruments (D25, D32), energy meter (D26), Feed rate meters (D31) etc.
	

	B1.3
	Electronics
	

	B1.3.1
	Feed motors (D4) and drives (D5) including mounting brackets (D11) and protection guards (D13) – 3nos.
	

	B1.3.2
	Feed back elements including cables (D8)
	

	B1.3.3
	DRO (D7) with scales (D6) (Measuring length 1 x 500 mm, 1 x 1200 mm, 1 x 2400 mm, 1 x 3300 mm), including cables (D7), mounting brackets (D12) and protection guards (D6)
	

	B1.3.4
	PLC (D9)
	

	
	Total  material cost B1 (= B1.1 + B1.2 + B1.3) :
	

	
	Grand Total Cost, Rs. lakhs ( = A + B1)
	

	
	Taxes & duties (Extra / Included)
	


Note :

1. References mentioned in parentheses in description column of the above format refer to clauses in the scope of work enclosed.

2. The bidder should undertake careful study of machine before offering rates under categories A & B of above format. 

3. L1 party (total lowest cost to BHEL) shall be decided based on quotations received in the above format only (part-A of price bid format both labour and initial spares together and joint inspection spares excluded).

4. Price validity shall be for ninety days from techno-commercial bids opening date.

5. Joint inspection spares shall be identified after total dismantling of machine at Contractor’s works  and Part-B order will be issued for these  identified parts at mutually agreed values if found reasonable. BHEL may supply spares available with them or may procure from other agencies too.

6. Excise duty and CST will be paid on Spares cost and service tax will be paid on Labour charges, at actuals. Edu. cess also will be paid. Related original documents to be submitted to BHEL for availing credit by BHEL.

7. Transportation and transit insurance cost both ways will be borne by BHEL.

Signature of the Bidder with seal
PRICE BID FORMAT FOR BEARINGS TO BE REPLACED ON HORIZONTAL BORING & MILLING MACHINE MODEL BH-130 (01-1450) & ITS ROTARY TABLE DURING RECONDITIONING & RETROFITTING

	Sn
	Bearing No.
	Qty (nos.)
	Unit rate, Rs.
	Total, Rs.

	1
	3212
	2
	
	

	2
	4015
	4
	
	

	3
	4907
	1
	
	

	4
	4909
	1
	
	

	5
	4911
	1
	
	

	6
	6000
	6
	
	

	7
	6001
	6
	
	

	8
	6002
	5
	
	

	9
	6004
	5
	
	

	10
	6005
	3
	
	

	11
	6006
	6
	
	

	12
	6007
	6
	
	

	13
	6008
	5
	
	

	14
	6009
	1
	
	

	15
	6011
	10
	
	

	16
	6013
	10
	
	

	17
	6015
	3
	
	

	18
	6017
	2
	
	

	19
	6032
	1
	
	

	20
	6034
	1
	
	

	21
	6200
	3
	
	

	22
	6201
	4
	
	

	23
	6204
	1
	
	

	24
	6205
	5
	
	

	25
	6206
	2
	
	

	26
	6207
	12
	
	

	27
	6208
	19
	
	

	28
	6209
	2
	
	

	29
	6210
	2
	
	

	30
	6212
	1
	
	

	31
	6215
	1
	
	

	32
	6308
	11
	
	

	33
	6309
	42
	
	

	34
	6310
	1
	
	

	35
	22216
	4
	
	

	36
	22308
	1
	
	

	37
	22311
	1
	
	

	38
	30212
	1
	
	

	Sn
	Bearing No.
	Qty (nos.)
	Unit rate, Rs.
	Total, Rs.

	39
	32309
	2
	
	

	40
	32310
	3
	
	

	41
	51105
	2
	
	

	42
	51108
	6
	
	

	43
	51109
	2
	
	

	44
	51110
	2
	
	

	45
	51111
	1
	
	

	46
	51112
	2
	
	

	47
	51113
	1
	
	

	48
	51115
	2
	
	

	49
	51116
	1
	
	

	50
	51209
	2
	
	

	51
	51308
	2
	
	

	52
	51310
	2
	
	

	53
	51136P6
	2
	
	

	54
	51218/P6
	2
	
	

	55
	6200 2RS
	6
	
	

	56
	6206 ZZ
	1
	
	

	57
	6208 Z
	3
	
	

	58
	6305 Z
	1
	
	

	59
	NJ209
	2
	
	

	60
	NJ310
	2
	
	

	61
	NJ312
	1
	
	

	62
	NJ318
	1
	
	

	63
	NN3038K/P4/C1
	1
	
	

	64
	NU1018BNAP/62 Accuracy class C152
	1
	
	

	65
	NU1034P62
	1
	
	

	 
	 
	 
	Total Cost (Rs.) :
	


Signature of the bidder with seal
NATIONAL ELECTRONIC FUND TRANSFER FORMAT

(To be furnished on Contractor's Letter head)

Ref  No. :








Date       :

Dy.Manager/Finance-CM
Bharat Heavy Electricals Limited

Ramachandrapuram

Hyderabad 502 032

Dear Sir,




Sub: Details for National Electronic Fund Transfer


We request and authorize you to effect payment through NEFT to our Bank account, subject to RBI Guidelines, as per the details given below.

A. Supplier code (As per PO/SCO)

:

B. Beneficiary (Name as per PO/SCO)
:

C. PAN of Beneficiary


:

D. TIN of Beneficiary



:

E. e-mail address of Beneficiary

:

F. City (of Beneficiary)


:

G. Bank Name




:

H. Branch (of Bank) 



:

I. A/c Number




:

J. A/c Type (Savings or Current)

:

K. MICR Code of the branch (9 digit)
:

L. IFSC for EFT (11 char)


:
M. IFSC for RTGS (if different from L)
:

Thanking you,










(Signature with Seal)











Authorised Signatory









Name 

:









Designation 
:

Certified that the particulars furnished above are correct as per our records.

Date :






(Signature of authorized official of bank)











Bank Stamp

BHEL TERMS AND CONDITIONS
A. CONTRACTUAL :

1) The Contractor will ensure that the employees deployed by him in the premises of BHEL are physically and mentally fit and do not have any criminal record. 

2) The Contractor will maintain records of his employees deployed to carry out the job. The Contractor will provide employment card/Identity card with photograph duly attested by him to his employees.

3) In the event of termination of contract for any reason whatsoever, the contractor shall withdraw all his employees from the establishment of BHEL.

4) The Contractor will obtain insurance cover for his employees and take third party risk insurance coverage at his own cost.

5)
The Contractor will be solely entitled to dictate such workers about the manner of carrying out the work. 

6)
The Contractor or his authorized representative will supervise the work allotted to him and being carried out by his employees or will post a Supervisor for this purpose.

7) The Contractor will be responsible for the good conduct of his employees. In case of any misconduct /   misbehavior by any employee, contractor will replace such employee immediately.

8) The Contractor will keep watch on his employees and he will be liable for any pilferage / loss to BHEL due to acts of omission and commission by his employees. Similarly, liability for any compensation to outsiders on account of any act of omission and commission by the employees deployed by the contractor shall lie exclusively with him.

9)
The Contractor will ensure that all precautions are taken for the safety of his employees.

10)
The Contractor will provide to his employees all tools, tackles and equipments required to carry out the job under the contract at his own cost.

11)
The Contractor will provide safety appliances at his own cost which may be required under the statute or otherwise.

12)
The Contractor will provide all material at his own cost as mentioned in the contract to his employees for carrying out the job.

13)
Transportation facility for the employees to come to BHEL works is in the scope of the contractor.

14)         Consumables like air, water, power supply will be supplied by BHEL free of cost. 
15)
No accommodation will be provided by BHEL to the contractor personnel deputed for performing the contract work.
16)
Shift timings : 1st shift – 06:45 to 15:15 hrs with lunch  break from 11:30 to 12:00 hrs



         2nd shift—15:00 to 23:30 hrs with dinner break from 19:30 to 20:00 hrs
STATUTORY :
1) The Contractor shall comply with all statutory requirements, rules, regulations, and notifications in relation to employment of his employees issued from time to time by the concerned authorities. 
2) The Contractor shall provide PF passbook to his employees and ensure payment of PF, EDLI, and pension dues under EPF & MP Act, 1952 to the RPFC.  

3) The Contractor shall produce proof of deductions as well as remittances of PF, EDLI, Pension, ESI contribution, administrative charges etc. wherever applicable and shall maintain proper records.

4) The Contractor shall furnish proper returns to the concerned statutory authorities. 

5) The Contractor shall be solely responsible for non payment/delayed payment of wages, contributions under EPF & MP Act, ESI Act etc. 

6) In case the contractor fails to make payment of wages to his employees or remittance of contribution to the concerned authorities, the security deposit/other dues under the contract can be utilized by BHEL to discharge the liability of the contractor.

7) The Contractor shall indemnify BHEL against all claims and losses under various statutes or any civil or criminal law in connection with employees deployed by him.

8) The liability for any compensation on account of injury sustained by an employee of the contractor will be exclusively that of the contractor.

9) The Contractor shall obtain license under CL(R&A) Act, 1970. 

GENERAL :

1) The contractor shall pay minimum wages to workers as per minimum wages act. Contractor shall make PF, ESI contributions as per applicable rules. ESI Cards should be arranged to contract labour and their wards by the contractor. These records need to be preserved for a period of at least 3 years and made available even after the contract is over for any verification by the statutory authorities.

2) Contractor shall provide personnel protective equipment like safety uniform in blue colour, safety shoe in black colour and should ensure that they wear them daily while on work. 

3) Contract operates on Unit rates, contract labour should get at least Daily Unit rate as per the minimum wages act from the contractor. 

4) Contractor should pay double amount to the contract labour, if they are engaged more than 8 hours (normal).

5) Permissions for labour and materials shall be obtained in the prescribed formats. 

6) Break:  contract labour should be given break period for about 15 days once in every 6 months in case of long duration contracts, for one time/ short period contracts this clause will not apply

7) The contractor is wholly responsible for any loss of life or partial disability of any of their labour while on duty

8) In case of occurrence of any accident/ injury of contractor’s staff, BHEL will not pay any           compensation while they are on duty and contractor has to take care of health of workers under statutory obligation.

9) BHEL reserve the right to cancel the work order in part or in full without assigning any reason.

10) Upon awardal of the work, the contractor has to execute an agreement with BHEL on a non-judicial stamp paper worth Rs.100/-  as per General Agreement Conditions before commencement of work.

11) BHEL shall have the privities of the contract with the contractor only and will give instructions to the contractor or his authorized representative. BHEL will have nothing to do or be concerned with the employment of employees working for the contractor.  The relationship between BHEL and the Contractor will be that of independent entities and nothing herein contained will amount to joint venture, partnership or an employer-employee relationship.

12) The contractor shall maintain regular contact with the designated employee(s) of BHEL and will   interact on matters relating to the work awarded under this contract.

13) In case the Contractor does not carry out the Contractual/Statutory obligations or the services rendered by him are found to be unsatisfactory, BHEL shall bring the same to his notice and he will be obliged to discharge the obligations and rectify the efficiency/anomaly within three days time failing which, BHEL reserves the right to terminate the contract without assigning any reason whatsoever. In such an event, no damages will be payable for short closure of the contract. 
14) Not withstanding anything contained in the contract Agreement which will be entered after awardal of work, the contract may be terminated by BHEL without assigning any reason thereof by giving a notice of 30 days to the contractor. 

15) The Entry permits are to be issued to the Contract Labour by Assistant Commandant / CISF(Plant), based on the requisition submitted by Contract Executing Officer and forwarded by Dy.General manager / Personnel.

16) Every contractor shall submit a notice regarding commencement and completion of work in form – VI A&B [Rule 25 (VIII) & 81 (3)] to HR Department, IR section through his contract executing officer, for forwarding the same to State Labour Department. 

17) Non – compliance of any provisions under the act / rule / instructions / guidelines shall make the contractor liable for penal action including termination of contract.

18) Contractor shall furnish in a separate letter his place of residence and postal address. The delivery at the above named place or posting in a Post box regularly maintained by the post and telegraph Department or sending letters registered for acknowledgement of any notice,  letter or other communication to the contractor. Change in address shall come into force at any time by an instrument executed by the contractor and delivered to the Company official who has signed the contract.

19) The contractor must satisfy himself by personal study and examination of the drawings / specifications furnished and understand thoroughly the scope of proposed work in detail and all conditions affecting the work before entering into the contract. There shall not be at any time dispute / complaint of any misunderstanding with regard to scope of work and interpretation of specifications or any misunderstanding with regard to nature or omission of the work to be done not shall any application for compensation in terms of time and money shall be accepted by company regarding the above.

20) Contractor shall in his absence keep competent agent constantly on the works and any directions or explanations given by the “Contract Signing Officer” or his representative to such agent shall be held to have been given to the contractor himself.

21) It shall be contractor’s sole responsibility to protect the public and his employees against accident from any cause and provide required safety equipments and shall indemnify, the company against any claims for damages for injury to the person or property resulting from any such accidents and shall, where the provisions of the workmen’s compensation act apply, take steps to properly insure against any claims there under. 

22) In the event of any accident in respect of which compensation may become payable under the workmen’s compensation act VIII of 1923 whether by the contractor or by the company as principle employer, it shall be lawful for the company to retain out of monies due and payable to the contractor such sum or sums of money as may, in the opinion of the company shall be final in regard to all matter arising in this clause.

23) No work shall be done on Sundays or on other declared holidays of the company without the written permission of the company officer in-charge of the work. The contractor shall comply with the provisions of the Factories Act Rules framed there under if the same are applicable.

24) The contractor shall keep his work place clean and safe to avoid injuries to men and damage to finished products / equipments.

25) On the occurrence of an accident, which results in the death of any of the workmen employed by the contractor or which is so serious as to be likely to result in the death of any such workmen, the contractor shall intimate within 24 hours of the happening of such an accident intimate in writing to the company official in-charge of the work.

26) The contractor shall indemnify the company against all losses or damages sustained by the company resulting directly or indirectly from his failure to give intimation in the manner aforesaid including the penalties or dues if any and become payable by the company, as a consequence of failure, the company to give notice under the workmen’s compensation act or otherwise confirm to the provisions of the said act in regard to such accident.

27) The contractor shall ensure adherence to all statuary requirements applicable to BHARAT HEAVY ELECTRICALS LIMITED, RAMACHANDRA PURAM, HYDERABAD-502032.

28) Not withstanding the clause, in case of any financial loss incurred by the company on account of contravention of the Provident Fund regulations or any regulations of rule touching the same by the contractor, the contractor shall submit an undertaking to indemnify the company to the extent of the loss incurred by the company.

29) The contractor should engage only those labourers who shall be more than 18(eighteen) years of age.

30) The contractor shall not resort to subcontracting under any circumstances. If found subcontracting at a later date, BHEL reserves the right to take whatever action it deems fit, including cancellation of the contract.

31) The contractor shall be responsible to settle any grievances of the labour deployed by him. 

32) Whenever the term “CONTRACTOR” is used, it shall be understood to refer to the particular person, firm or corporation with whom an agreement has been made by the concerned company official for executing the work defined in the concerned agreement and for the purpose of instructions regarding compliance with contract conditions, it shall include the contractor’s authorised agents, who are entrusted with the work by contractor.

33) The quantities mentioned in the agreement schedule are worked out from the relevant drawings in the company and may not be the actuals required for execution. The company does not expressly or by implication agree that the actual amount of the work to be done shall correspond therewith, but reserves the right to increase or decrease the quantity of any class or portion of the work as he deems necessary.

34) All the works shall be carried out in accordance with the directions and to the satisfaction of the company official in accordance with the drawings, specifications and instructions.  Supplementing or explaining the same as may from time to time shall be done by the company official.

35) For all modifications, omissions or additions to the approved drawings and specifications, the company shall issue revised plans or written instructions and no modifications, omission or addition shall be made unless at any time before completion of the work. 

36) All materials, articles, and workmanship shall be the best of their respective kinds for the class of work described in the contract specifications and schedule and materials to be obtained by the contractor shall be from sources approved by the company.

37) Sample of materials shall be furnished by the contractor at his expense to the company when called for before execution of any work.

38) The company shall have power to reject at any stage, any work which is considered to be defective in quality of materials of workmanship and  shall not be debarred from rejecting wrong material by reasons of having previously passed them in an unworked condition.  Any portion of the work or materials rejected or pronounced to be inferior or not in accordance with specifications shall be taken down and removed from the work site at the contractor’s expenses.  

39) The decision of the company shall be final and binding on the contractor on all technical questions which may arise in the contract with respect to material, workmanship, removal; of improper work, interpretation of the working drawings, specifications, notes, procedures etc.

40) The decision of the “Contract Signing Officer” or any officer deputed by him duly authorised on his behalf, in respect of the rate of progress and the quality of work or material shall be final.

41) Contracts shall be deemed to have included in his tender price of all the plant, machinery and appliances required for the purpose of all operations connected to secure a satisfactory quality of work within the opinion of the company will ensure the completion of the work within the time specified. 

42) It is open to the company to lend or supply to the contractor any tools, implement, material and machinery that are needed by the contractor, which in the opinion of the company is essential to improve the quality or progress of work.  The contractor shall pay such deposit or charges that may be fixed or determined by the company for any such articles or machinery lent or hired to the contractor.

43) All rubbish as it accumulates shall be removed from the site to the point of disposal as indicated from time to time by the company. If this is not adhered to, the company shall remove the scrap and recover the cost of these operations from the bills of the contractor. 

44) Any sum due from the contractor on account of tools and plants, stores, or any other items provided by the company shall be deducted from the respective bill due to him.

45) In case the contractor does not execute the work awarded to him as per the terms and conditions of the agreement, the same shall be got executed by some other contractor and the excess cost incurred shall be recovered from the contractor’s security deposit/pending bills. 

46) In case of breach of any of the terms and conditions of the contract, a claim shall be lodged under the bank guarantee with the guarantor at the discretion of the competent authority of the company.  On successful completion of the contract to the satisfaction of the company, the bank guarantee shall be released after due claim period. 

47) In the event of any question or dispute or under this contract, the same shall be referred to a competent Authority in the company for sole arbitration and his decision shall be final and binding on the parties to the contract.

48) In case of any suit or other legal proceeding arising under this contract, the courts at Sangareddy (Medak Dist.) A.P only shall have the Jurisdiction. 

49) Disputes, grievances between the contractor and his labour, will have to be settled by the contractor only.

50) The labour employed by the contractor, if found in abetting and fellow labour or contractors or any BHEL employee, the same shall be considered as an act of indiscipline.  Such labourers shall be removed from the services of the contractor, on the advice of BHEL.  Further the contractor shall initiate every necessary action in accordance with the relevant Laws, Rules & Regulations and enactments of State and Central Government.

51) Wherever, BHEL/COMPANY standards are mentioned shall be strictly followed.

52) Nothing contained in the contract agreement and its conditions shall be deemed to preclude or render inoperative the service of any notice, letter or other communication upon the contractor personally. 

53) The decision of the “Contracting Signing Officer” shall be final and binding on the contractor on all technical questions which may arise touching the contract with respect to the quality of material, workmanship, removal of improper work, interpretation of the working drawings, specifications, notes, procedures etc.
54)   All disputes, claims and demands arising in connection with the contract shall be settled by mutual consultation. If no such agreement is reached between the parties each party can appoint one Arbitrator and the Arbitrators so appointed can appoint a Presiding Arbitrator. The proceedings of the tribunal shall be in accordance with the provisions of the Arbitration and Conciliation Act,  1996 and the rules made there under. The venue of the Arbitration shall be at BHEL, Hyderabad or at such place as the Arbitrators may direct. The Award to be given by the Arbitral Tribunal shall be a speaking award. The arbitration costs, fees and expenses shall be borne by both the parties equally. The award of the tribunal shall be final and binding on both the parties equally. The award of the tribunal shall be final and binding on both the parties. All questions, disputes, differences arising under, out of or in connection with this contract shall be exclusive jurisdiction of the Courts at Sangareddy, Medak District, Andhra Pradesh.

GENERAL  INSTRUCTIONS REGARDING BHEL TENDERING PROCESS:

1. If the tender is made by an individual, it shall be signed with his full name and his address shall be furnished.  If it is made by firm, it shall be signed with the co-partnership name by a member of the firm, who shall also sign his own name, also furnish the name and address of each member of the firm.  If the tender is made by a corporation, it shall be signed by a duly authorized Officer who shall produce with the tender, satisfactory evidence of his authorization.  Such tendering corporation/firm is required to furnish evidence of its existence along with bid.

2. The EMD will be refunded to the unsuccessful Tenderers after rejection of the tender is intimated.  The earnest money will be retained in the case of the successful tenderers and either of the cases will not carry any interest.  It will be dealt with as provided in the conditions attached to the tender.

3. Whenever a tender is to be accepted, the tenderer, whose tender is under consideration, shall attend the Office of " Officer Inviting the Tender " on the date fixed by written intimation to him.  He shall forthwith, upon intimation being given to him by the " Officer Inviting the Tender” for acceptance of his tender, complete the execution of the agreement by signing all documents connected therewith.  Failure to do so and not to commence the work within one month from the date of intimation shall entail forfeiture of the earnest money.

4. Tenderers shall pursue carefully the instructions and directions to the parties given in the tender document and the conditions thereof and all other relevant documents before quoting the rates for the work.  The approximate quantity of work to be executed under each class is given in the schedule.  The quantities are given with a view to enable tenderer to quote his overall rate for each class of work in the tender form and for a uniform comparison of tenders.  It shall be definitely understood that the schedule is liable to alterations at the discretion of accepting authority.

5. Tenderers shall keep the offer valid for a period of 90 days from the date of opening of tender.  After submitting the tender, he will not recall his offer or modify the terms and conditions thereof.  Should the tenderer fail to observe or comply with the foregoing stipulations, the EMD shall be forfeited.

6. Tenderers have to quote their rates in the tender schedule legibly written in figures and words and those not submitted in proper form are liable for rejection.

7. The submission of tender shall be strictly in accordance with the terms and conditions stipulated in this tender notice.  No counter conditions will be acceptable or valid.

8. Contractor shall be deemed to have included in his tender price of all the plant, machinery and appliances required for the purpose of all operations connected with the work embraced under the contract to secure a satisfactory quality of work and rate of progress which in the opinion of the " Contract Signing Officer" will ensure the completion of the work within the time specified.

9. The rates quoted by the contractor should be firm for the contract period.  There shall be no revision in contract rates during the period of the contract.  Any increase of statutory levies during the period of the contract will be reimbursed on production of relevant proof of incurring expenditure for the same.

10. BHEL reserves the right to negotiate for price reduction with lowest quoted (L1) party and negotiated price will be considered as contract amount for all practical purposes.

11. The contractor must have phone facility at his office/ residence or cellular phone for proper communication.

12. Withdrawal from contract during contract period in BHEL will entail forfeiture of security deposit.

13. The contractor should abide by the company’s CISF Security / safety rules and provide such safety requirements as per statutory rules and requirements of the factories act. 

14. In case of breach of any of the terms and conditions of the contractor, BHEL reserves the right to cancel the contract either in part or full.
15. Contractor shall provide uniform, shoes and other Personal Protective Equipments (like safety helmet) wherever applicable to their labour.

16. Earnest Money Deposit : Earnest Money is to be paid by each tenderer to ensure that the tenderer does not refuse to execute the work after it is awarded to him.  The rate of earnest money deposit shall be as per tender schedule. EMD by the Tenderer will be forfeited as per Tender Documents if:

i) After opening the tender, the tenderer revokes his tender within the validity period or increases his earlier quoted rates.

ii) The tenderer does not commence the work within the period as per LOI / Contract. In case the LOI / contract is silent in this regard then within 15 days after award of contract.

iii) EMD shall not carry any interest   

17.    Security deposit:   Security Deposit should be collected from the successful tenderer.  The rate of Security Deposit will be as below:

Upto Rs. 10 lakhs
   :  10%

Above Rs. 10 lakhs   Upto  Rs. 50 lakhs   :  1 lakh + 7.5% of the amount  exceeding  Rs.10 lakhs

The security Deposit should be collected before start of the work from the contractor.

Security Deposit may be furnished in any one of the following forms 

  i)     Cash (as permissible under the Income Tax Act)
  ii)    Pay Order, Demand Draft in favour of BHEL.
  iii)   Local cheques of scheduled banks, subject to realization.

iv) Securities available from Post Offices such as National Savings Certificates, Kisan Vikas Patras etc.   (Certificates should be held in the name of Contractor furnishing the security and duly pledged in favour of BHEL and discharged on the back).

v) Bank Guarantee from Scheduled Banks / Public Financial Institutions as defined in the Companies Act subject to a maximum of 50% of the total security deposit value.  The balance 50% has to be remitted either by cash or in the other form of security. The Bank Guarantee format should have the approval of BHEL. 

vi) Fixed Deposit Receipt issued by Scheduled Banks / Public Financial Institutions as defined in the Companies Act. The FDR should be in the name of the contractor, A/C BHEL, duly discharged on the back. 

vii) Security deposit can also be recovered at the rate of 10% from the running bills. However in such cases at least 50% of the Security Deposit should be collected before start of the work and the balance 50% may be recovered from the running bills.                                                                                                                                                                         

viii) EMD of the successful tenderer shall be converted and adjusted against the security deposit. Security deposit shall be refundable after final bill claim but request  should be made to section incharge.

ix) The security deposit shall not carry any interest.

NOTE :  Acceptance of Security Deposit against Sl. No. (iv) and (vi) above will be subject to hypothecation or endorsement on the documents in favour of BHEL. However, BHEL will not be liable or responsible in any manner for the collection of interest or renewal of the documents or in any other matter connected therewith.  

Signature of the Bidder with seal
PAGE  
K.Rama Prasad, Sr.Manager (M&S)

Page 15 of 27

