# BHARAT HEAVY ELECTRICALS LIMITED

BHEL ESTATE OFFICE

BHEL- TOWNSHIP, SECTOR-17

NOIDA- 201301

TENDER DOCUMENTS

FOR

REPAIRING OF APPROACH PATH & RENOVATION OF COURTYARD AREA BY REPAIRING APRONS OF TYPE- A, B, C & MC FLATS IN BHEL TOWNSHIP, SECTOR-17, NOIDA.

# NIT NO.-04:AA:NOI:ADMN.: Approach:112:2010-11

### Dated : 21/04/2010

# CONTENTS

- Notice Inviting Open tender

- Techno commercial Bid – Part -A

- Price Bid – Part B

Last date for Submission :  21/05/2010

¼ããÀ¦ã ÖñÌããè ƒÊãñãä‡ã‹›È‡ãŠÊÔã ãäÊããä½ã›ñ¡

Bharat Heavy Electricals Ltd.

Ôã½¹ãªã ‡ãŠã¾ããÃÊã¾ã, Ôãñ‡ã‹›À-17, ¶ããñ†¡ã-201 301 (¾ãî0¹ããè0) ¼ããÀ¦ã

BHEL Township : Estate Office, Sector-17, Noida-201 301 (UP) INDIA

¹ãŠãñ¶ã (‡ãŠã0)2515429, 2517488 ¹ãŠõ‡ã‹Ôã: 2510271Tel : 2515429, 2517488 (Fax) 2510271

NOTICE FOR INVITING OPEN TENDER

Sealed tenders are invited in two parts bid for the following work in BHEL Township,   Sector-17, Noida.

Name of Work            : Repairing of approach path & renovation of courtyard area by repairing

aprons of type-A,B,C & MC flats in BHEL Township sector-17,  NOIDA

# NIT NO.                      : 04:AA:NOI:ADMN.: Approach:112:2010-11

### Dated: 21/04/2010

Period of Completion : One Year from the date of placement of order.

Earnest Money            :  Rs 40,000.00

DATE OF SUBMISSION & OPENING OF TENDER

Last date for submission of sealed tender at		:   21/05/2010  at 1400 Hrs.

Estate Office, BHEL Township, Sector-17, Noida

Date of opening the tender				            :   21/05/2010  at 1530 Hrs.

Venue for opening of Tender                                               :   Estate Office, BHEL

Township, Sector-17,

Noida

The sealed tender may be sent either by registered post or by hand in the office of Manager (HR-TAX), Estate Office, Sector – 17, NOIDA – 201301(U.P.) between 9.00 AM to 5.30 PM on any working day till the due date and time. This tender document can also be downloaded from the web site.

(Farrukh Jamal)

Dy. Manager (HR-TAX)      									            On behalf of “BHEL”

PART ‘A’ – TECHNO- COMMERCIAL BID

SCOPE OF WORK : The scope of work is as per following Bill of Quantity (BOQ) .

|  | Description of Item | unit | Qty |
| --- | --- | --- | --- |
| 1 | Demolishing dry brick pitching in floors, drains etc. including stacking serviceable material and disposal of unserviceable material within 50 metres lead. | cum | 120.00 |
|  | Item No.-15.24, Page- 228 of DSR-2007 |  |  |
| 2 | Earth work in excavation by mechanical means (Hydraulic excavator) / manual means in foundation trenches or drains (not exceeding 1.5 m in width or 10 sqm on plan) including dressing of sides and ramming of bottoms, lift upto 1.5 m, including getting out the excavated soil and disposal of surplus excavated soil as directed, within a lead of 50 m. All kinds of soil. | cum | 90 |
|  | Item No.-2.8.1, Page- 65 of DSR-2007 |  |  |
| 3 | Carriage of material (earth) by mechanical transport including loading, unloading and stacking upto 1 km lead. | cum | 90 |
|  | Item No.-1.1.2, Page- 54 of DSR-2007 |  |  |
| 4 | Providing and laying in position cement concrete of specified grade excluding the cost of centering and shuttering - All work up to plinth level1:4:8 (1 Cement : 4 coarse sand : 8 graded stone aggregate 40 mm nominal size). | cum | 90 |
|  | Item No.-4.1.8, Page- 79 of DSR-2007 |  |  |
| 5 | Cement concrete flooring 1:2:4 (1 cement : 2 coarse sand : 4 graded stone aggregate) finished with a floating coat of neat cement ncluding cement slurry, but excluding the cost of nosing of steps etc. complete 40mm thick with 20mm nominal size stone aggregate. | sqm | 3600.00 |
|  | Item No.-11.3.1, Page- 172 of DSR-2007 |  |  |
| 6 | Extra for making chequers of approved pattern on cement concrete floors, steps, landing, pavements etc. | sqm | 3600.00 |
|  | Item No.-11.8, Page- 172 of DSR-2007 |  |  |
| 7 | Providing aluminium Strips 40 mm wide and 2 mm thick in cement concrete flooring. | Kg | 388.80 |
|  | Item No.-2704, Page- 24 of DSR-2007 |  |  |
| 8 | Providing and fixing square-mouth S.W. gully trap grade 'A'’ complete with C.I. grating brick masonry chamber with water tight C.I. cover with frame of 300 x300 mm size (inside) the weight of cover to be not less than 4.50 kg and frame to be not less than 2.70 kg as per standard design 100x100 mm size P type with F.P.S. Bricks class designation 75. | each | 138 |
|  | Item No.-19.4.1.1, Page- 316 of DSR-2007 |  |  |
| 9 | Providing and fixing on wall face unplasticised Rigid PVC rain water pipes conforming to IS : 13592 Type A including jointing with seal ring conforming to IS : 5382 leaving 10 mm gap for thermal expansion Single socketed pipes, 75 mm diameter. | metre | 552.00 |
|  | Item No.-12.40.1 , Page- 192 of DSR-2007 |  |  |

ELIGIBILITY CRITERIA:

  - EMD of Rs. 40,000/- only in the form of Pay Order or Demand Draft in favour of BHEL, payable at New Delhi, must be submitted in a separate envelope. Tender not accompanied with EMD/ EMD submitted in any forms other than PO & DD will not be accepted.

  - Complete tender in all respects duly signed & stamped on each and every page by the authorised signatory of the bidder as a token of acceptance of all the terms and conditions of tender.

  - The bidder’s average annual financial turnover during the last three financial years ending 31st March’09 should be at least 4.00 lakhs. Certified copy of duly audited Balance Sheet and profits & loss Account statement for the FY 2006-07, 2007-08 & 2008-09 must be submitted.

  - The bidder should have experience of 7 years (up to 30th April.’10) in successfully completion of similar works. Similar work is defined as civil construction work like cement concrete flooring/ repairing of approach path/ sanitary work in any residential/ commercial/ institutional / public buildings etc. Copies of POs/award letters along with satisfactory performance certificates in support of proof of experience for the works executed by the bidders must be submitted. BHEL reserves the right to cross check the documents from the issuing department.  Out of this the bidders should have experience of :

- Three similar completed works costing not less than Rs. 5.50 Lakhs each.

or

- Two similar completed works costing not less than Rs. 6.50 Lakhs each.

or

- One similar completed work costing not less than Rs. 10.50 Lakh.

  - Bidder must submit acknowledgement of IT return of last three financial years i.e. FY .2006-07, 2007-08 & 2008-09

  - The Bidder must submit  the copy of the PAN card.

  - Bidder must have permanent EPF & ESI registration.  Copy  of EPF & ESI registration certificates must be submitted.

  - Bidder should have the service tax registration no. if the services come under the  net of Service Tax. Copy of the same must be submitted, if applicable.

  - In case of Partnership, copy of registration with Registrar of Firms to be submitted and incase of company certificate of incorporation is to be submitted.

  - In case of Firm/Companies the tender documents must be signed by a person holding a valid power of attorney and a copy of such power of attorney should be attached with the technical offer.

  - The Bidder must Submit an declaration (enclosed at Annexure –E1), that no case is pending with the police/ court against the proprietor/ firm/ partner or the company (Agency). As well as the bidder has not been suspended / blacklisted by any organization.

  - No deviation certificate as per Annexure – E2  (enclosed) must  be signed and stamped.

  - Bidder must submit the technical details in the enclosed format ( Annexure-E3).

  - Bidder must submit the bidder’s details in the enclosed format ( Annexure-E4)

  - Bidder must submit the check list enclosed at annexure-E4 after duly filled and signed.

  - Price bids of only those bidders, whose bids are found technically acceptable, will be opened. The opening date for price bid will be informed to the technically qualified bidders separately by phone or e-mail.

GENERAL CONDITIONS:-

- Conditional tender is likely to be rejected.

- Tenders received late /in open condition/without EMD/ not meeting the tender Condition / incomplete in

any respect are likely to be rejected.

- The rate should be indicated both in words and figures. All entries in the Tenders must be written in ink or typewritten. Over-writing should be avoided. Corrections, if any, should be attested with signature by the bidder.

- Validity of rates will be 90 days.

- This is rate contract, made as per measurement, for a period of 1 year.  However it can be extended further for a period of one year on mutual consent , with same rate , terms and condition of the contract.

- Prices quoted by the bidder should be inclusive of all taxes etc. but, excluding Service Tax ( If any).       However, the Service Tax will be  reimbursed by BHEL on actual after submitting documentary proof only.

- Rates quoted by the bidder will be firm for the contract period or extended period of contract. No price variation and escalation due to increase in labour / material cost will be allowed.

- BHEL reserves the right to go for REVERSE AUCTIONING to get the most competitive rate.

- EVALUTION CRITERIA : Work will be awarded on over all lowest bidder. Bidder will quote the discount/ premium on the schedule rate as:  At par/ Below/ Above only.  However BHEL reserves the right to cancel/ scrap the tender without assigning any reason whatsoever.

- BHEL shall have the right to reject any tender based on past unsatisfactory performance.

- BHEL has the right to reject all or any of the tenders and accept any tender(s) irrespective of its / their being the lowest / highest.

- Contract may be cancelled at any stage without assigning any reason by giving a notice of 15 days to the contractor and contractor will not have any claim in this regard.

- Contractor should possess valid labour license for the maximum no. of contract labours deployed on any day from the competent authority for carrying out the various activities mentioned in the contract.

- If any information/documents submitted by the contractor are found false/fake at any stage, the tender will be cancelled and earnest money deposited shall be forfeited.

- If required, the work can be done anywhere in the Township of BHEL Noida, as per direction of Engineer Incharge.

- Contractor has to complete the work within the given period of completion.

- Accommodation in any manner will not be provided to the workers of the contractor deployed in the execution of work.

- BHEL reserves the right to increase/ decrease the quantum of work by plus or minus 20%  of any individual item or 10% of total contract value at the same rates and terms & conditions of the contract.

- L.D. FOR DELAY IN COMPLETION OF CONTRACT:   Extension of time for completion of work may be granted by BHEL where delay is not attributable to the contractor. In case the contract is not completed within the schedule date of completion, a penalty of 1/2% per week subject to maximum of 10% of the contract value will be deducted as L.D.

- L.D. FOR QUALITY OF WORK:  If the quality of work in a flat is not up to the mark, BHEL reserves the right to withheld the payment of that flat.

- The work will be done as per CPWD specification.

- For measurement, CPWD norms shall be followed unless otherwise mentioned.

- Measurement shall be taken jointly by engineer incharge or his authorized representative on the part of the BHEL & the contractor.

- The contractor shall provide assistance with appliance and other things necessary for measurement without extra charge.

- If the contractor / his representative fails to attend when required for measurement, the engineer incharge shall have power to proceed by himself to take measurements and in that case, these measurements shall be accepted by the contractor as final.

- Measurement shall be recorded in measurement book maintained by the engineer incharge who shall make entries regarding the work executed by the contractor under different items of bill of quantity. These entries will be counter-signed by the contractor or his duly authorized representative.

- Payment shall be made as per accepted rates for the satisfactory work done as per details given in item & its specification. No advance payment will be made by BHEL.

- No   payment shall   be   made for the work done without the permission of engineer incharge.

- Running bills payment ( If demanded by contractor) against the work executed shall be made to the contractor after recording on measurement book by engineer incharge & agreed by contractor.

- The payment of final bill will be made only after obtaining certificate of satisfactory completion of the work by the Engineer Incharge, clearance of the site & clearance of all the liabilities on contractor’s part. No claim will be entertained after signing the final bill.

- All   payment   will   be   subject   to deduction of  taxes at source as per applicable rules.

- Sale Tax or any tax on materials in respect of this contract shall be payable by the contractor and BHEL will not entertain any claim whatsoever in this respect.

- Bidders are advised to study carefully the tender documents and the conditions before quoting their bid. All the pages of the tender document should be signed by the bidders as a token of acceptance.

- An agreement shall be signed by the successful bidder before the start of work.

- No party shall be permitted to tender for work in BHEL in which any of their near relatives is an employee connected with the award and execution of the contract. They shall also intimate the names of persons who are working with them in any capacity or subsequently employed by them and who are near relatives of any employee of the BHEL. Any violation of this condition which comes to the Notice of the BHEL after the contract is awarded will entitle the BHEL to treat the contractors as having committed a breach of contract and to exercise all the rights and remedies available to the BHEL on account thereof.

- EARNEST MONEY DEPOSIT ( EMD):

The EMD of Rs 40,000/- ( Rupees forty thousands) in the form of Pay order or Demand Draft in favour of “Bharat Heavy Electricals Ltd.”, payable at any  scheduled Bank will only be acceptable. Tenders not accompanied with EMD/  EMD submitted in any forms other than PO & DD will not be accepted. Earnest Money Deposit shall be returned shortly to all un-successful bidders after award of work.  The bidders are not entitled for any interest on the EMD amount. The Earnest Money is liable for forfeiture in the event of:

- Non-acceptance of orders when placed,

- No confirmation of acceptance of orders within the stipulated time after placement of offer.

- SECURITY DEPOSIT:

  - The security deposit shall be collected from the contractor before start of the work. The rate of Security Deposit will be as below :

Upto Rs. 10 lakhs - 10% of work order  value

Above Rs. 10 lakhs & upto Rs. 50 lakhs - Rs. 1 Lakh + 7.5 % of the amount exceeding 10 lakhs

  - Security deposit may be furnished in any one of the following forms:

    - Pay order / demand draft in favour of  BHEL.

    - 50% of the security deposit shall be collected before start of the work & the balance 50% shall be recovered from the running bills.

    - EMD of the successful bidder shall be converted & adjusted against the security deposit.

  - No interest will be paid for security deposit. Failure to pay the security deposit shall be treated as failure to discharge the duties under the contract and shall result in cancellation of the contract and the contractor shall be liable to compensate BHEL for any losses incurred by BHEL. BHEL reserves the right to appropriate any part / whole of the amount of the security deposit without prejudice to other claims against the contractor for losses suffered by BHEL due to failures on the part of the contractor due to termination of contract or contractor becoming disqualified because of liquidation / insolvency. The decision of BHEL in respect of such losses, damages, charges, expenses or costs, shall be final and binding to the contractor.

  - The security deposit will be retained for the maintenance period & will be released only after carrying out required maintenance if any to the entire satisfaction of engineer incharge.

  - The maintenance period shall be six months after the date of actual completion of work unless otherwise required by BHEL.

- TERMINATION OF CONTRACT ON DEATH: Without prejudice to any of the rights or remedies under this contract, if the contractor dies, the accepting officer shall have the option of terminating the contract without compensation to the contractor’s authorized survivors.

- RECOVERY FROM CONTRACTOR: Whenever under the contract, any sum of money shall be recoverable from or payable by the contractor, the same may be deducted from any sum then due or which at any time there after may become due to the contractor under the contract or under any other contract with BHEL or from his security deposit, or he shall pay the claim on demand without any terms & conditions.

- POST TECHNICAL AUDIT OF WORK AND BILLS: BHEL reserves the right to carry out a post payment audit and technical examination of the work and final bill including all supporting vouchers, abstracts etc. and to enforce recovery of any sums becoming due as a result thereof in the manner provided into the proceeding sub-paragraph provided however, that no such recovery shall be enforced after three years of passing the final bill.

- The contractor shall not be entitled to any interest with respect to the security deposit or any money which may be due to him from BHEL to make progress or other payments.

- ARBITRATION / CONCILIATION: In the event of any dispute arising between the parties hereafter referred as BHEL and contractor in respect of or connected with this contract, General & Special terms & conditions of tender, then the same shall be referred to Arbitration and arbitrator will be nominated by the Head of Administration of BHEL Corp. Office, New Delhi, whose decision shall be final and binding on both the parties. However, any differences or doubt pertaining to meaning/ interpretation of any phrase word used in terms or in the schedule of services, their nature and manner of rendering of such services shall be the accepted matter and be referred to the Head of Administration of BHEL Corp. Office, New Delhi, whose decision shall be the final and binding. The provisions of Arbitration and Conciliation Act, 1996 or any statutory modification and re-enactment thereof will apply to such arbitration provided however, in all matters the venue of proceedings will be Delhi and only Delhi or appropriate Courts will have jurisdiction over the same.

- RISK CLAUSE:  BHEL reserves the right to terminate the contract due to any failure on the part of the Contractor in discharging his obligations under the contact or in the event of his becoming insolvent or going into liquidation. The decision of the BHEL about the failure on the part of the Contractor shall be final and binding on the Contractor. In the event of any failure on the part of the Contractor, BHEL shall have the right without any prejudice to get the work done through any other alternate agency at the risk and cost of Contractor. The additional cost including loss, if any incurred by BHEL will be recovered from the Contractor.

- PROCEDURE FOR SUBMISSION OF SEALED TENDERS: The bidders must submit their tenders in three separate sealed  envelopes prominently super scribed as ‘EMD Deposit’, Part – A ‘Techno- commercial bid” and   Part-B ‘Price Bid’, the NIT No. & due date on each of the envelops. These three separate envelopes shall together be kept in fourth envelop super scribed with name of work, NIT No. & due date. On the day of opening of the tender  - Part – A (Techno-commercial Bid) will only  be opened in presence of the Bidders who may like to be present. The price bid of only those bidders whose technical bids are found technically acceptable will be opened. The date of opening of price bid will be communicated over phone/ e-mail separately to the technically qualified bidders. Bidders can attend the opening of Bids (Part A & B).

- The bidders are advised to inspect & examine the site and obtain all the necessary information related to the scope of work/ specifications, risk & contingencies involved before submitting their offers. Any queries regarding this tender may be clarified from Dy. Manager (HR-TAX), on Telephone No. 0120- 2512068.

CONTRACTOR’S OBLIGATION

- Contractor shall supervise the work allotted to him and to be carried out by his employees.

- The Contractor shall not sublet, transfer or assign the contract or any part thereof to any other person/company/organization without the prior  written approval from  BHEL.

- Contractor to ensure that the employees deployed in the premises of BHEL are physically and mentally fit and do not have any criminal record. Such employees should possess requisite skill, proficiency, qualification, experience etc.

- Contractor to maintain appropriate records of his employees deployed to carry out the job (s).

- Contractor to provide employment card / identity card with photograph duly verified and attested by the contractor to his employees. Contractor to indicate the name of the proprietary / partnership firm / company, place of work, contract number and duration of validity of card.

- Contractor will be responsible for the good conduct of his employees. In case of any misconduct / misbehavior by any employee, the contractor will replace such employee (s) immediately.

- Contractor will ensure that the job is executed through his employees on his rolls and shall not sub-contract the job.

- Contractor will keep watch on his employees and he will be liable for any pilferage / loss to BHEL due to acts of omission and commission by his employees. Similarly, liability for any compensation to outsiders on account of any act of omission and commission by the employees deployed by the contractor shall lie exclusively with him.

- Contractor to provide safety appliances and safety shoes to his employees. The contractor shall be responsible for enforcing all safety regulations as applicable.

- Contractor to get all his employees insured against all type of risks at his own cost.

- Contractor to ensure that all precautions are taken for safety of his employees and equipments.

- In the event of termination of contract for any reason whatsoever, the contractor shall withdraw all his employees from the establishment of BHEL. In case contractor decides to terminate services of his employees, he should settle all terminal dues including retrenchment compensation.

- Contractor shall comply with all statutory requirements, rules, regulations, notifications in relation to employment of his employees issued from time to time by the concerned authorities.

- Contractor shall ensure payment of statutory prescribed minimum wages as applicable from time to time in the presence of authorized representative of BHEL and maintain proper records of their timely disbursement. These records need to be preserved for a period of at least 3 years and should be made available even after the contract is over for any verification by the statutory authorities / BHEL authorities.

- In case the contractor fails to make payment of wages to his employees or remittance of contribution to the concerned authorities, the security deposit / other dues / running bills under the contract can be utilized by BHEL to discharge the liability of the contractor.

- Contractor shall provide to his employees all tools, tackles and equipments and maintain the same to carry out the job under the contract at his cost.

- Contractor shall provide safety appliances and maintain the same at his own cost which may be required under the statute or otherwise.

- During the work if any damage occurred to BHEL Property, the cost will be recovered from the vendor including administrative charges.

SPECIAL CONDITIONS:-

- All the materials like Portland cement, brick, sand, stone aggregate, aluminum strips, S.W. Gully Trap, PVC pipe etc.  will be approved by Engineer Incharge before use. The Portland cement must be of standard manufacturer like ACC, Ambuja, CCI etc.

- All  the materials & tools will be arranged by the contractor . No materials shall be issued from the BHEL store.

- The work will be carried out as per the CPWD specifications. The consumption of cement will be as per BOQ/ CPWD specifications.

- The theoretical consumption of cement should match with  the actual consumption.

- The contractor will use measurement box for mixing of concrete or mortar ingredients. The mixing of ingredients shall be in the presence of supervisor authorized by engineer incharge.

- The contractor will ensure proper curing of cement work as per direction of engineer incharge.

- The contractor will have to make his own arrangement for transportation of water to the site of work from nearest available water point in township at no extra cost. Contractor has to ensure storage of water during non supply hours at no extra cost.

- The contractor may utilize the electricity of the township free of cost to execute the work properly

- The work will be done up to the satisfaction of engineer incharge along with the residents of the flat. If the quality of work is not up to the mark re-work will be done without any extra claim.

- Before start of work in a flat the resident will be informed 24 hours in advance by the contractor.

- The work will be done as per the convenience of residents. Any misconduct with the residents will not be tolerated.

- Any damage of residents’ own belonging due to the negligence of contractor’s worker, the recovery will be done from the contractor.

- After completion of work the site will be cleared by the contractor on no extra claim.

- Maintenance period shall be six months and full security deposit will be retained for the maintenance period. The security deposit will be released only after carrying out required rectification/ maintenance if any, to the entire satisfaction of Engineer Incharge. If contractor fail to attend the complain  the rectification work will be carried out by any outside agency and payment for the rectification work will be made from the security deposit.

(Farrukh Jamal)

Dy. Manager (HR-TAX)      									            On behalf of “BHEL”

# ANNEXURE: E1

# DECLARATION

I / We hereby declare that  no case is pending with the police/ court against the proprietor/ firm/ partner or the company (Agency). Also I /We have not been suspended / blacklisted by any PSU / Government Department / Financial Institution / Court.

(Signature & seal of the contractor)

# Place:

# Date:

# ANNEXURE: E2

ESTATE OFFICE: BHEL TOWNSHIP: NOIDA

# NIT NO. : 04:AA:NOI:ADMN.: Approach:112:2010-11

### Dated: 21/04/2010

No deviation Certificate

Notwithstanding anything mentioned in our bid, we hereby accept all the terms and conditions of this tender and we do not have any deviation to this tender enquiry. We hereby undertake and confirm that we have understood the scope of work properly and shall be carried out as mentioned in this tender enquiry.

(Signature & seal of the contractor)

ANNEXURE: E3

TECHNICAL DETAILS

Rs. Lacs

| TURNOVER | 2008-09 | 2007-08 | 2006-07 |
| --- | --- | --- | --- |

| EXPERIENCE | No. of Work | Value | Customer’s Name |
| --- | --- | --- | --- |

| SIMILAR WORKS | White wash work done | No. of works | Value | Customer’s Name |
| --- | --- | --- | --- | --- |

| EPF Registration number |  |
| --- | --- |

| ESI Registration number |  |
| --- | --- |

| Pan Card No. |  |
| --- | --- |

| Labour Licence No. |  |
| --- | --- |
| No. of Labours |  |

| Service Tax No. |  |
| --- | --- |

| Income Tax Return | 2008-09 | 2007-08 | 2006-07 |
| --- | --- | --- | --- |
| EMD Details | Cheque No. | Date | Amount |
| Details of manpower |  |  |  |

Note: Copy of challan, with Name of the worker to be attached.

| Equipment List |  |
| --- | --- |

| Work in hand and value(Name of the customer also to be given) |  |
| --- | --- |

| Note | Copies of all documents to be attached. |
| --- | --- |

(Signature & seal of the contractor)

ANNEXURE: E4

BIDDER’S  DETAILS

| Name of the Contractor /Party/ Firm |  |
| --- | --- |
| Name of Authorized Representative |  |
| Phone Nos. |  |
| Mobile Nos. |  |
| Fax No. |  |
| E-Mail Address |  |
| Web Site Address ( If Any) |  |

(Signature & seal of the contractor)

ANNEXURE: E5

CHECK-LIST (TECHNICAL BID)

SUMMARY OF COMPLIANCE TO REQUIREMENT OF TENDER

| Sl. No. | Description of requirement | Yes/ No/NA | Page No. |
| --- | --- | --- | --- |
| 1 | EMD of Rs. 40,000/- in the form of Pay order or Demand Draft in favour of “Bharat Heavy Electricals Ltd” in a separate envelope. |  |  |
| 2 | Details of work experience, satisfactory work performance certificates |  |  |
| 3 | Copies of the audited Balance sheet and Profit & Loss account statement of last three financial years i.e. 2006-07, 2007-08 & 2008-09 duly certified by CA. |  |  |
| 4 | acknowledgement of I-T return of last three financial years i.e. 2006-07, 2007-08, & 2008-09 |  |  |
| 5 | Copy of the PAN card. |  |  |
| 6 | Copy of EPF registration certificate |  |  |
| 7 | Copy of ESI registration certificate |  |  |
| 8 | Copy of Service Tax registration certificate |  |  |
| 9 | In case of Partnership, copy of registration with Registrar of Firms |  |  |
| 10 | In case of company certificate of incorporation |  |  |
| 11 | In case of Firm/Companies a copy of power of attorney |  |  |
| 12 | Declaration enclosed at Annexure – E1 |  |  |
| 13 | No deviation certificate enclosed at Annexure – E2 |  |  |
| 14 | Technical details as per Annexure-E3 |  |  |
| 15. | Bidder’s detail as per Annexure- E4 |  |  |
| 16 | All the pages of tender document have been signed |  |  |
| 17 | Sealed envelop of price bid submitted. |  |  |

(Signature & seal of the contractor)

PART ‘B’ – PRICE BID

Name of Work            : Repairing of approach path & renovation of courtyard area by repairing

aprons of type-A,B,C & MC flats in BHEL Township sector-17,  NOIDA

# NIT NO.                      : 04:AA:NOI:ADMN.:Approach:112:2010-11   Dated: 21/04/2010

|  | Description of Item | unit | Qty | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
| 1 | Demolishing dry brick pitching in floors, drains etc. including stacking serviceable material and disposal of unserviceable material within 50 metres lead. | cum | 120.00 | 199.55 | 23946.00 |
|  | Item No.-15.24, Page- 228 of DSR-2007 |  |  |  |  |
| 2 | Earth work in excavation by mechanical means (Hydraulic excavator) / manual means in foundation trenches or drains (not exceeding 1.5 m in width or 10 sqm on plan) including dressing of sides and ramming of bottoms, lift upto 1.5 m, including getting out the excavated soil and disposal of surplus excavated soil as directed, within a lead of 50 m.All kinds of soil. | cum | 90 | 103.40 | 9306.00 |
|  | Item No.-2.8.1, Page- 65 of DSR-2007 |  |  |  |  |
| 3 | Carriage of material (earth) by mechanical transport including loading, unloading and stacking upto 1 km lead. | cum | 90 | 49.42 | 4447.80 |
|  | Item No.-1.1.2, Page- 54 of DSR-2007 |  |  |  |  |
| 4 | Providing and laying in position cement concrete of specified grade excluding the cost of centering and shuttering - All work up to plinth level1:4:8 (1 Cement : 4 coarse sand : 8 graded stone aggregate 40 mm nominal size). | cum | 90 | 2449.00 | 220410.00 |
|  | Item No.-4.1.8, Page- 79 of DSR-2007 |  |  |  |  |
| 5 | Cement concrete flooring 1:2:4 (1 cement : 2 coarse sand : 4 graded stone aggregate) finished with a floating coat of neat cement ncluding cement slurry, but excluding the cost of nosing of steps etc. complete 40mm thick with 20mm nominal size stone aggregate. | sqm | 3600.00 | 192.95 | 694620.00 |
|  | Item No.-11.3.1, Page- 172 of DSR-2007 |  |  |  |  |
| 6 | Extra for making chequers of approved pattern on cement concrete floors, steps, landing, pavements etc. | sqm | 3600.00 | 13.15 | 47340.00 |
|  | Item No.-11.8, Page- 172 of DSR-2007 |  |  |  |  |
| 7 | Providing aluminium Strips 40 mm wide and 2 mm thick in cement concrete flooring. | Kg | 388.80 | 195.00 | 75816.00 |
|  | Item No.-2704, Page- 24 of DSR-2007 |  |  |  |  |
| 8 | Providing and fixing square-mouth S.W. gully trap grade 'A'’ complete with C.I. grating brick masonry chamber with water tight C.I. cover with frame of 300 x300 mm size (inside) the weight of cover to be not less than 4.50 kg and frame to be not less than 2.70 kg as per standard design 100x100 mm size P type with F.P.S. Bricks class designation 75. | each | 138 | 935.15 | 129050.70 |
|  | Item No.-19.4.1.1, Page- 316 of DSR-2007 |  |  |  |  |
| 9 | Providing and fixing on wall face unplasticised Rigid PVC rain water pipes conforming to IS : 13592 Type A including jointing with seal ring conforming to IS : 5382 leaving 10 mm gap for thermal expansion Single socketed pipes, 75 mm diameter. | metre | 552.00 | 95.00 | 52440.00 |
|  | Item No.-12.40.1 , Page- 192 of DSR-2007 |  |  |  |  |
|  |  |  |  | TOTAL | 1257376.50 |

I/ we have gone through all the Special & General Conditions and the contractor’s obligations enclosed with this tender document and agree to abide by these.

I/ we hereby offer discount/ premium ----------------% ( above/ at par/ below) ( please tick the appropriate option)

( Percentage in words ------------------------------------------------------------------------------------------------------------) on the estimated cost.

The rate offered is applicable for all the items given in the Bill of quantity.

(Rate should include all taxes etc. except service tax. Applicable service tax shall be reimbursed as per actual on documentary proof of deposit. Rates should be quoted in figures as well as in words. Rates not quoted in the manner as mentioned above will be rejected)

Special & General Conditions and Contractor’s Obligations are enclosed with the techno-commercial bid.

(Signature & seal of the contractor)

Tender Opening Officer                                                                                   Finance Representative