**ANNEXURE-II**

**GENERAL TERMS AND CONDITIONS FOR INVITING TENDERS AND AWARDING CONTRACT**

**Definitions**:-

1. "Company of Corporation" shall mean Bharat Heavy Electricals Limited having its registered Office at New Delhi and includes a duly authorized representative of the Company / Corporation or any other person empowered in this behalf by sthe  Company  /Corporation to discharge all or any of the its, functions.
2. "Accepting Authority" shall mean the head of the Maintenance Division or any other person Authorized by him.
3. "The Contract" shall mean the notice inviting the tender and acceptance there-of and the formal agreement if any,  executed between the Bharat Heavy Electricals Ltd., Bhopal and the Contractor together with the documents referred to there in  including these conditions , and any special conditions, specifications, design drawings. All these documents taken together  shallbe deemed to form one contract and shall be complementary to one another.
4. The  "Contractor"  shall mean the individual or firm or company whether incorporated or not, undertaking the work  and  shall include legal representatives of such individual or persons composing such firm or company as the firm may be and  permitted, assigning of such individual or firm or company.
5. The Contract sum shall mean the lumpsum for which the tender is accepted,in the case of lumpsum contract, and in the case  of item rate in the case of the works arrived at after extension of quantities shown in schedule of quantities by the item rates quoted by the tendered for various item.
6. A "DAY" shall mean a dayof 24 hours from midnight to midnight irrespective of the number of hours worked in that day.
7. Aweek, shall mean seven days without regard to the number of hours worked in any day in the week.
8. The  "work"  shall mean the work to be executed in accordance with the contract or part(s) there of as the case may  be  and shall  include all extra, additional altered or substituted work or temporary and urgent work as required for performance  of the contract.
   1. Engineer incharge shall mean, the Engineering Officer appointed by the Accepting authority, who shall direct, supervise, and be incharge of the work for purposes of this contract.

**SCOPE OF PERFORMANCE;**

**Contract Documents**:

* 1. The  contractor  shall be furnished, free of charge, two certified true copies of the contract documents. He shall  keep  one copy  of this documents on the site in good order, and the same shall at all, reasonable times, be available  for  inspection and use by the Engineer-in-charge his representatives or by other Inspecting Officers.
  2. None of documents shall be used by the contractor for any purpose other than that of this contract.
  3. The  contractor shall take necessary steps to ensure that all persons employed on any work in connection with  this  contract have  noticed that Indian Official Secrets Act, 1923 applied to them end shall continue so to apply even after the  execution of such work under contract.

1. **Work to be carried out** :

The work to be carried out under the contract shall except as otherwise provided in these conditions, include all labour, materials, which may be required for full and entire execution and completion of the work.

3.1. Contractor  shall  make his own arrangements for all the tools, tackles, measuringinstruments consumables required  for  the execution of the work.

1. **Inspection of work before submission of tender**.

The  contractor  shall examine the quantom of work and shall satisfy himself before submitting his tender. He  shall  himselfassess the requirement of materials, contingencies and other circumstances which may affect or influence his tender, no extra charges on any misunderstanding or otherwise shall be allowed.

5**. Sufficiency of Tenderers**:-

The contractor shall be deemed to have satisfied himself before tendering, as to correctness and sufficiency of his tender, the work and prices. This shall except as otherwise provided, all obligations under the contracts and all matters and things necessary for the proper completion and maintenance of the works.

6. **Discrepancies and Adjustment and Errors**:-

The several documents forming the contract are to be taken as mutually explanatory of one - another. If there are varying  or conflicting provision made in any document forming part of the contract, the accepting authority shall  be  the  deciding authority with regard to the intention of the document. Any error on description, quantity of rate or any error on  description  or any commission these firm shall not initiate the contract or release the contractor from execution of whole or  any part of work comprised. There in according to drawings and specification or from any of his obligation under the contract.

7. **Security Deposit**:-

* 1. The contractor shall submit security deposite as mentioned below before start of work:-
     1. Shall be 5% of contract value, EMD of successful party shall be converted and adjusted towards, security deposit.

7.2. Security deposit may be furnished in any one of the following forms.

* + 1. **Electronic money transfer mode.**
    2. Securities available from Post Offices such as National Savings Certificates, KisanVikasPatras etc.

(Certificates should be held in the name of Contractor furnishing the security and duly pledged in favour of BHEL and discharged on the back)

* + 1. Bank Guarantee from Scheduled Banks / Public Financial Institutions as defined in the Companies Act subject to a maximum of 50% of the total security deposit value.The balance 50% has to be remitted either by cash or in the other form of security. The Bank Guarantee format should have the approval of BHEL.
    2. Fixed Deposit Receipt issued by Scheduled Banks / Public Financial Institutions as defined in the Companies Act. The FDR should be in the name of the contractor, A/C BHEL, duly discharged on the back.
    3. Security deposit can also be recovered at the rate of 10% from the running bills. However in such cases at least 50% ofthe Security deposit should be deposited before start of the work and the balance 50% may be recovered from the running bills.
    4. EMD of the successful tenderer shall be converted and adjusted against the security deposit.
    5. The security deposit shall not carry any interest.

8. **Time and Extension for delay**

The time allowed for execution, which shall be mutually agreed between the BHEL and the contractor, and mentioned in the  work order, alongwith these conditions shall be the essence of the contract. The execution of the work shall commence from the 15th day  after the date on which the Engineer-in-charge issues written order to commence the work. If the contractor  commits  default  in commencing the execution of the work as aforesaid, Company / Corporation shall without prejudice to any other  right or remedy be at liberty to cancel the order, and forefeet the earnest money / security deposit.

* 1. As soon as possible after the contract is concluded, the Engineer-in-charge and the contractor shall be agree upon a time  and progress chart. The chart shall be prepared in direct relation to the time in the contract documents for completion of the work. It shall indicate the forecast of the dates of the commencement and completion of various activities to be done forcompletion of the work as per contract. This may be amended as necessary by agreement between the Engineer-in-charge and thecontractor  within  the  limitation  of time imposed in the contract document and further  ensure  good  progress  during  the execution of the work. The  contractor shall in all cases in which the time allowed exceed one month, complete 1/8th of the whole of the work  before 1/4th of the whole time allowed in the contract has elapsed, 3/8th of the work before 1/2 of such time has elapsed and 3/4 the before 3/4th of such time has elapsed.
  2. If the work be delayed by :

a) Force majeure of

b) Serious loss or damaged by fire or

c) Delay of the part of other contractor or company / corporation in executingwork not forming part of contractor

d) Non availability / release of the machine which is the responsibility of the company /corporation.

e) Any other cause which is the absolute direction of accepting authority is beyond contractor's control.

Then upon the happening of any such delay the contractor shall immediately give notice where of in writing to the  Engineer-in-charge but shall never the less use constantly his best endeavours to prevent or mark good the delay and shall be all  that may be reasonably required to the satisfaction of the Engineer-in-charge to proceed with the work.

* 1. Request  for  extension of time to be eligible for consideration shall be made by the contractor in writing  within  fourteen days  of  the happening of the event causing delay. The contractor may also, if practicable, indicate in such a  request  the period for which the extension is required.
  2. The accepting authority may give a fair and reasonable extension of time for completion of work. Such extension shall be communicated to the contractor by the Engineer-in-charge in writing with in one month of the date of receipt of such request.

9. The contractor shall engage sufficient staff either through direct employment or through sub-contractor where such subletting is  permitted to maintain the required rate of progress and of quality to ensure workmanship of the degree, specified in  the contract and to the satisfaction of the Engineer-in-charge. The contractor shall not employ in connection with the work, any person who has not completed his 15 year of age.

9.1. The  contractor  shall  furnished to the Engineer-in-charge a complete list of the persons engaged on  the  work  giving  the following details.

(a) name (b) age (c) Trade

Change over subsequently if any shall be furnished by the contractor to the Engineer-in-charge.

9.2. The contractor, shall comply with the provisions of the payment of wages/Act 1936, minimum wages act 1948 Employees Liability Act  1938,  Workman's compensation Act 1923. Industrial Disputes Act 1947. Maternity Benefit Act 1961  or  any  modifications there/of or any other rules relating there to and rules and regulations from time to time.

9.3 The  contractor  shall indemnity the company / corporation against any payment to be made under and for  observances  of  the regulations aforesaid without prejudice to his right to claim indemnity from this sub-contractors.

1. **Safety Code**:-The  contractor shall, at his own expense arrange for the safety \ provisions as required by the Engineer-in-charge in  respect of all worker directly or indirectly employed for the work and shall provide all facilities in connection there with. In case the  contractor fails, to make arrangements and provide necessary facilities, the Engineer-in-charge shall be entitled to  do so, and recover the cost there of, from the contractor.
2. **Nuisance**:- The  contractor  shall  not at any time do cause or permit any nuisance on the work site or do any thing  which  shall  cause unnecessary disturbance or convenience to other workers.
3. **Worker Insurance**:- Contractor shall insure their men as per the workeman's compensation act.
4. **Contractor's Supervisions**:-

The  contractor  shall  either  himself supervise the execution of the work or shall appoint competent  man  approved  by  the Engineer-in-charge to act on his behalf.

1. **Inspection and Approval**:- All  work  embracing  more  than  one  process shall be subject to examination & approval at  each  stage  there  of  and  the contractor(s) shall given due notice to the Engineer-in-charge or his authorised representative when each stage is ready.

14.1. No  work  shall be covered up or put out of view without the approval of Engineer-in-charge, or his  representative  and  the contractor shall afford full opportunity, for examination of any work which is about to be covered up or put out of view.  In the event of the failure of the contractor to do as aforesaid if required by Engineer-in-charge, he shall uncover such  work at contractor's own expenses.

14.2. Removal of workers: The  contractor shall employ for the execution of the works only such persons as are skilled and experienced in their  trades and  the  Engineer-in-charge  shall be at liberty to object and require the contractor to remove from the  work  any  person employed by the contractor for the execution of the work, who in the opinion of Engineer-in-charge misconducts himself or  is incompetent  or  negligent in performance of his duties, and such persons shall not be re-employed for the work  without  the written permission of the Engineer-in-charge.

15. **Work during the Night, weekly off and Holiday**:-

No  work  shall be carried out during night, factory weekly off and public holidays without the prior  written  permission  of Engineer-in-charge.

16. **Compensation for delay**:-

If the contractor fails to maintain the required progress in terms of condition 13 or to complete the work and clear the site on or before the contract or extended date-period of completion, he shall, without prejudice to any other right or remedy  of the  company/corporation on account of such breach, pay as agreed compensation amount calculated as stipulated below or  such smaller amount as may be fixed by the authority mentioned on schedule 'F' in the contract value condition 13 or that the work remains incomplete.This will also apply to items or groups of items for which separate period of completion has been specified.For this purpose the term 'Contract Value' shall be the value at contract rates of the work as ordered.

a. Completion period (as originally-stipulated) not exceeding 6 months. @1 percent per week

b. Completion period (as originally-stipulated) exceeding 6months and not exceeding 2years. @1/2 percent per week

c. Completion period (as originally-stipulated) exceeding 2 years. @1/4 percent per week

16.1. Provided  always that the total amount of compensation for delay to be paid under this condition shall not exceed  the  under noted  percentage  of the Contract Value of the item of group of items of work for which a separate period of completion in given:-

a. Completion period (as originally-stipulated) not exceeding 6 months, 10 percent

b. Completion period (as originally-stipulated) exceeding 6 months and not exceeding 2 years. 7& 1/2 percent

c. Completion period (as originally-stipulated)exceeding 2 years. 5 percent

17. **Terms of Payment**:

The payment shall be made on quarterly basis against submission of running and final bill after successful completion of the work

18. **Defects Liability Period Guarantee**:

a. The  contractor  shall guarantee the executed work for satisfactory performance for six months from the date of  handing  over with any major impairment to the accuracies and performance excluding mal-operations and accidents.

18.1. If  any  defect  is noticed during the six months period of Guarantee contractor is liable to rectify the same  free  of  cost within a fortnight from the receipt of the intimation.

19. Defects Liability period-guarantee the executed work for the satisfactory performance for six months from the date of  handing over with any major impairment to the accuracies and performance excluding mal operations and accidents.

19.1.If  any  defect is noticed during the six months period of Guarantee, Contractor is liable to rectify the same  free  of  cost within a fortnight from the receipt of the intimation.

20. **Cancellation of contract in full or part**:

If the contractor:-

a. At  any  time makes default in proceedings with the work with deligence and continues to do so after a notice  in  writing  of 7 days from Engineer-in-charge or,

b. Commits default in complying with any of the terms and conditions of the contract and does not remedy it or take effective steps to remedy it within 7 days after a notice in writing is given by Engineer-in-charge in that behalf or,

c. Shall offer or give or agree to give to any person in M/s BHEL, Bhopal services are to any other person on his behalf any gift or consideration of any kind as on inducement or reward for doing or for hearing to do for having done or for borne to do  any other contract for the Company / corporation or,

d. Shall  obtain  a  contract  with  the  Company/ or Corporation as a result  of  retendering  or  other  non-bonafide  methods, competitive tendering then the Accepting Authority may without prejudice to any other right to remedy, can cancel the contract in full of part.

1. Arbitration and law:Except  where  otherwise provided for the contract, all questions and disputes relating to the meaning of  the  specifications design, drawings and instructions here in before mentioned and as to the quality of workmanship or materials used on the  work or  as to any other question, claim, right matter or thing whatsoever in any way arising out of or relating to  the  contract, design,  drawings, specifications, estimates, instructions, orders, or these conditions, or otherwise concerning the works  or the execution or failure  to  execute the same whether arising during progress of the wprlpr after  the  completion  orabandonment  there of shall be referred to the sole arbitration of the General Manager of BHEL and if the General Manager,  is unable  or unwilling to act, to the sole arbitration, of some other person appointed by the General Manager willing to act  as such arbitrator.There will be no objection if the arbitrator so appointed is an employee of BHEL and that he had to deal  with the  matters to which the contract related and that in the course of his duties, as such had expressed views on all or any  of the matters in disputes or difference. The arbitrator to whom matter is originally referred being transferred or vacating  his office or being unable to act for any reason, such General Manager as aforesaid at the time of such  transfer  vacation  of office  or inability to act, shall appoint another person to act as arbitrator in accordance with the terms of the  contract, such person shall be entitled to proceed with the reference from the stage at which it was left by his predecessor. It is also a  term  of  this contract that no person other than a person appointed by such General Manager as  aforesaid  should  act  as arbitrator  and if for any reason, that is not possible, the matter is not to be referred to arbitration at all. In  all  case where the amout of the claim in dispute is Rs.50,000/- (Rupees fifty thousand only) and above, the  arbitrator  shall  give reason for the award. Subject  as aforesaid the provision of the arbitration Act, 1940 or any statutory modification reconditioning or  re.enactmentthere of and the rules made there under, and for the time being in forces shall apply to the arbitration proceeding under this clause.

It  is  a  term of the Contract that the party invoking arbitration shall specify the dispute or disputes to  be  referred  to arbitration  under this clause together with the amount or amounts claimed in respect of each dispute. The  arbitrator(s)  may from time-to-time with consent of the parties enlarge the time for making and publishing the award.

The  work  under the contract shall if reasonably possible continue during the arbitration proceedings and no payment  due  or payable to the contractor, shall be with held on account of such procedings.

The arbitrator shall be deemed have entered on the reference on the date he issues notice to both the parties fixing the  date of  first hearing. The arbitrators shall give a separate award in respect of each dispute or difference referred to them.  The venue  of arbitration shall be such place as may be fixed by the arbitrator in his sole discretion. The award of the  arbitration shall be final, conclusive and binding all parties to this contract.

22.  **Jurisdiction**:-The jurisdiction in all cases shall be at Bhopal alone.

Signature of Issuing Officer Signature of Contractor

Date Date

**Annexure-III**

INSTRUCTIONS TO CONTRACTOR FOR STATUTORY COMPLIANCES FOR WORKS CONTRACT

1. Statutory registrations and clearances

Contractor shall commence the work only after obtaining valid Labour License, independent Provident fund no., ESI Registration no., Income tax no. and Clearance Certificate in respect of Provident Fund, ESI and Income Tax from respective enforcement authorities.

1. Appointment and termination of workers by contractor
2. Contractor shall make appointment of his Employees only for a specific period and same shall be recorded in employment card. Appointment letter should clearly state that the services shall stand terminated on expiry of contract period or completion of the work.
3. Contractor shall have the sole discretion to decide on employing, rewarding or terminating the services etc. of his employees. However, his employees must possess such qualifications, experience, age requirement and medical and physical standards as required for the work awarded to the contractor.
4. In case of termination of services of any employee of contractor, the contractor will ensure that wage payment and other dues to his employee is made within 48 hours of termination of services of such employee . While termination of the services of any of his employee, the contractor will discharge all formalities as per the Industrial Dispute Act such as payment of retrenchment compensation and gratuity as due and admissible.
5. Attendance Card

Contractor has to provide attendance card to his employee who will obtain endorsement of time of arrival at the work place and time of leaving the work place. The contractor shall maintain Attendance card which will be retained by his employee and will be handed over to the contractor after the end of each wage month.

Identification card

* 1. Contractor shall provide to each of his employee an identification card which shall have his photograph verified by contractor, his name, place of work and name of the contractor.

1. Statutory obligations
   1. Contractor shall engage only adult workers who have attained the age of 18 years and female workers shall not be employed between 7 Pm to 6 Am on all days including Sundays and Holidays.
   2. Contractor shall observe local laws. As far as possible unskilled workers shall be engaged from the local areas only in which work is being executed.
   3. Contractor shall not employ any inter-state migrant workmen as defined in the Inter-State Migrant Workmen Act in the establishment except by prior permission of the Principal Employer.

4.4 Contractor shall observe Provisions of the Factories Act in respect of working hours, holidays, rest intervals, leave and overtime to his employee. No work shall be done on second/third shift, overtime, Sundays or on other declared holidays without written permission.

* 1. In case a contractor employs women as his employee, he will discharge his obligation under law in respect of such women workers such as prohibition of engaging them during night-hours, prohibition of employing them for more than 9 hours per day, provision of creche facility, grant of maternity leave as per rules etc.
  2. Payment of bonus under the Payment of Bonus Act, Payment of gratuity under the payment of Gratuity Act, will be the sole responsibility of the contractor.

1. PF & ESI Contribution & Returns
   1. Contractor shall remit Provident fund contribution of employee’s together with Employer’s within 15 days from the date of disbursement of wages to his employee. Monthly and annual returns in 3A & 6A prescribed forms should be submitted to the RPFC office, Bhopal. Present rate of employer share of PF is 13.61% and employee share is 12% .
   2. Contractor shall remit ESI contributions of employee’s together with employer’s within 21 days of the last day of the calendar month in which the contribution falls due and shall send a return of contribution in Form 6 before 12th May and 12th November of every year along with receipted challans to ESI office. Present rate of employer share is ESI 4.75% and employee is 1.75%
   3. Contractor shall submit a copy of latest PF& ESI returns and inspection reports from statutory authorities along with a copy of challans for having deposited PF & ESI contributions every month.
   4. Contractor shall submit following Certificate for each contract separately.

“ It is certified that PF challans of the amount -------------------- pertains to my workers whose names are appearing in the wage sheet of the month ------------------- and these workers are engaged in --------------------------- (type of work) against work Work order no. ------------------------ in --------------- (name of department).

Signature of Contractor

Note : - Similar certificate shall be submitted for ESI also.

* 1. Contractor shall fully comply all other formalities as per the PF & ESI statutory provisions and submit a copy of the same for replying to Statutory authorities in case of any complaints.

1. Contribution to M.P. Welfare Board
   1. Contractor should ensure payment of contribution as per section 9 of “The M.P. ShramKalyanNidhiAdhiniyam 1982. Both employee’s contribution and employer’s contribution should be paid every year before 15th day of July and 15th day of January.
   2. Presently, if the name of employee stands on the register of an establishment on 30th June and 31st December respectively, the amount of contribution payable every six month by every employee shall be ONE RUPEES only and by an employer shall be THREE RUPEES payable every six months. The contribution payable by employer every six month shall not be less than Rs. 150/-
2. Medical care in case of accident
   1. It is the responsibility of contractor to undertake necessary care and make arrangement for transportation and the treatment of his employee at ESI Hospital. Medical treatment in emergency cases on written request of contractor shall be done in Kasturba Hospital for which the charges should be deposited in advance or BHEL is authorized to deduct the medical expenses from the bills of the Contractor. BHEL will have the right to deduct the medical expenses from the bills of the contractor.

Contractor should assist and guide his employees for claiming lawful benefits from ESI.

1. Supervision

Contractor shall employ adequate number of competent and qualified supervisors to supervise and control his employee at the work spot during execution of work for effective supervision . They will also identify their employee and regulate entry at gate at the time of entering and leaving the factory. Name and address of the Supervisor shall be submitted to the concerned department by the contractor.

1. Payment of wages
   1. Payment shall be made by the contractor to his employees as per their category & nature of work which shall not be less than the rates declared from time to time under Minimum Wages Act by Govt. of M.P.
   2. Over and above the daily wage rate, payment shall be made for leave with wages.
   3. Contractor shall be responsible for making payment of wages before expiry of 7 days from the last day of wage period and to ensure disbursement of wages in the presence of the authorized representative of contract operating division who shall record under his signature at the end of entries in the Register of wages in the following form

“ Certified that the amount shown in column no. ………. has been paid to the workers concerned in my presence on date ………….. at time…………..”.

Signature of representative

* 1. Contractor shall distribute wage slip to his employee one day before the last day of the month.
  2. Contractor shall furnish a copy of the Wage Bills after disbursement of wage to his employee duly witnessed by the nominated representative of the contract operating division. The contractor must note that this copy will be used by BHEL to make payment of wages for the subsequent month in the event of failure on the part of contractor to make payment of wage within the prescribed period. If payment of wage through this method in the absence of any other available document results in excess payment than what is due and admissible to the employee of the contractor, the responsibility for such excess payment will be that of the contractor.

1. Safety and disciplinary action

Contractor shall ensure that his employee do not indulge in any unsafe or hazardous practices. They use safety equipment such as safety belts, safety shoes, goggles, helmet and masks where use of such equipment is required in day-to-day operations. All such safety gadgets will be provided by the contractor failing which the contract operating division will provide safety equipment to such employee of the contractor at the cost of the contractor to be recovered from his bills. Contractor shall fully indemnify BHEL against any claim for damages for injury to person or property resulting from such accidents.

* 1. Contractor shall take prompt disciplinary action as per “Model Standing Orders” on the advise of Contracting officer .

1. Records & information to be furnished by contractor
   1. Contractor shall maintain neatly, completely and legibly registers, records, reports and returns for inspection by various authorities at short notice.
   2. Contractor shall submit the details of work awarded to him by other departments indicating work order No., nature of work and maximum number of workers employed etc.
   3. Contractor shall provide information as required in respect of all of his employees employed by him to enable the Contract operating division to monitor compliance of P.F./ESI and also to enable him to furnish information to Ministry and Labourdeptt. as may be required.
   4. Contractor shall provide full particulars of each employee employed by him before start of the work and from time to time. He will also endorse a copy of returns furnished by him to the Labour Department under the Contract Labour(Regulation and Abolition) Act 1970 .
2. Security deposit & Indemnity Bond
   1. Contractor shall make Security Deposit to use this security amount to discharge any legal obligations otherwise cast on the contractor under the Contract Labour (Regulations and Abolition) Act, The Factories Act, Workmen Compensation Act, The Minimum Wages Act, The Payment of Wages Act, The Interstate Migrant Workmen Act or any other law for the time being in force. Security money shall remain upto 3 months after termination/ completion of contract. No interest shall be payable on such Security deposit.
   2. Notwithstanding the above, in case of any financial loss incurred by company on account of contravention of Provident fund, ESI, Minimum Wages Act or any other act, rule and regulations the contractor shall be responsible to make good the loss incurred by the company.
   3. The contractor will not engage any sub-contractor without a specific permission in writing and where so permitted he will furnish an Indemnity Bond. Indemnifying the BHEL from any actions of his sub-contractor(s) which may be involving extra financial liabilities.
3. Abandoning the work

In the event of contractor abandoning the work or BHEL revoking the contract, BHEL shall deserve the right to get the unfinished work completed at the contractor’s risk and cost.

14.0Termination of Contract

Contract awarded is liable for termination for any contravention of statutory provisions or any other reasons without assigning any explanation or notice to the contractor.

1. Compliance of Statutory provisions

15.1 Contractor shall fully comply provisions of the following enactments and other enactments as applicable for such contracts.

Contract Labour (R&A) Act 1970 and rules 1971.

Payment of Wages Act.

Minimum Wages act 1948, M.P. Rules 1958

Employees State Insurance Act 1948, Rules and regulations 1950

Employees Provident Fund Act 1952 and Pension Scheme 1995

## Workmen’s Compensation Act 1923

M.P. Industrial Relations Act 1960.

Factory Act 1948

Maternity Benefit Act 1961

Equal Emolument Act 1976

M.P.ShramKalyanNidhiAdhiniyam 1982

Payment of Bonus Act 1963

Payment of Gratuity Act 1971

Inter State Migrant Act

Signature of Issuing Officer\_\_\_\_\_\_\_\_\_ Signature of Contractor\_\_\_\_\_\_\_\_

Date\_\_\_\_\_\_\_\_\_\_ Date.\_\_\_\_\_\_\_\_\_\_\_

Annexure-IV

CONTRACTOR HAS TO ENSURE FOLLOWING

STATUTORY COMPLIANCES:-

1. Every contractor has to have bank account. Payment to him will be by electronic transfer of funds. All contract labour will be required to have bank account No. and payments shall be made to them only through their bank accounts/cheque.
2. Works contractor has to comply with the following statutory requirements:-
3. Labour license
4. PF & ESI Registration and deposit of contributions.
5. Deposit of MP Labour Welfare Fund.
6. Registration under MP Shop & Establishment act.
7. Amongst others, the following records/returns/documents have to be prepared / furnished by the contractor and copy to be handed over to engineer incharge:-
   1. Notice of commencement of the contract to the Dy. Labour Commissioner, Bhopal within one month of the contract. Similarly, notice of completion of the contract has also to be submitted.
   2. Copy of Employment Card of each contract labour to be submitted to CLX before issue of token/passes.
   3. Wage slip to be issued at the end of every wage period to every contract labour.
   4. Attendance Card in respect of each contract labour.
   5. Contribution card of PF of each contract labour.
   6. Form 3A & 6A as per PF Act by the contractor.
   7. Identify card under ESI Scheme for every contract labour.
   8. Registrar of Adult workers as provided by Factories Act.
   9. Leave record to be prepared as per factories act.
   10. Annual Return of Bonus paid.
8. The contractor shall attach a declaration with every bill that the records as above are maintained at his end. Departments shall specify that copy of the records have been received. The contractor shall engage a competent hand, preferably a commerce graduate with Computer proficiency, who will be responsible for maintenance of these records with respect to each contract he executes & the contractor’s offer shall contain name of such person.

Signature of Issuing Officer Signature of Contractor

Date Date

**Annexure-V**

1. **Attendance Record of contract workers**

* Contractor shall maintain an **Attendance Register** against work order in respect of the contract laborers deployed by him in the department. The contractor shall record the daily attendance of the workers.
* The register shall bear the daily signature of the contract workers & contractor.
* The register shall at all the times of work be available at the place of work/dept. and made available when required by Inspection agencies.
* If during any inspection, the attendance register is not found at the place of work, the contract is liable to be short closed/ terminated.
* Attendance register shall be maintained in the format of Form No XVI as per CL (R&A) Central rules 1971.

1. **Wage record of contract workers**

* Contractor shall maintain a **Wage Register** against each work order in respect of the contract laborers deployed by him in the department.
* Wage Register shall be maintained in the format of Form No. XVII/XVIII as per CL (R&A) Central Rules 1971.
* The Wage Register shall be based on the Attendance Register as mentioned above.
* Every contractor shall issue Wage Slip to each contract worker every month on the last day of the wage month. Wage slip shall be as per the CLC format available at page.
* The Contractor shall pay wages not later than 7th of the succeeding month. Any default on this has serious legal complications including prosecution and payment of fine(upto 10 times). Situation with respect to each work order has to be reviewed every month.

1. **Compliance of PF/ ESI deductions**

* Contractor shall file the electronic return of PF/ ESI and submit proof of payment of both the employer’s and employees’ contributions every month. (PF has to be remitted by 15th and ESI by 21st of the succeeding month).
* Contractor shall submit the challan along with copy of aself-certified list of contract workers of the work order bearing their names and PF/ESI no. for which the contribution has been submitted by him for the said period.
* After verifying that the contributions of the workers have been deposited by the contractor, shall forward the PF/ ESI challans along with the wage bill and the covering certificate as is in practice to Finance department along with bill through HR department for verification of PF/ESI compliance.
* Finance department shall insist on copy of PF /ESI challans before clearing the bill.

1. **ESI card based Labour Entry**

* Only those workers shall be allowed entry into Factory premises who have valid ESI card.
* This arrangement shall continue till the bio-metric card is introduced for the contract labour which shall be expedited for early introduction.

1. **Compliance of wearing Uniform, shoes & helmet by contract workers**

* In the first month of the execution of work order the contractor shall provide uniform, shoes & helmet to his workers and provide an undertaking on this regard to the department.
* HOD will endorse the undertaking after due verification of compliance.
* First running bill will be processed only on the production of the undertaking.
* In case of non-compliance beyond second month, notice of termination of contract will be issued.

1. **Supervision of Contractor labour**

* Contractor shall provide at least one identified supervisor per shift. All issues regarding discipline at the works like Work allocation, early exit, snacks distribution etc are to be his personal responsibility.

1. **Contract labour accidents while at work**

* Any contract worker meeting with an accident while at work shall be provided all possible medical treatment available in Kasturba Hospital.
* Kasturba hospital shall raise the bill for the expenses incurred on the treatment of the worker.
* Cost of treatment to be deducted from the next bill of the contractor. There shall be no insistence on deposit of advance for the treatment.
* In case of medical emergencies faced by worker at work, medical facilities in the interest of the well-being of the worker shall be provided by BHEL. The decision of the doctors attending the emergency shall be final and binding. The cost incurred shall be deducted from the bills of the contractor.
* Contractor has to complete the ESI formalities and BHEL shall submit claim of reimbursement of medical expenses to ESI. The amount reimbursed by ESI shall be paid back to the contractor.

1. **First and Final Bill to be cleared only after submission of Form VI A & VI B**

* Contractor shall within 5 days from commencement and also on completion of Work Order, submit Form VI B which is a mandatory requirement.
* Contractor shall within 5 days of commencement/completion of Work Order submit Form VI A to RLC office.
* Contractor shall submit a copy of Form VI A bearing the receipt seal of RLC office to HR.
* First/final bill shall be processed on clearance from HR regarding submission of Form VI A and VI B by contractor.
* HR will allot Work order no. only after the contractor concerned furnishes copy of Form VI A regarding the closure of the earlier contracts.

1. **Worker Compensation in event of accident**

“BHEL shall recover the amount of compensation paid to victim(s) by BHEL towards loss of life /permanent disability due to an accident which is attributable to the negligence of contractor, agency or firm or any of its employees as detailed below”*.*

1. Victim: Any person who suffers permanent disablement or dies in an accident as defined below.
2. Accident: Any death or permanent disability resulting solely and directly from any unintended and unforeseen injurious occurrence caused during the manufacturing/ operation and works incidental thereto at BHEL factories/ offices and precincts thereof, project execution, erection and commissioning, services, repairs and maintenance, trouble shooting, serving, overhaul, renovation and retrofitting, trial operation, performance guarantee testing undertaken by the company or during any works / during working at BHEL Units/ Offices/ townships and premises/ Project Sites.
3. *Compensation in respect of each of the victims:*
   1. *In the event of death or* permanent *disability resulting from Loss of both limbs: Rs. 10,00,000/- (Rs. Ten Lakh)*
   2. *In the event of other permanent disability: Rs.7,00,000/- (Rs. Seven Lakh)*

*d) Permanent Disablement: A disablement that is classified as a permanent total*

*disablement under the proviso to Section 2 (I) of the Employee’s Compensation Act,*

*1923.”*

Signature of issuing officer Signature of Contractor

Date Date