# Annexure-B

Confirmation / Acceptance of Commercial Terms & Conditions for Indigenous Vendors

(Annexure-B to be filled, signed & stamped by Vendor and this should form a part of Techno-Commercial bid)

Enquiry No:

| S. No. | BHEL TERMS & CONDITIONS | VENDORS RESPONSE |
| --- | --- | --- |
| 1. | PRICES: Prices shall be based on Price Variation Clause as per PVC Annexure enclosed with the Enquiry. No conditional discounts acceptable and hence shall not be entertained while calculating total cost to BHEL. Pl confirm. |  |
| 2. | INSPECTION: BHEL/customer and/or Third party appointed by BHEL shall do Inspection at your works. Third party inspection charges shall be borne by BHEL. Any other inspection/ testing charges if any are to be included in the quoted prices. Minimum 10 days’ notice to be given for inspection. Please confirm. |  |
| 3. | PRICE BASIS: Price to be furnished on “FOR BHEL BHOPAL” basis including packing & forwarding and Freight charges. |  |
| 4. | DELIVERY TERMS: Vendor to clearly mention place of Delivery. M/s. BHEL prefers ‘CRX BHEL (i.e. Door Delivery)’ as place of delivery. Please confirm. |  |
| 5. | DELIVERY PERIOD: Delivery period to be quoted in no. of weeks/months from the date of Purchase Order. Please clearly specify. Delivery schedule required is as follows: - First LOT (16 Nos.) – 03 weeks from PO Date - Second LOT (16 Nos.) – 06 weeks from PO Date - Third LOT (08 Nos.) – 09 weeks from PO Date |  |
| 6. | BHEL PAYMENT TERMS : 100% payment in 90 days of receipt (45 days for MSE including NSIC / Udyog Aadhar registered suppliers as per relevant act in force), subject to acceptance of material at BHEL. Any deviation from the above payment terms, if accepted (by BHEL), shall be loaded @ SBI base rate + 6% for the purpose of bid evaluation.. |  |
| 7. | PENALTY: Subject to force majeure conditions, penalty shall be 0.5% of the total order value per week of delay or part thereof, subject a maximum of 10% of the total order value. Total order value above shall be item wise, lot wise order value. |  |
| 8. | GST COMPLIANCE: |  |
|  | HSN of material item-wise mentioned in the offer. |  |
|  | INPUT TAX credit applicable (Y/N): |  |
|  | GST TYPE & ITS percentage applicable item wise mentioned in the offer (IGST/CGST + SGST/UGST) |  |
| 9. | QUANTITY VARIATION: BHEL reserves the right to increase /decrease/cancel the quantity during enquiry stage or during execution of the contract without assigning any reason. |  |
| 10. | VALIDITY: The offer must be valid for 90 days from the date of technical bid opening. Pl confirm. |  |
| 11. | REVERSE AUCTION: BHEL reserves the right to go for a reverse auction instead of opening the sealed envelope price bid, submitted by the bidder. Conducting RA decided after techno commercial evaluation. Non-acceptance to participate in RA may result in non-consideration of their bids, incase BHEL decides to go For RA. |  |
| 12. | Public Procurement ( Preference to Make in India) Government of India “Make in India (Preference to Local Supplier)” circular is applicable. Please confirm to submit sealed & signed Annexure D enclosed with the enquiry. |  |
| 13. | Submitted duly seal & signed Annexure C |  |
| 14. | Submitted duly seal & signed on all pages – BHEL GTC (BP200102) |  |

Bidder has to confirm their acceptance/non acceptance specifically otherwise if nothing is written, it will be presumed that you have agreed with all condition mentioned

NOTE:

- DEVIATION IN ANY COMMERCIAL CONDITION ABOVE SHALL BE SUITABLY LOADED IN THE OFFERED PRICE AS PER BHEL NORMS.

- KINDLY REFER BHEL GENERAL TERMS & CONDITIONS BP 200102 THAT SHALL PREVAIL FOR THIS TENDER ENQUIRY.

- IN CASE OF ANY CONFLICT, CONFIRMATION BY VENDOR PROVIDED HERE IN ANNEXURE-B SHALL SUPERCEDE.

(Signature & Seal of vendor)