MEMORANDUM OF UNDERSTANDING

BETWEEN

BHARAT HEAVY ELECTRICALS LIMITD

AND

………………………..

FOR EXECUTION OF

4X290 TPH

CIRCULATING FLUIDISED BED COMBUSTION (CFBC) BOILER

AT Barmer, Rajasthan

OF

HINDUSTAN RAJASTHAN REFINERY LIMITED,

JAIPUR, RAJASTHAN

MEMORANDUM OF UNDERSTANDING

THIS Memorandum of Understanding (‘MOU”) is entered into on …… of …..2019 at ……..,

BETWEEN

Bharat Heavy Electricals Limited, a company registered in India under the Indian Companies Act, 1956 and having its registered office at BHEL House, Siri fort, New Delhi-110049 and inter-alia an office at Industry Sector, Integrated Office Complex, Lodhi Road, New Delhi – 110003, India (hereinafter referred to as “BHEL” which expression unless repugnant to the context or meaning hereof shall mean and include its successors and permitted assigns)

AND

_____________, a company registered in ____________and having its registered Office at   ______________ (hereinafter referred to as "_______" which expression shall, unless repugnant or contrary to the context, be deemed to include its successors and permitted assigns

BHEL & _______ are herein after individually referred to as "a Party" and collectively as "the Parties".

WHEREAS,

M/s. HRRL (HPCL Rajasthan Refinery Limited) (here in after referred to as “Customer”) a JV between Hindustan Petroleum Corporation Ltd.(HPCL) and Government of Rajasthan incorporated in Sept’2013 has issued NIT No. DC/B224-511-PG-T-9509/3007 for CAPTIVE POWER PLANT (PACKAGE -9) Package for setting up of Captive Power Plant on LSTK Basis for its Barmer, Rajasthan Site, (here in after referred to as the “Tender”).

Tender document envisages that bidder should have the experience of basic engineering, detailed engineering, procurement, fabrication, Inspection, Supply, erection, Construction, Pre-Commissioning and Commissioning/ Commissioning assistance of at least one grass root petcoke based CFBC boiler package. The CFBC Unit should have been commissioned and should have completed operation for at least 1 year after commissioning within the last 10 years from the last day of the month immediately previous to one in which bid is invited in e-tendering web site. In case bidder does not meets this criteria, Bidders shall be considered acceptable provided the Bidder engages a CFBC Boiler OEM Sub-Contractor who meets the above criteria.

BHEL intends to engage ……………as a CFBC OEM Sub-Contractor for Basic Engineering, Detailed Engineering, Procurement, Fabrication, Inspection, Supply, Erection & Commissioning, Civil Works, Performance Guarantee Test Run, Warranty and handing over of CFBC Boiler Package to end Customer on Turn Key basis in line with responsibility matrix annexed hereto.

BHEL and ____________ to synergize their strengths, potentials and capabilities agreed to cooperate with each other to participate in the Project and collaborate with each other for the Project and perform the Contract for the execution of the Project, in the event such is awarded to BHEL.

_____________ has submitted a bid to BHEL based on which BHEL has submitted the bid to the Customer.

The Parties have decided to enter into this MoU which sets forth their respective rights and obligations with respect to the Project and each other.

  - PURPOSE OF THE MOU

BHEL and __________ have decided to enter into this MOU with the purpose of:

  - To co-operate with each other in terms of MOU in submitting detailed proposal to Customer in response to Tender.

  - To co-operate with each other in terms of this MOU to discuss as and when called by HRRL/EIL during post bid stage, jointly perform the said Customer Contract, if awarded to BHEL, in accordance with the terms and conditions agreed with the Customer.

  - To determine the rights and obligations of the Parties in connection with the performance of the Customer Contract both internally amongst themselves, as well as with respect to Customer.

- PRINCIPLES OF CO-OPERATION:

  - BHEL and _______ will work on mutually exclusive basis for the above project within the frame work of this MOU and subsequent contract agreement.

  - BHEL will submit the proposal to HRRL in its name with ______ as a nominated sub-contractor to BHEL for the Project. BHEL shall be responsible for the overall co-ordination and Project Management of the Project. However, between the parties, each party shall be solely and exclusively responsible for execution and project management of its Scope of work. Both the parties shall perform their respective scope of work jointly and in an integrated manner as if it were a contract placed directly by HRRL on the respective parties for their scope of work under the contract. Accordingly, any facility given by HRRL to BHEL for CFBC Boiler package scope of work shall duly be passed on by BHEL to ______.

  - The subcontractors or vendors shall be selected by_____from approved list of HRRL in consultation with BHEL. _______shall be responsible for the work performed by its sub-contractors/vendors, However, BHEL may exercise their right to directly interact with_____subcontractors/vendors, wherever required for speedy and effective execution of the project. The quality plans of equipment’s supplied and services offered by _______/their venders shall be approved by HRRL/EIL or their consultant/ BHEL.

  - The Specifications shall be considered as per end Customer NIT to be read in conjunction with various Corrigendum’s/Amendments. The resulting contracts for the above Project shall be binding on both the parties Replies. Tender document along with various corrigendum/ amendments issued by EIL/HRRL post tender issue stage shall be part of Contract. The arrangement with ________ will be on “Back to Back” basis vis-a-vis HRRL’s tender specifications and other terms & conditions as agreed by BHEL with HRRL and specific agreements reached in writing with BHEL with regard to scope of Work and Services for CFBC package as agreed between BHEL and ___________as per scope matrix document.

  - Nothing contained in this MOU shall constitute or be deemed to constitute a partnership, or joint venture between the Parties hereto and neither of the Parties shall have any authority or power (and shall not represent themselves on having such authority or power) to contract in the name of or to undertake any liability or obligation on behalf of the other Party, save in so far as expressly agreed to and provided in this MOU. There being no sharing of profit or losses, any profit arising to the parties hereto shall be taken credit by the Party causing the profit, any loss shall be borne by the Party causing the loss. In addition, the execution of this MoU by the Parties shall not in any way be deemed to create a precedent for the establishment of any future, similar relationships between the Parties in respect of any future project(s) or contract(s) for projects other than the Project as referred under this MoU. The Parties further acknowledge that no employment relationship shall be created or evidenced by this MoU, and that neither Party is permitted or authorized to act on behalf of the other Party in any event except as provided in this MoU. Further, nothing in this MoU shall be construed as either Party granting the other Party a license to sell, develop, exploit or further develop any product, technology, service or solution or any information or knowledge involved or related thereto. The relationship between the parties shall be on an arm’s length basis and shall be strictly temporary and nothing contained herein is intended; nor shall it be construed as creating or requiring any	other on-going or continuing relationship of commitment between the Parties. Nothing herein shall be construed as providing for the sharing of profits or losses arising out of the respective Scope of Work of the Parties under this MoU.

  - In case BHEL’s	proposal to HRRL is found, to be techno-economically acceptable and BHEL is evaluated L1, both the Parties agree to carry out advance engineering and pre-purchase activities pending financial commitment until firm order is awarded on BHEL to meet the tight project schedule.

  - Externally, BHEL shall act as the contracting party of the Customer and, in particular, be the signatory of the Tender and the Customer Contract with the Customer.

  - Internally, the Parties hereby mutually agree between each other the following for the sole and limited purpose of:

    - Collaborate in performing the Customer Contract, including Basic Engineering, Detailed Engineering, Procurement, Fabrication, Inspection, Supply, Supervision of Erection & Commissioning, Performance Guarantee Test Run, Warranty and handing over of CFBC Boiler Package to end Customer on Turn Key basis.

    - Defining the rights and obligations between the Parties in connection with the performance of the Customer Contract.

    - To closely cooperate in order to achieve a smooth and complete performance thereof.

- SCOPE OF WORK

  - The broad Scope of Work to be performed by _______ shall include Basic Engineering, Detailed Engineering, Procurement, Fabrication, Inspection, Supply, Erection & Commissioning, Construction, Civil works, Performance Guarantee Test Run, Warranty and handing over of CFBC Boiler Package to end Customer on Turn Key basis. Responsibility matrix, final scope split shall primarily be as per respective Annexure, however any further scope of Supply required for overall completion of CFBC package shall be as per the details finalized on the basis of resulting contracts with HRRL.

  - Each Party shall be responsible for and shall co-operate with each other in obtaining and maintaining respective permits, licenses and other authorizations required for the performance of its Scope of Work, except those which are required to be obtained by HRRL.

  - The Parties foresee that they shall be obliged to deliver a complete and functioning of CFBC Boiler package as per the scope of work as per detailed in the Responsibility matrix, final scope split. If the supplies or services will be necessary to meet this requirement and the Customer does not agree that the parts or services constitute a change under the Customer Contract, these parts or services shall be supplied free of charge by that Party to whose scope of work such parts or services can be assigned from the functional point of view. If this cannot be determined, then the costs shall be borne by both Parties in proportion to the quota set forth in this MoU.

  - It will be the sole responsibility of ______to submit the requisite details in the prescribed format duly signed and authorised as per requirement of tender document so as to meet the qualifying requirement as an acceptable CFBC OEM Subcontractor.

- TIME SCHEDULE:

It is clearly understood and agreed that time is the essence of the resulting contracts with HRRL and strictly adhered to by _______. _______have agreed to perform all activities such as design, engineering, procurement, inspection, erection etc. as per the L1/ L2 schedule to be agreed with HRRL.

The spares (Mandatory/ O&M) covered in ______ scope for operation & maintenance as per the scope specified in tender specifications shall be supplied by ______ in a phased manner as per mutually agreed schedule to be finalized at the time of Signing of the contract agreement and the delivery shall be completed by the respective dates for various categories of equipment as per the agreed network

- SECURING AND PERFORMING OF THE CONTRACT:

It is agreed between the parties that they shall make best efforts to secure award of contracts for the project execution from HRRL, pooling their resources, experiences, Special expertise and capabilities available with them and compile technically and commercially optimum proposal, Subject to the terms of this MOU.

The parties shall provide each other promptly with all relevant technical and commercial information and assistance required for the purposes of the preparation of the detailed proposal by the due date and for the negotiation of the Tender. BHEL and _______ shall jointly prepare the bid for onward submission to HRRL by BHEL. ______ shall attend the meetings. required in connection with the Tender and contracts either between the parties and/or between the parties and HRRL wherever required. Each party's expenses associated with such work Shall be borne by the respective parties.

- CONFIDENTIALITY

Each party undertake to treat as confidential any information which it obtains from the other party in connection with the agreement, to use such information solely for the purpose of the proposal and any resulting contracts and to disclose such information only to the extent necessary in connection with this MOU. The obligations relating to non-disclosure in this Article shall survive for 5 (five) years after the expiry of termination of this Agreement

- PAYMENTS

The terms of payment for _______ Scope of Work shall be in conformity with the terms of payment as per end Customer NIT on back-to- back basis.  All payments shall be made by BHEL to _______ after receipt of payments from end customer on back to back basis. Payment shall be received by BHEL from HRRL and shall be promptly released to_______for their scope of work upon receipt of such payment from HRRL, on back to back basis, not later than 30(Thirty) days after receipt of payment from HRRL. In case any ad-hoc or consolidated payment is received by BHEL from HRRL including any verified invoices pertaining to _____ without specifying any invoice reference then BHEL will release payment to _______in proportion to their then verified invoices. Delay in payments from HRRL shall not entail _______to claim any compensation from BHEL.

- PRICES DURING THE PERIOD OF CONTRACT:

The Prices will remain firm, for the period of contract or as extended by HRRL, on back-to-back basis i.e. as applicable between BHEL & HRRL.

In case of any additions, deletions and changes in scope of supplies and works initiated by end Customer, if any at a later stage, ______ & BHEL will discuss with end Customer and mutually agree on price and time implication/ financial commitment and accordingly the value of PO on ________may vary as provided in the contract between BHEL and HRRL.

- INSURANCE:

Insurance provision shall be applicable to on back-to-back basis i.e. as applicable between BHEL & HRRL.

- Transfer of Title:

Transfer of title provision shall be applicable to on back-to-back basis i.e. as applicable between BHEL & HRRL.

- TAXES & DUTIES

All taxes, duties, fees levied excluding GST amount there on by the central or state governments or local authorities or statutory bodies for the Scope of Supply & Services shall be included in the Prices quoted by _____. ______shall furnish the details of Non creditable and Creditable GST. GST amount shall be reimbursed by BHEL to _____ subject to the ceiling limit. The contract price shall also be exclusive of any imposition of new taxes, duties, levies and/ or Statutory variations during the Contractual delivery date. The price basis along with the rates and amount of taxes/ duties considered shall be clearly spelt out by the parties.

- PRICE REDUCTION (PR) and Warranty:

  - Each Party shall be responsible for timely completion of its Scope of Work to meet the contracted schedule with HRRL and also the Project requirements.

  - All obligations and liabilities of BHEL under customer contract, pertaining to _______ scope of work shall be covered/ discharged by_____ on back-to-basis. The liabilities between the Parties shall be as follows:

  - Price Reduction(PR):

    - PR for Delay:

- In case of delay in completion schedule, if PR is imposed by HRRL and such delay is Solely attributable to one of the parties the Party responsible for the delay will bear the PR @……..% per week of delay subject to maximum……..% of total contract price corresponding to its scope of work and

In case the PR amount levied exceeds the above amount, then the excess amount will be Shared between the Parties in the proportion of their share of price in the Contracts with HRRL.

- In case the Parties are jointly responsible for causing the PR claim due to delay in completion Schedule or cause for delay cannot be assigned to any Party, then the resulting PR amount will be shared between the two Parties in proportion to their share of price in the Contract in CPP Contract.

    - PR for shortfall in Guaranteed Performance:

Each Party shall be responsible for the guaranteed/ demonstrable performance of the Equipment supplied by it as per HRRLs specifications. In case PR is levied by HRRL for Shortfall in Guaranteed Performance of Equipment/ packages, the same shall be borne in full (as per HRRL Contracts) by the Party, whose scope of work such Equipment/Package belongs to.

    - In the event PR is levied by HRRL and/or payments are withheld by HRRL on account of provisional PR, then BHEL shall recover ________share, if any, of PR amount from the payments due to …... In case the payments due _____are not sufficient to cover _____share of PR, the same shall be paid by _____ to BHEL on demand.

    - Each Party shall indemnify and hold harmless the other party from any Third Party claim arising from the acts and/or omission of that Party. Parties will co-operate with each in defending their interests and settling claims, If any, by Third Party.

    - Neither Party shall be liable to the other or to HRRL for any exemplary, indirect and/or consequential damages including but not limited to loss of profit, loss of revenue, loss of interest, loss of production or loss of contract.

    - All other liabilities as provided in the Contracts with HRRL will be discharged by the Parties, as applicable for their respective scope of work in proportion to their respective share in the price in Contracts with HRRL.

Both the PRs above for the Delay and against the shortfall in performance are mutually Exclusive.

    - If the consumption of utilities/ shortfall in performance parameter is more than ________ % of the guarantee figure or the output is less than ____________ of the guaranteed figure, the supplies would stand rejected and Customer/BHEL will be free to obtain replacement at the risk and cost of CFBC OEM Supplier.

Both the PRs for Delay (at 12.3.1 above) and against the deficiency in performance(at 12.3.2 above) are mutually exclusive.

  - Defect liability period/ Warranty Period

Defect liability period for the project for CFBC Sub-contractor shall be on back to back basis as agreed between BHEL and HRRL including repair and replacement items. Within the agreed warranty period, any defect or damage to materials and equipment shall be promptly corrected by the Party under whose Scope of Work it falls. The costs of such correction shall be borne by the Party who caused such defect or damage. Such costs shall arise include expenses for determining the defect or damage, for any change in the scope of work of another part necessitated by the correction of such defect or damage and for repeat inspections and/ or acceptance tests, if any.

- NOTICE:

All notices pursuant to this MoU shall except as otherwise provided be made in writing and delivered by hand or sent by pre-paid post, or such other addresses as either Party may from time to time notify to the other in accordance herewith:

| If sent to BHEL: | Bharat Heavy Electricals Limited …………………………………… Attn: |
| --- | --- |
| If sent to ……….: | …………………………. Attn: |

- DISPUTE RESOLUTION:

  - Any difference or dispute arising from this MOU or from the performance of the Scope of Work of the Parties (the dispute) shall be settled amicably by mutual discussions with in 30(thirty) days after either Party has identified such dispute, failing which such dispute will be referred to Higher Management of Parties for resolution within the next 30(thirty) days.

  - If such dispute is not resolved as amicably, either party may, thereafter, notify the other party in writing that such dispute shall be settled by arbitration pursuant to arbitration proceedings under Arbitration and Conciliation Act, 1996 and any amendments thereto as per the Rules under the said Act.

  - The place of the Arbitration shall be at Hyderabad in India, language of arbitration would be English and the procedural law to be adopted in such arbitration shall be that in India.

The award rendered under arbitration shall be final and binding on the Parties and may be entered in any court of competent jurisdiction for its enforcement. The cost of Arbitration shall be borne by the Parties as determined by the arbitration Panel.

  - During the existence and pendency of dispute under this Agreement, each Party shall continue to perform its obligations in respect of its Scope of Work in terms of the Contract and this Agreement and shall not exercise any other remedies.

- Governing LANGUAGE & LAW:

  - The governing language of the Agreement shall be English. Correspondence and technical and commercial documents as well as any other information relating to this Agreement Shall be written in the English language.

  - This Agreement and performance of the Scope of Work by the Parties shall be subject to Indian substantive law.

- Others

- _______ will provide details of major subcontractors and organizational details such as project management, quality systems, financial systems etc.

- The proposed organizational structure and set up to be at corporate office at ____________ for execution of the project including engineering and project management will be submitted to BHEL within two Weeks of signing this MOU.

- Performance Guarantee and Bid Bond

  - In case of ordering of this contract on BHEL by HRRL/EIL, BHEL shall, separately and at its own expense, provide the overall guarantee/bond to the Customer as required and agreed with the Customer under the Customer Contract and _______ shall at its own expense, provide to BHEL those counter guarantees/bonds appertaining to its respective scope of Work, supplies and services as per Customer Contract/BHEL Purchase order.

  - Within 30 days of Signing of MOU, M/s _______ agrees to submit bank guarantee/ Security deposit for 1 % of MOU Value valid during validity period of MOU.

  - _______  to submit a Performance Bank Guarantee for 10% Value of MOU
at the time of contract finalization, valid till defect liability period plus six months.

- PRICE REDUCTION during negotiations with end Customer

This MOU is based on present level of price offered by BHEL to HRRL with the back-up offer from ______.  However, during final negotiation with HRRL, if any rebate is offered to HRRL by BHEL for total CPP package, BHEL would hold prior consultation and obtain consent of _____for offering so agreed rebate to the quoted price.

- Cost assotiated with preparation of Bids:

______shall bear all costs associated with the preparation and submission of its Bid, Site visits, clarifications meetings in or out of the End Customer offices and BHEL shall in no case be responsible or liable for those costs, regardless of the conduct or outcome of the Bidding Process.

- Pre Bid Queries/ Clarifications/ Deviations:

  - _______shall submit all the queries along with list of deviations and also attend Pre-bid meeting to discuss and sort out clarification with end Customer.

  - In case, _______ is not attending the PRE- BID meeting, it shall be understood that the __________does not have any comments / deviations to NIT requirements. In case any deviations/ clarifications are furnished in his offer, those deviations shall be deemed to have been withdrawn by the ______

  - Format for letter of waiver shall be submitted by _________

- Validity of MoU and Modifications

  - The terms and conditions of this MoU shall prevail over any other document, correspondence, negotiations and commitments previously entered into between the parties.

  - The Parties shall have the option to modify/ amend any Article of this MoU on such terms & conditions as may be mutually agreed during the currency of this MoU. Any modification or amendment shall be valid only if made in writing and bearing signature of both the Parties.

- Execution of MoU

The Parties are executing two originals of this MoU. Each Party shall retain one original.

- ANTI-CORRUPTION LAW & INTEGRITY PACT

Both parties undertake to act solely within the scope of an applicable law in force, in particular, to comply with the rules of fair competition. Both parties explicitly undertake and guarantee that neither it nor it’s employees or any other parties it commissions will perform any unlawful acts or incite or aid and abet third parties to perform such acts. Unlawful acts include offering, granting, requesting or accepting illegal payments, benefits or other advantages on behalf of a third party.

_______ & BHEL both have their own Code of Conduct and government rule & regulations in place, adherence to which is mandatory according to their own company regulations.

BHEL & _______ undertake to observe and comply with the Integrity Pact signed between the Parties.

If either party contravenes these rules, the other party has the right to terminate this MoU for cause.

- TERMS OF AGREEMENT

The present Memorandum of Understanding shall remain in force until superseded by a detailed agreement to be signed subsequent to finalisation of the order by HRRL/EIL.

All terms and conditions as agreed, minutes of meetings between BHEL, and _____shall also form part of the resulting contracts between BHEL and ______subsequent to finalisation of HRRL.

Both parties hereby confirm their consent to an approval of the above terms and conditions evidenced by its signatures on its Memorandum.

IN WITNESS WHEREOF the Parties hereto have caused this MoU to be signed by the respective authorized representative as of the date, month and year herein above written.

| For Bharat Heavy Electricals Limited By………………………………………… Name…………………………………… Designation…………………………. | Witness: - …………… - ………….. |
| --- | --- |
| For ………………………………… By………………………………………… Name…………………………………… Designation…………………………. | Witness: - …………… - ………….. |