ANNEXURE-IV

GENERAL TERMS AND CONDITIONS FOR INVITING TENDERS AND AWARDING CONTRACT .

Definitions:-

- "Company of Corporation" shall mean Bharat Heavy Electricals Limited having its registered Office at New Delhi and includes a duly authorized representative of the Company / Corporation or any other person empowered in this behalf by the  Company  /Corporation  to discharge all or any of the its, functions.

- "Accepting Authority" shall mean the head of the Maintenance Division or any other person Authorized by him.

- "The Contract" shall mean the notice inviting the tender and acceptance there-of and the formal agreement  if any,   executed between the Bharat Heavy Electricals Ltd., Bhopal and the Contractor together with the documents referred to there in  including these conditions , and any special conditions, specifications, design drawings. All these documents taken together  shallbe deemed to form one contract and shall be complementary to one another.

- The  "Contractor"  shall mean the individual or firm or company whether incorporated or not, undertaking the work  and  shall include legal representatives of such individual or persons composing such firm or company as the firm may be and  permitted, assigning of such individual or firm or company.

- The Contract sum shall mean the lumpsum for which the tender is accepted, in the case of lumpsum contract, and in the case  of item rate in the case of the works arrived at after extension of quantities shown in schedule of quantities by the item rates quoted by the tendered for various item.

- A "DAY" shall mean a day of 24 hours from midnight to midnight irrespective of the number of hours worked in that day.

- A week, shall mean seven days without regard to the number of hours worked in any day in the week.

- The  "work"  shall mean  the work to be executed in accordance with the contract or part(s) there of as the case may  be  and shall  include all extra, additional altered or substituted work or temporary and urgent work as required for performance  of the contract.

  - Engineer incharge  shall  mean, the  Engineering  Officer appointed by the Accepting  authority, who shall direct, supervise, and be incharge of the work for purposes of this contract.

SCOPE OF PERFORMANCE;

Contract  Documents:

  - The  contractor  shall be furnished, free of charge, two certified true copies of the contract documents. He shall  keep  one copy  of this documents on the site in good order, and the same shall at all, reasonable times, be available  for  inspection and use by the Engineer-in-charge his representatives or by other Inspecting Officers.

  - None of documents shall be used by the contractor for any purpose other than that of this contract.

  - The  contractor shall take necessary steps to ensure that all persons employed on any work in connection with  this  contract have  noticed that Indian Official Secrets Act, 1923 applied to them end shall continue so to apply even after the  execution of such work under contract.

3. Work to be carried out :

The work to be carried out under the contract shall except as otherwise provided in these conditions, include all labour, materials, which may be required for full and entire execution and completion of the work.

3.1. Contractor  shall  make his own arrangements for all the tools, tackles, measuring instruments consumables required  for  the execution  of the work.

Inspection of work before submission of tender.

4. 	The  contractor  shall examine the quantum of work and shall satisfy himself before submitting his tender. He  shall  himselfassess the requirement of materials, contingencies and other circumstances which may affect or influence his tender, no extra charges on any misunderstanding or otherwise shall be allowed.

5.     Sufficiency of Tenderers:-

The contractor shall be deemed to have satisfied himself before tendering, as to correctness and sufficiency of his tender, the work and prices. This shall except as otherwise provided, all obligations under the contracts and all   matters and things necessary for the proper completion and maintenance of the works.

6.     Discrepancies and Adjustment and Errors:-

The several documents forming the contract are to be taken as mutually explanatory of one - another. If there are varying  or conflicting provision made in any document forming part of the contract, the accepting authority shall  be  the  deciding authority with regard to the intention of the  document. Any error on description, quantity of rate or any error on  description  or any commission  these firm shall not initiate the contract or release the contractor from execution of whole or  any part of work comprised. There in according to drawings and specification  or from any of his obligation under the contract.

7. 	Security Deposit:-

1. Security Deposit means the security provided by the Contractor towards fulfilment of any obligations in terms of the provisions of the contract.

2. Total amount of Security Deposit will be 5% of the contract value. EMD of the successful tenderer shall be converted and adjusted towards the required amount of Security Deposit.

3. Modes of deposit: The balance amount to make up the required Security Deposit of 5% of the contract value may be accepted in the following forms:

i) Cash (as permissible under the extant Income Tax Act)

ii) Local cheques of Scheduled Banks (subject to realization)/ Pay Order/ Demand Draft/ Electronic Fund Transfer in favour of BHEL .

iii) Bank Guarantee from Scheduled Banks/ Public Financial Institutions as defined in the Companies Act. The Bank Guarantee format should have the approval of BHEL .

iv) Fixed Deposit Receipt issued by Scheduled Banks/ Public Financial Institutions as defined in the Companies Act (FDR should be in the name of the Contractor, a/c BHEL) .

v) Securities available from Indian Post offices such as National Savings Certificates, Kisan Vikas Patras etc. (held in the name of Contractor furnishing the security and duly endorsed/ hypothecated/ pledged, as applicable, in favour of BHEL) (Note: BHEL will not be liable or responsible in any manner for the collection of interest or renewal of the documents or in any other matter connected therewith) .

4. Collection of Security: At least 50% of the required Security Deposit, including the EMD, should be collected before start of the work. Balance of the Security Deposit can be collected by deducting 10% of the gross amount progressively from each of the running bills of the Contractor till the total amount of the required Security Deposit is collected. If the value of work done at any time exceeds the contract value, the amount of Security Deposit shall be correspondingly enhanced and the additional Security Deposit shall be immediately deposited by the Contractor or recovered from payment/s due to the Contractor.

5. The recoveries made from running bills (cash deduction towards balance SD amount) can be released against submission of equivalent Bank Guarantee in acceptable form, but only once, before completion of work, with the approval of the authority competent to award the work. (Note: In case of (a) small value contracts not exceeding ` 20 lakhs or (b) SAS jobs, work can be started before the required Security Deposit  is collected. However, payment can be released only after collection/ recovery of initial 50% Security Deposit).

6. Security Deposit shall be released to the Contractor upon fulfilment of contractual obligations as per terms of the contract.

7. The Security Deposit shall not carry any interest.  Contractor, who will be awarded work, have to deposit Security Deposit before start of the work. You are requested to submit your offer subject to our terms & conditions of contract as to reach us on or before the due date & time. You can nominate your representative on the date of tender opening.

8.	Time and Extension for delay

The time allowed for execution, which shall be mutually agreed between the BHEL and the contractor, and mentioned in the  work order, along with these conditions shall be the essence of the contract. The execution of the work shall commence from the 15th day  after the date on which the Engineer-in-charge issues written order to commence the work. If the contractor  commits  default  in commencing the execution of the work as aforesaid, Company / Corporation shall without prejudice to any other  right or remedy be at liberty to cancel the order, and forefeet the earnest money / security deposit.

  - As soon as possible after the contract is concluded, the Engineer-in-charge and the contractor shall be agree upon a time  and progress chart. The chart shall be prepared in direct relation to the time in the contract documents for completion of the work. It shall indicate the forecast of the dates of the commencement and completion of various activities to be done forcompletion of the work as per contract. This may be amended as necessary by agreement between the Engineer-in-charge and thecontractor  within  the  limitation  of time imposed in the contract document and further  ensure  good  progress  during  the  execution of the work. The  contractor shall in all cases in which the time allowed exceed one month, complete 1/8th of the whole of the work  before 1/4th of the whole time

  - allowed in the contract has elapsed, 3/8th of the work before 1/2 of such time has elapsed and 3/4 the before 3/4th of such time has elapsed.

  - If the work be delayed by :

a) Force majeure of

b) Serious loss or damaged by fire or

c) Delay of the part of other contractor or company / corporation in executing work not forming part of contractor

d) Non availability / release of the machine which is the responsibility of the company  /corporation.

e) Any other cause which is the absolute direction of accepting authority is beyond contractor's control.

Then upon the happening of any such delay the contractor shall immediately

give notice where of in  writing to the  Engineer-in-charge but shall never

the less use constantly his best endeavours to prevent or mark good the

delay and shall be all  that may be reasonably required  to the satisfaction of

the Engineer-in-charge 	to proceed with the work.

  - Request  for  extension of time to be eligible for consideration shall be made by the contractor in writing  within  fourteen days  of  the happening of the event causing delay. The contractor may also, if practicable, indicate in such a  request  the period for which the extension is required.

  - The accepting authority may give a fair and reasonable extension of time for completion of work. Such extension shall be communicated to the contractor by the Engineer-in-charge in writing with in one month of the date of receipt of such request.

9.	The contractor shall engage sufficient staff either through direct employement or through sub-contractor where such subletting  is  permitted to maintain the required rate of progress and of quality to ensure workmanship of the degree, specified in  the contract and to the satisfaction of the Engineer-in-charge. The contractor shall not employ in  connection with the work, any  person who has not completed his 15 year of age.

9.1. 	The  contractor  shall  furnished to the Engineer-in-charge a complete list of the persons engaged on  the  work  giving  the following details.

(a)   name       (b)   age         (c)     Trade

Change over subsequently if any shall be furnished by the contractor to the Engineer-in-charge.

9.2. 	The contractor, shall comply with the provisions of the payment of wages/Act 1936, minimum wages act 1948 Employees Liability  Act  1938,  Workman's compensation Act 1923. Industrial Disputes Act 1947. Maternity Benefit Act 1961  or  any  modifications there/of or any other rules relating there to and rules  and regulations from time to time.

9.3	The  contractor  shall indemnity the company / corporation against any payment to be made under and for  observances  of  the regulations aforesaid without prejudice to his right to claim indemnity from this sub-contractors.

- Safety Code:-The  contractor shall, at his own expense arrange for the safety \ provisions as required by the Engineer-in-charge in  respect of all worker directly or indirectly employed for the work and shall provide all facilities in connection there with. In case the  contractor fails, to make arrangements and provide necessary facilities, the Engineer-in-charge shall be entitled to  do so, and recover the cost there of, from the contractor.

- Nuisance:-  The  contractor  shall  not at any time do cause or permit any nuisance on the work site or do any thing  which  shall  cause unnecessary disturbance or convenience to other workers.

- Worker Insurance:- Contractor shall insure their men as per the workman's compensation act.

- Contractor's Supervisions:-

The  contractor  shall  either  himself supervise the execution of the work or shall appoint competent  man  approved  by  the  Engineer-in-charge to act on his behalf.

- Inspection and Approval:- All  work  embracing  more  than  one  process shall be subject to examination & approval at  each  stage  there  of  and  the contractor(s) shall given due notice to the Engineer-in-charge or his authorized representative when each stage is ready.

14.1. No  work  shall be covered up or put out of view without the approval of Engineer-in-charge, or his  representative  and  the contractor shall afford full opportunity,

for examination of any work which is about to be covered up or put out of view.  In the event of the failure of the contractor to do as aforesaid if required by Engineer-in-charge, he shall  uncover such  work at contractor's own expenses.

14.2.  Removal of workers: The  contractor shall employ for the execution of the works only such persons as are skilled and experienced in their  trades and  the  Engineer-in-charge  shall be at liberty to object and require the contractor to remove from  the  work  any  person employed by the contractor for the execution of the work, who in the opinion of Engineer-in-charge misconducts himself or  is incompetent  or  negligent in performance of his duties, and such persons shall not be re-employed for the work  without  the written permission of the Engineer-in-charge.

15.    Work during the Night, weekly off and Holiday:-

No  work  shall be carried out during night, factory weekly off and public holidays without the prior  written  permission  of  Engineer-in-charge.

16.    Compensation for delay:-

If the contractor fails to maintain the required progress in terms of condition 13 or to complete the work and clear the site on or before the contract or extended date-period of completion, he shall, without prejudice to any other right or remedy  of the  company/corporation on account of such breach, pay as agreed compensation amount calculated as stipulated below or  such smaller amount as may be fixed by the authority mentioned on schedule 'F' in the contract value condition 13 or that the work remains incomplete. This will also apply to items or groups of items for which separate period of completion has been specified.For this purpose the term 'Contract Value' shall be the value at contract rates of the work as ordered.

a. 	Delay in execution of work may cause penalty of ½% of contract value per week upto a maximum of 10% of contract value.

17.  Terms of Payment:

1-Payment would be made on  monthly  on submission of technically and commercially clear bill after every month through running bills within specified time on the basis of actual deployment . Proportionate amount shall be deducted as non-deployment of man power as per requirement given in the NIT. Any disallowances of tax credit shall be recovered from contractor’s bill when disallowance attributed to them. Icase of MSME vendors payment will be cleared within 45 days and in other cases 60 days from the date of  submission of bill in all respects.

2-Penalty shall be deducted only if shortage in actual man days is 10% more than the required man days for each quarter. Actual man days (skilled & unskilled)  separately will be calculated for every three month (including overtime hours given to workers). The deduction for each category shall be 10% of per Man days. The maximum cumulative penalty shall be limited to 10% of the Work order value.

3- Delay in execution of work as per scheduled week may cause penalty of ½% of contract value per week upto a maximum of 10% of wo value. GST in penalty shall be charged in extra.

4-Price Variation Clause (PVC) shall be applicable as per Annexure-III.

18. 	Cancellation of contract in full or part:

If the contractor:-

a. At  any  time makes default in proceedings with the work with deligence and continues to do so after a notice  in  writing  of  7 days from Engineer-in-charge or,

b. Commits default in complying with any of the terms  and conditions of the contract and does not  remedy it or take  effective steps to  remedy it within 7 days after a notice in writing is given by Engineer-in-charge in that behalf or,

c.	Shall offer or give or agree to give to any person in M/s BHEL, Bhopal services are to any other person on his behalf any gift or consideration of any kind as on inducement or reward for doing or for hearing to do for having done or for borne to do  any other contract for the Company / corporation or,

d.	Shall  obtain  a  contract  with  the  Company/ or Corporation as a result  of  retendering  or  other  non-bonafide  methods, competitive tendering then the Accepting Authority may without prejudice to any other right to remedy, can cancel the contract in full of part.

19-bitration and law:Except  where  otherwise provided for the contract, all questions and disputes relating to the meaning of  the  specifications design, drawings and instructions here in before mentioned and as to the quality of workmanship or materials used on the  work or  as to any other question, claim, right matter or thing whatsoever in any way arising out of or relating to  the  contract, design,  drawings, specifications, estimates, instructions, orders, or these conditions, or otherwise concerning the works  or the execution or failure  to  execute the same whether arising during progress of the wprl pr after  the  completion  orabandonment  there of

shall be referred to the sole arbitration of the General Manager of BHEL and if the Gereral Manager,  is unable  or unwilling to act, to the sole arbitration, of some other person appointed by the General Manager willing to act  as such arbitrator.There will be no objection if the arbitrator so appointed is an employee of BHEL and that he had to deal  with the  matters to which the contract related and that in the course of his duties, as such had expressed views on all or any  of the matters in disputes or difference. The arbitrator to whom matter is originally referred being transferred or vacating  his office or being unable to act for any reason, such General Manager as aforesaid at the time of  such  transfer  vacation  of office  or inability to act, shall appoint another person to act as  arbitrator in accordance with the terms of the  contract, such person shall be entitled to proceed with the reference from the stage at which it was left by his predecessor. It is also a  term  of  this contract that no person other than a person appointed by such General Manager as  aforesaid  should  act  as arbitrator  and if for any reason, that is not possible, the matter is not to be referred to arbitration at all. In  all  case where the amout of the claim in dispute is Rs.50,000/- (Rupees fifty thousand only) and above, the  arbitrator  shall  give reason for the

award. Subject  as aforesaid the provision of the arbitration Act, 1940 or any statutory modification reconditioning or  re.enactment there of and the rules made there under,

and for the time being in forces shall apply to the arbitration proceeding under this clause.

It  is  a  term of the Contract that the party invoking arbitration shall specify the disputeor disputes to  be  referred  to arbitration  under this clause together with the amount or amounts claimed in respect of each dispute. The  arbitrator(s)  may from time-to-time with consent of the parties enlarge the time for making and publishing the award.

The  work  under the contract shall if reasonably possible continue during the arbitration proceedings and no payment  due  or payable to the contractor, shall be with held on account of such proceedings.

The arbitrator shall be deemed have entered on the reference on the date he issues notice to both the parties fixing the  date of  first hearing. The arbitrators shall give a separate award in respect of each dispute or difference referred to them.  The venue  of arbitration shall be such place as may be fixed by the arbitrator in his sole discretion. The award of the  arbitration shall be final, conclusive and binding all parties to this contract.

20. Wherever estimates of skilled operators are made, the work order shall state specifically the need for providing ITI qualified labour.

[Note- In case of newly deployed contract labour for skilled job, ITI qualification is

mandatory whilst for those who have skilled work experience but no ITI qualification, at least three years skilled work experience as ascertained by HoD shall be necessary for future deployment. In other cases not meeting above criteria, the estimation shall be done on the basis of semi-skilled labour. In the works contract document, it shall be specifically provided that BHEL reserves the right to reject any labour technically unsuitable.].

21. Attendance record of contract workers - “The contractor should maintain an Attendance Register against each work order in respect of the contract labourers deployed by him in that department. The contractor shall record the daily attendance of the workers. The register shall bear the daily signature of contract workers & contractor. The register shall at all the times of work, be available at the

place of work/deptt. Attendance register shall be maintained in the format of Form No XVI as per CL (R&A) Central rules 1971 and available on CLC web page. If during any inspection, the attendance register is not found at the place of work, the

contract is liable to be short closed/ terminated.

22. Wage record of contract workers - “The contractor should maintain a Wage Register against each work order in respect of the contract labourers deployed by him in that department. Wage Register shall be maintained in the format of Form No. XVII/XVIII as per CL (R&A) Central Rules 1971 and available on CLC web page.The Wage Register shall be based on the Attendance Register as mentioned above. The Contractor shall issue Wage Slip to each contract worker, every month on the last day of the wage month. Wage slip shall be as per the CLC format available at CLC Web page. The Contractor shall pay wages not later than 7th of the succeeding month. The Wage Register shall bear the PF and ESI nos. of the workers.”

23. Compliance of PF/ ESI deductions - “The Contractor shall file the electronic return of PF/ ESI and submit proof of payment of both the employer’s and employees’ contributions every month. (PF has to be remitted by 15th and ESI by

21stof the succeeding month.) Contractor shall submit the challan along with copy ofa selfcertified list of contract workers (bearing their names and PF/ESI no. and deductions made) for whom the contribution has been submitted by him for the said period. Such list shall be displayed in the notice board of the department.”

24. ESI card based Labour Entry –“Only those workers shall be allowed entry into Factory premises who have valid ESI card.”

27. Uniform, shoes & helmet for contract workers- “In the first month of the execution of work order the contractor shall provide uniform, shoes & helmet to his workers and provide an undertaking on this regard to the department and the first

bill shall be processed only on the production of the undertaking.In case of non-compliance beyond second month the contractor shall be issued notice of termination of contract.”

25. Supervision of Contractor labour–“The contractor should provide for at least one identified supervisor per shift. All issues regarding discipline at the works like work allocation, early exit, snacks distribution etc. are to be supervisor’s personal responsibility. “

26. Contract labour accidents while at work:-“In case of medical emergencies faced by contract worker at work, medical facilities in the interest of the well-being of the worker shall be provided by BHEL. The decision of the doctors attending the emergency shall be final and binding. The cost incurred shall be deducted from the bills of the contractor. The Contractor shall complete the ESI formalities and BHEL shall submit claim of reimbursement of medical expenses to ESI. The amount reimbursed by ESI shall be paid back to the contractor.”

27. Prohibition on influencing and interfering on behalf of contractor-“The Contractor shall neither try to influence, chase or interfere into the working of BHEL officials nor engage BHEL employee or any other third person for the same. In case such incident does occur, it may lead to disqualification/debarring from the contract. Any contractor shall be debarred from consideration if any of his relations is working in the product/functional group in which the contract is being issued. Before issuing tender form to any contractor for limited tender enquiry a

confirmation has to be given by contractor that none of his relations are working in that product/functional group.”

31. In case of open tender, a clause shall be inserted in the tender condition which disqualifies a tenderer from participating in any tender where his relatives are working.

32. First and Final Bill to be cleared only after submission of Form VI A & VI B: “Contractor shall within 5 days of commencement /completion of Work Order submit Form VI A to RLC office.Contractor shall submit a copy of Form VI A

bearing the receipt seal of RLC office to HR department. The first and final bill shall be processed only on clearance regarding submission of Form VI A and VI B

by contractor. New Work order no. shall be allotted only after the contractor concerned furnishes copy of Form VI A regarding the closure of the earlier contracts (if any). “

33. Jurisdiction:-The jurisdiction in all cases shall be at Bhopal alone.

Signature of the --------              			                     Signature of the --------

issuing officer                                   				   Contractor

Date:..............                                   				    Date:................