| Annexure-I |  |  |  |
| --- | --- | --- | --- |
| Major Activity timelines shall be considered for indegenous purchases |  |  |  |
| S No | Activity | Agency | Timeline |
| 1 | PO acknowledgement | Vendor | __________days from PO |
| 2 | Submission of Drawings and QP | Vendor | __________days from PO |
| 3 | Approval of Drawings and QP | BHEL/Customer | __________days from PO |
| 4 | Raising of Inspection Call | Vendor | __________days from PO |
| 5 | Inspection completion | Self/BHEL/Third party inspection agency | ________ days from inspection call date |
| 6 | Despatch Instructions | BHEL | ______days from inspection report |
| 7 | Reciept of Material | Vendor | ______days from Despatch instructions |

Above is illustrative only.Purchase department can add more activities depending on nature of prodcut/contracts

However absence of this annexure in NIT will entail non processing of delivery extention cases in case of delay in supplies of goods owing to reason attributable to BHEL.