	Reconditioning HMT Make Super Cut Lathe Model B-32 (Asset No.70-1146)



BHARAT HEAVY ELECTRICALS LIMITED
RAMACHANDRAPURAM:: HYDERABAD – 502032
M&S/10-REPAIR SHOP

Phone No.: 040--23183290           Fax No.: 040–23183285                       email: gvk@bhel.in
TENDER NOTICE NO.  HY/M&S/10-RS/RC/17-18/B-32/1122/1
    Date: 22.11.2017

Tender in two parts (Techno-commercial & Price Bid) will be received by the undersigned in sealed cover from the contractors satisfying the prequalification requirements. The following should be legibly written on the cover -- Tender notice number, Tender date, name of the work, due date of opening, techno commercial bid or price bid on top of cover. Tenders will be opened at 14.30 hrs. On the due date in the presence of bidders or their authorized representatives in BHEL, Ramachandrapuram, Hyderabad.

1. Name of work                             
: Reconditioning HMT Make Super Cut Lathe Model B-32   

                                                              (Asset No.70-1146), as per scope of Work, terms &  

  Conditions enclosed.
2. Earnest Money Deposit

: Rs. 31,632/-
3. Estimated Cost to BHEL

: Rs. 15,81,600/- + GST as applicable.
4. Cost of tender documents   

: NIL

(non-refundable)

5. Tender sale starts from

:  Not applicable

6. Tender sale closes on

:  Not applicable

7. Last date of receipt of tenders
: 15.12.2017 up to 11.00 Hrs.

8. Date and time of opening of tenders: 15.12.2017 at 14.30 Hrs.

      (Techno-commercial bid only)

Name & Address of the firm:

……………………………………

……………………………………

……………………………………

……………………………………

           TENDERERS ARE REQUESTED TO SIGN AND PUT SEAL ON ALL PAGES OF TENDER DOCUMENT AND SUBMIT.

For BHARAT HEAVY ELECTRICAS LIMITED

-/
 (G.VIJAYA KUMAR)   

                                                     

                       Sr. MANAGER (M&S) 10- RS
TENDERING PROCEDURE:

Tenders may be dropped in Tender Box at Vendor Complex adjacent to Administrative Building. Of BHEL, R.C.Puram, Hyderabad – 502 032
The bids shall be submitted in two part.
1. Techno commercial bid  2.Price bid

The envelope shall contain only the price bid to be quoted. Any other information in the price bid shall not be considered and the quotation is likely to be rejected.  Price bid document shall be signed by the bidder at the bottom of the page. The envelope shall be sealed and super scribed “Price Bid -----------    (name of work)”.

The cover shall be super-scribed with “Quotation for ------------- (name of work )”    and shall be addressed to Sri G. Vijaya Kumar, Sr.Manager (M&S) / 10-Repair Shop, Bharat Heavy Electricals Limited, Ramachandrapuram, Hyderabad – 502032 to reach at or before 11.00 hrs on the due date and it should also contain Bidder address, Tender No. & due date. 
BHEL is not responsible for any postal delay. The price bids will be opened in BHEL R.C.Puram Hyderabad- 32 on tender due date at 14.30 hrs in presence of those bidders who choose to be present.

EMD Payment: 

An amount of Rs.31,632/- (Rupees Thirty One Thousand Six Hundred and Thirty Two only) towards EMD shall be Deposited  in cash at BHEL Cash office or by way of Demand Draft / Bankers cheque drawn in the name of M/s. Bharat Heavy Electricals Limited payable at Hyderabad and shall be enclosed to the tender bid. No other means of payment will be accepted, no interest on EMD will be payable.

         Cash office timings:   09.30 AM to 11.30 AM &   1.30 PM to 3.30 PM

BHARAT HEAVY ELECTRICAS LIMITED

RAMACHANDRAPURAM:: HYDERABAD-502 032
M&S/10-REPAIR SHOP

TECHNO- COMMERCIAL BID

Tender Notice No : HY/M&S/10-RS/RC/17-18/B-32/1122/1
    Date: 22.11.2017
NAME OF THE WORK: Reconditioning HMT Make Super Cut Lthe Model B-32 (Asset No.70-1146), as per scope of Work, Terms & conditions enclosed.

               THIS IS AN INDIVISIBLE WORKS CONTRACT AND THE CONTRACTOR SHALL FILL REMARKS COLUMN AGAINST ALL ITEMS.

This tender schedule must be submitted along with the General Conditions, Special conditions etc. enclosed herewith duly signed and stamped on each page with bidder’s covering letter.  Quotations should be TYPED on tender schedules only.  Any deviations / deletions should be brought out separately on bidder’s letter pad and enclosed to the bid documents.

The following are to be filled up by the Bidder:

Name of the Contractor
:

Full Address

:

Name of contact person
:

Phone No. 
:

Fax No.
:

E-mail Id.


: 

Mobile no.


: 

	Sn.
	Description
	Contractor’s Remarks

	1
	PF CODE NO 
	

	2
	ESI CODE NO
	

	3
	PAN No.
	

	4
	GST Regn. No.
	

	5
	Validity: 90 days from techno-commercial bid opening date.
	

	6
	EMD : Rs.31,632/-, Cash receipt / bankers cheque  details 
	

	7
	Security Deposit clause : acceptance (See terms and conditions for details)
	

	8
	Taxes and duties : mention whether included and firm during contract period OR extra as applicable
	

	9
	Payment Terms: Progressive   payments as mentioned in the scope of work enclosed for the work completed successfully in all respects.   
	


	Sl.

No.
	Pre-Qualification
	Contractor

Remarks

	A1
	PRE-QUALIFICATION REQUIREMENTS (Proofs to be enclosed for verification):

All the following conditions are to be satisfied by the bidder. Documentary proof is to be enclosed with techno-commercial bid satisfying all these conditions. In case the bidder fails to enclose the same the offer is liable to be rejected.
	

	1.
	The annual turnover during the last three years ending March 31st 2017 should be at least 30% of the estimated cost (CA certified copy of balance sheet / P&L statements to be enclosed).
	

	2.
	The party must be a reputed machine tool builder / Reconditioning of Heavy machine tools / Medium machine tools. Copies of purchase orders/work orders and Corresponding successful completion certificates should be submitted as proof for Verification. Offers without these documents will be rejected. List of the customers along with respective contracting officers addresses (including Phone no. / E-mail ID) for whom machines were Reconditioned /manufactured / rebuilt should be enclosed to the offer.
	

	3.
	Experience of having successfully completed similar works during last 7 years ending last month previous to the one in which applications are invited should be either of the  following:

a) Three similar completed works costing not less than the amount equal to 

    40% of the Estimated cost.

Or

b) Two similar completed works costing not less than the amount equal to 50% 

     of the Estimated cost.



Or

c) One similar completed work costing not less than the amount equal to 80%    

    of the estimated cost.
	

	4.
	Similar Machines definition:
 Manufacture / Reconditioning of Medium size machine tools like 

1) Lathes equivalent to L-45 of HMT make (Job diameter 900 mm, Length 3 Mtrs, Wt.3 Tons.)

2) Horizontal Borers Spindle Diameter 63 mm OR Equivalent.

3) Vertical Borers equivalent to SK-12 of TOS, CSSR make (table diameter 1200 mm).

4) Centre lathes equivalent to SU-63, Bed length 4.9 Mtrs. of TOS make or bigger 

5) General purpose CNC machines like HMC/VMC/H. Borer/Vertical Borer

6) Drilling machines of spindle dia. 60 mm to 100 mm

7) Manufacturing of light or medium machines equivalent to HMT make Radial drilling machines like RM-65 OR equivalent.


	


Taxes and Duties:

a) In case GST credit is delayed/denied to BHEL due to non/delayed receipt of goods and/or tax invoice or expiry of timeline prescribed in GST law for availing such ITC, or any other reasons not attributable to BHEL, GST amount shall be recoverable from vendor along with interest levied/leviable on BHEL.
b) In case vendor delays declaring such invoice in his return and GST credit availed by BHEL is denied or reversed subsequently as per GST law, GST amount paid by BHEL towards such ITC reversal as per GST law shall be recoverable from vendor/contractor along with interest levied / leviable on BHEL.
c) The bidder shall arrange to send to BHEL, Hyderabad along with all the required documents as in Purchase Order, Tax Invoice (Original for Recipient) along with his bills.

d) Vendor to ensure correct applicability of IGST/CGST/SGST/UTGST based on the Inter /    Intra state movement Supply of goods and services or both.

e) Taxes and duties prevalent on the contractual delivery date or the actual delivery date (in case of delay) whichever is lower shall be applicable paid. Composition Scheme to be addressed.

f) Vendor shall note that the Invoice has to be raised quoting HSN Code of Goods or Accounting Code of Services or both wherever applicable. 

g) Invoice should mention BHEL-HPEP-HYDERABAD GSTIN: 36AAACB4146P1ZG or          GSTIN of BHEL Nodal Agency as mentioned in PO.

h) In case of any short supply of goods or service Vendor has to raise a credit note for short       supplied quantity as per GST provisions.

i) Any GST liability arising on BHEL under reverse charge before actual receipt of goods and or services and/or invoice thereof would be subject to recovery of interest leviable for the period between the date of such liability and actual date of eligibility of ITC based on receipt of goods, receipt of invoices and other conditions specified in GST law, as applicable.

j) Penalty clause: 

In the event of delay in supply of goods and or services beyond contractual delivery date, penalty of 0.5% per week or part there of shall be levied on the full contract value subject to a maximum of 10% of the order value.  Penalty amount so determined along with GST if applicable thereon shall be recovered.

k) Supplier shall mention their GSTN registration number in all their invoices and invoices shall be in the format as specified/prescribed under GST laws. Invoices shall necessarily contain Invoice number (in case of multiple numbering system is being followed for billing like SAP invoice no, commercial invoice no etc., then the Invoice No which is linked/uploaded in GSTN network shall be clearly indicated), item description as per PO, Quantity, Rate, Value, applicable taxes with nomenclature (like IGST, SGST, CGST & UTGST) separately, HSN/ SAC Code, etc.

l) A declaration to the effect that all tax liability as per GST rules and regulations shall be discharged.

Specifications: HMT Make super cut lathe model B-32
Height of Centres



mm/inch


320/12   9/16

Type of Bed








Straight

Swing over carriage wings

mm/inch


640/25

Swing over cross slide


mm/inch


455/17   7/8
Width of bed over ways


mm/inch


450/17   3/4 

Spindle Nose







D1-8”

Spindle Bore



mm/inch


77/3 1/32

Type of Drive







Manual Gear Shift

Front bearing diameter of spindle 
mm/inch


120/4.72
Socket Taper in spindle






(Part of taper)











(with larger)











(dia. 83mm / 3.27”)
Maximum Torque



mkg/ft lb


180/1300

Maximum weight of job


kgs/lbs


1350/3000

Number of Speeds







24

Speed Range: Standard






16-1600 rpm

Number of feeds







80

Range of Feed – Longitudinal

mm/rev/ipr


0.36 – 8.8mm











0.0014-0.347”

Cross









Half of Long. Feed.

Feed Rod Dia meter


mm/inch


30/1 
3/16

Lead Screw Diameter and Pitch
mm/inch


36 x 6/1 3/8x 4 TPI











X Length 2500 mm

Thread: English – Number

of  Threads








80



Range






½ - 112 TPI

Metric – Number of Threads





44

Range






                  0.25 – 56 mm










B-32

Feed Force




kgs/lbs

1250/2750

Length of carriage wings


mm/inch

581/22 ¾ 

Width of carriage Bridge


mm/inch

250/9.84

Cross slide Traverse


mm/inch

320/12½ 

Top slide Traverse



mm/inch

130/5

Tool Shank – Standard


mm/inch

25 x 25 / 1 x 1

Tailstock Spindle Diameter

mm/inch

100/4

Spindle Taper






MT4

Spindle Traverse


mm/inch


250/10

Main Motor




Kw/HP

15/20

Weight Approx. Net –

(for 54”/1500mm centre distance)
Kgs/lbs

3500/7720

Machine Dimensions:

Length  x Breadth x Hegiht -

mm


3310 x 1390 x 1653

(for 54”/1500mm c.d.)


inch


130 x 55 x 65

Machine Dimensions:

(Floor area required with 


mm

3310 x 2070

Covers open)

(For 54” / 1500mm c.d.)


inch


130 x 82
List of Electric Motors Used:

	Mark
	Purpose
	Output
	Voltage (V)
	Current (Amp)
	Speed
	Form Design

Type

	M1
	Main Motor
	15 KW
	220

380
	54/38


	1460
	


SCOPE OF WORK IN BRIEF:

Complete Reconditioning of HMT Make Super Cut Lathe Model B-32 (Asset No.70-1146) consisting of labor (mechanical & electrical), replacement of lead screws and box nuts, bearings, gears, cable drag chain, centralized lubrication system.
Existing 3-Phase 15KW/20HP AC Asynchronous motor for main spindle to be replaced with FRAME 180L 6POLE   IE2 MOTOR CODE 1SE0 186-6NA80-Z .Transportation and transit insurance both ways by BHEL. Packing & forwarding by BHEL approved transporter at BHEL scope. 
	
	SCOPE OF WORK IN DETAIL

	A.
	MECHANICAL :

	1. 
	Measurement of geometrical accuracies and sound levels as per manufacturer’s charts before dismantling of the machine at BHEL by contractor with his personnel and measuring instruments.


	2. 
	Removing the machine from foundation, dismantling it into transportable lots and minimum packing required for further transportation to contractor works. The necessary personnel and tools are in contractor’s scope.


	3. 
	Unpacking the transported parts at contractor’s works, complete dismantling of machine assemblies into individual parts, degreasing, chemically cleaning; pre-painting of structural parts, detailed inspection of parts to confirm accuracies, identifying of spares to be replaced, joint inspection to finalize the detailed list of 1) spares to be bought out, 2) spares to be manufactured. The list has got to be approved by BHEL. Drawings of manufacturing spares and specifications for bought-out items shall be prepared and submitted to BHEL for approval. BHEL may procure and supply these items to the contractor from any other sources as well.
 

	4. 
	Replacement of all bearings (SKF/FAG/NTN makes only) includes main spindle bearings irrespective of their size and present condition.(List of bearings mentioned at  Annexure –I (Pg.16)

	5. 
	Replacement of all worn out gears (Spur, Helical, Spiral and worm and worm wheels) other parts in machine head stock and carriage movement with new ones to I.S. standards and specified quality materials complying with the original manufacturer’s specified tolerances.

	6. 
	All slide ways / guide ways of machine bed longitudinal, cross slide and saddle have to be ground and blue-matched with mating parts to obtain final alignment. Scraping of all sliding parts, gibs etc. Final alignment scraping. Pasting of Turcite-B anti-friction bearing material on all slides, wherever required.

	7. 
	Existing X axis longitudinal lead screw to be replaced with new, size dia. 36 x 6/13/ 8x 4 TPI x Length 2500 mm length with suitable box nut (Qty.1)

Supply of new lead screw rod with suitable box nuts for cross slide and compound slide (Qty.1 each)

 (Vendor shall confirm the sizes of lead screws and nuts before submitting offer)

	8. 
	New set of V Belts of Fenner make or equivalent for forward reverse clutch and break clutch.(5 nos)

	9. 
	Replacement existing break clutch with new set of EMB 16  clutch (1 SET) 

	10. 
	Replacement existing forward and reverse clutch with new ERD 16 Clutches  (Two sets)

	11. 
	Longitudinal carriage movement over machine bed is by rack and pinion. Movement is hard. Vendor to replace existing rack and pinion.

	12. 
	Vibrations in saddle and tool post. To be eliminated. Backlash in X, Y and Z axis to be removed.Tail stock to be repaired. 

	13. 
	Oil leakage from gear boxes to be arrested.

	14. 
	While machining component taper is 0.1mm over a length of 150 mm. To be rectified  

	15. 
	Tail stock center to chuck center varying by 0.2 mm, to be rectified.

	16. 
	Vibration in the machine to be rectified. Noise in head stock to be eliminated.

	17. 
	Spindle drive clutch assemblies inclusive clutch plates to be replaced.

	18. 
	Servicing of spindle breaking unit.

	19. 
	Providing centralized lubrication system of reputed make for both axes & spindle.

	20. 
	Provision of coolant pump and its accessories and piping.

	21. 
	Dials, name plates, instruction plates including speed and feed chart plates shall be replaced with new ones.

	22. 
	All the missing handles and levers to be renewed.

	23. 
	All levers and handles shall be Nickel-plated.

	24. 
	General assembly of machine.

	25. 
	Cable drag chain to be provided for X Axis.

	26. 
	Safety guards for chips and coolant.

	27. 
	Chuck jaws and screw rods to be repaired.

	28. 
	Tailstock sleeve to be repaired.

	29. 
	Replacement of all seals, O-rings, wipers, rubber packing’s etc.

	30. 
	PAINTING

Machine outside body shall be painted with two coats of Apcolite (Asian paints) Premium enamel opline green color paint. Interior of the machine has to be painted with two coats of red enamel paint. Wherever oil comes in contact with interior of the body, oil resistant paint to be used. Letters, numerals etc. will have to be painted with a different color as required / as indicated by BHEL at the time of final painting. For electrical panel boxes the inside is to be painted with two coats of white enamel paint. Painting should be carried out according to the standard procedure for painting including cleaning and removing old paint, applying metal primer putty etc. Good finish should be ensured. Overall Machine aesthetic view should be taken care of.



	B.
	ELECTRICAL:

	1. 
	Existing 3-Phase 15 KW/20HP  AC Asynchronous motor for main spindle to be  replaced with FRAME 180L 6POLE  IE2  MOTOR CODE 1SE0 186-6NA80-Z 

	2. 
	Design, manufacture and fixing of main motor flange and coupling for the same.

	3. 
	Dismounting all motors, interconnected cables and complete wiring on the machine.

	4. 
	Dismantling of electrical panels, operator panel, all the interconnected cables and complete wiring on the machine.

	5. 
	The motors other than the replaced ones have to be serviced, if necessary they have to be rewound and bearings to be replaced with new ones. Insulation values to be improved. Terminal blocks to be replaced.

	6. 
	Supply of new electrical panel with wiring. 

	7. 
	All fuses and overload relays to be replaced with Siemens make motor protection circuit breakers. Necessary modification to be done in the circuit.

	8. 
	Replacement of all limit switches, limit dogs, mercury float switch, rotary switch, PVC conduits etc. with new ones of reputed make.

	9. 
	LED Machine lamp should be mounted on the machine.

	10. 
	All switchgear items like MCBs, contactors, control relays, switches, push buttons shall be of SIEMENS make only.

	11. 
	Terminal blocks of make WAGO/reputed make.

	12. 
	Indication lamps wherever required to be provided (Siemens make).

	13. 
	Indicating instruments shall be replaced with new ones of reputed make.

	14. 
	M codes and switch control to be provided for all auxiliary functions like coolant, spindle, etc.

	15. 
	All cables other than in-coming supply are in the scope of contractor.

	16. 
	All equipment must be suitable to run with input voltage of 3 wire, 3 phase, 415 volts AC ± 10%, 50Hz ± 2Hz.

	17. 
	All equipment shall be tropicalized and suitable for operation in shop floor conditions, where temperature variation is between 10° to 45°C.

	18. 
	Before commencing manufacture of the panels, electrical and general arrangement drawings should be submitted to BHEL for approval.

	19. 
	Each panel and the equipment mounted on each panel shall be securely connected to the earth bus. For this purpose, the earth wire shall be looped from equipment to equipment and both the ends of the earth wire shall be connected to the earth bus.

	20. 
	All non-current carrying metallic parts shall be earthed. All doors and movable parts shall be connected to the earth bus with flexible copper connections.

	21. 
	Any other work/item (electrical, mechanical) not mentioned in this scope of work, but required to keep the machine in working condition with all features and functions are in the scope of the contractor.

	C.
	COMMISSIONING AT CONTRACTOR WORKS

	1. 
	Testing for functioning of the machine and total features of the machine

	2. 
	The machine should be brought back to 100% of the original accuracies as specified by the manufacturer and same have to be recorded.

	3. 
	Two sample work pieces have to be machined to check the accuracy of the job from rebuilt & retrofitted machine. 

	4. 
	All the above tests should be witnessed by our representatives and certified.

	D.
	RE-ERECTION & RE-COMMISSIONING OF THE RECONDITIONED & MACHINE AT BHEL WORKS.

	1. 
	Dismantling of machine after satisfactory final inspection; minimum packing required for transportation and dispatch by BHEL approved transporter, by the contractor. Cost of transportation and transit insurance in BHEL scope.

	2. 
	a) The complete machine is to be re-assembled, re-erected and re-commissioned at BHEL works by the Contractor

b) The reconditioned machine shall be proved out at BHEL Works as mentioned at 

c) Handing over the proved out machine to production.

	E.
	DOCUMENTATION

	1.
	Complete Electrical drawings

	2.
	Detailed component assembly, Mechanical and electrical drawings for        modified portions.

	3.
	Catalogues of bought-out items

	F.
	SPECIAL CONDITIONS

	1.
	EMD: Earnest Money Deposit of Rs.31,632/- shall be deposited to BHEL account by the bidder along with the offer. EMD can be given in the form of pay order or demand draft in favor of 'BHEL Hyderabad'.
Offers without EMD are liable for rejection and will not be considered for evaluation.

	2.
	SECURITY DEPOSIT FOR WORK :

The total amount of security deposit will be 5%of the contract value. This is as per clause 5.2.1 of BHEL Works policy and security deposit shall be released to the contractor upon fulfilment of contractual obligations as per terms of contract.

The security deposit shall not carry any interest.  

	3.
	BANK GUARANTEE / ALL RISK INSURANCE COVERAGE (for safe custody of machine & material):
The contractor has to submit Bank Guarantee / All risk insurance coverage for Rs.20 lakhs for safe custody and as security deposit for the period of machine and materials being stationed at contractor works. This bank guarantee will be released after receipt of reconditioned and tested machines at BHEL works. Any damage / loss shall be made good by contractor at their cost.

	4.
	All works connected to guide ways of all axes (eg. Slide ways, gibs) repair by machining (grinding, milling, hand scraping), suiting with turcite-B anti-friction bearing material and matching are also covered under labour charges. However, bought-out items like turcite-B etc. are covered under spares.

	5.
	SPARES :

The spare parts (mechanical / hydraulic) required to be replaced (manufacturing spares and bought-out spares) will be to BHEL account. Contractor has to quote for these spares along with manufacturing drawings for manufacturing items and specifications for bought-out items for approval.

a) Spares required to be replaced other than those agreed to during joint inspection will have to be approved by BHEL before such replacement is affected. Cost of such spares shall be absorbed by the Contractor. BHEL will not pay for these items. 
b) Prior intimation has to be given to BHEL by the contractor for deputing the team for joint inspection at contractor works.
c) Contractor must submit the quotation for joint inspection spares within a week of joint inspection.

	6.
	REWORK IN LIEU OF REPLACEMENT :
Reworks in lieu of replacement on all parts (guideways, sliding surfaces, bushes, screw rods, box nuts etc.) identified initially and also during joint inspection are covered under labour charges only. 

For such works BHEL will not pay extra.

	7.
	Delivery Schedule:

Twenty Four weeks for reconditioning of the machine from the date of receipt of the machine at contractor works to the date of inspection and acceptance of reconditioned machine at contractor works.

	8.
	1) 30% of Part-A order (i.e. 30% of labour cost and 30% of initial spares cost) shall be paid after joint inspection of fully dismantled machine for 1) identification of spares and 2) deciding detailed scope of repair / rework on various components / parts and submission of quotation for joint inspection spares along with manufacturing drawings . This is subject to submission of Bank guarantee for like amount valid for the period till the reconditioned machine is handed over to Production at BHEL works.

2) 60% of labour cost and 60% of initial spares cost (both Part-A and Part-B together) along with 100% taxes and duties at actuals (against submission of documents to BHEL for reimbursement of the same from authorities concerned) shall be paid after prove out and handing over the reconditioned machine to Production at BHEL works. 

3) Joint inspection spares shall be ordered separately (Part-B). However, 90% of Part B order shall be paid after prove out and handing over the reconditioned machine at BHEL works.

4) Balance 10% of Part-A & B orders shall be paid after submission of Performance Bank Guarantee of like amount valid for the guarantee period of 12 months (two-shift basis).

5) GST as applicable.



	9.
	PENALTY:

Penalty Clause for B-32 :

0.5% of the total contract value (including labor cost, cost of initial & joint inspection spares) per week or part thereof up to a maximum of 10% of the total contract value shall be levied beyond the time specified in F Sl.no.7.

	10.
	PERFORMANCE  BANK GUARANTEE :
Satisfactory performance of the reconditioned machine shall be guaranteed for a period of 12 months (on two shift basis) from the date of handing over the machine to production at BHEL works.

a) During the guarantee period contractor shall attend to the machine / replace failed parts free of charge as and when called upon to do so for defects / failures noticed and attributable to contractor’s work & supplies (both manufactured and bought-out by them).

b) The discarded parts (old) during the guarantee period shall be taken back by contractor at its expenses. Repairs, if any, shall be carried out either at BHEL / contractor works as agreed mutually but cost of transportation both ways shall be on contractor’s account. BHEL will not pay for this.



	11.
	The machine has to be reconditioned & retrofitted at the contractor’s works. The contractor’s employees will be allowed to work inside BHEL premises only during checking and lifting of the machine from foundation, re-erection and re-commissioning and any maintenance work during the guarantee period.

	12.
	General tools / instruments / gauges required for Contractor’s scope:

a) Dismantling and packing of the machine parts & rotary table at BHEL works for transporting the same to Contractor works for reconditioning are in the scope of the contractor.

b) Assembly, erection, commissioning and prove out of the reconditioned & retrofitted machine & rotary table at BHEL works shall be arranged for by Contractor. 

BHEL scope: Special tools / instruments / gauges for these works will be provided by BHEL.

	13.
	Transport & transit insurance both ways in BHEL scope and cost.

	14.
	General terms and conditions of BHEL as per enclosure shall be acceptable. They form an integral part of Contract agreement.

	15.
	BHEL reserves the right to inspect the progress as well as workmanship at any stage of the work. Decision of BHEL Representative shall be final in the matter of inspection at any stage. Contractor shall extend necessary co-operation to enable such inspection.

	16.
	All replaced parts shall be returned to BHEL

	17.
	Any other work (electrical, mechanical and electronics) not mentioned in this scope of work to keep the machine in working condition with all features and accuracies are in the scope of the contractor.  

	18.
	The contractor is required to study the machine and scope of supply in order to execute the work. In case of any discrepancies, the contractor is required to high light the same to BHEL before submission of the offer.

	19.
	The contractor may visit our works to see the working machine.

	20.
	Lodging & Boarding facilities for the contractor personnel are at Contractor’s scope (during dismantling period, re-erection & re-commissioning period and for troubleshooting during performance guarantee period). BHEL is not responsible for this.

	21.
	Material handling facilities such as crane, battery truck, slings, lifting tackles etc. along with operator, consumables like cleaning solvents, cotton waste etc. and utilities like electric power, compressed air etc. shall be provided by BHEL for the works performed at BHEL works

	22.
	MACHINE will be kept in open condition without air conditioner and it should give specified accuracies in these conditions only.


Price Estimation for reconditioning of HMT Make super cut lathe model B-32 (Asset No.70-1146)

PART – I

	Sl.

No.
	Description
	SAC/ HSN Code
	GST

%
	BHEL Estimate Rs.

	A
	LABOUR: 

Activities A to E of the scope of work including Engineering & Design charges
	9987
	18
	2,96,000

	B
	Initial spares
	
	
	

	B1.1
	Mechanical
	
	
	

	B1.1.1
	Replacement of all bearings as per Annexure I (SKF/FAG/NTN make only)
	8482
	18
	2,80,000

	B1.1.2
	All slide ways / guide ways of machine bed longitudinal, cross slide and saddle have to be ground and blue-matched with mating parts to obtain final alignment. Scraping of all sliding parts, gibs etc. Final alignment scraping. Pasting of Turcite-B anti-friction bearing material on all slides, wherever required
	8466
	18
	2,72,000

	B1.1.3
	Replacement of all worn out gears (Spur, Helical, Spiral and Bevel)
	8466
	18
	1,04,000

	B1.1.4
	Existing X axis longitudinal lead screw to be replaced with new, size dia. 36 x 6/13/ 8x 4 TPI x Length 2500 mm length with suitable box nut (Qty.1)

Supply of new lead screw rod with suitable box nuts for cross slide and compound slide (Qty.1 each)

 (Vendor shall confirm the sizes of lead screws and nuts before submitting offer)
	8466
	18
	1,00,000

	B1.1.5
	New set of V Belts of Fenner make or equivalent for forward reverse clutch and break clutch.(5 nos)
	8466
	18
	16,000

	B1.1.6
	Carriage rack and pinion to be replaced. Pinion to be properly locked.
	8466
	18
	60,000

	B1.1.7
	Replacement existing break clutch with new set of EMB 16  clutch (1 SET)

Replacement existing forward and reverse clutch with new ERD 16 Clutches  (Two sets)
	8466
	18
	52,000

	B1.1.8
	Repair and replacement of worn out parts in the steady rest.
	8466
	18
	28,000

	B1.1.9
	Providing centralized lubrication system of reputed make for both axes & spindle.
	8466
	18
	28,000

	B1.1.10
	Provision of coolant pump and its accessories and piping.
	8466
	18
	40,000

	B1.1.11
	Dials, name plates, instruction plates including speed and feed chart plates shall be replaced with new ones to the extent possible.
	8466
	18
	16,000

	B1.1.12
	All the missing handles and levers to be replaced. All levers and handles shall be Nickel-plated.
	8466
	18
	 8,000

	B1.1.13
	Cable drag chain to be provided for X Axis.
	8466
	18
	52,000

	B1.1.14
	Replacement of all seals, O-rings, wipers, rubber packing’s etc.
	8466
	18
	  4,000

	B1.1.15
	Machine is to be painted Online Green.
	8466
	18
	  40,000

	
	Total B1.1
	
	18
	11,00,000

	B1.2
	Electrical
	
	
	

	B1.2.1
	Existing 3-Phase 15KW/20HP  AC Asynchronous motor for main spindle to be  replaced with FRAME 180L 6POLE   IE2  MOTOR CODE 1SE0 186-6NA80-Z
	8466
	18
	60,000

	B1.2.2
	Digital Energy meter, reputed make, to be provided on electrical control panel door to indicate and record total consumption of electric power for the machine including auxiliary systems.
	8466
	18
	8,000

	B1.2.3
	Design, manufacture and fixing of main motor flange and coupling for the same.
	8466
	18
	8,000

	B1.2.4
	LED Machine lamp should be mounted on the machine.
	8539
	12
	2,400

	B1.2.5
	All L.T. switchgear items like MCBs, contactors, control relays, MPCBs, switches, pushbuttons and OLRs shall be replaced with SIEMENS make only.
	8466
	18
	16,000

	B1.2.6
	Rotary / program switches should be of Jyothi / Kaycee / Salzer make. Other electrics should be of standard make approved by us.
	8466
	18
	16,000

	B1.2.7
	All fuses and overload relays to be replaced with motor protection circuit breakers. Necessary modification to be done in the circuit.
	8466
	18
	16,000

	B1.2.8
	Electrical panel wiring is to be done as per the original drawings. BHEL will provide the drawings.
	8466
	18
	20,000

	B1.2.9
	All the conduits must be Steel reinforced PVC and of reputed make. Wiring accessories shall be reputed make.
	8466
	18
	8,000

	B1.2.10
	Indication lamps wherever required to be provided with new ones.
	8466
	18
	1,600

	B1.2.11
	Indicating instruments shall be replaced with new ones.
	8466
	18
	1,600

	B1.2.12
	Replacement of coolant system including coolant motor, piping and nozzle
	8466
	18
	16,000

	B1.2.13
	All cables other than in-coming are in the scope of contractor and reputed make (IS standard) shall be used.
	8466
	18
	8,000

	B1.2.14
	All the electrical equipment on the machine shall be properly earthed and the earth point shall be brought to the supply mains terminal box of the machine for further connecting to the earth wire of the incoming cable.
	8466
	18
	4,000

	
	Total B1.2
	
	
	1,85,600

	C
	Total material cost B = B1.1 + B1.2
	
	
	12,85,600

	D
	Grand Total D = A + B
	
	
	15,81,600

	E
	GST @ 18% on D
	
	
	2,84,688

	F
	Grand total including GST i.e.D + E
	
	
	18,66,288

	G
	Cost to BHEL after availing credit on GST 

i.e. F - E
	
	
	15,81,600


Note: Reconditioning of HMT make conventional centre lathe is composite supply. Kindly submit SAC & HSN CODES against line item and also finalize the lead item for the total package.

Please take care anti profiteering clause in your quote.
1. Tenderer required to quote their percentage of less/excess/at par in figures and words over    

    the Estimate as stated above.

2. Tenderer is not allowed to change the estimate. Alteration of estimate by tenderer leads to 

 Rejection of his bid. 

3. The below offered percentage by the tenderer is proportionately applicable for all item rates.
	Tender %
	In Words
	Figures

	Excess
	
	

	Less
	
	

	Estimate
	
	


Note: 

1. In case of mismatch of words and figures, lower of the two will be taken.     
2. GST @ 18% Extra on Initial spares and on Labor.
3. Kindly note vendor has to bear the excess in taxes and duties in case of delayed delivery schedule.
List of bearings to be replaced for Reconditioning HMT Make Super Cut Lthe Model B-32 (Asset No.70-1146)


Annexure –I

	Sl.no.
	Description
	Size
	Bearing No.
	Qty

	Head Stock

	1
	D/R Angular contact bearings
	45/100x39.7
	3309
	2

	2
	D/R Angular contact bearings
	50/90X30.2
	3210
	1

	Feed Box:



	3
	Thrust ball bearing
	45/65 X 14-P5
	51109
	1

	4
	Thrust ball bearing
	25/47 X 15-P5
	51205
	1

	Apron:

	5
	Needle Bearing INA
	NK32/20
	
	6

	6
	Needle Bearing INA
	NK 20/20
	
	2

	7
	Needle Bearing INA
	HK 4020 2 R5
	
	4

	 Feed Drive Assembly:



	8
	Radial ball bearing
	30X55X11
	
	1

	9
	Radial ball bearing
	20/52X15
	6304
	4

	10
	Radial ball bearing
	35X62X14
	6007
	5

	11
	Radial ball bearing
	30X55X13
	6006
	1

	12
	Thrust ball bearing
	45X65X14-P5
	51109
	1

	Feed Box Control Assembly:



	13
	Radial ball bearing
	20X52X15
	6304
	4

	End Bearing Assembly

	14
	Thrust Ball Bearing
	25/47X15
	51207
	1

	Spindle Mounting:



	15 

16 
	Gamet spindle bearing double row flanged cup 
Gamet spindle bearing Siongle row bearing integral spring carrier cup(P Type) no.160098 x 160152 xP98.425/1524 x 83.9
	H Type no.181118/181180X

H118/180.975X108
(P Type) no.160098 x 160152 xP98.425/1524 x 83.9

	
	1
1

	Main Drive Assembly:



	17
	Radial ball bearing
	25X16X17
	
	1

	18
	Double row angular contact ball bearing
	50X90X30.2
	5210
	1

	19
	Radial ball bearing
	40X80X18
	6208
	1

	20
	Radial ball bearing
	40X90X23
	6308
	3

	21
	Radial ball bearing
	50X90X20
	6210
	1

	22
	Radial ball bearing
	35X62X14
	6007
	3

	23
	Radial ball bearing
	35X72X17
	6207
	1

	24
	Radial ball bearing
	40X68X15
	6008
	2

	25
	Radial ball bearing
	35 X 80X21
	6307
	1

	26
	Radial ball bearing
	45/100 X39.7
	
	2

	Head Stock assembly:



	27
	Radial ball bearing
	25X62X17
	6305
	2

	28
	Radial ball bearing
	35X62X14
	6007
	2

	29
	Radial ball bearing
	20X52X15
	6304
	4

	Main Drive:



	30
	Double row angular contact Radial ball bearing
	50X90X30.2


	
	1

	31
	Radial ball bearing
	50X62X6
	
	1

	32
	Radial Ball Bearing
	A-58
	
	1

	33
	Radial Ball Bearing
	40X80X18
	6208
	1

	34
	Radial Ball Bearing
	40X90X23
	6308
	3

	35
	Radial Ball Bearing
	50X90X20
	6210
	1

	36
	Radial Ball Bearing
	25X62X14
	
	1

	Head Stock Control:



	37
	Radial Ball bearing
	30/55X13
	6006
	2

	38
	Needle bearing INA
	NK 15/20
	
	3

	39
	Radial Ball Bearing
	20X52X15
	6304
	3

	Head Stock Control Assembly

	40
	Radial Ball Bearing
	30/55x13
	6006
	1

	41
	Radial Ball Bearing
	25/52X15
	6205
	1

	Saddle and cross slide assembly:



	42
	Thrust ball bearing
	17/35X12
	51203
	2

	Swivel Top Side and tool post assembly

	43
	Thrust ball bearing
	17/30X9
	51103
	2

	Apron Assembly

	44
	Radial ball bearing
	35X62X14
	6007
	2

	45
	Radial ball bearing
	25X52X15
	6205
	10

	46
	Needle bearing INA
	NK 32/20
	
	5

	47
	Needle bearing INA
	NK 20/20
	
	2

	Tail Stock Assembly:



	48
	Thrust Ball Bearing
	25/47X15
	51205
	1

	Lead Screw Support:



	49
	Needle cage (Matched) split into two halves Type INA
	K24 X 28 X 17D
	
	2 (Sets)

	50
	Needle bearing INA Make 
	NK 9/12
	
	1

	51
	Thrust Ball bearing
	20/40X14
	51204
	1

	Apron assembly rapid traverse:



	52
	Radial ball bearing
	20/52X15
	6304
	2

	53
	Needle Bearing INA
	NK 32/20
	
	2

	54
	Radial ball bearing
	48X65X10
	
	1


NATIONAL ELECTRONIC FUND TRANSFER FORMAT

(To be furnished on Contractor's Letter head)
Ref  No. :








Date       :

Dy.Manager/Finance-CM
Bharat Heavy Electricals Limited

Ramachandrapuram

Hyderabad 502 032

Dear Sir,

Sub: Details for National Electronic Fund Transfer


We request and authorize you to effect payment through NEFT to our Bank account, subject to RBI Guidelines, as per the details given below.

A. Supplier code (As per PO/SCO)

:

B. Beneficiary (Name as per PO/SCO)
:

C. PAN of Beneficiary


:

D. TIN of Beneficiary



:

E. e-mail address of Beneficiary

:

F. City (of Beneficiary)


:

G. Bank Name




:

H. Branch (of Bank) 



:

I. A/c Number




:

J. A/c Type (Savings or Current)

:

K. MICR Code of the branch (9 digit)
:

L. IFSC for EFT (11 char)


:

M. IFSC for RTGS (if different from L)
:

Thanking you,




                                               (Signature with Seal)











Authorized Signatory









Name 

:









Designation 
:

Certified that the particulars furnished above are correct as per our records.

Date:






(Signature of authorized official of bank)










Bank Stamp

BHEL TERMS AND CONDITIONS
A. CONTRACTUAL :

1) The Contractor will ensure that the employees deployed by him in the premises of BHEL are physically and mentally fit and do not have any criminal record.

2) The Contractor will maintain records of his employees deployed to carry out the job. The Contractor will provide employment card/Identity card with photograph duly attested by him to his employees.

3) In the event of termination of contract for any reason whatsoever, the contractor shall withdraw all his employees from the establishment of BHEL.

4) The Contractor will obtain insurance cover for his employees and take third party risk insurance coverage at his own cost.

5) The Contractor will be solely entitled to dictate such workers about the manner of carrying out the work. 

6) The Contractor or his authorized representative will supervise the work allotted to him and being carried out by his employees or will post a Supervisor for this purpose.

7) The Contractor will be responsible for the good conduct of his employees. In case of any misconduct /   misbehavior by any employee, contractor will replace such employee immediately.

8) The Contractor will keep watch on his employees and he will be liable for any pilferage / loss to BHEL due to acts of omission and commission by his employees. Similarly, liability for any compensation to outsiders on account of any act of omission and commission by the employees deployed by the contractor shall lie exclusively with him.

9) The Contractor will ensure that all precautions are taken for the safety of his employees.

10) The Contractor will provide to his employees all tools, tackles and equipments required to carry out the job under the contract at his own cost.

11) The Contractor will provide safety appliances at his own cost which may be required under the statute or otherwise.

12) The Contractor will provide all material at his own cost as mentioned in the contract to his employees for carrying out the job.

13) Transportation facility for the employees to come to BHEL works is in the scope of the contractor.

14) Consumables like air, water, power supply will be supplied by BHEL free of cost. 

15) No accommodation will be provided by BHEL to the contractor personnel deputed for performing the contract work.

16) Shift timings:  1st shift – 06:45 to 15:15 hrs with lunch break from 11:30 to 12:00 hrs



    2nd shift—15:00 to 23:30 hrs with dinner break from 19:30 to 20:00 hrs

B. STATUTORY :
1) The Contractor shall comply with all statutory requirements, rules, regulations, and notifications in relation to employment of his employees issued from time to time by the concerned authorities. 

2) The Contractor shall provide PF passbook to his employees and ensure payment of PF, EDLI, and pension dues under EPF & MP Act, 1952 to the RPFC.  

3) The Contractor shall produce proof of deductions as well as remittances of PF, EDLI, Pension, ESI contribution, administrative charges etc. wherever applicable and shall maintain proper records.

4) The Contractor shall furnish proper returns to the concerned statutory authorities. 

5) The Contractor shall be solely responsible for nonpayment/delayed payment of wages, contributions under EPF & MP Act, ESI Act etc. 

6) In case the contractor fails to make payment of wages to his employees or remittance of contribution to the concerned authorities, the security deposit/other dues under the contract can be utilized by BHEL to discharge the liability of the contractor.

7) The Contractor shall indemnify BHEL against all claims and losses under various statutes or any civil or criminal law in connection with employees deployed by him.

8) The liability for any compensation on account of injury sustained by an employee of the contractor will be exclusively that of the contractor.

9) The Contractor shall obtain license under CL(R&A) Act, 1970. 

C. GENERAL:

1) The contractor shall pay minimum wages to workers as per minimum wages act. Contractor shall make PF, ESI contributions as per applicable rules. ESI Cards should be arranged to contract labour and their wards by the contractor. These records need to be preserved for a period of at least 3 years and made available even after the contract is over for any verification by the statutory authorities.
2) Contractor shall provide personnel protective equipment like safety uniform in blue color, safety shoe in black colour and should ensure that they wear them daily while on work. 

3) Contract operates on Unit rates, contract labour should get at least Daily Unit rate as per the minimum wages act from the contractor. 

4) Contractor should pay double amount to the contract labour, if they are engaged more than 8 hours (normal).

5) Permissions for labour and materials shall be obtained in the prescribed formats. 

6) Break:  contract labour should be given break period for about 15 days once in every 6 months in case of long duration contracts, for one time/ short period contracts this clause will not apply

7) The contractor is wholly responsible for any loss of life or partial disability of any of their labour while on duty

8) In case of occurrence of any accident/ injury of contractor’s staff, BHEL will not pay any           compensation while they are on duty and contractor has to take care of health of workers under statutory obligation.

9) BHEL reserve the right to cancel the work order in part or in full without assigning any reason.

10) Upon awardal of the work, the contractor has to execute an agreement with BHEL on a non-judicial stamp paper worth Rs.200/- as per General Agreement Conditions before commencement of work.

11) BHEL shall have the privities of the contract with the contractor only and will give instructions to the contractor or his authorized representative. BHEL will have nothing to do or be concerned with the employment of employees working for the contractor.  The relationship between BHEL and the Contractor will be that of independent entities and nothing herein contained will amount to joint venture, partnership or an employer-employee relationship.

12) The contractor shall maintain regular contact with the designated employee(s) of BHEL and will   interact on matters relating to the work awarded under this contract.

13) In case the Contractor does not carry out the Contractual/Statutory obligations or the services rendered by him are found to be unsatisfactory, BHEL shall bring the same to his notice and he will be obliged to discharge the obligations and rectify the efficiency/anomaly within three days time failing which, BHEL reserves the right to terminate the contract without assigning any reason whatsoever. In such an event, no damages will be payable for short closure of the contract. 
14) Notwithstanding anything contained in the contract Agreement which will be entered after awardal of work, the contract may be terminated by BHEL without assigning any reason thereof by giving a notice of 30 days to the contractor. 

15) The Entry permits are to be issued to the Contract Labour by Assistant Commandant / CISF (Plant), based on the requisition submitted by Contract Executing Officer and forwarded by Dy.General manager / Personnel.

16) Every contractor shall submit a notice regarding commencement and completion of work in form – VI A&B [Rule 25 (VIII) & 81 (3)] to HR Department, IR section through his contract executing officer, for forwarding the same to State Labour Department. 

17) Non – compliance of any provisions under the act / rule / instructions / guidelines shall make the contractor liable for penal action including termination of contract.

18) Contractor shall furnish in a separate letter his place of residence and postal address. The delivery at the above named place or posting in a Post box regularly maintained by the post and telegraph Department or sending letters registered for acknowledgement of any notice,  letter or other communication to the contractor. Change in address shall come into force at any time by an instrument executed by the contractor and delivered to the Company official who has signed the contract.

19) The contractor must satisfy himself by personal study and 

20) examination of the drawings / specifications furnished and understands thoroughly the scope of proposed work in detail and all conditions affecting the work before entering into the contract. There shall not be at any time dispute / complaint of any misunderstanding with regard to scope of work and interpretation of specifications or any misunderstanding with regard to nature or omission of the work to be done not shall any application for compensation in terms of time and money shall be accepted by company regarding the above.

21) Contractor shall in his absence keep competent agent constantly on the works and any directions or explanations given by the “Contract Signing Officer” or his representative to such agent shall be held to have been given to the contractor himself.

22) It shall be contractor’s sole responsibility to protect the public and his employees against accident from any cause and provide required safety equipments and shall indemnify, the company against any claims for damages for injury to the person or property resulting from any such accidents and shall, where the provisions of the workmen’s compensation act apply, take steps to properly insure against any claims there under. 

23) In the event of any accident in respect of which compensation may become payable under the workmen’s compensation act VIII of 1923 whether by the contractor or by the company as principle employer, it shall be lawful for the company to retain out of monies due and payable to the contractor such sum or sums of money as may, in the opinion of the company shall be final in regard to all matter arising in this clause.

24) No work shall be done on Sundays or on other declared holidays of the company without the written permission of the company officer in-charge of the work. The contractor shall comply with the provisions of the Factories Act Rules framed there under if the same are applicable.

25) The contractor shall keep his work place clean and safe to avoid injuries to men and damage to finished products / equipments.

26) On the occurrence of an accident, which results in the death of any of the workmen employed by the contractor or which is so serious as to be likely to result in the death of any such workmen, the contractor shall intimate within 24 hours of the happening of such an accident intimate in writing to the company official in-charge of the work.

27) The contractor shall indemnify the company against all losses or damages sustained by the company resulting directly or indirectly from his failure to give intimation in the manner aforesaid including the penalties or dues if any and become payable by the company, as a consequence of failure, the company to give notice under the workmen’s compensation act or otherwise confirm to the provisions of the said act in regard to such accident.

28) The contractor shall ensure adherence to all statuary requirements applicable to BHARAT HEAVY ELECTRICALS LIMITED, RAMACHANDRA PURAM, HYDERABAD-502032.

29) Notwithstanding the clause, in case of any financial loss incurred by the company on account of contravention of the Provident Fund regulations or any regulations of rule touching the same by the contractor, the contractor shall submit an undertaking to indemnify the company to the extent of the loss incurred by the company.

30) The contractor should engage only those labourers who shall be more than 18(eighteen) years of age.

31) The contractor shall not resort to subcontracting under any circumstances. If found subcontracting at a later date, BHEL reserves the right to take whatever action it deems fit, including cancellation of the contract.

32) The contractor shall be responsible to settle any grievances of the labour deployed by him. 

33) Whenever the term “CONTRACTOR” is used, it shall be understood to refer to the particular person, firm or corporation with whom an agreement has been made by the concerned company official for executing the work defined in the concerned agreement and for the purpose of instructions regarding compliance with contract conditions, it shall include the contractor’s authorized agents, who are entrusted with the work by contractor.

34) The quantities mentioned in the agreement schedule are worked out from the relevant drawings in the company and may not be the actuals required for execution. The company does not expressly or by implication agree that the actual amount of the work to be done shall correspond therewith, but reserves the right to increase or decrease the quantity of any class or portion of the work as he deems necessary.

35) All the works shall be carried out in accordance with the directions and to the satisfaction of the company official in accordance with the drawings, specifications and instructions.  Supplementing or explaining the same as may from time to time shall be done by the company official.

36) For all modifications, omissions or additions to the approved drawings and specifications, the company shall issue revised plans or written instructions and no modifications, omission or addition shall be made unless at any time before completion of the work. 

37) All materials, articles, and workmanship shall be the best of their respective kinds for the class of work described in the contract specifications and schedule and materials to be obtained by the contractor shall be from sources approved by the company.

38) Sample of materials shall be furnished by the contractor at his expense to the company when called for before execution of any work.

39) The company shall have power to reject at any stage, any work which is considered to be defective in quality of materials of workmanship and  shall not be debarred from rejecting wrong material by reasons of having previously passed them in an unworked condition.  Any portion of the work or materials rejected or pronounced to be inferior or not in accordance with specifications shall be taken down and removed from the work site at the contractor’s expenses.  

40) The decision of the company shall be final and binding on the contractor on all technical questions which may arise in the contract with respect to material, workmanship, removal; of improper work, interpretation of the working drawings, specifications, notes, procedures etc.

41) The decision of the “Contract Signing Officer” or any officer deputed by him duly authorized on his behalf, in respect of the rate of progress and the quality of work or material shall be final.

42) Contracts shall be deemed to have included in his tender price of all the plant, machinery and appliances required for the purpose of all operations connected to secure a satisfactory quality of work within the opinion of the company will ensure the completion of the work within the time specified. 

43) It is open to the company to lend or supply to the contractor any tools, implement, material and machinery that are needed by the contractor, which in the opinion of the company is essential to improve the quality or progress of work.  The contractor shall pay such deposit or charges that may be fixed or determined by the company for any such articles or machinery lent or hired to the contractor.

44) All rubbish as it accumulates shall be removed from the site to the point of disposal as indicated from time to time by the company. If this is not adhered to, the company shall remove the scrap and recover the cost of these operations from the bills of the contractor. 

45) Any sum due from the contractor on account of tools and plants, stores, or any other items provided by the company shall be deducted from the respective bill due to him.

46) In case the contractor does not execute the work awarded to him as per the terms and conditions of the agreement, the same shall be got executed by some other contractor and the excess cost incurred shall be recovered from the contractor’s security deposit/pending bills. 

47) In case of breach of any of the terms and conditions of the contract, a claim shall be lodged under the bank guarantee with the guarantor at the discretion of the competent authority of the company.  On successful completion of the contract to the satisfaction of the company, the bank guarantee shall be released after due claim period. 

48) In the event of any question or dispute or under this contract, the same shall be referred to a competent Authority in the company for sole arbitration and his decision shall be final and binding on the parties to the contract.

49) In case of any suit or other legal proceeding arising under this contract, the courts at Sangareddy (Medak Dist.) A.P only shall have the Jurisdiction. 

50) Disputes, grievances between the contractor and his labour, will have to be settled by the contractor only.

51) The labour employed by the contractor, if found in abetting and fellow labour or contractors or any BHEL employee, the same shall be considered as an act of indiscipline.  Such labourers shall be removed from the services of the contractor, on the advice of BHEL.  Further the contractor shall initiate every necessary action in accordance with the relevant Laws, Rules & Regulations and enactments of State and Central Government.

52) Wherever, BHEL/COMPANY standards are mentioned shall be strictly followed.

53) Nothing contained in the contract agreement and its conditions shall be deemed to preclude or render inoperative the service of any notice, letter or other communication upon the contractor personally. 

54) The decision of the “Contracting Signing Officer” shall be final and binding on the contractor on all technical questions which may arise touching the contract with respect to the quality of material, workmanship, removal of improper work, interpretation of the working drawings, specifications, notes, procedures etc.
55) All disputes, claims and demands arising in connection with the contract shall be settled by mutual consultation. If no such agreement is reached between the parties each party can appoint one Arbitrator and the Arbitrators so appointed can appoint a Presiding Arbitrator. The proceedings of the tribunal shall be in accordance with the provisions of the Arbitration and Conciliation Act, 1996 and the rules made there under. The venue of the Arbitration shall be at BHEL, Hyderabad or at such place as the Arbitrators may direct. The Award to be given by the Arbitral Tribunal shall be a speaking award. The arbitration costs, fees and expenses shall be borne by both the parties equally. The award of the tribunal shall be final and binding on both the parties equally. The award of the tribunal shall be final and binding on both the parties. All questions, disputes, differences arising under, out of or in connection with this contract shall be exclusive jurisdiction of the Courts at Sangareddy, Medak District, Andhra Pradesh.
D. GENERAL INSTRUCTIONS REGARDING BHEL TENDERING PROCESS:

1. If the tender is made by an individual, it shall be signed with his full name and his address shall be furnished.  If it is made by firm, it shall be signed with the co-partnership name by a member of the firm, who shall also sign his own name, also furnish the name and address of each member of the firm.  If the tender is made by a corporation, it shall be signed by a duly authorized Officer who shall produce with the tender, satisfactory evidence of his authorization.  Such tendering corporation/firm is required to furnish evidence of its existence along with bid.

2. The EMD will be refunded to the unsuccessful Tenderers after rejection of the tender is intimated.  The earnest money will be retained in the case of the successful tenderers and either of the cases will not carry any interest.  It will be dealt with as provided in the conditions attached to the tender.

3. Whenever a tender is to be accepted, the tenderer, whose tender is under consideration, shall attend the Office of " Officer Inviting the Tender " on the date fixed by written intimation to him.  He shall forthwith, upon intimation being given to him by the " Officer Inviting the Tender” for acceptance of his tender, complete the execution of the agreement by signing all documents connected therewith.  Failure to do so and not to commence the work within one month from the date of intimation shall entail forfeiture of the earnest money.

4. Tenderers shall pursue carefully the instructions and directions to the parties given in the tender document and the conditions thereof and all other relevant documents before quoting the rates for the work.  The approximate quantity of work to be executed under each class is given in the schedule.  The quantities are given with a view to enable tenderer to quote his overall rate for each class of work in the tender form and for a uniform comparison of tenders.  It shall be definitely understood that the schedule is liable to alterations at the discretion of accepting authority.

5. Tenderers shall keep the offer valid for a period of 90 days from the date of opening of tender.  After submitting the tender, he will not recall his offer or modify the terms and conditions thereof.  Should the tenderer fail to observe or comply with the foregoing stipulations, the EMD shall be forfeited.

6. Tenderers have to quote their rates in the tender schedule legibly written in figures and words and those not submitted in proper form are liable for rejection.

7. The submission of tender shall be strictly in accordance with the terms and conditions stipulated in this tender notice.  No counter conditions will be acceptable or valid.

8. Contractor shall be deemed to have included in his tender price of all the plant, machinery and appliances required for the purpose of all operations connected with the work embraced under the contract to secure a satisfactory quality of work and rate of progress which in the opinion of the " Contract Signing Officer" will ensure the completion of the work within the time specified.

9. The rates quoted by the contractor should be firm for the contract period.  There shall be no revision in contract rates during the period of the contract.  Any increase of statutory levies during the period of the contract will be reimbursed on production of relevant proof of incurring expenditure for the same.

10. BHEL reserves the right to negotiate for price reduction with lowest quoted (L1) party and negotiated price will be considered as contract amount for all practical purposes.
11. The contractor must have phone facility at his office/ residence or cellular phone for proper communication.

12. Withdrawal from contract during contract period in BHEL will entail forfeiture of security deposit.

13. The contractor should abide by the company’s CISF Security / safety rules and provide such safety requirements as per statutory rules and requirements of the factories act. 

14. In case of breach of any of the terms and conditions of the contractor, BHEL reserves the right to cancel the contract either in part or full.

15. Contractor shall provide uniform, shoes and other Personal Protective Equipments (like safety helmet) wherever applicable to their labour.

16. Earnest Money Deposit : Earnest Money is to be paid by each tenderer to ensure that the tenderer does not refuse to execute the work after it is awarded to him.  The rate of earnest money deposit shall be as per tender schedule. EMD by the Tenderer will be forfeited as per Tender Documents if:

i). After opening the tender, the tenderer revokes his tender within the validity period or increases his earlier quoted rates.

ii). The tenderer does not commence the work within the period as per LOI / Contract. In case the LOI / contract is silent in this regard then within 15 days after award of contract.

iii). EMD shall not carry any interest   

17. Security deposit:   (Clause 8.2 of BHEL Works Policy)   

          The total amount of security deposit will be 5%of the contract value.

          This is as per clause 5.2.1 of BHEL Works policy and security deposit shall be released to the contractor upon  

          Fulfilment of contractual obligations as per terms of contract.

          The security deposit shall not carry any interest.  
        The security Deposit should be collected before start of the work by the contractor.

        8.2.2 Security Deposit may be furnished in any one of the following forms 

i). Cash (as permissible under the Income Tax Act)

ii). Pay Order, Demand Draft in favor of BHEL.
iii). Local cheques of scheduled banks, subject to realization.

iv). Securities available from Post Offices such as National Savings Certificates, Kisan Vikas Patras etc.   (Certificates should be held in the name of Contractor furnishing the security and duly pledged in favor of BHEL and discharged on the back).

v). Bank Guarantee from Scheduled Banks / Public Financial Institutions as defined in the Companies Act.  The Bank Guarantee format should have the approval of BHEL. 

vi). Fixed Deposit Receipt issued by Scheduled Banks / Public Financial Institutions as defined in the Companies Act. The FDR should be in the name of the contractor, A/C BHEL, duly discharged on the back. 

vii). Security deposit can also be recovered at the rate of 10% from the running bills. However in such cases at least 50% of the Security Deposit should be collected before start of the work and the balance 50% may be recovered from the running bills.                                                                                                                                                                         

(Note: In case of small value contracts not exceeding Rs.10 lakhs and all SAS jobs, work can be started before Security Deposit is collected. However, payment can be released only after collection / recovery of initial 50% Security Deposit)

a.  EMD of the successful tenderer can be converted and adjusted against the security deposit. 

b.  The security deposit shall not carry any interest.

       (NOTE:  Acceptance of Security Deposit against Sl. No. (iv) and (vi) above will be subject to hypothecation or endorsement on the documents in favour of BHEL. However, BHEL will not be liable or responsible in any manner for the collection of interest or renewal of the documents or in any other matter connected therewith.  

8.2.3 Security deposit shall not be refunded to the contractor except in accordance with the terms of the contract.

Signature of the Bidder with seal


                                                                                                                        Page 21 of 26

